## Slide 1: Agenda
  Objectives for preparation of DPR
  DIT guidelines for preparation of DPR
  Key elements of DPR
Notes: <number>

## Slide 2: What is a Detailed Project Report or DPR?
<number>
The Detailed Project Report is an essential building block for firming up a proposed project initiative
The DPR contains details about the proposed project to enable appraisal, approval, and subsequently implementation
Usually prepared according to funding agencies’ templates and guidelines e.g. DIT guidelines for NeGP projects, World Bank guidelines…
Refer www.mit.gov.in – e-Governance/Reference documents section
Notes:   The Detailed Project Report is an essential building block for the project initiative.
  Preparation of DPR is a step in firming up a proposed initiative
  The DPR is to be prepared with sufficient details about the project to ensure appraisal, approval, and subsequent project implementation in a timely and efficient manner.
<number>

## Slide 3: What is a DPR used for?
<number>
DPR involves a detailed study on various aspects of the project and should be prepared before the Selection of Vendors.
It is a comprehensive proposal prepared for all types of projects and used as a basis for:
Investment decision making
Approval of plans and designs
Project planning
Implementation scheduling and budgeting
Notes: Detailed project report is a comprehensive document that can be used as a basis for investment decision making, approval of plans and designs, project planning, implementation scheduling and budgeting for all types of projects.
<number>

## Slide 4: e-Governance Project Lifecycle (eGLC)
Stakeholder Needs Assessment
Define clear vision & objectives
Prioritization of services and projects
Incorporate domestic and global learnings
Identify institutional structures & capacities for implementation
Define funding requirements
Define monitoring and evaluation approach.
Critical assessment of current business processes and pain areas
Best practices in similar environments
Assess legal framework and current limitations
Assess current ICT systems and their ability to support future plans
Assessment of current capacities at all levels and their preparedness for e-governance.
Process reengineering and to –be process definition
Identity IT enablement opportunities and requirements
Define changes to the legal and regulatory environment
Develop People change and capacity building plan
Develop project awareness and communication requirements…
Define implementation approach and phasing plan (functional and geographic)
Assess detailed funding requirements and business model
Prepare DPR
Develop vendor evaluation and selection criteria
Develop KPIs and performance levels for services and systems
Develop RFP
Bid evaluation and vendor selection
Definition of detailed functional and technical requirements
System design and development
Software quality assurance, acceptance testing and auditing
Training and capacity building
Change management and project communications
Project documentation
Project go-live
System operations and maintenance
Software change management
Rollout services and systems (functionality and geography)
Objectives and benefits evaluation and reinforcement
Sustained change, capacity building and communications..
When is a DPR prepared?
Notes: This slide indicates the tentative period in the e-Governance Lifecycle where the DPR is prepared
<number>

## Slide 5: e-Governance Project Lifecycle (eGLC)
Stakeholder Needs Assessment
Define clear vision & objectives
Prioritization of services and projects
Incorporate domestic and global learnings
Identify institutional structures & capacities for implementation
Define funding requirements
Define monitoring and evaluation approach.
Critical assessment of current business processes and pain areas
Best practices in similar environments
Assess legal framework and current limitations
Assess current ICT systems and their ability to support future plans
Assessment of current capacities at all levels and their preparedness for e-governance.
Process reengineering and to –be process definition
Identity IT enablement opportunities and requirements
Define changes to the legal and regulatory environment
Develop People change and capacity building plan
Develop project awareness and communication requirements…
Define implementation approach and phasing plan (functional and geographic)
Assess detailed funding requirements and business model
Prepare DPR
Develop vendor evaluation and selection criteria
Develop KPIs and performance levels for services and systems
Develop RFP
Bid evaluation and vendor selection
Definition of detailed functional and technical requirements
System design and development
Software quality assurance, acceptance testing and auditing
Training and capacity building
Change management and project communications
Project documentation
Project go-live
System operations and maintenance
Software change management
Rollout services and systems (functionality and geography)
Objectives and benefits evaluation and reinforcement
Sustained change, capacity building and communications..
When is a DPR prepared?
The highlighted activities in the eGLC provide inputs to the DPR
However, the DPR may make provisions of detailed study or implementation in some of these areas e.g. Legal reforms may be a separate project
Notes: This slide indicates the tentative period in the e-Governance Lifecycle where the DPR is prepared
<number>

## Slide 6: How is DPR different from feasibility report?
While Feasibility study report
Defines overall objectives of the proposed system
Is a primary report for formulation of the initiative
Is a base document for investment decision-making
DPR is a project proposal that is used
not only for the investment decision-making,
but also for preparation of the project plan and execution of the project.
Notes: Feasibility study report is the primary report for formulation of the initiative. Investment decisions are taken based on the details incorporated in the study.
The feasibility study report includes system identification and define overall objectives of the system proposed to be designed.
Detailed project report is a complete document for investment decision-making, approval, planning whereas feasibility study report is a base document for investment decision-making.
Detailed project report is prepared not only for the investment decision-making approval, but also execution of the project and also preparation of the plan.
<number>

## Slide 7: Main Sections of a DPR*
*Based on DIT guidelines- Jan 09
Section I : Background of project and other basic information
Section II : Project overview
Section III : Project details including its implementation model
Notes: Once the scoping study has been undertaken, the unit would prepare a detailed project report (DPR) in the DPR template. This template has been divided into three sections, as
follows:
• Section I : Background of project and other basic information
• Section II : Project overview
• Section III : Project details including its implementation model
The unit responsible for preparation of the project proposal is advised to refer to these guidelines while preparing the proposal.
The Units should refer to the following documents for preparing the detailed project proposal:
• Any standards/ guidelines brought out for implementation of NeGP projects. For the latest standards/ guidelines for NeGP, click on http://egovstandards.gov.in/
• Any other relevant guidelines issued by DIT with respect to Capacity Building, Project Implementation, Institutional Arrangement etc.
<number>

## Slide 8: Section I: Background of project and other basic information
Section I : Background of project and other basic information
Notes: SECTION I: BACKGROUND OF PROJECT AND OTHER BASIC INFORMATION
This section requires provision of information regarding the name, its nature, the initiating and implementing bodies of the project.
a) Title of the Project: For example: Detailed Project Report for Commercial Taxes Department, Tamilnadu; Detailed Project Report for e-District Project, Alwar District, Rajasthan, etc.
b) Does the project fall under an existing Mission Mode Project (MMP)? If yes, indicate which?
For example: Gram Panchayats, e-Districts etc.
c) Eligibility Tests: whether the project clears the two broad eligibility tests proposed for NeGP project proposals. These tests probe the project alignment with (i) NeGP; (ii) Best practice.
id) Pilot or Roll out: Is the project: A Pilot, A Roll out of the project subsequent to Pilot phase or Roll out Project without Pilot phase
e) Project Initiator details
Department/ Ministry initiating the project (Centre or State)
Background of the department/ ministry
iii) Name and Job Title of the key contact person (person responsible for initiation)
iv) Contact details:
f) Implementing Agency details
i) Name of the Implementing Agency (in case it is not a Ministry or Department at the Centre or State level),
ii) Date of Establishment (if applicable)-only in cases where the responsibility for implementation is totally outsourced to an external entity. Else, the proposed date of incorporation of the Project e-Mission Team should be provided here.
iii) Name and Job Title of the key contact person (person responsible for implementation)
iv) Contact details :
g) Location of project implementation
<number>

## Slide 9: Section II: Project overview
Section II : Project overview
From EGLC Phases:
Vision & Strategy Development
Current State Assessment
To-be State Definition
From EGLC Phases:
Implementation Approach and Sourcing
Notes: This section provides an overview of the project primarily in terms of:
a) Identification of all stakeholders: Anybody who is affected by or can influence the programme/ project is called a
stakeholder.
The process of stakeholder identification/ interaction typically results in improved project effectiveness, efficiency, equity, sustainability, transparency and
accountability. All the relevant stakeholders associated with the project should be identified.
b) Introduce the problem/issue this project is designed to address
The specific problem(s) or issue(s) faced by Citizens, Businesses or Governments that would be addressed by means of provision of improved services through the proposed project should be identified and mentioned in the form of a statement.
c) Explain in brief the causes and effects of the problem/ issue
The causes due to which the problem(s) has arisen and the effect(s) of the problem(s) should be discussed in brief.
d) Identify the categories under which the services fall: Government to Citizen (G2C), Government to Business (G2B) or Government to Government (G2G).
e) Highlight in concrete terms the improvements envisaged for each of these services (in terms of service levels).
Service levels refer to the parameters that can be used in measuring the efficiency, transparency & reliability of the core services in terms of -Service quality, Service quantity, Service delivery time, Service cost
f) Past Experience and lessons learnt: description of past experience of the concerned Project Implementation Agency/Department/State/Other States in carrying out similar projects and lessons learnt from there and incorporated in this project.
g) Outline in broad terms project activities and timelines for Planning, Scoping Study, Process Re-engineering, Infrastructure (including technology) Adoption, Change Management (Legal Issues, Awareness creation, Capacity Building), Monitoring, Evaluation and Assessment, Human Resource Development, Other project specific activities
h) Summary of total project cost: A formal cost estimate should be prepared with documented assumptions, using a consistent methodology, and historical data, if available. A summary of the total project cost estimated should be provided for the complete duration of the project.
i) Sources of funding: The proposed sources of funding for the project should be indicated for entire period
of the project.
<number>

## Slide 10: Section III: Project details
Section III : Project details including its implementation model
Notes: This section provides details of the Project including the goals, objectives, services and service levels, implementation strategy, key activities to be undertaken under the project, organisation structure, assumptions and risks, demand estimation, project costs, financing model, implementation arrangements and detailed work plan.
Goal: The goal is a higher order objective/longer term outcome that the project will contribute to. The general practices of the project are guided by the goal. It is critical to set realistic and relevant goal(s) for the project For example: Ensure satisfied citizens and government by developing a hassle free and transparent tax filing process enabling increased levels of tax compliance.
b) Objectives: Identify SMART objectives: Objectives are the specific and immediate outcomes of the project. S.M.A.R.T refers to the acronym that describes the key characteristics of meaningful objectives, which are Specific, Measurable, Achievable, Realistic and Time Bound. Example of how to convert an Objective into SMART Objective:
Objective: Deliver services to the stakeholders in minimum turnaround time and minimal physical interaction with the Department.
SMART Objective: “Increase efficiency and reduce turnaround time involved in filing of taxes, sales purchases
reconciliation (Value Added Tax) and vehicle checking and monitoring at all check posts (Octroi) in order to benefit Citizens and Businesses through use of Information Technology tools”.
c) Stakeholder Analysis
d) Identification of services and service levels
Service is defined as the core services that are delivered by the Ministry/ department/
Service levels refer to the parameters that can be used in measuring the efficiency, transparency & reliability of the core services in terms of- Service Quality, Service Quantity, Service delivery time, Cost of service- e.g. Online (Quality) dealer registration in 1 day (Time) along with provision of additional services such as registration renewal (Quantity) without any service charges (Cost)
In case of the NeGP, services would be provided under the Mission Mode Projects (MMPs).
<number>

## Slide 11: Section III: Project details (contd..)
Section III : Project details including its implementation model
Notes: This section provides details of the Project including the goals, objectives, services and service levels, implementation strategy, key activities to be undertaken under the project, organisation structure, assumptions and risks, demand estimation, project costs, financing model, implementation arrangements and detailed work plan.
Goal: The goal is a higher order objective/longer term outcome that the project will contribute to. The general practices of the project are guided by the goal. It is critical to set realistic and relevant goal(s) for the project For example: Ensure satisfied citizens and government by developing a hassle free and transparent tax filing process enabling increased levels of tax compliance.
b) Objectives: Identify SMART objectives: Objectives are the specific and immediate outcomes of the project. S.M.A.R.T refers to the acronym that describes the key characteristics of meaningful objectives, which are Specific, Measurable, Achievable, Realistic and Time Bound. Example of how to convert an Objective into SMART Objective:
Objective: Deliver services to the stakeholders in minimum turnaround time and minimal physical interaction with the Department.
SMART Objective: “Increase efficiency and reduce turnaround time involved in filing of taxes, sales purchases
reconciliation (Value Added Tax) and vehicle checking and monitoring at all check posts (Octroi) in order to benefit Citizens and Businesses through use of Information Technology tools”.
c) Stakeholder Analysis
d) Identification of services and service levels
Service is defined as the core services that are delivered by the Ministry/ department/
Service levels refer to the parameters that can be used in measuring the efficiency, transparency & reliability of the core services in terms of- Service Quality, Service Quantity, Service delivery time, Cost of service- e.g. Online (Quality) dealer registration in 1 day (Time) along with provision of additional services such as registration renewal (Quantity) without any service charges (Cost)
In case of the NeGP, services would be provided under the Mission Mode Projects (MMPs).
<number>

## Slide 12: Section III: Project details (contd..)
Section III : Project details including its implementation model
Notes: This section provides details of the Project including the goals, objectives, services and service levels, implementation strategy, key activities to be undertaken under the project, organisation structure, assumptions and risks, demand estimation, project costs, financing model, implementation arrangements and detailed work plan.
Goal: The goal is a higher order objective/longer term outcome that the project will contribute to. The general practices of the project are guided by the goal. It is critical to set realistic and relevant goal(s) for the project For example: Ensure satisfied citizens and government by developing a hassle free and transparent tax filing process enabling increased levels of tax compliance.
b) Objectives: Identify SMART objectives: Objectives are the specific and immediate outcomes of the project. S.M.A.R.T refers to the acronym that describes the key characteristics of meaningful objectives, which are Specific, Measurable, Achievable, Realistic and Time Bound. Example of how to convert an Objective into SMART Objective:
Objective: Deliver services to the stakeholders in minimum turnaround time and minimal physical interaction with the Department.
SMART Objective: “Increase efficiency and reduce turnaround time involved in filing of taxes, sales purchases
reconciliation (Value Added Tax) and vehicle checking and monitoring at all check posts (Octroi) in order to benefit Citizens and Businesses through use of Information Technology tools”.
c) Stakeholder Analysis
d) Identification of services and service levels
Service is defined as the core services that are delivered by the Ministry/ department/
Service levels refer to the parameters that can be used in measuring the efficiency, transparency & reliability of the core services in terms of- Service Quality, Service Quantity, Service delivery time, Cost of service- e.g. Online (Quality) dealer registration in 1 day (Time) along with provision of additional services such as registration renewal (Quantity) without any service charges (Cost)
In case of the NeGP, services would be provided under the Mission Mode Projects (MMPs).
<number>

## Slide 13: Section III: Project details (contd..)
Section III : Project details including its implementation model
Notes: This section provides details of the Project including the goals, objectives, services and service levels, implementation strategy, key activities to be undertaken under the project, organisation structure, assumptions and risks, demand estimation, project costs, financing model, implementation arrangements and detailed work plan.
Goal: The goal is a higher order objective/longer term outcome that the project will contribute to. The general practices of the project are guided by the goal. It is critical to set realistic and relevant goal(s) for the project For example: Ensure satisfied citizens and government by developing a hassle free and transparent tax filing process enabling increased levels of tax compliance.
b) Objectives: Identify SMART objectives: Objectives are the specific and immediate outcomes of the project. S.M.A.R.T refers to the acronym that describes the key characteristics of meaningful objectives, which are Specific, Measurable, Achievable, Realistic and Time Bound. Example of how to convert an Objective into SMART Objective:
Objective: Deliver services to the stakeholders in minimum turnaround time and minimal physical interaction with the Department.
SMART Objective: “Increase efficiency and reduce turnaround time involved in filing of taxes, sales purchases
reconciliation (Value Added Tax) and vehicle checking and monitoring at all check posts (Octroi) in order to benefit Citizens and Businesses through use of Information Technology tools”.
c) Stakeholder Analysis
d) Identification of services and service levels
Service is defined as the core services that are delivered by the Ministry/ department/
Service levels refer to the parameters that can be used in measuring the efficiency, transparency & reliability of the core services in terms of- Service Quality, Service Quantity, Service delivery time, Cost of service- e.g. Online (Quality) dealer registration in 1 day (Time) along with provision of additional services such as registration renewal (Quantity) without any service charges (Cost)
In case of the NeGP, services would be provided under the Mission Mode Projects (MMPs).
<number>

## Slide 14: Section III: Project details (contd..)
Section III : Project details including its implementation model
Notes: This section provides details of the Project including the goals, objectives, services and service levels, implementation strategy, key activities to be undertaken under the project, organisation structure, assumptions and risks, demand estimation, project costs, financing model, implementation arrangements and detailed work plan.
Goal: The goal is a higher order objective/longer term outcome that the project will contribute to. The general practices of the project are guided by the goal. It is critical to set realistic and relevant goal(s) for the project For example: Ensure satisfied citizens and government by developing a hassle free and transparent tax filing process enabling increased levels of tax compliance.
b) Objectives: Identify SMART objectives: Objectives are the specific and immediate outcomes of the project. S.M.A.R.T refers to the acronym that describes the key characteristics of meaningful objectives, which are Specific, Measurable, Achievable, Realistic and Time Bound. Example of how to convert an Objective into SMART Objective:
Objective: Deliver services to the stakeholders in minimum turnaround time and minimal physical interaction with the Department.
SMART Objective: “Increase efficiency and reduce turnaround time involved in filing of taxes, sales purchases
reconciliation (Value Added Tax) and vehicle checking and monitoring at all check posts (Octroi) in order to benefit Citizens and Businesses through use of Information Technology tools”.
c) Stakeholder Analysis
d) Identification of services and service levels
Service is defined as the core services that are delivered by the Ministry/ department/
Service levels refer to the parameters that can be used in measuring the efficiency, transparency & reliability of the core services in terms of- Service Quality, Service Quantity, Service delivery time, Cost of service- e.g. Online (Quality) dealer registration in 1 day (Time) along with provision of additional services such as registration renewal (Quantity) without any service charges (Cost)
In case of the NeGP, services would be provided under the Mission Mode Projects (MMPs).
<number>

## Slide 15: Section III: Project details (contd..)
Section III : Project details including its implementation model
Notes: This section provides details of the Project including the goals, objectives, services and service levels, implementation strategy, key activities to be undertaken under the project, organisation structure, assumptions and risks, demand estimation, project costs, financing model, implementation arrangements and detailed work plan.
Goal: The goal is a higher order objective/longer term outcome that the project will contribute to. The general practices of the project are guided by the goal. It is critical to set realistic and relevant goal(s) for the project For example: Ensure satisfied citizens and government by developing a hassle free and transparent tax filing process enabling increased levels of tax compliance.
b) Objectives: Identify SMART objectives: Objectives are the specific and immediate outcomes of the project. S.M.A.R.T refers to the acronym that describes the key characteristics of meaningful objectives, which are Specific, Measurable, Achievable, Realistic and Time Bound. Example of how to convert an Objective into SMART Objective:
Objective: Deliver services to the stakeholders in minimum turnaround time and minimal physical interaction with the Department.
SMART Objective: “Increase efficiency and reduce turnaround time involved in filing of taxes, sales purchases
reconciliation (Value Added Tax) and vehicle checking and monitoring at all check posts (Octroi) in order to benefit Citizens and Businesses through use of Information Technology tools”.
c) Stakeholder Analysis
d) Identification of services and service levels
Service is defined as the core services that are delivered by the Ministry/ department/
Service levels refer to the parameters that can be used in measuring the efficiency, transparency & reliability of the core services in terms of- Service Quality, Service Quantity, Service delivery time, Cost of service- e.g. Online (Quality) dealer registration in 1 day (Time) along with provision of additional services such as registration renewal (Quantity) without any service charges (Cost)
In case of the NeGP, services would be provided under the Mission Mode Projects (MMPs).
<number>

## Slide 16: End of Session
Notes: <number>