Commissionerate of municipal Administration

DPR for State Level Solution for eGovernance in all ULBs of Tamil Nadu

Under NMMP as part of JnNURM

March 2012

Submitted by

Wipro Consulting Services

This document is a confidential document of Wipro Ltd. No part of this publication may be reproduced, stored in a retrieval system or transmitted in any form or by any means, whether electronic, mechanical, photocopying, recording or otherwise, without the written permission of Wipro Ltd. This document includes confidential information and is meant for access only to Commissionerate of Municipal Administration, Government of Tamil Nadu

Version 1.3

# Table of Contents

Table of Contents	2

Abbreviations & Acronyms	8

Introduction	13

Executive Summary	15

1.	Background of the Project	21

1.1.	Title of the project	21

1.2.	Mission Mode Project	23

1.3.	Funding Criteria Project	23

1.4.	Permissable Components	24

1.5.	Eligibility Tests	24

1.6.	Project phases	27

1.7.	Details of Stakeholders	27

1.7.1.	Project Initiating Department	27

1.7.2.	Implementing Agency/ Partner Details	28

1.7.3.	State Level Nodal Agency (SLNA)	28

1.7.4.	State Implementation Consultant (SIC)	28

1.7.5.	State eGovernance Mission Team (SeMT)	29

1.7.6.	Approval of Appraisal Report	29

2.	Project Overview	31

2.1.	Goals	31

2.2.	Objectives	31

2.3.	Benefits	33

2.4.	Summary of Project Cost	34

2.5.	Project Institutional Structure	35

2.5.1.	State Level Nodal Agency:	36

2.5.2.	State Implementation Consultant (SIC)	37

2.5.3.	System Integrator / Implementation Agency (IA)	38

2.5.4.	Advisory body (SeMT created under NeGP)	39

3.	Urban Services and Service Levels	40

3.1.	Overview	40

3.2.	Services Proposed through State Level Solution	40

3.3.	Organization Structure, Functions and Services of Departments	43

3.4.	Study of Municipal Acts & Bye Laws	44

3.5.	Study of other eGovernance initiatives	45

3.6.	Business Process Re-engineering (TO-BE Process)	45

3.6.1.	Health Department:	45

3.6.2.	Revenue Department:	71

3.6.3.	Engineering Department:	99

3.6.4.	Town Planning Department:	105

3.6.5.	Public Grievance	120

3.6.6.	Procurement and Monitoring of Projects:	126

3.6.7.	Personnel Information System	145

3.6.8.	Accounting System	183

3.7.	Additional Services	189

3.7.1.	School Management System:	189

3.7.2.	Council Management System:	194

3.7.3.	File Tracking System	198

3.7.4.	Legal Issues Management	200

3.7.5.	Online Booking Management System	209

3.7.6.	Asset Management System:	211

3.7.7.	Document Management System:	217

3.7.8.	Electoral Management System	221

3.7.9.	Census Management System:	224

3.7.10.	Fleet Management System	227

3.7.11.	Hospital Management System:	232

3.7.12.	Stores and Inventory System:	234

3.7.13.	Online Portal	239

3.8.	Proposed Service Levels Benchmarks	242

3.9.	Perceived Benefits	244

4.	Solution and Technology	253

4.1.	AS-IS IT Landscape	253

4.1.1.	IT Application Details	254

4.1.2.	Hardware, Network Infrastructure Components	256

4.1.3.	Network / Server Architecture (Existing):	256

4.1.4.	Information Security Measures (Existing):	260

4.2.	TO-BE IT Landscape	260

4.2.1.	Solution Architecture	265

Customization of Existing Applications	268

4.2.2.	Application Architecture	275

4.2.3.	Information / Data Architecture	282

4.2.4.	Illustrative Technology / Deployment Architecture	287

4.2.5.	User Interface	289

4.2.6.	Overall Network & Server Architecture	290

4.2.7.	Security Architecture	297

4.2.8.	Integration with SWAN and SDC	299

4.2.9.	Service Level Agreements (SLA) & Monitoring Tool	300

4.3.	Conformance to Standards	300

4.4.	IT Change Management	303

4.5.	Service Provision and Consumption by ULBs	303

4.6.	Continuity Measures	304

4.7.	Support / Help Desk	305

4.8.	Rollout Strategy	305

4.9.	Option Analysis	306

5.	Capacity Building & Change Management	308

5.1.	Need for Change Management	309

5.2.	Identification of Stakeholders	313

5.3.	Organization Structure	316

5.3.1.	Current Organization	316

5.3.2.	Proposed Organization	318

5.4.	Staffing and Deployment Strategy	320

5.5.	Training Strategy	323

5.6.	Knowledge Management	326

6.	Monitoring & Evaluation	327

6.1.	Monitoring and Evaluation (M&E) Framework	328

6.1.1.	Clearly define Objectives	328

6.1.2.	Define & Identify roles and responsibilities	330

6.1.3.	Define approach for M&E process	331

7.	Assumptions & Risk Management	334

7.1.	Risk Management Concepts used in this DPR	334

7.2.	Organization structure for Risk management	340

7.3.	Risk monitoring & control strategy	341

7.4.	Risk identification and assessment for the MMP	344

7.5.	Pre-Implementation Risk Register	345

7.6.	Implementation Risk Register	357

7.7.	Post-Implementation Risk Register	374

7.8.	Key Assumptions made in Risk Management	385

8.	Public Private Partnership	387

8.1.	Need for PPP	387

8.2.	PPP for e-Governance	387

8.3.	Engagement Models for Service Provisioning & Service Delivery	388

8.4.	Revenue Model	389

8.5.	Key Considerations	390

9.	Project Implementation Strategy & Sustainability Plan	394

9.1.	Stakeholders Involvement	394

9.2.	Institutional Structure	396

9.3.	Tendering and Bid Process Management	401

9.4.	Project Implementation and Rollout	401

9.5.	Project Phasing Strategy	405

Delivery Channels	413

Implementation in other ULBs of Tamil Nadu	414

9.6.	Sustainability Plan	415

Procedural Sustainability	415

Resource Sustainability	416

Technological Sustainability	416

Financial Sustainability	418

Contractual Sustainability	421

10.	Project Costing	422

10.1.	Detailed Bill of Material for State Level Solution & Project Expenditure (One Time & Recurring)	423

10.2.	Detailed Bill of Material for CCMC	438

10.3.	Financing Plan	442

Revision History

| S.No | Date | Version | Description | Author | Reviewed |
| --- | --- | --- | --- | --- | --- |
| 1 | 09-Feb-2012 | 1.0 | DPR for State Level Solution for eGovernance in all ULBs in Tamil Nadu | Wipro | IT Officer, Coimbatore Corporation |
| 2 | 10-Feb-2012 | 1.1 | Incorporated changes in the DPR suggested during the presentation at CMA office Chennai by members from NIC, SeMT and CMA officials. | Wipro | Members from NIC, SeMT TN and CMA officials. |
| 3 | 17-Feb-2012 | 1.2 | Formatting of tables were done as suggested by SeMT and CMA officials | Wipro | Official of CMA, SeMT and Coimbatore Corporation |
| 4 | 31-Mar-2012 | 1.3 | Changes to Sections 2.4, 4.2.1, 5.3.2, 10.1, 10.2 &10.3 after considering re-usability of Corporation of Chennai application components wherever feasible. | Wipro | Official of CMA, SeMT and Coimbatore Corporation |

# Abbreviations & Acronyms

| Abbreviations | Acronyms |
| --- | --- |
| ACA | Additional Central Assistance |
| ACL | Access Control Lists |
| ADD | Architecture Design Document |
| AE | Assistant Engineer |
| AERO | Assistant Election Registration Officers |
| AMC | Annual Maintenance Contract |
| BCG | BacilleCalmette Guerin |
| BLO | Booth Level Officers |
| BOM | Bill of Material |
| BPR | Business Process Reengineering |
| BSUP | Basic Service to Urban Poor |
| CAA | Constitutional Amendment Act |
| CBO | Community Based Organization |
| CCMC | Coimbatore City Municipal Corporation |
| CEO | Chief Executive Officer |
| CFC | Citizen Facilitation Centre |
| CHO | City Health Officer |
| CMA | Commissionerate of Municipal Administration |
| CSC | Citizen Service Centers |
| CSMC | Central Sanctioning Monitoring Committee |
| D & O | Dangerous & Offensive Trade |
| D2D | Department to Department |
| DC | Data Centre |
| DCB | Demand Collection Balance |
| DDD | Detailed Design Document |
| DMZ | De-Militarized Zone |
| DPR | Detailed Project Report |
| DPT | Diphtheria Pertussis Tetanus |
| DR | Disaster Recovery |
| DRC | Disaster Recovery Centre |
| DSC | Digital Signature Certificate |
| DTCP | Directorate of Town & Country Planning |
| ECG | Electrocardiography |
| EE | Executive Engineer |
| EMI | Equated Monthly Installment |
| ERO | Election Registration Officers |
| FC | Fitness Certificate |
| FTP | File Transfer Protocol |
| G2B | Government to Business |
| G2C | Government to Citizen |
| G2G | Government to Government |
| GIS | Geographic Information Systems |
| GOI | Government Of India |
| GPF | General Provident Fund |
| GPS | Global Positioning System |
| HR | Human Resources |
| HTTP | Hypertext Transfer Protocol |
| ICT | Information and Communication Technology |
| IIS | Internet Information Services |
| IM | Instant Messaging |
| ISDN | Integrated Services Digital Network |
| IT | Information Technology |
| IVRS | Interactive Voice Response System |
| JE | Junior Engineer |
| JNNURM | Jawaharlal Nehru National Urban Renewal Mission |
| Kbps | Kilobit per second |
| LDAP | Lightweight Directory Access Protocol |
| M&E | Monitoring and Evaluation |
| MA&WS | Municipal Administration and Water Supply |
| Mbps | Megabits per second |
| MeDD | Municipal e-Governance Design Document |
| MIS | Management Information System |
| MMP | Mission Mode Projects |
| MoUD | Ministry of Urban Development |
| MZ | Militarized Zone |
| NAC | Non-Availability Certificate |
| NeGP | National e-Governance Plan |
| NGO | Non-Governmental Organizations |
| NIC | Network Interface Cards |
| NIT | Notice Inviting Tender |
| NMMP | National Mission Mode Project |
| NNTP | Network News Transfer Protocol |
| NOC | No Objection Certificate |
| OLAP | Online Analytical Processing |
| OLTP | Online Transaction Processing |
| OPV | Oral Polio Vaccine |
| OS | Operating System |
| PAN | Permanent Account Number |
| PDF | Portable Document Format |
| PF | Provident Fund |
| PFA | Prevention of Food Adulteration |
| PKI | Public Key Infrastructure |
| PMC | Professional Management Consultant |
| POP | Post Office Protocol |
| PPP | Public Private Partnership |
| PR | Personal Register |
| PTA | Personal Technical Assistant |
| RAF | Risk Accounting Forms |
| RDBMS | Relational Database Management System |
| RFP | Request for proposal |
| RTO | Regional Transport Officer |
| RWA | Resident Welfare Association |
| SDC | State Date Centre |
| SeMT | State e-Governance Mission Team |
| SI | Sanitary Inspector |
| SIC | State Implementation Consultant |
| SJSRY | SwarnaJayantiShahariRozgarYojana |
| SLA | Service Level Agreements |
| SLNA | State Level Nodal Agency |
| SLSC | State Level Steering Committee |
| SMART | Specific, Measurable, Achievable, Realistic, Time bound |
| SMS | Short Message Services |
| SMTP | Simple Mail Transfer Protocol |
| SOAP | Simple Object Access Protocol |
| SOR | Schedule Of Rates |
| SRS | System Requirement Specification |
| SSL | Secure Socket Layer |
| STQC | Standardisation Testing and Quality Certification |
| SWAN | State Wide Area Network |
| SWM | Solid Waste Management |
| TA | Traveling Allowance |
| TAT | Turn Around Time |
| TDS | Tax Deduction At Source |
| TT | Tetanus Toxoid |
| TWAD | Tamil Nadu Water Supply and Drainage |
| UAT | Unit Acceptance Testing |
| UGD | Under Ground Drainage |
| UI | User Interface |
| ULB | Urban Local Body |
| URL | Uniform Resource Locator |
| VLT | Vacant Land tax |
| WAN | Wide Area Network |
| WAP | Wireless Access Points |
| ZSO | Zonal Security Officer |

# Introduction

The Government of India has formulated the National e Governance Plan (NeGP), part of which includes a National Mission Mode Programme (NMMP) for eGovernance in Municipalities. This NMMP intends to roll out e-Governance in Municipalities on a nationwide basis and has now been included as a part of the Jawaharlal Nehru Urban Renewal Mission (JNNURM). National Mission Mode Project (NMMP) on e-Governance in Municipalities envisages covering Urban Local Bodies (ULBs) in the mission cities identified.

e-Governance in Municipalities is expected to:

  - Focus on clearly identified list of citizen services that would be covered with clearly laid down service levels and outcomes that would be achieved.

  - Improve efficiency and effectiveness in interaction between local-government and its citizens and other stakeholders (i.e. Non-governmental organizations (NGOs), community based organizations (CBOs), residents welfare associations (RWAs), private sector, etc);

  - Improve quality of internal local-government operations to support and stimulate good governance;

  - Bring about transparency and accountability in the governance of urban local bodies;

  - Enhance interface between urban local bodies and citizens; and

  - Help improve delivery of services to citizens.

Thus for the ULBs/Corporation, the NMMP would:

  - Bring about improvements in efficiency and effectiveness of business processes/functions of the ULBs/Corporation

  - Institute a mechanism of result based monitoring and evaluation

  - Ensure economy (cost efficiency) in the design and implementation of the project

  - Improve the system for decision making with respect to planning and delivery of municipal services to the citizen and within.

  - Ensure effective project management to track progress.

For the Citizens, the NMMP would:

  - Significantly improve the Quality of Service provided by the Corporation

  - Transparent, effective and efficient service delivery to the Citizen.

  - Provide more service delivery channels for hassle free service for Citizen

  - Define service level for timely delivery of services to the Citizen

Following are the services / management functions that will be covered in the first phase of the project, as provided in e-Governance guidelines of JNNURM;

Table 1: List of identified eight services

| S. No. | Services / Management Functions |
| --- | --- |
| 1 | Registration and Issue of Births/ Deaths Certificate |
| 2 | Payment of Property Tax, Utilities Bills and Management of Utilities that come under the ULBs |
| 2.1 | Property Tax |
| 2.2 | Water Supply & Other Utilities |
| 3 | Grievances and Suggestions |
| 4 | Building Approvals |
| 5 | Procurement and Monitoring of Projects |
| 5.1 | e-Procurement |
| 5.2 | Project/ Ward works |
| 6 | Health Programs |
| 6.1 | Licenses |
| 6.2 | Solid Waste Management |
| 7 | Accounting System |
| 8 | Personnel Information System |

This document has been prepared in reference to the guidelines for preparation of DPR by MoUD e-Governance guidelines under JNNURM etc.

# Executive Summary

With a view to leverage Information and Communication  Technology (ICT) opportunities as part of its agenda for “Good Governance”, Government of India (GoI) has announced the National e-Governance Plan (NeGP).  NeGP intends to institute and enable mechanisms for Government to deliver services using ICT.  It is an ambitious program of the GoI aimed at improving the quality, accessibility and effectiveness of government services for citizens and businesses implemented with the help of ICT.  This is proposed to be achieved by:

- Rapid deployment and scale-up of select "Mission Mode Projects" (MMPs) with significant citizen interface

- Creation of a national IT backbone for fast,  reliable and efficient connectivity, data storage and access

- Integrated service centers for delivery of citizen services and

- Creation of web portals for 24x7 accesses to government information and services

NeGP has identified the formulation of various Mission Mode Projects in e-Governance, including one for municipalities under   the   responsibility   of   the   Ministry   of   Urban Development, in collaboration with the Department of IT (DIT).

National Mission Mode Project for e-Governance in Municipalities (NMMP) is one of the Mission Mode projects that have significant citizen interactions as they provide a large number of basic civic services to millions of citizens living in urban areas.  Introduction of e-Governance on a massive scale would hence, lead to better services. It is also envisaged that the Municipality Mission Mode Project would provide a major fillip to the urban reform program that has been initiated by Ministry of Urban Development, GoI.

The increase in the urban population and related economic activities accentuate the demand for urban infrastructure. The bridging of the gaps in various urban services is the top priority of the Government of Tamil Nadu, along with augmenting of resources, so that they can progressively become self sustaining entities. Government of Tamil Nadu is determined to increase the transparency and efficiency of processes and enhance the level of service delivery to citizens. Government of Tamil Nadu is also committed to full scale implementation of e-governance as an enabler to help realize the vision of good governance. The following are the priorities identified:

- Transparency in administration and service delivery

- Increase process efficiency

- Clear-cut accountability

- Comprehensive reporting and MIS

- Prompt retrieval of information

The   current   scenario   warrants comprehensive   process re-engineering   to   demystify   the existing processes to enhance citizen satisfaction and improving the efficiency and image of Corporations and Municipalities. E-Governance has evolved as a potential enabler to realize the development and governance vision. The Detailed Project Report under presentation, projects e-Governance as a potent means that will be effectively harnessed to achieve the aims and objectives set before itself by the department.

In view of the above, CMAand CCMC has taken up the preparation of Detailed Project Report based on the following parameters;

- Current level of computerization and IT infrastructure available in CCMC & CMA

- Processes to be computerized for the identified services

- Process re-engineering requirements

- Technology  framework  and  specifications

- Project  implementation  plan

- Total project cost  including  funding options

- Capacity Building requirements

- Change management and Risk management.

CMA has entrusted Wipro Consultancy Services, the responsibility of preparing the Detailed Project Report that can be used to promote e-Governance across various functions & services, and departments of the corporation to provide better service delivery to the citizens and businesses in an efficient, convenient, transparent and effective manner.

After a series of deliberations and discussions with the stakeholders namely Coimbatore Corporation, Special Grade ULB Pollachi, First Grade ULB Arani, Belt Area Pallavapuram and RDMA office Tiruppur, it has been agreed that a State Level Solution would be developed to cater to the requirements of all the ULBs of Tamil Nadu. The application required for the purpose would be developed once and would be used subsequently by other ULBs. This application would be customized minimally to meet the granular requirements of each ULB. The overall design and requirements coverage of the software is intended to be comprehensive.

For this, a high level study of the process flows of the identified services that are already been implemented as well as those services that are yet to be initiated, has been conducted at Coimbatore. This analysis was intended towards the understanding of compliance of these automated services with that of the MoUD guidelines, the enhancements required in terms of functionality as well as technology aspects.  These observations are documented and necessary changes to the process flows as well as the need for additional costing has been brought out clearly in this DPR. Even more granular requirements, if any would have to be taken care of at the level of implementation through customizations.

It has been decided that this DPR shall focus on a State Level Solution that would be developed/customized and would be part of the first DPR that would be submitted to MoUD from the state. This State Level Solution shall be initially implemented in the pilot ULB CCMC and then rolled-out to all other ULBs in the state.  Hence, the cost of application development budgeted in this DPR and submitted to MoUD would be considered final. Subsequent DPRs from other ULBs of the state would focus only on other requirements specific to the ULBs like hardware, networking, data digitization, training and customization of the State Level Solution to suit the individual ULBs requirements etc.

Summary / Snapshot of sections in DPR

| Section | Sub-Section | Summary of the Sections |
| --- | --- | --- |
| 1: Background of the Project | 1.1 Title of the project | Details of Project title, Location and Duration are provided. |
|  | 1.2 Mission Mode Project | Details of the identified pilot ULB city category are provided. |
|  | 1.3 Project Funding Criteria | Details on central, state and ULB share are provided. |
|  | 1.4 Permissable Components | Details of components that would be funded by MoUD under JnNURM are provided. |
|  | 1.5 Eligibility Tests | Details of e-Rediness of the state are provided. |
|  | 1.6 Project phases | Details of different phases of this project are provided. |
|  | 1.7 Details of Stakeholders | Details of key stakeholders such as Project initiation department, SLNA, SIC & are provided. |
|  | 1.8 Approval of Appraisal Report | Details of approval process of this DPR are provided. |
| 2: Goals & Objectives | 2.1 Goals | Details of the goals with respect to corporation and citizen are provided. |
|  | 2.2 Objectives | Details of S.M.A.R.T objectves with key measures are provided. |
|  | 2.3 Benefits | Details of benefits expected out of this project are provided. |
|  | 2.4 Summary of Project Cost | Summarized project cost is provided. |
|  | 2.5 Project Institutional Structure | Details of institutions involved in this project along with their roles are provided. |
| 13.a 3: Urban Services & Service Levels | 3.1 Overview | An overview of the urban services |
|  | 3.2 Services Proposed through State Level Solution | List of services proposed to be a part of the State Level Solution |
|  | 3.3 Organization Structure, Functions and Services of Departments | Present organization structure of Coimbatore Corporation. |
|  | 3.4 Study of Municipal Acts & Bye Laws | List of Municipal Acts and bye-laws in force. |
|  | 3.5 Study of other eGovernance initiatives | Details of other eGovernance initiatives (if any). |
|  | 3.6 Business Process Re-engineering (TO-BE Process) | Details of As-Is and To-Be service levels, functionalities and processes of all sections of the ULB are provided. |
|  | 3.7 Proposed Service Level Benchmarks | Services levels proposed for providing the identified services |
|  | 3.8 Perceived Benefits | Benefits envisaged. |
| 4: Technology Infrastructure | 4.1 As-Is IT Infrastructure | Details of existing IT infrastructure, Applications, Data migration and technology architecture are provided. |
|  | 4.2 TO-BE IT Landscape | Details of proposed IT infrastructure, Applications, Data migration and technology architecture, Multi-tenancy environment – State Level Software Solution (SLS), Customization & Fresh development of Existing Applications, security, scalability and integration aspects are provided. |
|  | 4.3 Conformance to Technology & Standards | Details of eGovernance standards to be adopted are provided. |
|  | 4.4 IT Change Management | Details of managing change with respect to requirement changes across ULBs are provided. |
|  | 4.5 Service Provision and Consumption by ULBs | Details of how ULBs would access the centralized SLS are provided. |
|  | 4.6 Continuity Measures | Details on proposed methods to ensure business continuity. |
|  | 4.7 Support / Help Desk | Details of support/help desk requirements are provided here. |
|  | 4.8 Rollout Strategy | Details of how rollout has to happen are provided. |
|  | 4.9 Option Analysis | Details on the technology platform to be used are provided. |
| 5: Capacity Building & Change Management | 5.1 Need for Change Management | The objective and need for change is detailed here. |
|  | 5.2 Identification of Stakeholders | Associated stakeholder details provided. |
|  | 5.3 Organization Structure | Details of existing and proposed organization structure, apex steering committee, corporation steering committee and implementation committee and SeMT are provided. |
|  | 5.4 Staffing & Deployment Strategy | Details of resource requirements and their deployment are provided. |
|  | 5.5 Training Strategy | Detailed strategy on trainings. |
|  | 5.6 Knowledge Management | Details of knowledge management as a part of exit management exercise are provided. |
| 6: Monitoring & Evaluation | 6.1 Monitoring and Evaluation (M&E) Framework | Details of M & E framework to be adopted are provided. |
| 7: Assumptions & Risk Management | 7.1 Process for Risk Management | Concepts related to risk management such as risk areas, risk impact and probability are provided. |
| 8: Public Private Partnership | 8.1 Need for PPP | Details on the need for PPP |
|  | 8.2 PPP for eGovernance | Usage of PPP in eGovernance projects |
|  | 8.3 Engagement Models for Service Provisioning & Service Delivery | Details of model to be selected for service provisioning and service delivery |
|  | 8.4 Revenue Model | Suggested revenue model. |
|  | 8.5 Key Considerations | Details of key factors to be considered. |
| 9: Project Implementation Strategy & Sustainability Plan | 9.1 Stakeholders involvement | Details of involvement of stakeholders |
|  | 9.2 Institutional Structure | Details of resource continuity are provided. |
|  | 9.3 Tendering & Bid Process Management | Details of various aspects with respect to technology requirements of SLS for its sustenance are provided. |
|  | 9.4 Project Implementation & Rollout | Details of how the project would sustain beyond the funding period are provided. |
|  | 9.5 Project Phasing Strategy | Details pertaining to contracts to be drawn are provided. |
|  | 9.6 Sustainability Plan | Measures to be taken for sustainability of the project beyond the funding period. |
| 10: Project Costing | 10.1 Detailed Bill of Material for State Level Solution | BoM of IT components which includes H/w, S/w, Middleware, SIC charges, Data digitization, Training and O & M etc. covered. |
|  | 10.2 Detailed Bill of Material for selected ULB “CCMC” | BoM of IT components which includes H/w are covered. |
|  | 10.3 Financing Plan | Details of Central / State / ULB share year-wise is shown here. |

# Background of the Project

## Title of the project

The title of the project is Detailed Project Report (DPR) for State Level Solution for e-Governance in all ULBs in Tamil Nadu. The Coimbatore City Municipal Corporation is the selected ULB for the pilot implementation of the State Level Solution as per the JnNURMnorms which is the identified city under the Category ‘B’ group of cities for the state of Tamil Nadu. This project comes under the National Mission Mode Project (NMMP) for e-Governance as part of Jawaharlal Nehru National Urban Renewal Mission (JnNURM).

CMA is taking up e-Governance initiative, as a major step to bring in more transparency, efficiency and effectiveness in the services rendered by its departments to the citizens. CCMC has proposed services / service areas which have to be taken under e-Governance initiative. The details of all the services are given in the subsequent section of the documents.

Major sections covered under these are Revenue, Health, Town Planning, Engineering, Accounts, Council and General Administration. Core services/activities that fall under the purview of each department has been analyzed and the most important, high volume and the most citizen centric services have been identified for implementation of e-governance which is also in line with the MoUD guidelines.  In addition to the core services, CCMC has also proposed “Other Services” that needs to be a part of the State Level Solution.

The location of the implementation of these services/service areas is the CCMC head office and 5 zonal offices.

The duration of the project is as follows;

- State Level Solutiondesign, development and implementation in the pilot ULB CCMC and further rollout to all ULBs in the state – 1 year.

- O & M support post “Go Live” – 2 years.

Proposed services to be provided under the State Level Solution are listed in the table below;

| S. No. | Services / Management Functions |
| --- | --- |
| Core Services |  |
| 1 | Registration and Issue of Births/ Deaths Certificate |
| 2 | Payment of Property Tax, Utilities Bills and Management of Utilities that come under the ULBs |
| 2.1 | Property Tax |
| 2.2 | Water Supply & Other Utilities |
| 3 | Grievances and Suggestions |
| 4 | Building Approvals |
| 5 | Procurement and Monitoring of Projects |
| 5.1 | e-Procurement |
| 5.2 | Project/ Ward works |
| 6 | Health Programs |
| 6.1 | Licenses |
| 6.2 | Solid Waste Management |
| 7 | Accounting System |
| 8 | Personnel Information System |
| Other Modules |  |
|  | Schools Management System |
|  | Hospital Management System |
|  | Council Management System |
|  | File Tracking System |
|  | Legal Issues Management |
|  | Online Booking Management System |
|  | Assets Management System |
|  | Document Management System |
|  | Electoral Management System |
|  | Census Management System |
|  | Fleet Management System |
|  | Stores & Inventory System |
|  | Online Portal |

## Mission Mode Project

National Mission Mode Project (NMMP) on e-Governance in Municipalities envisages covering all Urban Local Bodies (ULBs) in 63 cities categorized under various criteria. The categorization of cities is done under the three heads i.e. Mega Cities/ Urban Agglomerations (UA) andMillion Plus Cities/UAs and Cities/ UAs with less than onemillion population.

The State of Tamil Nadu falls under the purview of JnNURM MMPs and the selected pilot ULB city of Coimbatore falls under Category B (Cities with 1-4 million population).

## Funding Criteria Project

The NMMP on e-Governance in Municipalities would be implemented as part of the Jawaharlal Nehru Urban Renewal Mission (JNNURM) and the financing of this project would be as per the categorization of the city. Since Coimbatore falls under Category B the funding criteria will be as follows:

Table 2: Project Funding Criteria

| Category of Cities | Grants |  | ULB or Parastatal share /loan from financial Institution |
| --- | --- | --- | --- |
|  | Central | State |  |
| Cities/UA with million plus but less than 4 million population | 50% | 20% | 30% |

## Permissable Components

The permissable components that would be funded by MoUD under JnNURM are limited to the listed components only;

- Application software – State Level Software Solution

- Capital and Initial costs including hardware, infrastructure and system software

- Cost for GIS (Application, platform etc.)

- Data digitization

- Cost for STQC certification

- Cost for Monitoring Tool & Helpdesk

- Project Management / State Implementation Consultancy charges

- Cost for Change Management through Capacity building & Knowledge Management

- Annual expenditure cost (operation & maintenance cost / ongoing communication cost/ license fees etc.) for first two years after commissioning.

Note: The cost of land and building, site preparation, civil infrastructure, employees cost, electricity and communication costs, etc. is not included under permissible components; and shall be borne by State Government / ULB.

## Eligibility Tests

NeGP Alignment Test

| NEGP Alignment Test |  |  |
| --- | --- | --- |
| S. No. | Particulars | Status |
| 1 | The State e-Governance RoadMap (SeGRM) has been prepared and approved. | - The State e-Governance road map is already in place for Tamil Nadu. |
| 2 | The project is consistent with the broad vision laid down in the e-Governance Road map of the state and with the relevant MMP Core Scope Guidance. | - e-Governance implementation at CMA project is adhering to the vision set up by the SeGRM and also with the MMP guidance. - Project will leverage the 3 pillars under NeGP suggested for the state that is SWAN, SDC and CSCs. - It will also focus on citizen services to provide ease, efficiency, effectiveness and transparency for service delivery. - E-enablement of core process which are critical and crucial in terms of citizen and corporation are the primary focus of e-governance implementation for the state of Tamil Nadu. |
| 3 | Necessary infrastructure of State Wide Area Network (SWAN), State Data Centers (SDCs) and citizen service centers (CSCs) are or will be in place. | - SWAN is already in place and operational. - SDC is in place and Government bodies are already using this facility. - Currently 2500 + CSCs are operational across the state. |
| 4 | The project complies with all NeGP e-Governance standards. | - e-Governance implementation for the state of Tamil Nadu will comply with all the e-Governance standards of NeGP and fulfill its vision to make all Government Services accessible to the common man in his locality, through common service centres and ensure efficiency, transparency and reliability of such services at affordable costs to realize the basic needs of citizens |

Best Practice Alignment Test

| Best Practice Alignment Test |  |  |
| --- | --- | --- |
| S. No. | Task | Status |
| 1 | Core needs and priorities of beneficiaries, as related to proposed project, have been directly and formally identified and documented. | To understand the needs and priorities of the beneficiaries of the project, a detailed stake holder analysis has been done and key requirements have been captured and documented in this DPR. |
| 2 | Accountability features have been designed into the proposed service delivery systems to allow target beneficiary identification, validation and feedback on satisfaction with services and to publicize compliance with pre-defined service levels. | The DPR clearly details about the various services being offered under this State Level Solution along with the stakeholders involved in processing and delivering the services. This enables in identifying the responsible stakeholders. |
| 3 | If the project will affect an entire state, relevant pilot implementation has been completed and documented or equivalent learning has been derived from another source. | The current focus of this project is to understand the requirements of the pilot ULB CCMC with respect to the services identified and implement a State Level Solutionat the pilot location. Subsequently, the other ULBs of the state shall be included for implementation. |

## Project phases

The project will be implemented in a span of two years. It will be carried out in two phases.

Phase 1: During this phase SIC would be identified which in turn shall prepare a detailed RFP based on this DPR for selection of SI for implementation of the proposed State Level Solution. The implementation shall be done in the selected pilot ULB CCMC including the 5 zonal offices.

Phase 2: This phase of the project would focus on stabilizing the State Level Solution and rolling out to all the ULBs of the state of Tamil Nadu.

There shall be O & M support for a period of 2 years post “Go Live”.

Details of implementation strategy are covered in subsequent sections.

## Details of Stakeholders

### Project Initiating Department

Commissionerate of Municipal Administration

Contact Details

Name: Mr. P. S Saravanan

Designation: IT Specialist

Address: 6th Floor, Ezhilagam,Annexe, Chepauk, Chennai - 600 005.

Mobile: 09894761380

Telephone: 044-28549960

Email: isec.tncma@nic.in

### Implementing Agency/ Partner Details

Coimbatore City Municipal Corporation

Name: Mrs. D. Sowdhamani

Designation: IT Officer

Address: Big Bazaar Street,Coimbatore City Municipal Corporation,

Coimbatore – 641 001.

Fax : 91 - 422 – 2390167

Mobile: 09442501873

Landline :91 - 422 - 2334477

Email : sowma_46@yahoo.co.in

### State Level Nodal Agency (SLNA)

Tamil Nadu Urban Finance Infrastructure Development Corporation (TUFIDCO)

Name: Mrs. Malarvizhi

Designation: IT Specialist

Address: 490, Anna Salai, Nandanam, Chennai – 600035

Mobile No.: 09962540163

Fax: 91 – 44 – 24350814

Landline: (PBX Nos. 91 – 44 – 24329800 - 01& 91 – 44 – 24329802)

Email: malarteja@gmail.com

### State Implementation Consultant (SIC)

Agency has to be selected by CMA, Government of Tamil Nadu.

### State eGovernance Mission Team (SeMT)

The SeMT team working with Government of Tamil Nadu.

Name: Mr. PandianRenganathan

Designation: Principal Consultant

Address: Tamil Nadu eGovernance Agency, 3rd Floor, TUFIDCO Powerfin Building, 490, Anna Salai, Nandanam, Chennai 600 035

Mobile No.: 09962092294

Fax: 91 – 44 – 24337381

Landline: 91 – 44 – 24336643

Email: pandian.r@semt.gov.in

### Approval of Appraisal Report

State Overview

The 74th Constitutional amendment provided for a national framework for municipal governance in the country and Tamil Nadu is following that pattern. Consequent to this amendment, several changes have occurred in the functions, powers, and responsibilities of the municipalities and the states had to make necessary amendments to the legislation on the local governments in the respective states.

The distribution of Corporations and Municipalities (ULBs) in the state of Tamil Nadu is as shown in the table below;

| No. of Municipalities | No. of Corporations | No. of Regional Directorate of Municipal Administration (RDMA) |
| --- | --- | --- |
| 125 | 9 | 7 |

Note:  Chennai Corporation is not included in the above.

This Detailed Project Report for implementation of State Level Solution for eGovernance in Municipalities with CCMC as pilot will be put forward to the CMA for its review and consent. This will be followed by submission of this DPR to the State Level Nodal Agency by CMA for their approval. The details of these appraisals and approvals will be included in the DPR and then submitted through SLNA to MoUD for approval in CSMC meeting.

SLNA

(Final DPR Approval and forward along with appraisal report to MoUD Delhi)

CMA

(Draft DPR Review and approval)

CSMC (MoUD)

(DPR Final Approval)

# Project Overview

## Goals

The goal of this project is in line with the goals of the NMMP which focusses on providing better quality services to the citizens with improved accessibility thus bringing in an overall effectiveness of government services to citizens and businesses.  Further, this project focusses on improving the internal processes, bringing in transparency and accountability among the staff providing the government services to the stakeholders:

- Corporation Centric

  - Improve the efficiency of internal processes, increase transparency and accountability which inturn helps in providing better services to the stakeholders.

  - Bring in better intra-departmental interactions and information sharing.

  - Bring in a mechanism for better tracking of the progress of activities

  - Overall improvement in the work environment of the staff by improving the turnaround time of task execution and better adherence to SLAs.

- Citizen Centric

  - Bring in betterment of the Quality of Service delivered by the ULBs to citizens and businesses in terms of cost and time effectiveness

  - Reduce the number of visits to the department by the stakeholders to avail service

  - Provide Transparent, Effective and Efficient service delivery to the Citizen

  - Provide multiple delivery channels for service delivery to citizens

## Objectives

The objectives of this project are inline with the objectives of the JnNURMeGovernance in Municipalities that focusses primarily on providing sustained better quality services to the stakeholders (citizens, businesses, NGOs etc.), improving efficiency and effectiveness of interaction between related government departments, improve the quality of work execution within ULBs and bring transparency and accountability in the governance of ULBs.

In order to measure the project outcomes in terms of Specific, Measurable, Achievable, Realistic and Time bound (S.M.A.R.T) objectives the following key measures have been envisaged for the project.

Table below summarizes the proposed measurable outcomes against the key objectives of the project:

SMART Objectives

| Objectives | Key Measures | Illustrative Targets |
| --- | --- | --- |
| Citizens (Quality of Service) | - Minimizing the number of customer visits to avail the service - Reducing the time required to avail the service - Enabling the customer to follow-up andtrack the progressoftherequestedservice online - Enable convenient service delivery channels | - Citizen survey/ feedback on a yearly basis for a period of five years from the time of go-live with maximum satisfaction level with respect to meeting specified service levels - Resolution of grievances received through the Grievances Redressal system within the defined service level |
| ULB (Process efficiency and effectiveness) | - Improvement in processes for better service delivery - Improvement in time spent for work execution by staff | - %age increase in ULB’s revenue year on year basis for first two years. - %age improvement in working time. - Integrated activities among departments. |
| Policy makers (Decision Support System) | - Sharing the performance information with State and Central level. - Periodical review about the policies | - Integrated Corporation Administration system |
| Service providers/suppliers (Monitoring & Evaluation of Quality of Service | - Service Level Agreements (Internal & External) | - Deployment of a system for meeting the requirements contained in the Right to Information Act with improved quality. |

Additional objectives are listed below:

- Move towards betterment of Service delivery to stakeholders in terms of time, cost and accessibility

- Increase transparency of processes to all stakeholders

- Increase employee productivity

- Ensure seamless flow of information across all levels of offices of the ULBs

## Benefits

The main objective of this project is to help ULBs in the state of Tamil Nadu in strengthening and managing good governance by leveraging ICT to improve its internal processes to serve the citizens in an effective and efficient manner. e-Governance is a further step in this evolution that results in making the citizens a part of the process of governance through a consultative and inclusive approach. The CCMC is selected as the pilot ULB for the state level solution.

The benefits expected out of this project are listed as follows:

- Instant accessibility of Information to the stakeholders like Citizens, Businesses, Councilors, Employees, Related Departments etc. thus supporting G2C, G2E, G2B and G2G services.

- Various citizen centric services such as;

  - Online issuance of Birth / Death certificate

  - Speedy redressal of Grievances

  - Simplified process for Payment of Property tax

  - Online request for Water supply connections and payment of monthly bills

  - Improved process for approvals of building plans

  - Improvised procurement process through e-Procurement

  - Efficient monitoring of Project/Ward works

  - Issuance of various licenses, etc.

- Efficiency in carrying out departmental activities by using;

  - Automated Accounting System for managing accouts related activities

  - Periodical monitoring of Project/Ward works through automated systems

  - Manage effectively the Solid Waste through improvised systems.

- Improvement in decision making, organizational planning, control and data analysis for simulation and future planning.

## Summary of Project Cost

The table below gives a summary of the total Project cost;

| Summary of Project cost for SLS and CCMC |  |
| --- | --- |
| Item | Total cost (INR) in Lakhs |
| SLS Capital investment cost | 1881.40 |
| SLS Operational cost | 448.91 |
| CCMC Investment cost | 567.64 |
| CCMC Recurring cost | 44.38 |
| Grand Total | 2942.32 |

A detailed description of all components estimated project costs for the State Level Solution as well as at selected ULB CCMC are given under Section 10.

## Project Institutional Structure

For smooth implementation of the State Level Solution of eGovernance in Municipalities for Tamil Nadu state it is necessary to have a well defined Institutional framework / structure with a clear understanding of the responsibilities of various entities involved in the project.  This would drive the project in a proper direction and ensure successful completion.  The table below gives the list of entities and their responsibilities;

| S. No. | Institutions | Role |
| --- | --- | --- |
|  | Tamil Nadu Urban Finance Infrastructure Development Corporation (TUFIDCO) | State Level Nodal Agency (SLNA) |
|  | CeG or Agency selected by State Government | State Implementation Consultant (SIC) |
|  | Software Development Agency (SDA) / Application Service Provider (ASP) | System Integrator / Implementation Agency (IA) |
|  | SeMT created as a part of NeGP | Advisory services |

A pictoral representation of the institutional structure is as shown in the diagram below;

### State Level Nodal Agency:

TUFIDCO will be the SLNA entrusted with the responsibility of seeing the entire implementation through to completion. The Project Steering Committee is the decision making body at the State level. It will comprise of executive members from the Corporation, Departments, State Implementation Consultant (SIC) and the Implementation Agency (IA). They would be the final authority for issue resolution and would be responsible for representing Government of Tamil Nadu in the program for state wide implementation.

The responsibilities of SLNA would be as follows but not limited to;

- Setting up of Project Steering committee and Project Management team with members from State, ULBs and SIC.

- Setting up of other teams and define roles, under its control for project implementation and monitoring namely;

  - Process Management Team – Domain experts covering all identified civic services from identified ULB for process standardization

  - Technology Management Team – Experts from SLNA, SIC and SeMT to support all technological requirements for implementation of SLS in pilot ULB and rollout across the state.

  - Capacity Building Team – Experts from the domain who have expertise in Training and Knowledge management for capacity building at SLNA and ULB levels in accordance to the defined MoUD framework.

- Identification of SIC for implementation of the SLS in the pilot ULB and rollout to remaining ULBs across the state within the stipulated duration.

- The SLNA along with the identified SIC shall be responsible for the following activities related to the implementation of the SLS in the pilot ULB and rollout to remaining ULBs across the state;

  - Appraisal of the project in terms of techno-economic aspect using their expertise in the ULB functional domain

  - Proper management of funds received from Central Government.

  - Fund disbursements to ULBs as per the guidelines of the scheme.

  - Preparation and implementation of terms and conditions of contract or agreements between SLNA, ULBs and with solution providers and vendors

  - Preparation of Utilization Certificates on a periodic basis after release of funds through different installments of central assistance

  - Timely submission of physical and financial progress reports to MoUD.

  - Maintain audited accounts of funds released to ULBs and Implementing Agencies

### State Implementation Consultant (SIC)

SLNA shall select an agency that shall be termed as the SIC.  The SIC will assist SLNA (TUFIDCO) by providing consultancy services for the implementation of the SLS at the identified ULB and further rollout to all remaining ULBs across the state.  They would work very closely with the SLNA during the entire duration of this project.

The responsibilities of SIC would be as follows but not limited to;

- Preparation of RFP based on the approved DPR for selection of appropriate System Integrator / Implementation Agency for the implementation of SLS.

- Provide end-to-end support to SLNA in the Bid Process Management for selection of System Integrator / Implementation Agency.

- Provide Process management support to SLNA.

- Provide Technology management support to SLNA.

- Provide Capacity Building, Chage Management and Knowledge Management support to SLNA.

- Complete Project Management starting from Project inception to Implementation at pilot ULB and further Rollout of the SLS to remaining ULBs across the state.

- Periodically report to SLNA on the Physical and Financial progress of the project.

- Ensure proper Exit Management before completion of the tenure of System Integrator / Implementation Agency.

- Co-ordination with various stakeholders of this project.

### System Integrator / Implementation Agency (IA)

The System Integrator / Implementation Agency also termed as Software Development Agency / Application Services Provider has a major role of implementing the SLS as per the RFP prepared by SIC.  SI / IA has to design/develop/customize and implement the SLS as per the technical and functional architecture and other specifications and details provided in the RFP.  The pilot implementation has to be done at the selected ULB CCMC and then the SLS has to be rolled out to other ULBs in the state.

The responsibilities of SI / IA would be as follows but not limited to;

- Prepare a detailed Project Plan for the implementation of the SLS in the pilot ULB and further rollout to other ULBs across the state.

- Prepare detailed Gap Analysis report and SRS on the existing applications and applications to be developed including integration of the SLS with existing applications in the state.

- Design, Develop/Customize and Deploy the SLS in a centralized environment.

- Setup and Configure the necessary IT infrastructure for deployment of the SLS.

- Provide training to all stakeholders of the pilot ULB, CCMC.

- Provide support to SLNA & SIC during UAT.

- Implement SLS at the pilot ULB, CCMC.

- Identify the issues in the SLS and fix them and prepare for state-wide rollout.

- Rollout the SLS to all other ULBs across the state

- Provide necessary training, handhold support to the ULBs

- Prepare Exit Management plan and perform smooth transition before end of the tenure.

### Advisory body (SeMT created under NeGP)

The State eGovernance Mission Team formed under the NeGP initiative comprises of a team of experts namely; Project management consultant, Technology management consultant, Finance management consultant and Capacity Building and Change management consultant who are entitled with the responsibility of supporting various IT initiatives of the State Government.  For this project the SeMT created under NeGP would play the advisory role and support the SLNA as and when required.

The responsibility of SeMT would be as follows but not limited to;

- Provide Advisory services to SLNA in terms of Technology Management, Project implementation and rollout.

# Urban Services and Service Levels

## Overview

Table 4: Population Details of State and Coimbatore Corporation

| S. No. | Year | State Population (in Lakhs) | Average Annual Growth Rate (%) | Coimbatore Population (in Lakhs) | Average Annual Growth Rate (%) |
| --- | --- | --- | --- | --- | --- |
| 1 | 1981 | 48,408,000 | 1.75% | 704,000 | 9.78% |
| 2 | 1991 | 55,859,000 | 1.54% | 816,321 | 1.60% |
| 3 | 2001 | 62,406,000 | 1.17% | 930,882 | 1.40% |
| 4 | 2011 | 72,138,958 | 1.56% | 16,01,438 | 5.57%* |

* The sudden rise in population growth is due to the expansion of the corporation limit during 2011.

Table 5: Municipal Revenue & Expenditure for Coimbatore Corporation

| S. No. | Year | Revenue (INR) In Lakhs |  |  | Expenditure (INR) In Lakhs |
| --- | --- | --- | --- | --- | --- |
|  |  | Tax | Non-Tax | State Transfers / Grants |  |
| 1 | 2005-06 | 3861.32 | 1384.21 | 2355.81 | 11418.23 |
| 2 | 2006-07 | 4865.35 | 3683.83 | 1786.80 | 13205.18 |
| 3 | 2007-08 | 4817.91 | 2575.05 | 4556.41 | 20739.50 |
| 4 | 2008-09 | 6180.86 | 2369.65 | 4089.17 | 19199.25 |
| 5 | 2009-10 | 7468.72 | 2399.95 | 5014.54 | 21150.07 |

## Services Proposed through State Level Solution

| S. No. | Department | Services/ reform Areas | Service Interface Function | Service Category |
| --- | --- | --- | --- | --- |
| Core Services |  |  |  |  |
|  | Health | - Registration of Birth | External | G2C |
|  |  | - Registration of Death | External | G2C |
|  |  | - Issuance of Birth Certificate | External | G2C |
|  |  | - Issuance of Death Certificate | External | G2C |
|  |  | - D & O Trade License | External | G2C |
|  |  | - Solid Waste Management | Internal | G2B |
|  | Revenue | - Property tax | External | G2C |
|  |  | - Water Supply | External | G2C |
|  |  | - Profession Tax | External | G2C |
|  |  | - Non Tax | External | G2C |
|  |  | - Miscellaneous | External | G2C |
|  |  | - Under Ground Drainage | External | G2C |
|  |  | - Other Utilities | External | G2C |
|  | Engineering | - Project Ward Works | Internal | G2E |
|  | Town Planning | - Building Plan Approval | External | G2C |
|  |  | - Layout Plan Approval | External | G2C |
|  | Grievance | - Public Grievance | External | G2C |
|  | Procurement and Monitoring of Projects | - e-Procurement | Internal | D2D |
|  | HR | - Personnel Information System | Internal | D2D |
|  | Accounts | - Accounting System | Infernal |  |
| Others |  |  |  |  |
|  | Education | - School Management System | Internal/ External | G2C ; G2B |
|  | Council | - Council Management System | Internal/ External | G2C; G2G; C2G |
|  | All | - File Tracking System | Internal | D2D |
|  | All | - Legal Issues Management | Internal | D2D |
|  | All | - Online Booking Management System | Internal / External | G2C; D2D |
|  | Stores | - Asset Management System | Internal | D2D |
|  | All | - Document Management System | Internal / External | G2C; D2D |
|  | Election | - Electoral Management System | Internal / External | G2C, G2G |
|  | Health | - Census Management System | Internal | G2G |
|  | Health | - Fleet Management System | Internal | D2D |
|  | Health | - Hospital Management System | Internal | D2D |
|  | Stores | - Stores & Inventory System | Internal | D2D |
|  | All | - Online Portal | Internal / External | G2C, G2B, G2G |

## Organization Structure, Functions and Services of Departments

## Study of Municipal Acts & Bye Laws

| Act(s) of State | Bye-Laws | Prevailing in CCMC |
| --- | --- | --- |
| Birth/ Death Registration Act 1939; Birth/ Death Registration Rules | Based on the respective bye-laws followed in the ULB. | Birth/ Death Registration Act 1939; Birth/ Death Registration Rules |
| Municipal Solid Waste Management & Handling Rules 2000 |  | Municipal Solid Waste Management & Handling Rules 2000 |
|  |  | Schedule 2 of CCMC Act 1981 |
|  |  | CCMC Act 1981 |
|  |  | Coimbatore City Municipal Corporation Act 1981 |
|  |  | Coimbatore City Municipal Corporation Act 1981 (assessment of property tax) |
|  |  | Schedule 1 of the CCMC Act 1981 |

| S. No. | Details of the Services |  | Municipal Acts | Bye- laws |
| --- | --- | --- | --- | --- |
| JNNURM Core Modules |  |  |  |  |
|  | Birth\ Death Registration | Birth/ Death Registration Act 1939; Birth/ Death Registration Rules |  |  |
|  | Solid waste Management | Municipal Solid Waste Management & Handling Rules 2000 |  |  |
|  | Trade License | Coimbatore City Municipal Corporation Act 1981 |  |  |
|  | Property Tax | Coimbatore City Municipal Corporation Act 1981 (assessment of property tax) |  | Schedule 2 of CCMC Act 1981 |
| Other Modules |  |  |  |  |
|  | Council Management System | CCMC Act 1981 |  | Schedule 1 of the CCMC of CCMC Act 1981 |

## Study of other eGovernance initiatives

| S. No. | Component | Status | Re-usability status (Y / N) |
| --- | --- | --- | --- |
|  | SWAN | CCMC connectivity not available | N |
|  | SDC | Operational | Y |
|  | CSC | Operational | Y |

## Business Process Re-engineering (TO-BE Process)

### Health Department:

The main objective of the health department is to looks after the administration of Dispensaries, Public Health, Sanitation, Prevention of Food adulteration, issue of Birth & Death Certificates and Sanitation Certificates. As cleaning drive is the regular basic work, this department launches a special drive for cleanliness in the city during festivals. This department also helps localities and non-Municipal localities during their cleaning drive by providing them labours, transport and machinery things.

#### Registration of Birth/ Death and Issuance of Certificate

Registration of births, deaths is compulsory under the Registration of Births and Deaths Act, 1969 and rules framed there under. The information regarding all births, deaths occurring within the jurisdiction of Municipality has to be given in the prescribed form to the birth and death section.

Registering of Birth & Death is a major service in Coimbatore City Municipal Corporation. Incase of hospital events, the hospitals in the municipal territory are responsible for the registrationof birth and death. In case of non-Institutional events the concerned parties shall make necessaryapplications to the Coimbatore City Municipal Corporation.

The responsibility of getting all the births and deaths occurring in the hospitals/nursing homes/maternity homes etc, registered lies with the heads of the institutions and registration of all such events is done directly in this section.

Responsibility for getting all the domiciliary births/deaths/still births registered lies with the parents/relations of the child/deceased as the case may be.  Registration of name of child- Where the birth of any child has been registered without a name, the parent or guardian of such child shall within the prescribed period give information regarding the name of the child to the registrar either orally or in writing and there upon the Registrar shall enter such name in the register.

In case of unnatural, death the Sub Inspector of Police Station has to inform the CCMChealth authorities in the prescribed form.

Process Map: Registration and Issuance of Birth Certificate (Institutional Birth)

Process description:

| Service Name | Institutional Birth: Registration & Issue of Certificate |  |  |
| --- | --- | --- | --- |
| Service Objective | To record and certify all new births at all the hospitals coming under the purview of Corporation of Coimbatore, within 21 days from the date of birth. |  |  |
| Service Function | Registration of Births | CCMC Department | Health Department |
| Process Owner | Health Officer |  |  |
| Service Category | G2C | Citizen Relevance | Yes, (Legal proof for Date of Birth) |
| Process Input | Registration Form | Process Output | Birth Certificate |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Hospital In charge sends the registration form to the Ward Office |  | Medical Officer |
| Step 2 | Ward Office receives the details, Registrar verifies the details and sends it to the Zonal Office for data Entry |  | Ward Office (Sanitary Inspector |
| Step 3 | Receives the Hard Copy of the registration form. Logs into the website and enters the detail in the Birth/ Death module |  | Data Entry Operator at Facilitation Center |
| Step 4 | Citizen submits the application form for certificate along with the fees at Facilitation center |  | Citizen |
| Step 5 | Data Entry Operator enters the details in the BD Module |  | Data Entry Operator at Facilitation Center |
| Step 6 | SI at Ward Office takes print out of the certificate, physically signs it and puts a hologram on the certificate |  | Ward Office (Sanitary Inspector |
| Step 7 | Citizen receives the certificate |  | Citizen |

Process Map: Registration and Issuance of Birth Certificate (Non-Institutional Birth)

Process description:

| Service Name | Non Institutional Birth: Registration and issue of certificate |  |  |
| --- | --- | --- | --- |
| Service Objective | To record and certify all births happened outside hospitals/institutions, after 21 days, within 30 days to 1 year from Date of Birth, and after 1 year of Date of Birth. |  |  |
| Service Function | Registration of Birth | CCMC Department | Health Department |
| Process Owner | Health Officer |  |  |
| Service Category | G2C | Citizen Relevance | Yes (Legal Proof of Date of Birth) |
| Process Input | Registration Form | Process Output | Birth Certificate |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Prepares the application and submits along with the application fee |  | Citizen |
| Step 2 | Receives the application and conducts a field level verification to ascertain the birth was within 30 days |  | Registrar |
| Step 3 | If the birth was not within 30 days, but within 1 year the verification report is sent for commissioner’s approval. In case the birth was not within 1 year, the verification is sent to the magistrate for a court order |  | Higher office |
| Step 4 | On receipt of approval from higher office, SI forwards the same to the zonal office for data entry |  | Ward office |
| Step 5 | Receives hard copy of registration form and logs the details into the CCMC website |  | Zonal office |
| Step 6 | Updates the database and automatically generates the registration number and certificate |  | Birth/ death module |
| Step 7 | Prints certificate and signs it and holograms it and forwards it to the application |  | Ward office |
| Step 8 | Receives the birth certificate |  | Citizen |

Process Map: Registration and Issuance of Death Certificate (Institutional Death)

Process description:

| Service Name | Institutional Death: Registration & Issue of Certificate |  |  |
| --- | --- | --- | --- |
| Service Objective | To record and certify all Deaths at all the hospitals coming under the purview of Corporation of Coimbatore, within 21 days from the date of death |  |  |
| Service Function | Registration of Deaths | CCMC Department | Health Department |
| Process Owner | Health Officer |  |  |
| Service Category | G2C | Citizen Relevance | Yes, (Legal proof for Death) |
| Process Input | Registration Form | Process Output | Death Certificate |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Hospital In charge sends the registration form to the Ward Office |  | Medical Officer |
| Step 2 | Ward Office receives the details, Registrar verifies the details and sends it to the Zonal Office for data Entry |  | Ward Office (Sanitary Inspector |
| Step 3 | Receives the Hard Copy of the registration form. Logs into the website and enters the detail in the Birth/ Death module |  | Data Entry Operator at Facilitation Center |
| Step 4 | Citizen submits the application form for certificate along with the fees at Facilitation center |  | Citizen |
| Step 5 | Data Entry Operator enters the details in the BD Module |  | Data Entry Operator at Facilitation Center |
| Step 6 | SI at Ward Office takes print out of the certificate, physically signs it and puts a hologram on the certificate |  | Ward Office (Sanitary Inspector |
| Step 7 | Citizen receives the certificate |  | Citizen |

Process Map: Registration and Issuance of Death Certificate (Non-Institutional Death)

Process Description:

| Service Name | Non Institutional Death: Registration and issue of certificate |  |  |
| --- | --- | --- | --- |
| Service Objective | To record and certify all deaths happened outside hospitals/institutions, after 21 days, within 30 days to 1 year from Date of Death, and after 1 year of Date of Death. |  |  |
| Service Function | Registration of Death | CCMC Department | Health Department |
| Process Owner | Health Officer |  |  |
| Service Category | G2C | Citizen Relevance | Yes (Legal Proof of Date of Death) |
| Process Input | Registration Form | Process Output | Death Certificate |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Prepares the application and submits along with the application fee |  | Citizen |
| Step 2 | Receives the application and conducts a field level verification to ascertain the birth was within 30 days |  | Registrar |
| Step 3 | If the death was not within 30 days, but within 1 year the verification report is sent for commissioner’s approval. In case the death was not within 1 year, the verification is sent to the magistrate for a court order |  | Higher office |
| Step 4 | On receipt of approval from higher office, SI forwards the same to the zonal office for data entry |  | Ward office |
| Step 5 | Receives hard copy of registration form and logs the details into the CCMC website |  | Zonal office |
| Step 6 | Updates the database and automatically generates the registration number and certificate |  | Birth/ death module |
| Step 7 | Prints certificate and signs it and holograms it and forwards it to the application |  | Ward office |
| Step 8 | Receives the death certificate |  | Citizen |

Process Analysis for Birth and Death registration and issuance of certificates:

Currently the birth and Death registration process is semi-automatic. There is no workflow which is defined as per the process. The facility for applying online is also not enabled. Digitally signed certificate could not be generated with the existing system although the certificate is generated online. Manually updates are fed in the website to enable the status tracking process. The detailed mappings of functionalities in terms of existing and proposed are mentioned in the following table:

| S. No. |  | Requirement | Existing Module (Yes / No) |  | Proposed Module (Yes / No) |  |
| --- | --- | --- | --- | --- | --- | --- |
| User Authentication |  |  |  |  |  |  |
|  |  | First level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user- ids and passwords. | Yes |  |  |  |
|  |  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc for second level of authentication may be considered and justification is to be provided for the same |  |  | Yes |  |
| Master Maintenance |  |  |  |  |  |  |
|  |  | Details of Hospital details (Addition/Modification/Deletion/ Search). | Yes |  |  |  |
|  |  | Details of Registrar (Addition/Modification/Deletion/ Search). | Yes |  |  |  |
|  |  | Details of maintaining Fees for Birth and Death (Addition/Modification/Deletion/ Search). | Yes |  |  |  |
|  |  | Details of Birth Delivery (Addition/Modification/Deletion/ Search). | Yes |  |  |  |
|  |  | Details of Birth application details (Addition/Modification/Deletion/ Search). | Yes |  |  |  |
|  |  | Details of Cause of Death (Addition/Modification/Deletion/Search). | Yes |  |  |  |
| Birth Registration |  |  |  |  |  |  |
|  |  | Ability to add/modify/delete the Birth details | Yes |  |  |  |
|  |  | Ability to generate the Birth Registration Slip. |  |  | Yes |  |
|  |  | Ability to facilitate the inclusion of the Child’s Name, if not provided during registration. | Yes |  |  |  |
|  |  | Ability to cancel the Registration details. | Yes |  |  |  |
|  |  | Ability to facilitate the capture the request for Birth certificate and retrieve details of the applicant based on the Registration Number | Yes |  |  |  |
|  |  | Ability to generate online digitally signed certificate |  |  | Yes |  |
| Death Registration |  |  |  |  |  |  |
|  | Ability to add/modify/delete Death details. |  |  | Yes |  |  |
|  | Ability to generate the Death Registration Slip. |  |  |  |  | Yes |
|  | Ability to cancel the Registration details. Remarks can be added with the cancelled record |  |  | Yes |  |  |
|  | Ability to facilitate the capture the request for Death certificate and retrieve details of the applicant based on the Registration Number |  |  | Yes |  |  |
|  | Ability to generate online digitally signed certificate |  |  |  |  | Yes |
| MIS & Reports |  |  |  |  |  |  |
|  | Various reports information of Birth registrations based on Registration No, Registration Date, Date of Birth, Issues , Non-Issues Month & Year –Wise |  |  | Yes |  |  |
|  | MIS for Actual time taken for issuing a Birth/ Death |  |  |  |  | Yes |
|  | MIS for total number of birth/ death certificates re-issued without service charge |  |  |  |  | Yes |
|  | MIS for Accessibility/ Availability of facility centers |  |  |  |  | Yes |
|  | Reports births Sex Wise in a particular year |  |  |  |  | Yes |
|  | Reports on Father’s Literacy wise in a particular year |  |  |  |  | Yes |
|  | Reports on Father’s Occupation wise in a particular year |  |  |  |  | Yes |
|  | Reports on Mother’s Literacy wise in a particular year |  |  |  |  | Yes |
|  | Reports on Mother’s Occupation wise in a particular year |  |  |  |  | Yes |
|  | Reports on Year-Wise Issues |  |  |  |  | Yes |
|  | Various reports can be generated Year of Death-wise based on Date andCause of death |  |  |  |  | Yes |
|  | Reports of Deaths based on Occupation-wise in particular year |  |  |  |  | Yes |
|  | Reports of Deaths based on Sex-wise in particular year |  |  |  |  | Yes |
|  | Reports of Deaths based on Cause of death-wise in particular year |  |  |  |  | Yes |
|  | Reports of Deaths based on Issued and not issued between two specified applied dates |  |  |  |  | Yes |

The following needs to be included;

- For issuing Non availability of Birth/Death certificates, all the registrations of Birth and Death records available in various Municipalities of Tamil Nadu should be verified.

- Birth/Death registration should be incorporated with Touch screen facility and Information Kiosk.

- Maximum facility should be given in the website for the Public to get the required reports to avoid their coming to the Municipal office.

- Before finalizing the RFP for selection of SI, consultation may be done with the  employees those who are in touch with the corresponding modules  (Managers, Revenue Officers, Accountants, Town Planning Officers, Sanitary Officers, etc.,)

- Discussion must be done with Local Fund Audit Department before finalizing the RFP for selection of SI.

#### Dangerous and Offensive Trade License

All the D&O Traders should obtain licenses from the CCMC on payment of prescribed feebefore 45 days of the commencement of the trade. All the traders should renew the license every financial year. The defaulters should remit an extra payment as penalty of 25% of the license fee of the particular trade.

The applicant who applies for more than one trade in a single premise has to pay thehighest fee among the trade fees collected in the premises. If electric motor is available in thesame premises a separate fee shall be collected.

There is a printed application available in all the 4 Zonal Offices of the CCMC. The cost of each application is Rs.5/-. The filled in applications are received at the zonal offices for scrutiny.

The prescribed fee should be remitted for each trade on intimation to the applicant. The received applications are sent to concerned clerks in the zonal offices. The clerk forwards the applications to the concerned Sanitary Inspectors for remarks. The Sanitary Inspectors inspects and submits their remarks to the Assistant Commissioner through the concerned Zonalsanitary Officers. The recommended trade licenses are issued to the applicants, in zonal offices.

Process Map: Issuance of Dangerous and Offensive Licenses:

Process Description:

| Service Name | Non Institutional Death: Registration and issue of certificate |  |  |
| --- | --- | --- | --- |
| Service Objective | To verify and issue Trade License for Dangerous and offensive material |  |  |
| Service Function | Issuance of Trade License | CCMC Department | Health Department |
| Process Owner | Health Officer |  |  |
| Service Category | G2B | Citizen Relevance | Yes (License for Trade) |
| Process Input | Application Form | Process Output | Trade License Certificate |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Applicant (Traders) submits application at Ward Office |  | Traders |
| Step 2 | Ward Office receives the application |  | Concerned Clerk |
| Step 3 | Sanitary Inspector conducts field level Inspection and submits the report to the Health Inspector |  | Sanitary Inspector |
| Step 4 | Health Inspector receives the report and verifies the details. Incase all the findings are correct and as per the norms approves the application and updates the status in the website. Incase of discrepancy, rejects the application applicant is intimated. |  | Health Inspector |
| Step 5 | System generates the Assessment No. and the amount details through the website and intimates the applicant |  | Trade License module |
| Step 6 | Applicant receives the details and makes payment at the Facilitation Center |  | Trader |
| Step 7 | Data Entry Operator at the Facilitation Center updates the payment details in the website and generates receipt and hands it over to the applicant |  | Facilitation Center |
| Step 8 | Applicant receives the receipt and visits the Ward office for license |  | Trader |
| Step 9 | Sanitary Inspector verifies the receipt and hands over the license details to the applicant |  | Sanitary Inspector |
| Step 10 | Applicant receives the license |  | Trader |

Process Analysis and Proposed To- Be Functionalities:

The overall process is semi-automaticand there is no backend existing. Only certain updates are entered manually in the website to enable status tracking of the applications. The necessary functionalities proposed for this module are mentioned in the following table:

| S. No. | Requirement | Existing Modules (Yes/ No) | Proposed Module (Yes/ No) |
| --- | --- | --- | --- |
|  | Facility for addition and updating of the ULBs information in the ULB Master | Yes |  |
|  | Facility for addition and updating the sanitary zone/division information in the Sanitary Zones/wards/Division Master | Yes |  |
|  | Facility for addition and updating of the following in the Revenue Wards Master: - Various revenue wards information under sanitary zones/wards/divisions. - Various revenue blocks under revenue wards information. | Yes |  |
|  | Facility for addition and updating the Election Wards Information | Yes |  |
|  | Facility for addition and updating the Locality categories |  | Yes |
|  | Facility for addition and updating the sanitary ones/ward/division allocation to Sanitary Inspectors | Yes |  |
|  | Facility for addition and updating: - Trade categories - Sub-trade categories. | Yes |  |
|  | Facility for configurations of the following: - Late fee details for the corresponding time periods in the penalty fee master - Trade rates - Revenue Block Categorizations. | Yes |  |
|  | Facilitate the recording of the details of an applicant for a new trade license. |  | Yes |
|  | Facilitate the preparation of the inspection report for recording the findings of the field inspection of the applicant’s premises. Facility for SI/HO to provide his comments. |  | Yes |
|  | Facilitate recording the NOC/Installation Permission Details, which will be later used for checking while issuing the License to Industry/ Factory. |  | Yes |
|  | Facility for Municipal Commissioner to view the recommendations of the SI/HO on a new license application. Facilitate the Commissioner to also enter his remarks in the system. |  | Yes |
|  | Facilitate the capturing of the license fee/late fee details (Cheque/ DD details, etc.) | Yes |  |
|  | Facilitate the generation of a new license after the information on supporting documents, fee details, and the necessary approvals are recorded in the system. Facility of printing of the license document from the system. |  | Yes |
|  | Facilitate recording the application details from the application form submitted by the applicant. |  | Yes |
|  | Facilitate recording of the trade License renewal details. | Yes |  |
|  | Facilitate recording of the Panchanama details collected from the sanitary inspectors report. |  | Yes |
|  | Facilitate generation of the list of defaulters who haven’t paid their renewal fee. Facilitate generation of the list of license holders who wish to close their trades on their own. | Yes |  |
|  | Updation of the status of a trade license as ‘active’ or ‘closed’, and the reasons for closure are entered. |  | Yes |
|  | Facilitate recording of the details from the application submitted by the applicant for change of Title | Yes |  |
|  | Facilitate generation of license with changed title, after the necessary supporting documents, fee, and approvals are entered in the system. |  | Yes |
|  | Facilitate capturing of details of the un-assessed trades, i.e., individuals performing trade without a proper trade license | Yes |  |
|  | Track the renewal notices sent to the license holders to renew their License. Further, track response dates, late fee applicability, etc. |  | Yes |
|  | Facilitate capturing of grievances against a license, or in general. |  | Yes |
|  | Facilitate generation of demand collection and balances revenue ward-wise for the ULB. | Yes |  |
|  | Facilitate application tracking through sms |  | Yes |
|  | Facilitate uploading of vital documents wherever applicable |  | Yes |

#### Solid Waste Management

Solid Waste Management is one of the primary responsibilities of the Municipal Authorities. The Solid Waste Management function involves monitoring andmanagement of the activities of Door-to-Door Collection of Municipal Solid Waste, Street sweeping,Cleaning of open drains, Transporting of Waste, Scientific Treatment & Disposal of MSW, Maintenance of Waste Collection vehicles and other utilities such as Public toilets/complexes, etc.The process also involves keeping track of the amount of waste treated /disposed at the Processing/Disposal site as the case may be. The functions of the Solid Waste Management are sub categorized into the following Components:

- Segregation of waste at source

- Collection of waste at the Door-to-Door level including Street Cleansing, Collection of C&D

- Waste and Cleaning of Open Drains (Nalla de-silting).

- Secondary storage of waste

- Secondary Collection of waste

- Secondary Transportation of waste

- Treatment/processing of waste

- Disposal of waste

- Vehicle Movement.

- Process Map: Solid Waste Management:

Process Description:

| Service Name | Solid Waste Management |  |  |
| --- | --- | --- | --- |
| Service Objective | The Solid Waste Management process involves door to door collection of garbage and cleaning of drains, allocation of the vehicles for garbage transportation and disposal at the dumping ground, maintenance of the vehicles. |  |  |
| Service Function | Solid Waste Management | CCMC Department | Health Department |
| Process Owner | Health Officer |  |  |
| Service Category | G2C/ G2B | Citizen Relevance | Yes |
| Process Input | Solid Waste Bins | Process Output | Solid Waste disposal |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Solid Waste bins are placed at various location based on the garbage volume for different locations and generates the allocation schedule for the vehicles allocating them to different routes and locations for garbage collection |  | Health Officer |
| Step 2 | The vehicle driver collects the garbage from the specified location locations, collects the Weigh bridge certificate, and dumps the garbage at the transfer station on completing one round. |  | Vehicle Driver |
| Step 3 | Details of vehicles and weight of the vehicles are scanned through RFID reader and input into the system. Waste collected are transfer to a 12 ton container and sent to compost yard |  | Transfer station officer |
| Step 4 | Segregation is done manually and recycling process in initiated |  | Recycling Unit |
| Step 5 | For commercial establishment the weight of the collected garbage is calculated and accordingly a demand notice is generated by the Sanitary Inspector. The demand notice is served to the concerned party. The concerned party makes payment as per the predefined process |  | Sanitary Inspector |

Process Analysis and Proposed To- Be Functionalities:

The overall process is manual with slight intervention of advanced technology like RFID tagging of vehicle and mechanically empting of the bins are incorporates. There is no GPS and GIS for vehicle tracking system which would enhance the fuel management system for the vehicles and make the overall process more efficient. The existing and the proposed functionalities for this module are mentioned in the following table:

| S. No. | Requirement | Existing Module ( Yes / No) | Proposed Module ( Yes / No) |
| --- | --- | --- | --- |
| 1 | Facility for addition of the new division details to the Division Master. | Yes |  |
| 2 | Facility for entering location details under particular division of the Municipality. |  | Yes |
| 3 | Facility for entering various data on public toilets of the Municipality to be entered into the Public Toilets Master. |  | Yes |
| 4 | Facility for integration with the Personnel Management System to obtain information on the following types of staff under the sanitary wing of the Municipality: Route employees. Sanitary inspectors responsible for checking the sanitation activities, and the divisions allotted to them. Sanitary maistry / jawan responsible for checking the sanitation activities, and the divisions allotted to them. |  | Yes |
| 5 | Facility for entering details of the garbage-collection place such as the garbage collection place type, name, and fees collection location. |  | Yes |
| 6 | Facility for entering coordinates of dustbins located at various locations within the Municipality. |  | Yes |
| 7 | Facility for entering different types of vehicles available to be entered into Vehicle Type Master. | Yes |  |
| 8 | Facility for entering details of the Hospitals/Hotels/Lodges located in the Municipality. | Yes |  |
| 9 | Facility for entering the details of the transmission station. | Yes |  |
| 10 | Facility for entering the details of the dumping ground to be entered in the system. | Yes |  |
| 11 | Facility for the Sanitary Inspector to enter the attendance of the employees in the system. | Yes |  |
| 12 | Facility for entering the details of the trip sheet, which includes the information about the vehicle used for transporting the garbage, and the number of trips it makes, to be entered into the Trip Sheet Table. | Yes |  |
| 13 | Generation of tentative allocation of workers to locations based on historical garbage collection patterns. |  | Yes |
| 14 | Facility for recording of the garbage volumes from different locations dumped at the dumping grounds. | Yes |  |
| 15 | Generation of tentative allocation of vehicles to locations and routes based on historical garbage collection patterns and the optimal routing. |  | Yes |
| Integration with External Databases and Platform |  |  |  |
| SSDG |  |  | Yes |
| GIS and GPS based tracking system |  |  | Yes |
| Geo-fencing for tracking the bin locations |  |  | Yes |

### Revenue Department:

The main objective of the revenue department is to collect the tax and non-tax amount due to the Corporation for the civic amenities it provides to its citizens. The revenue department is assigned with task of collection of all such tax and non-tax amounts and hence is seen as a department which sources the finances for the Municipal Corporation. Under the e-governance progamme where we are aiming the ULBs to be self-sufficient, the role of Revenue Department is seen crucial to improve the revenue realizations for the Municipal body and thereby embark upon the road to self-sustenance.

#### Assessment and collection of Property tax

Residential and commercial properties, situated within the limits of Corporation, are assessed for tax.  Property Tax is tax on immovable or tangible real property such as land, buildings and permanent improvements. Based on such assessments, all the assesses are expected to pay the Property Tax.  A municipal body can impose, suspend or abolish the tax or partly/wholly except person or class of persons.  Of any such tax on any property or description of property by a resolution passed at a special meeting and confirmed by the state government

Properly Tax is one of the main sources of income of the Corporation of Coimbatore

- Process Map: Assessment and Collection of Property Tax

Process Description

| Service Name | Assessment and Collection of Property Tax |  |  |
| --- | --- | --- | --- |
| Service Objective | Assessment and Collection of property tax |  |  |
| Service Function | Property Tax assessment and collection | CCMC Department | Revenue Department |
| Process Owner | Revenue Officer |  |  |
| Service Category | G2C/ G2B | Citizen Relevance | Yes |
| Process Input | Application | Process Output | Tax Receipts/ Tax Assessment |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Citizen applies in the prescribed format along with the fees and supporting documents like building plan, no objection certificate, completion certificate |  | Citizen/ Applicant |
| Step 2 | Receives the application. Application details are input into the Property Tax module |  | Facilitation Centre Officer |
| Step 3 | Acknowledges the application and generates the receipt |  | Property Tax Module |
| Step 4 | Application acknowledgement receipt is handed over the application and physical application is forwarded to Assistant Commissioner for signature |  | Facilitation Centre Officer |
| Step 5 | Assigns a number to the received application and forwards to the concerned clerk |  | Assistant Commissioner |
| Step 6 | Hands over the application to the Tax collector for filed inspection |  | Clerk |
| Step 7 | Conducts field inspection and enters the necessary details in the property tax module |  | Tax collector |
| Step 8 | Calculate the tax assessment and Submits details to Assistant Revenue Officer for approval |  | Assistant Revenue Officer |
| Step 9 | Approved records are sent to the competent authority for further approval |  | Approving authority |
| Step 10 | Assessment details are input to the property tax module |  | Zonal Office |
| Step 11 | Generates demand notice and special notice which are printed and served to the applicant |  | Property Tax module |
| Step 12 | Citizens may object the assessment through the tribunal or else the property tax book is issued to the citizen to initiate tax payment process |  | Citizen |

#### Assessment and Payment of Professional tax

Professional tax is also one source of the income for the corporation of Coimbatore. A person is liable to pay professional tax in case his/ her income is more than Rs. 21,000 per six months. Outdoor Staff conducts door-to-door survey and issue demand notice to companies or commercial establishments transacting business and to persons engaged in any profession, trade,or employment with in the CCMC.

- Process Map: Assessment and Collection of Property Tax

Process Description

| Service Name | Assessment and Collection of Professional Tax |  |  |
| --- | --- | --- | --- |
| Service Objective | Assessment and Collection of Professional Tax |  |  |
| Service Function | Professional Tax assessment and collection | CCMC Department | Revenue Department |
| Process Owner | Revenue Officer |  |  |
| Service Category | G2C/ G2B | Citizen Relevance | Yes |
| Process Input | Application | Process Output | Tax Receipts/ Tax Assessment |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Citizen applies at the Facilitation Center along with the supporting documents |  | Citizen/ Applicant |
| Step 2 | Receives the application. Application details are input into the Property Tax module |  | Data Entry Operator |
| Step 3 | Acknowledges the application and generates the receipt |  | Professional Tax Module |
| Step 4 | Application acknowledgement receipt is handed over the applicant |  | Data Entry Operator |
| Step 5 | Data Entry Operator enters all the necessary details in the professional tax module and generates the demand notice. Takes print out of the notice |  | Data Entry Operator |
| Step 6 | Prepares the Professional tax Book with necessary approval and hands over the same to the applicant |  | Data Entry Operator |
| Step 7 | Applicant makes necessary payments |  | Applicant |

#### Assessment and Payment of Non Tax

Non tax items are also one of the sources of revenue generation for the Corporation of Coimbatore. Non tax revenue items are through lease income, rent, booking fees of Marriage Halls / Kalaiarangam / Grounds, License fees of Dangerous & Offensive Trade License, Preventionof Food Adulteration License, underground Sewerage charges, and garbage collection charges.

Currently there are 2569 numbers of shops which generates around Rs 4 Cr. of revenue per year for the corporation. 65 numbers of Annual Lease Items (such as Public Toilet, Parking area, market, shops etc.) are also there under the Corporation of Coimbatore which generates around Rs 8 Cr, of revenue per year.

- Process Map: Assessment and Collection of Non Tax

Process Description:

| Service Name | #### Collection of non-tax amount from vendors & contractors |  |  |
| --- | --- | --- | --- |
| Service Objective | To record and collect the non-tax amount like the professional tax, property tax etc. |  |  |
| Service Function | Non Tax | CCMC Department | Revenue Department |
| Process Owner | Revenue Officer/ Deputy Secretary |  |  |
| Service Category | G2C, G2B (professional tax for business) | Citizen Relevance | Yes, |
| Process Input | Registration Form | Process Output | Non Tax paid receipt |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Publishes the detailed availability of shops in CCMC web site and newspaper |  | Corporation |
| Step 2 | Register online & upload the necessary document. Selects the shop and sends DD for EMD |  | Vendor/Contractor |
| Step 3 | Update necessary details in the database and generate unique registration no. |  | System |
| Step 4 | Receive & Verify the DD details and activates/de-activates the a/c of respective vendor based on the correctness of DD |  | Corporation |
| Step 5 | For the activates a/c’s the details are updated |  | System |
| Step 6 | Participate in the auction of the identified shop through “e-auction” |  | Vendor/Contractor |
| Step 7 | Highest auctioneer is selected and proposed to Statutory Committee for approval |  | Corporation. |

| STEPS | PROCESS DESCRIPTIONS | RESPONSIBILITY |
| --- | --- | --- |
| Step 8 | Conducts meeting for arriving at concurrence on the selected auctioneer and recommends for Council approval | Statutory Committee |
| Step 9 | Conducts meeting. Approval on the recommendations made by the Statutory Committee | Council |
| Step 10 | Issues work order stating to execute agreement | Asst. Commissioner |
| Step 11 | Whichever case concurrence/approval not obtained in selecting the highest auctioneer a re-auction process to be conducted | Corporation |
| Step 12 | Signs the agreement | Vendor/Contractor & Corporation |
| Step 13 | Enters the details into the Non Tax Module | ARO |
| Step 14 | Updates details and generate assessment number | System |
| Step 15 | Generates Non Tax Book and hands it over to Vendor/Contractor | Corporation |
| Step 16 | Receives the Non Tax Book and makes the payment and receives the acknowledgement | Vendor/Contractor |

#### Assessment and Payment of Water Supply Charges

The Corporation provides a number of services to the residents of the City. The following services are rendered by the CCMC under water supply,

- New Water supply connection

- Request for Water supply Lorry

- Request for Type Transfer of Water supply Connection

- Request for Name Transfer of Water supply Connection

It has devised simple application forms for requesting water supply connections for the benefit of the people. These application forms have been grouped together under the following heads

- Water supply name transfer

- Water supply connection

The corporation updates the status of application related to the above process in the existing system. The Public can view the details of the submitted applications through the following links available.

- Process Map: Assessment and Collection of Water Supply Charges

Process Description:

| Service Name | #### Assessment and Payment of Water Supply Charges |  |  |
| --- | --- | --- | --- |
| Service Objective | To collect payment for Water Supply Charges. |  |  |
| Service Function | Payment Collection | CCMC Department | Revenue Department |
| Process Owner |  |  |  |
| Service Category | G2C, G2B | Citizen Relevance | Yes, |
| Process Input | Payment | Process Output | Receipt for payment |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Concerned JE calculates and proposes the Tariffs to the government. Tariff details are sent to the council for approval |  | Junior Engineer (JE) |
| Step 2 | Tariff is approved and the same is made a bye law. |  | Council |
| Step 3 | Bye law is published in the District Gazette |  | JE |
| Step 4 | Concerned JE takes the meter reading and enters the details in the water supply module |  | JE |
| Step 5 | System updates the details and calculate the charges to be paid and generates the demand notice |  | Water Supply Module |
| Step 6 | JE takes the print out of the receipt and the demand Notice |  | JE |
| Step 7 | Receives the Demand Notice and makes the payment |  | Citizen |

#### Payment of Various Taxes and Utilities:

Payments module is are available for the payment of related taxes and various utilities like water supply, underground drainage system, solid waste management etc. Currently there are two modes of payment viz. online payment through the corporation website and cash/ demand draft payment at the Facilitation Centers. The online payment is done through the payment gateway of ICICI Bank.

- Process Map: Payment of Taxes and other utilities

Process Description:

| Service Name | #### Payment of various taxes and utilities |  |  |
| --- | --- | --- | --- |
| Service Objective | To facilitate and collect payment of various taxes and utilities |  |  |
| Service Function | Payment Collection | CCMC Department | Revenue Department |
| Process Owner |  |  |  |
| Service Category | G2C, G2B | Citizen Relevance | Yes, |
| Process Input | Payment | Process Output | Receipt for payment |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Citizen receives the concerned Demand Notice |  | Concerned Officer |
| Step 2 | Citizen makes payment either online or at the Facilitation Center |  | Citizen |
|  | Online |  |  |
| Step 3 | Logs into the website and makes payment trough debit card or credit card |  | Citizen |
| Step 4 | The collection module updates the database and generates receipt |  | Collection Module |
| Step 5 | Citizen downloads the payment receipt |  | Citizen |
| Step 6 | Concerned department receives the intimation of payment and sends the physical copy of the receipt to the citizen |  | Concerned department |
| Step 7 | Citizen receives the hardcopy of the receipt |  | Citizen |
|  | Payment at Facilitation Center |  |  |
| Step 3 | Citizen makes payment at the facilitation center |  | Facilitation Center |
| Step 4 | Data entry Operator at eh facilitation center enters the details in the collection module and generates an acknowledge receipt |  | Data Entry Operator |
| Step 5 | Takes print out of the receipt and puts seal and signature on it and gives the same to the citizen and updates the concerned tax book in case of tax payment by citizen |  | Data Entry Operator |
| Steps 6 | Citizen receives the payment receipt. |  | Citizen |

Process Analysis and Proposed To- Be Functionalities:

All the modules in the Revenue department are working in silos. The process of assessing various taxes is semi-automatic. There is no facility to apply online for the citizen and even in the Facilitation centers all fields of the application forms are not entered. There is no integration with the available accounting systems for which the payments collected could not be linked with the accounting system automatically. Online payment facility is existing and payment gateway from ICICI is linked with the online payment facility. The details mapping of the existing and proposed functionalities are mentioned in the following table:

- Property Tax

| S. No. |  | Requirement | Existing Module ( Yes / No) |  | Proposed Module ( Yes / No) |
| --- | --- | --- | --- | --- | --- |
| User Authentication |  |  |  |  |  |
|  |  | First level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. | Yes |  |  |
|  |  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc for second level of authentication may be considered and justification is to be provided for the same |  |  | Yes |
|  |  | Entry of new records, modify existing records, delete existing records. | Entry of new records only |  |  |
| Inclusion of New Assesse |  |  |  |  |  |
|  |  | Entering/ adding the applicant details for new assessment. | Yes |  |  |
|  |  | Generation of a new assessment application acknowledgment receipt. |  |  | Yes |
|  |  | Facility of modifying/ deleting an existing record. |  |  | Yes |
|  |  | Generation of the special notice to the assesse indicating the amount of tax to be paid. |  |  | Yes |
|  |  | Entering of the revision petition application into the system. |  |  | Yes |
|  |  | Generation of the acknowledgement for the appeal petition application received. |  |  | Yes |
|  |  | Facility of entering the appeal petition hearing date into the system. |  |  | Yes |
| Change of Ownership |  |  |  |  |  |
|  |  | Facility of entering/ adding the application details for title transfer of property. | Yes |  |  |
|  |  | Facility of issuing an acknowledgement. | Yes |  |  |
|  |  | Facility of modifying/ deleting an existing record. |  |  | Yes |
|  |  | Facility of entering/ adding the field verification details for title transfer property. |  |  | Yes |
|  |  | Enter/add the approval details for title transfer property |  |  | Yes |
|  |  | Enter/add the fee payment details for title transfer property. | Yes |  |  |
|  |  | Facility of generating the endorsement for the title transfer property after the property is transferred and the fees is paid. |  |  | Yes |
| Assessment & Collection of Property Tax – By ULB and citizen interface |  |  |  |  |  |
|  |  | Calculation of Property Tax to be levied based on the building type, area, usage details etc. | Yes |  |  |
|  |  | Change property tax computations and determine arrears/refunds etc. with proper controls/ authorization. |  | Yes |  |
|  |  | Facility of modifying/ deleting an existing record. |  | Yes |  |
|  |  | Enter/add the assessment details and property tax levied. | Yes |  |  |
|  |  | Enter/add the Arrear details and property tax levied for assessment. | Yes |  |  |
|  |  | Generation of the details of Property Tax paid for the assessment. | Yes |  |  |
|  |  | Generation of enter/ add the application details for exemption from property tax. |  | Yes |  |
|  |  | Enter/add the application details for vacancy remission from property tax. |  | Yes |  |
|  |  | Facility of entering/ adding the application details for write-off from property tax. |  | Yes |  |
|  |  | Facility of issuing an acknowledgement. | Yes |  |  |
| General Revision of Assessment |  |  |  |  |  |
|  | Accepting requests for Revision. |  |  |  | Yes |
|  | Updation of the assessment database based on the field verification details. |  |  |  | Yes |
|  | Entry of the property modification details. |  |  |  | Yes |
|  | Entry of the penalties details. |  |  |  | Yes |
|  | Capturing of the approval details. |  |  |  | Yes |
| Master Maintenance |  |  |  |  |  |
|  |  | Details of Revenue Zones (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Revenue Wards (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Revenue Blocks (Addition/Modification/Search) |  |  |  |
|  |  | Details of Locations (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Apartments/ Complexes (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Nature of Use of the Buildings (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Building Classification Type (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Roof Type Master (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Wall Type Master (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Floor Types (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Unit Rates (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Tax Rates (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Depreciation Rate (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Bill Collector Master (Addition/Modification/Search) | Yes |  |  |
|  |  | Details of Service Tax master (Addition/Modification/Search) | Yes |  |  |
|  |  | Exemption details master (Addition/Modification/Search) |  |  | Yes |
|  |  | Occupier details (Addition/Modification/Search) |  |  | Yes |
|  |  | Details of Bank Master (Addition/Modification/Search) | Yes |  |  |
|  |  | Integration with other tax components |  |  | Yes |
| MIS & Reports |  |  |  |  |  |
|  |  | Field Verification Checklists |  |  | Yes |
|  |  | Special Notices |  |  | Yes |
|  |  | Demand Notices | Yes |  |  |
|  |  | Collections: - Bill Collectors Collection(Counter Collection, Direct bank remittance) - Election Ward wise Collection - Locality wise Collection - Penalty on Late Payment Collection - Penalty on Unauthorized Construction- - Revenue Block wise Collection - Revenue Ward wise Collection - Revenue Zone wise Collection - Street wise Collection. | Yes |  | Penalty on Late Payment Collection |
|  |  | Registers - Arrears Register - Area Base Register - DCB Register - Exemption Details Register - PT Register - Register of Appeals for the Year - Register of Districts - Register of Warrants - Remittance/Daily Col Register - Receipts/Payments Register of PT for the Year - True Extract of PT Demand Register - Vacancy Remission Register - Write Off Register. | Yes |  | Register of District Register of Warrants Vacancy Remission Register Write Off Register |
|  |  | Certificates Ownership Certificate Valuation Certificate. |  |  | Yes |
|  |  | Other Notices Final Notice Warrant Notice |  |  | Yes |
|  |  | Apartment Details, Complex Details, Group Housing Details, RowHousing Detail |  |  | Yes |
|  |  | Building Age wise Assessment List- |  |  | Yes |
|  |  | Monthly List of Buildings Requiring Levy of PT or Revision of PT |  |  | Yes |
|  |  | Occupiers Notice Details |  |  | Yes |
|  |  | Occupiers Other Than Owners |  |  | Yes |
|  |  | Tax Section Circle No. (Property details by the owner) |  |  | Yes |

Water Supply and Other Utilities:

| S. No. | Requirement | Existing Module ( Yes / No) |  | Proposed Module ( Yes / No) |
| --- | --- | --- | --- | --- |
| User Authentication |  |  |  |  |
| 1 | First level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords.. | Yes |  |  |
| 2 | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc. for second level of authentication may be considered and justification is to be provided for the same |  |  | Yes |
| New Water tap Connection |  |  |  |  |
| 3 | Acceptance and maintenance of the application details (Addition/Modify/Search/Cancel). |  |  | Yes |
| 4 | Generation of an application acknowledgment receipt. |  |  | Yes |
| 5 | Generation of the field verification checklist. |  |  | Yes |
| 6 | Entry of the details regarding the field verifications. |  |  | Yes |
| 7 | Entry of the approval and remarks of the AE/ME. |  |  | Yes |
| 8 | Tracking the application/file status of the applicant. | Yes |  |  |
| 9 | Order details for new connection. | Yes |  |  |
| 10 | Capturing of the meter reading as on date for metered-connections. | Yes |  |  |
| Change of Use |  |  |  |  |
| 11 | Facility in entering/adding the application details for Change of use. |  |  | Yes |
| 12 | Facility of modifying/ deleting an existing record. |  |  | Yes |
| 13 | Generation of an application acknowledgment receipt. |  |  | Yes |
| 14 | Generation of the field verification checklist. |  |  | Yes |
| 15 | Entry of the details regarding the field verifications. |  |  | Yes |
| 16 | Entry of the approval and remarks of the AE/ME. |  |  | Yes |
| 17 | Tracking the application/file status of the applicant. | Yes |  |  |
| 18 | Order details for change of usage. |  |  | Yes |
| Assessment and Collection of Water Tax |  |  |  |  |
| 19 | Calculation of water charges. | Yes |  |  |
| 20 | Maintenance of the details of arrears. | Yes |  |  |
| 21 | Generation of demand notices. | Yes |  |  |
| 22 | Details of the payment collected from the consumer. | Yes |  |  |
| 23 | Maintenance of the advance charges |  |  | Yes |
| 24 | Facility of modifying/ deleting an existing record |  |  | Yes |
| 25 | Facilitates printing of demand notices. | Yes |  |  |
| Closing/Holding and Reconnection |  |  |  |  |
| 26 | Capturing of the details for Closing/Holding/ReconnectionApplications. | Yes |  |  |
| 27 | Generation of an application acknowledgment receipt. |  |  | Yes |
| 28 | Generation of the field verification checklist. |  |  | Yes |
| 29 | Entry of the approval and remarks of the AE/ME. |  |  | Yes |
| 30 | Tracking the application/file status of the applicant. | Yes |  |  |
| 31 | Order details for Closing/Holding/Reconnection. |  |  | Yes |
| Master Maintenance |  |  |  |  |
| 32 | Details of Revenue Zones( Addition/Modification/Search) | Yes |  |  |
| 33 | Details of Revenue Wards( Addition/Modification/Search | Yes |  |  |
| 34 | Details of Revenue Blocks ( Addition/Modification/Search) |  |  |  |
| 35 | Details of Locations (Addition/Modification/Search). | Yes |  |  |
| 36 | Details of Bill Collector (Addition/Modification/Search) | Yes |  |  |
| 37 | Details of Application Type (Addition/Modification/Search) |  | Yes |  |
| 38 | Details of Connection Types (Addition/Modification/Search) | Yes |  |  |
| 39 | Details of Water Sources Types (Addition/Modification/Search) |  | Yes |  |
| 40 | Details of Usage Type (Addition/Modification/Search) | Yes |  |  |
| 41 | Details of Pipe Size Master(Addition/Modification/Search) |  | Yes |  |
| 42 | Details of Security Deposit Master (Addition/Modification/Search) | Yes |  |  |
| 43 | Details of Meter Cost (Addition/Modification/Search). |  | Yes |  |
| 44 | Details of Charges (Addition/Modification/Search) | Yes |  |  |
| 45 | Details of regularization penalty (Addition/Modification/Search) |  | Yes |  |
| 46 | Details of Enclosure document (Addition/Modification/Search) |  | Yes |  |
| 47 | Details of Demand and penalty period (Addition/Modification/Search) |  | Yes |  |
| 48 | Details of penalty (Addition/Modification/Search) |  | Yes |  |
| 49 | Details of slab rates for metered connection Master (Addition/Modification/Search) | Yes |  |  |
| 50 | Details of slab rates for non-metered connection Master (Addition/Modification/Search) | Yes |  |  |
| 51 | Details of bank master (Addition/Modification/Search) | Yes |  |  |
| 52 | Details of bulk sanctions Master (Addition/Modification/Search) | Yes |  |  |
| 53 | Details of probable days of Application processing Master(Addition/Modification/Search) |  | Yes |  |
| 54 | IDs such as Water Tax ID and Property Tax ID (Addition/Modification/Search) and mapping of these IDs | Yes (mapping is not present) |  |  |
| 55 | Facility to maintain separate accounts for each of the deposit collected against request for connection and view the deposit details |  | Yes |  |
| MIS & Reports |  |  |  |  |
| 55 | Acknowledgment for application |  | Yes |  |
| 56 | Intimation letter or proceedings for tap connection |  | Yes |  |
| 57 | Work order |  | Yes |  |
| 58 | Consumer register (All Water Tap Connections Details) | Yes |  |  |
| 59 | Disconnection Notice for unauthorized Connection |  | Yes |  |
| 60 | Disconnection Notice for existing Connection |  | Yes |  |
| 61 | List of Tap Connections Sanctioned in Specified Period | Yes |  |  |
| 62 | Demand Register | Yes |  |  |
| 63 | Arrear Demand Register (All Water Tap Connections Arrears list) | Yes |  |  |
| 64 | Preprinted Demand Notice |  | Yes |  |
| 65 | Bill collector wise collected Water charges | Yes |  |  |
| 66 | Location wise collected Water charges | Yes |  |  |
| 67 | Zone wise collected Water charges | Yes |  |  |
| 68 | Arrear Details individual list | Yes |  |  |
| 69 | Report for all Water Tap connections DCB | Yes |  |  |
| 70 | Block wise DCB report. |  | NA |  |
| 71 | Individual DCB report | Yes |  |  |
| 72 | Modification /Reconnection Details report | Yes |  |  |
| 73 | Assessment Register details | Yes |  |  |

The following TAX ITEMS (Property tax, Water charges, Non tax, Professional tax) have to be completed.

- Option may be given for Advance payment of Taxes.

- While entering records an alert menu should be provided to avoid repetition of door numbers.

- The Property tax module and Building plan module should be linked for the verification of Plan approval and the Area of the House.

- All mode of collections (Hand held devices, Mobile collections) may be given for     the augmentation of collections.

- Option may be given in the website to download duplicate tax payment receipts.

- For administration purpose, provision must be given to download Demand register – Collection register of   all taxes for previous years.

- Provision must be given to download misc. col. details for previous years head wise.

- BAR CODE PRINTOUT MAY BE PROVIDED IN THE DEMAND NOTICE  TO FEED   THE ASSESSMENT NUMBER BY USING BAR CODE READER IN THE COLLECTION SOFTWARE

### Engineering Department:

This department looks after all the works related to execution andmaintenance of basic amenities like Water Supply, Drainage, Sewerage, Storm water drains,Roads, Street lights, Solid Waste Management etc., The Engineering department is alsoresponsible for ensuring the quality of works and their execution within the time frame.

#### Project Ward Works:

This is an internal departmental service which tracks a project through its inception till completion. All the necessary monitoring is done by the concerned JE and AE.

- Process Map: Project Ward Works:

Process Description

| Service Name | Project Ward Works |  |  |
| --- | --- | --- | --- |
| Service Objective | Monitoring, tracking and issuing payments to contractors for works awarded |  |  |
| Service Function | Project Monitoring | CCMC Department | Engineering Department |
| Process Owner | Corporation Engineer |  |  |
| Service Category | G2B | Citizen Relevance | No |
| Process Input | Award of contract | Process Output | Payment Receipt |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Selection of shortlisted vendor from the tendering process |  | Engineering Section |
| Step 2 | Concerned JE and AE makes an approval note to the council |  | JE/ AE |
| Step 3 | Receives and verifies details and is made an agenda item for the council meeting. |  | Council |
| Step 4 | If the agenda is approved by the council, the project is cancelled if not the letter to acceptance is sent to the contractor |  | Council |
| Step 5 | Receives the agreement copy |  | Vendor |
| Step 6 | Agreement is signed between the commissioner and contractor |  | Commissioner |
| Step 7 | Releases proceed to work order to the contractor. JE and AE continuously monitors the project and captures the details in the measurement book. |  | Engineering Section |
| Step 8 | Vendors deliver the project and raise bills accordingly |  | Vendor |
| Step 9 | Scrutinizes the bills. JE and AE verifies the bills and sends it to Head of Department for signature |  | Engineering Section |
| Step 10 | Head of Department verifies and signs the bills, which are sent to the Commissioner |  | Head of Department |
| Step 11 | Commissioner verifies and signs and sends it to the Accounts section |  | Commissioner |
| Step 12 | Bills scrutinized and verified to make the payment to the vendor. The budget master is updated. |  | Accounts Section |
| Step 13 | Payment is released to the vendor |  | Vendor |

Process Analysis and Proposed To-Be Functionalities:

The overall process is manual and there is no interface with the ICT in the overall workflow. The work flow for this process has to be developed with the following proposed functionalities as described in the following table:

| S. No. | Requirement | Proposed Module (Yes / No) |
| --- | --- | --- |
| 1 | Allow issue of Work Order to the selected contractor online. The system should verify receipt of digitally signed undertaking (in response to the Tender Acceptance Notice) from the contractor before allowing issue of Work Order | Yes |
| 2 | Allow integration of the Tendering and Project/Ward Works modules. Integration should facilitate instant availability of information on contract terms and conditions, payment conditions, delay clauses, etc. to the Project/Ward Works module. | Yes |
| 3 | Allow integration with the Project Accounting module in order to facilitate tracking previous payments/advances released to a contractor, cost overruns, etc. | Yes |
| 4 | Allow initiation of online measurement book. Enable contractor’s login to access and update completed work information in the online measurement book. Support uploading of measurements in the form of pre-specified excel spreadsheet, text, etc. formats. | Yes |
| 5 | Send alerts to contractors and departmental staff on critical dates for updating the online measurement book, verification of measurement book, generation of bill, bill approval, and release of payment, etc. | Yes |
| 6 | System should track a contract through various stages- Active, close, terminated. Pre contract stages such as under construction (contract document under construction) and under negotiation (negotiations underway between department and contractor) should also be supported. | Yes |
| 7 | Facilitate login of concerned departmental officials for the purpose of entering project related information and for providing approvals at various stages. | Yes |
| 8 | Sub Engineer/SDO should be able to upload inspection reports, photographs, etc. on the system for review of higher up authorities. Further, system should allow documents, as necessary, to be attached with the contract, such as the material consumption, notices issued to the contractor, etc. | Yes |
| 9 | Capture information on project analytics, such as percent of work completed against time elapsed, corresponding payments made, work extensions, delays, etc. | Yes |
| 10 | Track system entries and approvals on the system against the specified time durations. In case of delays, the system should escalate the matter to the next higher authority. The delaying authority shall be required to provide reasons for the delay in the system. | Yes |
| 11 | Support automatic generation of the bill based on verified MBentries, and other contract agreement terms and conditions. | Yes |
| 12 | Track project delays on the part of the contractor. Apply penalty clauses at the time of preparation of the bill. | Yes |
| 13 | Maintain all reports/audit trails as required for the AG’s audit purpose. Compliance with relevant provisions of the Works Manual,Account Code, Finance Code, and appropriate statute, etc. | Yes |
| 14 | Allow entry of third party verification information on project progress, quality control in the system | Yes |
| 15 | Maintaincentral repository of all contract information- Contract status, contracted parties, contract period, goods or services covered, and contact point(s). System should provide alerts on renewal date of a contract | Yes |
| 16 | MIS: Support generation of reports on: Contractor performance by class, value, type of projects Projects on track, delayed, completed, abandoned Defaulting contractors (non-completion of projects, delayed projects, etc.) Project accounting- % payments made vis-à-vis the %completion of project The MIS facility should have separate interfaces for different users (dept. level/ULB, etc.) Work wise Status Ward wise Status Contractor wise pending bills Ward wise pending details. | Yes |
| 17 | Facility for updating the asset records once the project is completed (Integration with the Accounting Systems and Asset Management System) | Yes |
| 18 | Integration with GIS to update the master layout once any project is completed. | Yes |
| 19. | Integration with the Accounting systems and Asset Management System | Yes |

### Town Planning Department:

The major function of this department is issueof building license, preparation and implementation of development plans and eviction ofencroachments, urban planning and building regulation.

The activities of Town Planning Section are Building Permission, Prevention of UnauthorizedConstruction, Appeals, Layouts, Plot Subdivision, Reconstitution of plots and Site Approvals,Prevention of Unauthorized Layouts, Permission to Installation of Electric Motor, Implementation ofMaster Plan, Enforcement of Detailed Development Plans, Regulation of Land use, Town Survey,Encroachment Eviction, Land Acquisition, Asset Management, Town Planning and StandingCommittee ,Places of Public Resorts Act, Tamil Nadu Parks, Playfields and Open Spaces Act,Licensed Building Surveyor, City Beautification Projects Like Bus Shelter, Roadside Parks, TrafficIslands, Scheme of Regularization of Unapproved Layouts, Scheme of Regularization ofUnauthorized Buildings, Geographical Information System(GIS), Automation of Town PlanningFunctions, etc.

Roles and Responsibilities of Town Planning Department

- To constitute Planning/Special Areas.

- To prepare existing land use and Development plan of planning Areas.

- To implement the approved/notified Development Plan.

- To prepare Sectoral Plans and Town Planning Schemes

- Carry such surveys and inspections and obtain such pertinent reports from Government Departments, local authorities and public institutions as may be necessary for the preparation of the plans.

- Perform such duties and functions as are supplemental, incidental and consequential to any of the foregoing functions or as may be assigned by the State Government for the purpose of carrying out the provisions of this Act.

- To prepare existing land use map and Development Plan.

- To implement the approved/notified Development Plans/ Interim Development Plans.

- For implementing the provision of approved Development Plans/ Interim

- Development Plans acquire, develop and dispose off the load.

- To do construction work and provide water, electricity, sewerage and drainage services.

- To do all such works which are given by the Government from time to time.

#### Building Plan Approval

For construction of any new building the citizen has to obtain necessary permission from the Town Planning Department through a License Building Surveyor. The plan and sketch are compared online by Data Entry Operator for meeting the norms laid by the corporation. Once the plan meets the specifications and norms, the plan is passed by the competent authority.

- Process Map: Building Plan Approval:

Process Description:

| Service Name | Building Plan Approval |  |  |
| --- | --- | --- | --- |
| Service Objective | To ensure that the building to be newly constructed meets the required specifications as per the Corporation |  |  |
| Service Function | Approval of Building Plan | CCMC Department | Town Planning Department |
| Process Owner | Commissioner |  |  |
| Service Category | G2C | Citizen Relevance | Yes (Mandate for construction of new buildings) |
| Process Input | Application | Process Output | Permission certificate |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Citizen submits necessary details to the License Building Surveyor |  | Citizen |
| Step 2 | LBS verifies the documents and log in to the website and downloads the form. Fills the application form and submits online along with the softcopy of the sketch |  | License Building Surveyor (LBS) |
| Step 3 | Updates the database and send alert to the DCR Cell |  | Building Plan Module |
| Step 4 | Data Entry operator at DCR Cell checks and verifies the sketch. In case the sketch is not as per the specification, the application is sent back to the LBS for correction, In case the sketch is as per the specifications, The verified sketch is converted into “pdf” format and sent back to the LBS along with other reports. |  | Data Entry Operator |
| Step 5 | Generates the alert and updates the database |  | Building Plan Module |
| Step 6 | Receives the details. Downloads all the attachments, makes blueprint, and sends all necessary documents to the DCR Cell |  | LBS |
| Step 7 | Receives the physical forms verifies and sends it to the Town Planning Dept. |  | Data Entry Operator |
| Step 8 | Dealing Clerk makes entry into register, calculates the fees to be paid and send it to the Asst. Town Planning Officer for verification |  | Dealing Clerk |
| Step 9 | ATPO visits the site and verifies all necessary details. Prepares and submits a signed scrutiny form to the Town Planning officer In case of discrepancy in the scrutiny form, the application is rejected and sent back for correction. In case of approval, Proceedings for Building is prepared and sent to commissioner for signature |  | Asst. Town Planning Officer |
| Step 10 | Signature by Commissioner |  | Commissioner |
| Step 11 | License is sent to the applicant through post |  | ATPO |
| Step 12 | Receives the License |  | Citizen |

Process Analysis and proposed To- Be Functionalities:

The process is semi - automated wherein there is no backend workflow for the department. Automation is done only in terms of receiving online application from the License Building Surveyors (LBAs). The comparison of the sketch with the specified norms is done online using Autocad. Once the necessary verification is done the physical application forms along with the blue prints are received manually by post and it is subsequently sent to the town Planning department where the file processing is done manually. Respective actors have to enter the details of the processing in the website for status tracking purpose.

In order to make this process more effective, the analysis in terms of functionalities already available and to be proposed are mentioned in the following table:

| S. No. | Requirement | Existing Module ( Yes / No) | Proposed Module ( Yes / No) |
| --- | --- | --- | --- |
| User Authentication |  |  |  |
| 1 | First level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. | Yes |  |
| 2 | Second level of security The usage of pin codes, Token and key, Biometric Authentication methods such as Finger Print Technology etc for second level of authentication may be considered and justification is to be provided for the same |  | Yes |
| Building Plan Approval |  |  |  |
| 1 | Ability to add/update the following information in the system: Application type name Category name License category name Layout category name and category description Surveyor/licensed architect Revenue village name Circle Division Master Zone/Ward | Yes |  |
| 2 | Enable applicants to fill and submit the building plan application online and to attach necessary drawings in the soft copy. Allow municipal officials to access/download the same for verification of particulars. | Yes |  |
| 3 | Enable staff to enter required documents for building permission based on the height of the proposed structure. Various categories based on the height should be allowed to be entered. | Yes |  |
| 4 | Facilitate entering of the building application details such as applicant information, building information, licensed architect information, and the technical and fee details | Yes | Fee Details |
| 5 | Facilitate checking of the physical documents submitted by the applicant for building plan approval. Based on these an acknowledgement should be generated and given to the applicant. |  | Yes |
| 6 | Facilitate checking and assessing the balance fee charges for an applicant and calculate the total amount to be paid. |  | Yes |
| 7 | Facilitate entering of the inspection and scrutiny details for the building plan permission such as the Site Inspection Report (fields such as application no., applied for, application date, applicant details, usage, building category, inspector details, date of inspection, etc.), Fee & Charges Calculations, and Certificate and Document Verification Report. Further system should facilitate generation of an endorsement or building permission order to the applicant, based on the scrutiny. |  | Yes |
| 8 | Generate application reference for Building Plan Application/ Layout Application for the applicant and facilitate online tracking of the status of the application. |  | Yes |
| 9 | Online help should be available to the user for each system function. Topics covered in the user manual shall also be available through the online help. |  | Yes |
| 10 | Enable integration of the module with the following module to facilitate exchange of data: Property Tax, Vacant Land Tax, Water Tax, File Movement, Grievance Redressal, Court Cases, Financial Accounting, Assets & Inventory, Advertisement Tax, Trade Licenses, Project/ward works, and schemes. |  | Yes |
| 11 | Track delays in approval steps and maintain an audit log of the approval process steps. |  | Yes |
| 12 | Ability to check for pending taxes if any – add as functionality –interface. |  | Yes |
| 13 | Ability to track arrears due to the ULB and the robustness of the system needs to be maintained |  | Yes |
| 14 | Facility for uploading the Master Plan of the City and integration with GIS and viewable to public |  | Yes |

#### Layout Plan Approval

Layout Plans for vacant lands are made by the authorized architecture and submitted to the Local Planning Authority for perusal and further file processing.

The Layout Application should be with the following documents

- Legal Title of the site says sale deed, power document, settlement deed, will, etc.

- Necessary Death Certificates, Legal heirs Certificates wherever necessary.Such documents are to be attested by the Notary Public.

- FMB of the site obtained from the Municipality.

- Survey Land Register copy obtained from the Municipality.

- Encumbrance certificate for minimum of 13 years.

- Layout plan showing be extent of site, reservation for parks and play field and road widths.

- Detailed site plan.

- Extract from Master plan / Detailed development plan for 500m radius from the proposed site

All necessary documents pertaining to the vacant land needs to be submitted along with the NOC from the Tahsildars. A field level inspection is conducted by the concerned engineer to check whether the basic amenities are available in the vacant land. On successful field inspection and subsequent file processing the final order is issued to the concerned parties.

- Process Map: Building Plan Approval:

Process Description:

| Service Name | Layout plan approval |  |  |
| --- | --- | --- | --- |
| Service Objective | To provide necessary sanction/approval for developing any site/land within the Municipal limit by providing the necessary layout plan approval. |  |  |
| Service Function | Layout plan approval | CCMC Department | Town Planning Department |
| Process Owner | Land Planning Authority |  |  |
| Service Category | G2C | Citizen Relevance | Yes |
| Process Input | Layout application form along with supporting documents as mentioned above | Process Output | Layout plan approval Certificate |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Submits the application form along with supporting documents. |  | Applicant |
| Step 2 | Prepares letter for verification and sends it to concerned Zonal Asst. Commissioner. |  | LPA Clerk |
| Step 3 | Receives the letter and marks it to ATPO for physical verification of the site |  | Zonal Asst. Commissioner |
| Step 4 | Conducts verification of the site for availability of basic amenities and prepares verification report and sends it to Asst. Commissioner. |  | ATPO |
| Step 5 | Verifies the report and send it back to LPA for necessary action |  | Asst. Commissioner |
| Step 6 | Receives the report and sends it to collectorate for approval |  | LPA |
| Step 7 | Receives the report. Calls in for a meeting with concerned parties |  | Collector |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 8 | Post conducting the meeting, the plan is approved and the recommendation is sent to Directorate of Town and Country Planning |  | Collector |
| Step 9 | File is received, processes and a unique layout order number is issued and sent to LPA |  | DoTCP |
| Step 10 | Send the copies of the letter to applicant and Corporation |  | LPA |
| Step 11 | Receives the copy and furnishes the Gift Deed |  | Applicant |
| Step 12 | Issues planning permission order and sends it to commissioner for signature |  | LPA |
| Step 13 | Appends the signature and issues the final order for carrying out the land layout |  | Commissioner |
| Step 14 | Receives the order for carrying out the land layout |  | Applicant |

Process Analysis and the Proposed To-Be Functionalities:

The overall process for issuing the order for layout plan is manual and there is no backend for file processing. At certain junctions of the process flow the application details are entered manually by the data entry operator for enabling file tracking. This module has to be developed as a whole with the following functionalities.

| S. No. | Requirement | Existing Module ( Yes / No) | Proposed Module ( Yes / No) |
| --- | --- | --- | --- |
| 1 | Enable to enter the required documents for layout permission. |  | Yes |
| 2 | Facilitate adding/updating the required mapping documents for layout permission. |  | Yes |
| 3 | Facilitate entering of the layout application details such as applicant information, physical layout details, licensed architect, and the technical data and fee details. |  | yes |
| 4 | Facilitate entering of the nature and details of unauthorized construction, if any, on the layout. Further, facilitate entry of the notice details in relation to the same. |  | Yes |
| 5 | Enable applicants to fill and submit the layout approval application online along with provision to attach necessary drawings in the soft copy. Facilitate online verification of the documents submitted for layout approval. |  | Yes |
| 6 | Facilitate checking and assessing the balance fee charges for an applicant and calculate the total amount to be paid. |  | Yes |
| 7 | Generate application number for the applicant to be used by him for online tracking of his application’s status. |  | Yes |
| 8 | Facilitate entering of the inspection and scrutiny details for the layout permission. Name of Road Length of Road Existing Road Width Proposed Road Width Affected Road Width Municipality No. of Properties Affected No. of Consents Taken No. of Structural Compensation Paid No. of Structural covered by Court Order |  | Yes |
| 9 | Facilitate entry of and maintenance of following data, at a minimum, on Road Widening |  | Yes |
| 10 | Facilitate entry and maintenance the following details by the system in relation to the approved layout: Reserved Open Spaces Bus Bays Parking Lots Play Grounds Junction Improvements Encroachments Drains Water Supply Sewerage Electricity Lines |  | Yes |
| 11 | Facility to upload details from the Land Acquisition of Revenue Department |  | Yes |
| 12 | Integration with GIS so that once the Layout is approved there shall be simultaneous update in the master plan |  | Yes |

### Public Grievance

This module is one of the most important modules in terms of serving the citizen. The grievances received by the corporation are forwarded to the concerned departments, which are dealing with the substantive function linked with the grievance for redress underintimation to the complainant. The department will take upon the grievance for redressing. TheHOD will follow them regularly till their final disposal. On the basis of the grievances received, thecorporation identifies the problem areas, which are complaint-prone.

- Process Map: Public Grievance:

Process Description:

| Service Name | Public Grievance |  |  |
| --- | --- | --- | --- |
| Service Objective | To attain and resolve the public grievance. |  |  |
| Service Function | Grievance Redressal | CCMC Department | All |
| Process Owner | HoDs |  |  |
| Service Category | G2C | Citizen Relevance | Yes |
| Process Input | Application | Process Output | Necessary Actions for Grievance Redressal |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Citizen files grievance through one of the following modes: - Email - Mayor’s Forum - Call Center (IVRS) - Sms - Online - Newspaper For Online Mode: the citizen directly enters the necessary data in to the website For other modes the data Entry Operators enters the necessary details into the website. |  | Citizen/ Data Entry Operator |
| Step 2 | Updates the details in the database and sends sms and mail alert to the concerned officer |  | Grievance Module |
| Step 3 | Concerned officer receives the alert |  | Concerned Officer |
| Step 4 | Takes necessary actions for grievance redressal and updates the details in the grievance module |  | Concerned Officer |
| Step 5 | Updates database and generates sms alert to the citizen |  | Grievance Module |
| Step 6 | Citizen receives sms/ email alert |  | Citizen |

Process Analysis and Proposed To- Be Functionalities:

Various modes of lodging the complaints / grievance are available in the current process. The process is semi-automated and there is no backend involved for the departmental workflow. The details at specific junctions of the process flow are entered manually in the system for status tracking purpose. There is no possibility for uploading the Action taken Report by the concerned officer. Satisfaction levels of citizen on the action taken report also could not be identified as there is no provision in the current system to capture the feedback. The analysis in terms of functionalities that are already present and that are to be proposed are mentioned in the following table;

| S. No. |  | Requirement | Existing Module ( Yes / No) |  | Proposed Module ( Yes / No) |  |
| --- | --- | --- | --- | --- | --- | --- |
| User Authentication |  |  |  |  |  |  |
| 1 |  | First level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. | Yes |  |  |  |
| 2 |  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc for second level of authentication may be considered and justification is to be provided for the same |  |  | Yes |  |
| Master maintenance |  |  |  |  |  |  |
| 3 |  | Ability to maintain different types of grievances caused to the citizens, department or section that needs to address the grievance, number of days within which the grievance needs to be addressed and nature of grievance whether it is financial or non-financial – this facilities are not present. | Yes |  | Nature of Grievance (financial/ non-financial) |  |
| 4 |  | Ability to maintain the statuses of the grievances registered in the Municipality (Add/Modify/ Search). | Yes |  |  |  |
| 5 |  | Ability to maintain the details of work/application that has not been addressed within the prescribed time, number of days of delay and compensation paid per day in case of delay in SLA of the grievances registered in the Municipality (Add/Modify/ Search) (compensation category is not there in this Corporation) | Yes |  |  |  |
| 6 |  | Ability to maintain the details of officers designated to redress grievances mapped to the department-section. | Yes |  |  |  |
| 7 |  | Ability to maintain the compensation details from the Officer Responsible and payment details to the citizens if the applications are not processed within the prescribed time. (Breach of SLA). |  |  | Yes |  |
| 8 |  | Ability to maintain ULB wards details | Yes |  |  |  |
| 9 |  | Ability to map each application is related to a particular department- section. | Yes |  |  |  |
| Grievance Registration |  |  |  |  |  |  |
| 10 |  | Ability to accept applications, generate unique grievance id and generate acknowledgement and verify status with the unique grievance id | Yes |  |  |  |
| 11 |  | Ability to allow section heads to allot the grievance to the concerned officer responsible and update the status of the registered grievance | Yes |  |  |  |
| 12 |  | Ability to update the status after each level of necessary action has been taken | Yes |  |  |  |
| 13 |  | Ability to verify the specified time limit of grievance Re-dressal and calculation of compensation to be paid to citizen as per time limit |  |  | Yes |  |
| 14 |  | Ability to integrate with other modules such as Property Tax, Water Tax using the unique Grievance ID. |  |  | Yes |  |
| MIS & Reports |  |  |  |  |  |  |
| 15 | A section wise grievance register is printed for a given period with its status. |  |  | Yes |  |  |
| 16 | Statistics Report on section-wise number of grievances received/ handled/ pending/ disposed (Type wise/Zone wise/ward wise) and the details of staff attending it. |  |  | Yes |  |  |
| 17 | Grievance Disposal Register department wise |  |  | Yes |  |  |
| 18 | Grievance Status Summary |  |  | Yes |  |  |
| 19 | Action taken reports |  |  |  |  | Yes |
| 20 | Analytical reports for Performance evaluation as an ULB and department wise. |  |  |  |  | Yes |
| 21 | Department wise SLA Parameters. |  |  |  |  | Yes |
| 22 | Status by source of complaint. |  |  | Yes |  |  |
| 23 | Department-wise compensation paid along with Response Time for Grievance Resolution. |  |  |  |  | Yes |
| 24 | Survey report for Awareness levels among Citizens about the Grievance cell. |  |  |  |  | Yes |
| 25 | Grievances raised to public disclosure. |  |  |  |  | Yes |

### Procurement and Monitoring of Projects:

All the procurement for various requirements of engineering department in particular is happening through e-Procurement. An in house e-Procurement application already exists in the Corporation of Coimbatore having certain modules. The detailed functionality of the existing system is discussed in the subsequent sections.

#### e-Procurement:

Following modules are proposed in the e-Procurement application:

- Creation and Approval of Indent

- Notice Inviting Tenders (NIT)

- Receive Bids

- Evaluate Bids and Award Contracts

- Dynamic Pricing (Auction)

- Supplier Management

- Contractor Management

- e-Procurement (Goods) Contract Management

- Indent Management

- Order Management Inventory Management (Health Services)

- Create and Approve Requisition

- Purchase Orders to Payment

- Management Information System (MIS) & Miscellaneous

- Localization

- Workflow and Configurability

- Personalization

Existing and Proposed To- Be Functionalities:

The detailed mapping of functionalities in the existing and proposed modules is mentioned in the following table:

| S. No. | Requirement | Existing Module (Yes/ No) | Proposed Module (Yes/ No) |
| --- | --- | --- | --- |
| User Authentication |  |  |  |
|  | First level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. | Yes |  |
|  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc. for second level of authentication may be considered and justification is to be provided for the same |  | Yes |
| Create Indent |  |  |  |
|  | Facilitates online creation of the works indent. |  | Yes |
|  | Facilitates hierarchy based workflow in the system for creation and approval of the indent. |  | Yes |
|  | Allows linking of the indent with the overall project code. |  | Yes |
|  | Provides online templates for the indents &estimate preparation. |  | Yes |
|  | Facilitates upload of documents and plans. |  | Yes |
|  | Facilitates storing of the Schedule Of Rates (SOR in the system). |  | Yes |
|  | Integration with existing budgeting/project management module or back-office application. |  | Yes |
| Approve Indent |  |  |  |
|  | Facilitates online review of submitted indent by the relevant approver and capture comments of the approvers at each stage. Captures references of all indent actions (creation, approvals, rejections, etc.). |  | Yes |
|  | Supports use of Digital Certificates for providing administrative approval and technical sanction online. Allows attaching of supporting documents with the online approval order. |  | Yes |
|  | Allow tracking of the indent throughout the creation and approval cycle using the unique indent number. |  | Yes |
|  | MIS: Support generation of reports on: Indents created, by type of work, value, region, etc. Indents approved, rejected, and reasons for the same. |  | Yes |
| Prepare and Publish NIT |  |  |  |
|  | Facilitates online creation of the NIT. The online template (form) should provide relevant fields to facilitate easy entry of information by the creator. |  | Yes |
|  | Provides library of forms/templates for NIT, and tender forms. |  | Yes |
|  | Able to able to upload a tender document to the system. | Yes |  |
|  | Ability to seamlessly integrate with the indenting module. |  | Yes |
|  | Facility to select the type of tender (single, open, restricted) at the time of NIT creation. | Yes |  |
|  | Allow to specify the minimum requirements to be fulfilled by a bidder against each evaluation parameter. | Yes |  |
|  | Allows the bidder to bid against a parameter, if the bidder does not fulfill the minimum requirement specified against that parameter. |  | Yes |
|  | Allow selection of multiple bid evaluation stages. |  | Yes |
|  | Facility to enter the tender schedule in the system. | Yes |  |
|  | System automatically disallows downloading of tender form beyond the last date of procurement of tender document, disallow viewing of a bid by the department staff before the bid opening date, etc. | Yes |  |
|  | Allow online submission of the draft NIT to the competent authority for approval. |  | Yes |
|  | Facilitate time-tracking based escalation in case of delays at any stage of approval. |  | Yes |
|  | Supports online review and approval of the draft NIT. |  | Yes |
|  | Allows upcoming, open, and awarded tenders to be posted on the e-Procurement website | Yes |  |
|  | Viewing of the NIT requires the login information of the enlisted contractors. |  | Yes |
|  | Facility to upload multiple corrigendum and addendum linked to the original NIT. | Yes |  |
|  | Allow tenders to be tracked throughout their lifecycle in terms of stage of processing, comments at various stages of evaluation, and the decisions made. | Yes |  |
|  | Online generation of reports regarding sale/download of tender docs and receipt of fees/EMD, list of bidders, etc. | Yes |  |
| Received Bids |  |  |  |
|  | Allows intending bidders to download the tender document from the e-Procurement website without paying the tender document fee (or on payment as decided by the State). | Yes |  |
|  | Provides Integration with payment gateways for online payment of EMD, tender document fee, etc., as decided by the State. |  | Yes |
|  | Allows registered contractors to upload and store the frequently required certificates, statements. | Yes |  |
|  | Allows registered contractors to log-on to the e-Procurement website for submission of bids. | Yes |  |
|  | Provides templates and support multiple contractors bidding as a consortium. |  | Yes |
|  | Facilitates upload of drawings, technical specifications, contractor’s terms & conditions (where requested in NIT), and other data on the project along with the bids. | Yes |  |
|  | Facilitates double authentication of the bidder using Digital Certificates: first at the time of login on system, then again at the time of submitting the price bid. | Yes |  |
|  | System does not allow a bidder to submit a bid or to edit an earlier submitted bid beyond the last date of bid submission. | Yes |  |
|  | Provides functionality for holding pre-bid meeting online. |  | Yes |
|  | Allow contractors to track the status of their bids online using the bid submission number |  | Yes |
|  | Audit trails for entire tender lifecycle, from NIT creation to bids received and selected. |  | Yes |
| Evaluate Bids & Award Contract |  |  |  |
|  | Supports online access and viewing of bids by the Inviting Officer on the scheduled date & time of bid opening. | Yes |  |
|  | Supports workflow for evaluation, and approvals (from competent authorities, tender committees, etc.). | Yes |  |
|  | Supports separate workflows for bid evaluation based on number and type of stages employed (Pre-Qualification, Technical, Commercial and Techno-commercial evaluation stages). | Yes |  |
|  | Facilitates system tracking of the evaluation process. |  | Yes |
|  | Generate compliance matrices and comparative charts of received bids to aid in evaluation by the Inviting Officer, and tender committee. | Yes |  |
|  | System allows evaluation & compilation of the common set of terms & conditions. | Yes |  |
|  | Record comments from all approvers at different stages of evaluation. |  | Yes |
|  | Support automatic evaluation of technical and price bids by the system using pre-specified criteria. | Yes |  |
|  | Support online viewing of tender opening event simultaneously by remote bidders (e.g. in the form of chat). |  | Yes |
|  | Facilitate viewing/downloading of bid evaluation results and bids of other qualified bidders, depending on the evaluation stage. |  | Yes |
|  | Supports automatic/manual revision of the list of eligible bidders for sending out alerts for online tender opening event, based on the result of the initial stages of evaluation. | Yes |  |
|  | System recommends L1 for selection by default. | Yes |  |
|  | On rejection of a bid at any stage, system makes it mandatory for the competent authority to provide valid reason for the same. | Yes |  |
|  | Archiving of the entire tender proceedings as per the IT Act, 2000. | Yes |  |
|  | MIS: Support generation of reports on: Tenders floated by value, type of work, & region-wise, etc. | Yes |  |
| Dynamic Pricing (Auction) |  |  |  |
|  | Provides simplified menu based workflow to create online auction by the Auction Administrator. | Yes |  |
|  | Allows users to be created and assigned different roles like that of Auction Administrator, Departmental Originator, Super-Originator, etc. | Yes |  |
|  | Facilitates specification of the following auction parameters at a minimum: - Item name and quantity - Bid Decrement/Increment - Auction period or end time - Automatic extension time window | Yes |  |
|  | Facilitates proxy bidding for contractors, if decided by the Department. |  | Yes |
|  | Supports the following options: - Both Reverse and Forward auctions - Auction types- English, Dynamic Sealed bid, etc. - Auction rules- lowest/highest bid wins, highest/lowest quantity wins etc. |  | Yes |
|  | Supports multi variable bidding, assigning weights to different variables and use of formulae in an auction. |  | Yes |
|  | Supports dependent auctions i.e. it should open an auction only on the successful completion of the previous auction. | Yes |  |
|  | Allows department to assign weights to different contractors based on their past performance and quality in an auction. |  | Yes |
|  | Allows viewing of the lowest going price in real time, by the bidders. |  | Yes |
|  | Allows Inviting Officer to view history of items and price bids during the live auction and after with date and time stamp. | Yes |  |
|  | Disallows divulging the identity of the participating bidders on the system. | Yes |  |
|  | Supports display of images or multi-media content, URL, documents, and spreadsheets attachment with each auction item. |  | Yes |
|  | Provide option to the departmental administrator to auto-approve or manually approve the winner in the auction. | Yes |  |
|  | Support for parcel auctions. |  | Yes |
|  | Allow generation of MIS on types of auctions and results, contractor participation, %savings in price, etc. | Yes |  |
|  | Allow department to send notifications and pop-up messages to participating bidders during the auction. |  | Yes |
|  | Show in real-time the time remaining for close of the auction up to the last second to both department administrator and participating bidders. | Yes |  |
|  | Provide a contractor administration module to add, delete, enable or disable the contractors or contractor group. |  | Yes |
| Supplier Management |  |  |  |
|  | Single site for Dept. /ULBs registration as well as for applying for a DSC. |  | Yes |
|  | Allows contractors/suppliers to apply online for departmental registration as well as for procuring the necessary DSC. | Yes |  |
|  | Allows system to issue a unique application number to each applicant for departmental registration as well as for DSC. | Yes |  |
|  | Allows applicants to track the status of his application online using the application numbers provided to them. |  | Yes |
|  | Maintains database of enlisted contractors, architects, suppliers with proper contact information to send out alerts on new tenders, corrigendum, GOs, etc. |  | Yes |
|  | Tracks the validity period of departmental registration (and blacklisting period) and DSCs of contractors. | Yes |  |
|  | Facility to the contractor to upload required documents (certificates, statements, etc.) in his personal space available to him after registering online. | Yes |  |
|  | Facilitates applicants to save incomplete (partly filled) registration application online for a specific period of time (e.g. 90 days) before submitting for review. |  | Yes |
|  | Provides single point login for submitting response to tenders of any department. | Yes |  |
|  | Single point login for submitting response to tenders of any department. | Yes |  |
|  | Facilitates registered contractors to update information on their business, address, etc. from time to time on the system. | Yes |  |
| Contract Management |  |  |  |
|  | Provides template library for contracts with common set of terms and conditions. |  | Yes |
|  | System tracks contract through various stages - Active, close, terminated. - Pre contract stages such as under construction (contract document under construction) - Under negotiation (negotiations underway between department and supplier) should also be supported. |  | Yes |
|  | Facilitates digital signing of rate contract by the competent authority on the system, and issue of the same to the selected supplier. | Yes |  |
|  | Allows selected supplier to receive and acknowledge the electronic copy of RC on the system using his digital signature certificate. |  | Yes |
|  | Allows integration of the Competitive Bidding and RC Catalogue Management modules to facilitate instant availability of information on contract terms and conditions, payment conditions, delay clauses, etc. to the RC Catalogue Management module. |  | Yes |
|  | System alerts the Stores in-charge and the contracted suppliers when the contract is approaching its renewal date. |  | Yes |
|  | Allow extension of contract allowed under special conditions. System should request specification of appropriate reasons for the extension. |  | Yes |
| e-Procurement (Goods) Contract Management |  |  |  |
|  | Template library for contracts with common set of terms and conditions. Further, user should be able to define the contract on the selected vendor. |  | Yes |
|  | Systems tracks contract through various stages. |  | Yes |
|  | Facilitate digital signing of rate contract by the competent authority on the system, and issue of the same to the selected supplier. Allow selected supplier to receive and acknowledge the electronic copy of RC on the system using his digital signature certificate. | Yes |  |
|  | Allows integration of the Competitive Bidding and RC Catalogue Management modules to facilitate instant availability of information on contract terms and conditions, payment conditions, delay clauses, etc. to the RC Catalogue Management module. |  | Yes |
|  | System alerts the Stores in-charge and the contracted suppliers when the contract is approaching its renewal date. |  | Yes |
|  | Allows extension of contract allowed under special conditions. |  | Yes |
| Indent Management |  |  |  |
|  | Rate contract catalog contains the item name, item code (system generated or manual, as decided), a description of the item, unit of measurement, supplier name, supplier part number (if any), rate contract unit price, etc. |  | Yes |
|  | Allows products to be identified (searched) by more than one specific identifier such as description, item code, etc. |  | Yes |
|  | Allows the maintenance and hosting of individual catalogues to be controlled according to the terms of an individual agreement between the department and its particular suppliers. |  | Yes |
|  | Allow catalogues in a compliant format, to be transacted through the system for the following options: - Supplier maintains and hosts the catalogues - Department maintains and hosts the catalogues - Suppliers’ and/or department maintain catalogues that are hosted by the vendor. |  | Yes |
|  | Support steps for updating catalogues such as editing, reviewing, and releasing catalogues for publishing. Any supplier updated catalogue must be approved by the department before publishing. |  | Yes |
|  | Allows the department to construct and maintain menus (directory) for the catalogues/items on the system. |  | Yes |
|  | Allows flexible pricing on the system for an item. |  | Yes |
|  | Facilitate assignment of unique code to items and sub items. |  | Yes |
|  | Facility to control viewing of selected item catalogues based on the permission level of the user. |  | Yes |
|  | Support multiple currency and language for catalogues. |  | Yes |
| Order Management Inventory Management (Health Services) |  |  |  |
|  | Facilitates tracking of inventory position of items using unique item identifier. |  | Yes |
|  | Facilitates update of items receipts by departmental users. |  | Yes |
|  | Facilitates specification of reorder points in the system. |  | Yes |
|  | Allows configuration of order size based on the consumption of the user. |  | Yes |
|  | Allows configuration of order size based on the consumption of the user. |  | Yes |
|  | Tracks inventory levels and consumption information at the consumer entities and stores to generate inventory reports, track stock outs, etc. |  | Yes |
| Create and Approve Requisition |  |  |  |
|  | Facility for raising an online requisition by different users (Purchasers). |  | Yes |
|  | Automatically generate a unique requisition number to each new requisition allowing it to be tracked on the system. |  | Yes |
|  | Allow each participating purchasing department to define workflow, privileges, and set parameters that govern the approval processes required for requisitions. |  | Yes |
|  | Provide the following requisition related features: - Allow attaching of files along with the requisitions. - Create part requisition that can be completed at a later time - Save requisitions for multiple use - Cancel/modify requisition - Support multiple delivery addresses |  | Yes |
|  | Support requisitions for listed goods and services in various categories such as hardware, software, office equipment, drugs and pharmaceuticals, motor vehicles, maintenance services, etc. |  | Yes |
|  | Support electronic shopping basket functionality when procuring using online catalogues. |  | Yes |
|  | Allow setting of requisition consolidation period. |  | Yes |
|  | In case of editing/rejection of requisition by the approver, the approver should be able to provide reasons for the same in the system. |  | Yes |
|  | Integration with existing budgeting module (of purchasing Departments) or back-office application to facilitate validation of order cost with available departmental budget, to avoid cost overruns. |  | Yes |
| Purchase Orders to Payment |  |  |  |
|  | Automatic creation of PO, once the requisition has been approved by the appropriate authority. |  | Yes |
|  | System should consolidate POs based on the parameters specified by a department. |  | Yes |
|  | In relation to POs, the following should be supported: - Create & release of PO to the selected single supplier. - Create & release of split PO to the selected suppliers. - Create & release of POs in one lot or multiple need based orders. - Creation of balance between easy and difficult delivery destinations or policy as defined by the department. |  | Yes |
|  | Allow editing/cancellation by the purchaser/purchasing department of the system generated PO before release. |  | Yes |
|  | System should provide for entering comments/reasons. |  | Yes |
|  | The purchaser/purchasing department should be able to selectively release POs. Automatic release of PO to the supplier only when such configuration is provided by the purchasing department. |  | Yes |
|  | Allow the following modes of release of PO to the suppliers: - Directly update the suppliers’ operational systems, if available - Email with attachments - Fax - Printed output |  | Yes |
|  | Support electronic confirmation from the supplier upon receipt of the online PO, using his DSC. |  | Yes |
|  | Automated email alerts to facilitate the creation and approval workflow in the organization. |  | Yes |
|  | Allow suppliers to maintain user accounts on the portal. All alerts, documents etc. are posted and/or mailed to these accounts. |  | Yes |
|  | Maintain record of all POs released supplier wise for the generation of the draw reports to be used for demand estimation for future procurement. |  | Yes |
|  | Allow entering of QA request for the third part QA agency. |  | Yes |
|  | Allow the QA agency to post the QA inspection results on the system. System should alert the supplier, PO owner of the posting. |  | Yes |
|  | Support updating of receipt information on the system as follows: - Receipt of quantities more or less than the PO quantity, but within specified tolerances. - Return part orders by line items, providing reason for return. - Cancel if supplier short delivers, or of unacceptable quality. |  | Yes |
|  | Allow purchaser to issue and update the GRN on the system. |  | Yes |
|  | Allow supplier to raise a bill request on the system for the delivered goods, for the subsequent release of the payment. System should automatically generate bill on the basis of PO, GRN, and QA report entered into the system. |  | Yes |
|  | Allow settlement of payment after three way matching (Bill, PO, goods receipt note) either on the system or on the department’s internal financial system. |  | Yes |
|  | Allow integration with payment gateways. |  | Yes |
|  | Support Purchasing Card (P-Card) functionality. |  | Yes |
|  | Allow maintenance of QA inspection records, and GRNs (or rejection notices) issued by the purchaser against each PO, for existing suppliers. |  | Yes |
|  | Allow configuration of the workflow for bill verification and release by the purchasing department. |  | Yes |
|  | Maintain auditable record of all requisitions, POs, approvals, rejections, deliveries, and cycle times for these processes. |  | Yes |
| Management Information System (MIS) & Miscellaneous |  |  |  |
|  | Facilitates Department to configure/develop reports on different parameters for trend analysis, reports on contractor participation etc. |  | Yes |
|  | Provides the option for reports to be saved and printed in different formats e.g. excel, word etc. |  | Yes |
|  | Common instrument numbering system for the State (Unique procurement instrument identifier), if decided. |  | Yes |
|  | Facility to conduct opinion polls from contractors/suppliers, departmental users, in order to improve the functionality/services of the e-Procurement solution. |  | Yes |
|  | Help section for the contractors/suppliers and departmental users. FAQ section to be built and continually updated with recent learning’s. |  | Yes |
|  | Sections providing policy documents of department, terms of use, rules of tendering, feedback, queries, etc. should be provided on the site. | Yes |  |
|  | System validations at the time of data entry, and issue of system generated numbers (e.g. tender submission, contractor registration numbers, etc.) so that incorrect entries and duplications are avoided. |  | Yes |
|  | Auto population of form fields with previously entered data, as applicable. Facilitate users to modify the auto-populated fields, as applicable. |  | Yes |
| Localization |  |  |  |
|  | In respect of local settings: - The base currency of the System must be Indian Rupees. - However, system should support other currencies, such as required in case of global tenders. - The System must be compliant with Indian tax regulations and other relevant legislation. - The System should be compliant with Indian IT act 2000 and other relevant legislation. | Yes |  |
| Workflow and Configurability |  |  |  |
|  | Application workflow and privileges should be capable of being configured based on the organization structure of the department. |  | Yes |
|  | Each department level configuration should be able to support multiple sub-departments to take care of the multiple locations and divisions within the department. |  | Yes |
|  | The work flows should be flexible and configurable based on: - The product category - Spending limits - Approval limits - Intra department relationships - Inter department relationships |  | Yes |
|  | Supports transaction level assignment of responsibilities. The authorized user should be able to assign different users for: - Accepting tender fee - Tender opening at all the stages - Issuing corrigendum’s |  | Yes |
|  | Dynamic workflows should be facilitated where the creator/approver can select the next approver/reviewer. |  | Yes |
|  | Supports event based alerts to the authorities during the creation and approval process. |  | Yes |
|  | Supports configuration of roles such as the system administrator, super user for the departments. |  | Yes |
|  | Supports the diverse requirements of multiple departments. |  | Yes |
|  | Supports time stamping of all workflow steps such as creation, submission, approval, rejections, etc. |  | Yes |
|  | Supports integration of the e-Procurement solution with existing legacy systems or enterprise resource planning (ERP) modules to facilitate seamless data flow between the applications. |  | Yes |
| Personalization |  |  |  |
|  | Supports user specific portals (entry points). The user portals can be differentiated based on the type and level of the user, such as different views for departmental users, contractors, the Governmental users (Secretary, Minister, CM, etc.). The views will contain content that is relevant to the type of user. | Yes |  |
|  | Simple graphical user interface (GUI) providing ease in navigation and use. Provision of clear display of server date and time, user details, etc. on all pages. | Yes |  |

### Personnel Information System

There is an existing in house personnel Information system in Corporation of Coimbatore.  The following modules would be provided as a part of the proposed Personnel Information System:

- Manpower Planning

- Position Management

- Promotions

- Employee Separation

- Relevance & Timeliness of Accessing Information

- Reporting

- Integration and Interface

- Workflow Recruitment

- Interviewing

- Online Forms

- Contractual terms

- Reporting

- Performance Management

- Training Development

- Self Service

- Compensation Management - Benefit Plans

- Managing Benefits

- Managing General Provident Fund

- Travel Management

- Payroll Processing - Payment and allowance & Deduction Processing

- Bonus Triggering

- Payment / Deduction Types

- Fixed Payments/ Deductions

- Variable Payments/ Deductions

- Suspensions Functions

- Advance Payments

- Statutory Contribution Administration

- Payroll Master Record

- Cost Tracking

- Pay Slip Presentation

- Reporting

- Integration and Interface

- Workforce Administration - Maintain Basic Data

- Employee History

- Employee History

- Job Information

- Employment Contracts

- Contract Tracking

- Security Levels

- Prior Work Experience

- Checklists

- Templates

- Dependents/Beneficiaries

- Leave Management - Absence Data

- Annual Leave

- Self Service

- Leave Schedule

- Employee Relationship Management - Disciplinary Actions

- Employee Grievances

- Reporting

- Loan and Advance Management - Loan Management

- Management of Employees Qualifications - Qualifications Management

Existing and Proposed To- Be Functionalities:

The detailed mappings of the existing and proposed functionalities are mentioned in the following table:

| S. No. | Requirement | Existing Modules (Yes/ No) | Proposed Module (Yes/ No) |
| --- | --- | --- | --- |
| User Authentication |  |  |  |
|  | First level of security The municipal corporation users to have access to various databasesand to query on the different master maintenance tables based on theuser-ids and passwords.. | Yes |  |
|  | Second level of security The usage of pin codes, Token and key, Biometric AuthenticationMethods such as Finger Print Technology etc. for second level ofauthentication may be considered and justification is to be providedfor the same |  | Yes |
| Manpower Planning |  |  |  |
|  | Enable users to maintain a head-count budget of the ideal workforce, which will be used to look at the variances based on theactual staff strength. |  | Yes |
|  | Ability to identify gaps of required competencies and availablecompetencies. |  | Yes |
|  | Define budgets against Departments, jobs, grades, positions or anycombination of these. |  | Yes |
|  | Ability to review budgets over a period of time. This review shouldbe able to be made by Department, division, unit etc. Also by job/position or combination. |  | Yes |
|  | Ability to view the status of budgets and actual and also variances ofbudgets over time. |  | Yes |
| Position Management |  |  |  |
|  | Ability to “encumber” (reserve) a position that is not currently filled |  | Yes |
|  | Ability to track the history of the position (e.g. former employee(s)in position) and also maintain position and pay history of currentemployees. | Yes |  |
|  | Ability to update salary amounts for each classification and scale/bracket. | Yes |  |
|  | Ability to automatically calculate and transfer salary when anemployee transfers to a different Department/division, as authorized,even mid-pay period. | Yes |  |
|  | Ability to assign multiple employees to a single position (jobsharing). |  | Yes |
|  | Ability to assign a single employee to multiple positions. |  | Yes |
|  | Ability to track filled and vacant positions by position number. |  | Yes |
|  | Ability to plan Shifts and Schedule manpower accordingly. |  | Yes |
|  | Ability to administer multiple shift schedules. |  | Yes |
|  | Ability to identify shift plans for Departments and work crews basedon actual or forecasted workload. |  | Yes |
|  | Ability to identify requirements by type of job or specific qualifications |  | Yes |
|  | Ability to administer shift plans considering defined requirementsalong with employee preferences, qualifications, and availability. |  | Yes |
|  | Ability to process day-to-day changes in the shift schedule based ontransactions that affect requirements or availability of staff. |  | Yes |
|  | Ability to identify and utilize on-call staff. |  | Yes |
|  | Ability to administer various workweeks and part-time arrangements. |  | Yes |
| Promotions |  |  |  |
|  | Ability to capture data regarding proposals for promotions for bothgazetted and non gazetted employees from differentDepartments/ULBs | Yes |  |
|  | Ability to link promotions to a variety of employee related issues. | Yes |  |
| Employee Separation |  |  |  |
|  | Ability to capture data regarding proposals for resignations for allemployees from different Departments | Yes |  |
|  | Ability to reject resignation proposal of employees placed undersuspension for disciplinary reasons |  | Yes |
| Relevance & Timeliness of Accessing Information |  |  |  |
|  | Ability to maintain employee records and data tables on an effectivedate basis, allowing inquiry and reporting for effective manpowerplanning and budgeting. | Yes |  |
|  | Ability to/raveling/flexible security to provide access to informationon a “need to know” basis. | Yes |  |
| Reporting |  |  |  |
|  | MIS can be for a particular date or date range, in different fields likeDepartment, section, name and designation of the employee etc. Thesystem should be able to generate, but should not be limited to, thefollowing reports: - Staff turnover - Staff movement - Vacancy requisitions - Promotions - Resignations - Employee Cost |  | Yes |
| Integration and Interface |  |  |  |
|  | Ability to export information to spreadsheets (e.g. Microsoft Excel)for year-end review. | Yes |  |
|  | Ability to interface with knowledge database to access informationrelating to Government Orders and checklists for the processing ofInformation. |  | Yes |
| Workflow Recruitment |  |  |  |
|  | Ability to maintain application information in the fields of (indicative): - Name, - Gender, - Address, - Telephone number, - Business number, - Preferred method of contact (e.g. phone, mail, etc.) - Date of application, - E-mail address, - Source of application, - Date of Birth, - Ethnicity, - Status (e.g. applied, declined, recruited etc.) - Type of application (e.g., temporary, permanent etc.) - Salary history, - Employment history, - Language proficiency - Education, - Disability (Y/N) - Position(s) applied for (multiple) - Exams (e.g., psychical/medical) - Work Restrictions, - Licenses/certifications/registrations, - Caste category - Passport number - Martial status - PAN number. | Yes | ix, xii, xiii, xviii, xx, xxii |
|  | The system shall be able to maintain job information in the fields of but is not limited to: - Number of job openings - Employee number of person requesting, authorizing, and initiating requisition - Job descriptions - Position number/job code - Salary Plan - Scale of salary grades - Job location - Working hours - Start date - Full-time/part-time - Necessary educational level, work experience. | iii, iv, vi, vii, xi | i, ii, v, viii, ix, x |
|  | Ability to provide a summary of the applicants that have been hiredagainst the job requisition. |  | Yes |
|  | System acceptance of electronic applications (e-mail, Intranet,Internet, electronic forms) including optical scanning to enterresumes and convert into data for further references. |  | Yes |
|  | Ability to enable applicants to learn about and apply for multiplejobs. |  | Yes |
|  | Ability to track the number and types of positions for which anapplicant applies. |  | Yes |
|  | Ability to compare requirements of a vacant position with anapplicant’s existing skills to determine necessary training andoverall fit. |  | Yes |
|  | Maintenance of different types of tests and associated questionnaire. |  | Yes |
|  | Ability to generate questionnaire based on competencies defined fora job. |  | Yes |
|  | Ability to record and maintain proper information for cases ofapplications on compassionate grounds. |  | Yes |
|  | Ability to maintain complete employee information, historical andcurrent. Especially in the area of maintaining images (photos, CV’s,appraisals, etc.). |  | Yes |
|  | Ability to resurrect an expired employment list if required. |  | Yes |
|  | Ability to notify applicant that additional documentation is neededor put an eligible applicant on hold till the Department gets allneeded information for hiring. |  | Yes |
|  | Ability to track progress of a candidate in any step of the recruitment process. |  | Yes |
|  | Ability to maintain history of interviewed but not selected candidates. |  | Yes |
| Interviewing |  |  |  |
|  | System possesses efficient tools like a Scheduler/ Calendar |  | Yes |
|  | Ability to view a list of applicants invited for an interview at theState. |  | Yes |
|  | Allow users to enter interview results and select successful applicants. |  | Yes |
|  | Allow users to view a listing of successful applicants and theirrelevant details. |  | Yes |
| Online Forms |  |  |  |
|  | Ability to provide for online forms where Human Resource systemsdo not provide self-service or when self-service is available as abackup. |  | Yes |
|  | Availability of a repository for online forms. |  | Yes |
|  | Ability to submit forms electronically to processing center. |  | Yes |
|  | Ability to index forms to allow easy user access. |  | Yes |
| Contractual terms |  |  |  |
|  | Ability to record the following basic information about the contractbetween the State and the candidate: - Contract duration - Contract type - Contract information. |  | Yes |
| Reporting |  |  |  |
|  | Ability to generate, but is not limited to, the following reports: - Applicant selection - Applicant statistics - Applicants by Name - Applicants by education and qualifications - Vacancies - Applications made on compassionate grounds - Promoted applicants - Transferred applicants - Direct recruitments |  | Yes |
| Performance Management |  |  |  |
|  | Ability to position specific KRAs and targets |  | Yes |
|  | Ability to use a variety of appraisal models as templates to supportappraisal process. |  | Yes |
|  | Enable users to define rating codes to assist in rating an employee’sperformance. These codes may be alphanumeric. |  | Yes |
|  | Facility to allow users defines a rating model and the associatedrating scales and weights of relevant employee skills orcompetencies. |  | Yes |
|  | Ability to define an unlimited number of criteria, criteria groups andevaluation scales to meet the needs of your department needs. |  | Yes |
|  | Ability to maintain appraisal model in a catalogue. |  | Yes |
|  | Ability to create anonymous appraisals in the system. |  | Yes |
|  | Ability to deliver just-in-time training to fill performance gaps. |  | Yes |
|  | Ability to include qualifications as an appraisal element. |  | Yes |
|  | Ability to send reminders to respective employees to submit/ reviewappraisals. |  | Yes |
| Training Development |  |  |  |
|  | System should provide every course with a unique code, specifictopics and objectives. |  | Yes |
|  | Ability to use planning tools to determine course demand for aperiod based on pre-bookings and/or actual attendance from the previous year. |  | Yes |
| Self Service |  |  |  |
|  | Enablement of application of training for approval by the appropriate supervisors via self-service functionality. |  | Yes |
|  | Ability to allow employees to search for classes based on topic, text,language and location, etc. using a full-text search engine. |  | Yes |
|  | Ability to allow employees to view training calendar and details. |  | Yes |
|  | Ability to allow employees to enroll in classes or cancelparticipation in classes. |  | Yes |
|  | Ability to allow employees to pre-book classes that are not yetscheduled. |  | Yes |
|  | Ability to view date, time and content on courses and events thathave been booked. |  | Yes |
| Compensation Management - Benefit Plans |  |  |  |
|  | Allow enrolment of employees in benefits programs and plans. Employees will be enrolled according to the following criteria: - Base - Grade - Years of service |  | Yes |
|  | Allow setting up the following types of benefits plans for employeesover a specified number of years old (in order of priority): - Health benefits - Insurance benefits for employees, spouses, and children - Investment (unit trust) - Leave benefits - Pensions |  | Yes |
|  | Ability to define a benefit plan as required. |  | Yes |
|  | Ability to assign benefit plan codes by employee based on theirclassification (to identify level of benefits for which each employeequalifies) |  | Yes |
|  | System to allow the entry of pre requisites needed. |  | Yes |
|  | System to have the ability to define plan status. |  | Yes |
|  | Ability to track employee’s coverage and coverage level based on their position. |  | Yes |
| Managing Benefits |  |  |  |
|  | The system shall allow for the maintenance of the following benefitscosts and employee deductions information: - Age-graded rate tables - Salary rate tables - Service rate tables - Flat rate tables - Calculation rules tables - Premium - Coverage - Age - Service dates - Rounding rules - Min/max coverage - Benefits deduction from payroll (e.g. insurance premiums). |  | Yes |
| Managing General Provident Fund |  |  |  |
|  | Allow the CMA/ULBs to define eligibility rules for admission toGPF for employees. |  | Yes |
|  | Allow the CMA/ULBs to: - Process GPF balance - Process GPF temporary advance - Modifying GPF subscription. |  | Yes |
| Travel Management |  |  |  |
|  | Ability to interface with knowledge database to access informationrelating to Government Orders and checklists for the processing of leave travel concessions (LTC’s) for employees. |  | Yes |
|  | Ability to enter travel data by respective employee with priorapproval by respective approver, either before or after the trip. |  | Yes |
|  | Ability to facilitate application of travel or tour advances and sendtrip requests automatically to the appropriate approver viaworkflow. |  | Yes |
| Payroll Processing - Payment and allowance & Deduction Processing |  |  |  |
|  | Ability to calculate payments based on employee compensationrules, and employment contract. | Yes |  |
|  | Ability to calculate different type of pays. For example basic,allowances, bonus etc. | Yes |  |
|  | Ability to define pay type. For examplehourly/daily/weekly/monthly etc. | monthly | hourly/daily/weekly |
|  | Ability to define different pay elements. Pay elements could befixed value or calculation based on other pay elements | Yes |  |
|  | Ability to group employees by Department in any manner withouthaving to set up multiple employee records for each Department. | Yes |  |
|  | Ability to maintain an integrated security design to ensure thatemployees don’t get paid twice in one payroll period withoutauthorization. | Yes |  |
|  | Ability to make automatic calculations for flexible benefits. | Yes |  |
|  | Ability to view Employee costs per Department/division and costsper job, position. | Yes |  |
|  | Ability to give employees the option of ‘prepaying’ some of theirdeductions when they go on leave. The system should automaticallydeduct funds from an employee’s prepaid deduction balance if theemployee’s normal pay is not sufficient to cover the deduction | Yes |  |
|  | Ability to make automatic calculation of mid-pay period changes topay, benefits, deductions, and taxes. | Yes |  |
|  | Ability to generate monthly pay-slips for the employees, for at leastlast 6 months. | Yes |  |
|  | Ability to pay an employee from more than one Department andsplit salary and benefits among Departments, including retirementbenefits. | Split salary | Rest |
|  | Ability to process payroll on the following frequencies: - Biweekly, - Monthly - Semi-monthly, - Bi-monthly, - On-demand (i.e., terminations, vacation advance, court order,ratification.). | Monthly | Rest |
|  | Allow maintenance of salary code tables and code descriptions. Itshould also have the ability to formulate multiple user-defined codesincluding, but not limited to: - Salary, - Hourly rate, - Vacation, - Daily Allowance - HRA - Deputation Allowance - Sick, - Overtime, - Meals and lodging, - Expense reimbursement, - Various overtime reason codes, - Uniform allowance, - Bonus and Premium pay, - Taxable non-cash benefits, - Administrative Leave, - Travel Allowances, - Disability Pay, - Holidays, - Others (user defined). | Salary, HRA and Bonus | Rest all has to be ensured |
|  | Allow different account codes and cost centers for differentemployee types can be defined for the same salary code. |  | Yes |
|  | Ability to allow use of an earning or deduction code to calculateanother earning or deduction code as part of formula calculations. |  | Yes |
|  | Payroll database should be automatically updated when changes aremade to the employee record database | Yes |  |
|  | Time sheet information could include, but not be limited to: - Employee name, - Employee number, - Department name & number, - Work function number/description, - Class number/title, - Regular pay hours, - Overtime hours and reason, - Leave information, - Multiple pay rate, - Leave balances, - Sick balances, - Other balances (set by any user defined criteria). |  | Yes |
|  | Ability to enter and monitor attendance details of all the employees. Attendance details can be entered in the fields of: - Time spent in office, - Overtime hours and reasons, - Type of leave if not attended work. | iii | i.& ii. |
|  | Ability to enter attendance information: - Online, interactive by employee, - Batch, - Multiple data entry capability including card readers, barcoding, etc. | iii | i.& ii. |
|  | Ability to account for time based on type of absence or attendance. |  | Yes |
|  | Ability to submit corrections | Yes |  |
|  | Ability to request cancels or modifies requests time off, and receiveapproval or denial from immediate supervisor. |  | Yes |
|  | Ability to monitor attendance records on a daily, weekly, andbiweekly basis. |  | Yes |
|  | Ability to pay all types of reimbursements through payroll. (Medical etc.) |  | Yes |
|  | Ability to track and maintain work schedules by position, classification, and/or employee. |  | Yes |
|  | Ability to track actual hours worked by work schedule by position,classification, and/or employee. |  | Yes |
|  | Pay check procedure should incorporate but not be limited to the following fields: Personal account number - Department number - Employee name - Period ending - Issue date, - Class number - Pay rate - All types of payment and reimbursements (e.g., regular, overtime, paid leave, etc.) - Gross pay - All earning and deduction types adequately itemized and defined by taxability status - Cumulative hours for time-limited employees, - Current and Year to Date Totals: - Employee pension - Income tax - Insurance - All other deductions - Medical compensation - Vacation hours balance - Sick leave hours balance - Other leave hours balances (multiple categories) - Gross earnings - Taxable/non-taxable earnings - Workers’ comp (injury leave) - Other deductions and amounts - Total deductions - Net pay. | Yes | iii, v, vi , vii, x, xvi, xvii, xviii, xix, xxi, xxii |
|  | Ability to automatically update payroll database when FinanceDepartment makes pay rate changes. |  | Yes |
|  | Ability to handle salary advances & facilitate recovery of salaryadvances on the payday. |  | Yes |
|  | Ability to make back dated calculations. For example if staff received promotion letter in June, effective April 17th, the systemshould be able to pay off difference for 15 days of April and monthof May. | Yes |  |
|  | Ability to get reports on payroll for comparisons. For exampleYear-to-date and Last year-to-date, this month and last year-samemonthetc. | Yes |  |
|  | Ability to update master salary scales during wage/ salary revisions. |  | Yes |
|  | Ability to pay a rate greater than a specific rate based on apercentage entered as a bonus rate in the employee’s database. |  | Yes |
|  | Ability to calculate bonuses and premiums based on fixed rupeeamounts, percentages of base pay, pro-rated on hours of paid serviceor paid with minimum paid service and to designate which bases aresubject to mandatory payroll deductions. |  | Yes |
|  | Ability to cash out accumulated leave balances by user definedformulas and criteria. |  | Yes |
|  | Ability to have payroll adjustments reflected in correct pay period. |  | Yes |
|  | Ability to have an established base pay regardless of hours worked. |  | Yes |
|  | Ability to have different hourly rates for an employee for differentdays within the same payroll period |  | Yes |
|  | Ability to allow for pre-calculation of payroll outside of the normalpayroll system. |  | Yes |
|  | Ability to re-calculate payroll for changed hours, etc. | Yes |  |
|  | Ability to make one time payment. For example for people workingon a specialized program, Employee of the month/ year reward etc. |  | Yes |
|  | Ability to provide for online ad-hoc calculation of employees paycheck amount. |  | Yes |
|  | Ability to support separate tax tables for special pay calculations(flat tax). |  | Yes |
|  | Ability to perform online calculation of pay and benefits for terminated employee based upon termination date. |  | Yes |
|  | Ability to report all changes to employee’s pay, deductions, taxes,etc. | Yes |  |
|  | Ability to report tax payments by employee. | Yes |  |
|  | Ability to change tax filing status and number of exemptions of aparticular employee. |  | Yes |
|  | Ability to report retirement deductions by employee. | Yes |  |
|  | Ability to transfer salary and benefit costs electronically to thebudget application from payroll and human resource modules forposition budgeting and personnel salary and benefit projections. |  | Yes |
|  | Ability to calculate different types of bonus. E.g. performance bonusetc. | Yes |  |
|  | Ability to calculate bonus outside the system. |  | Yes |
|  | Facility to import and update as pay element for employees | Yes |  |
|  | Ability to add or update bank information for direct deposit andexpense reimbursement. |  | Yes |
|  | Ability of system to calculate bonus based on appraisals, grades anddays on work in a year. |  | Yes |
|  | Any updation of records, pay elements should be with a reasoncode. |  | Yes |
|  | Ability to produce benefit eligibility lists upon request for employees. |  | Yes |
|  | Ability to request downloads of payroll information to begin budget preparation by Finance Department. |  | Yes |
|  | Ability to provide for payroll reconciliation facilities. For example provide reconciliation between the following: - Differences in salaries of existing employees from previous years - Differences in Salaries between new and resigned employees |  | Yes |
| Bonus Triggering |  |  |  |
|  | Ability to calculate bonuses, based on the following information: - Employee type - Employment term - Bonus details - Bonus calculation base - Reason code - Date joined - Last pay date - In service date |  | Yes |
|  | Ability to accept user-defined formulas for calculating bonuses. | Yes |  |
|  | Ability to make fixed payments to employees, by effective dates. The system shall also be able to trigger backdate adjustments and to pro-rata bonuses. | Yes | Yes |
|  | Ability of system to generate bonus letters, increment letters. |  | Yes |
| Payment / Deduction Types |  |  |  |
|  | Allow for, but is not limited to, the following deductions andadvancement: - Medical benefit deductions - Special retirement scheme deduction - Ad hoc and regular deductions and payments - Loans and advancements - Housing Loans - Vehicle - Educational - Festival advances - Court order deductions - Fixed and variable payments and deductions. | Yes |  |
| Fixed Payments/ Deductions |  |  |  |
|  | Ability to calculate fixed monthly payments/deductions (FPD).FPD’s may be amount or formula |  | Yes |
|  | Amount-based FPD is paid/ deducted directly from employeepayrolls. |  | Yes |
|  | Allow FPD deductions to be pro-rated according to the effectivedate and expiry date of the FPD. |  | Yes |
| Variable Payments/ Deductions |  |  |  |
|  | Ability to calculate variable payments/deductions (VPD). VPD’smay be amount or formula-based. |  | Yes |
|  | Amount-based VPD is paid/ deducted directly from employeepayrolls. |  | Yes |
|  | VPD input and approval workflow can be decentralized to branchdepartments. |  | Yes |
| Suspensions Functions |  |  |  |
|  | Ability to provide suspension functions in the Payroll system. |  | Yes |
|  | Ability to handle different types of suspension, including all payrollexceptions. |  | Yes |
|  | Allow suspension functions to be used for the suspension ofpayments, or processing of specific payment types/for specificperiods. |  | Yes |
| Advance Payments |  |  |  |
|  | Ability to perform advance payments (e.g. exit staff, hardshipreasons). |  | Yes |
|  | Allow a staff’s final payment to be made on a “last working date”,instead of the “last pay date”. |  | Yes |
| Statutory Contribution Administration |  |  |  |
|  | Ability to define all rules and criteria, calculate record, withdraw,and/or deduct contributions, at the minimum, of statutorycontributions according to the respective Statutory Acts. Thestatutory returns should be captured by the system. |  | Yes |
|  | Ability to incorporate all types of statutory reports and have theability to meet new laws and requirements as they develop. |  | Yes |
| Payroll Master Record |  |  |  |
|  | Display the status of each of the following payroll transactions: - Incur-Month - Payroll Audit Trail Code - Trans-Status - Ledger-Posting-Status - Settlement Means. | i, iv, v | ii, iii |
| Cost Tracking |  |  |  |
|  | Allow users to track, at the minimum, the following cost: - Project payroll cost. |  | Yes |
| Pay Slip Presentation |  |  |  |
|  | Ability to generate employee pay slips on-line for printing byemployees through Employee Self-Service. |  | Yes |
|  | Group items on pay slips by salary code and by incur-month. | Yes |  |
|  | Capability to handle different pay slip designs | Yes |  |
| Reporting |  |  |  |
|  | Ability to maintain an unlimited earnings history and should have the capability of generating different payroll related reports. For example - Payroll register - Deductions register - Tax register. | i, ii | iii |
|  | Ability to maintain an efficient archiving program to manage thegeneration, administration and evaluation of archived payroll files. |  | Yes |
|  | Provision for the following user friendly reporting capabilities: - Easy data management and information retrieval - Data mining and analysis - Flexible reporting - Annual package tracking. | i, iii | ii, iv |
| Integration and Interface |  |  |  |
|  | Integrated to the following systems of the finance department: - General Ledger - Accounts Payable. |  | Yes |
|  | Ability to integrate with travel expenses and benefits in order totrigger automatic payments/deductions in employee payroll records. |  | Yes |
| Workforce Administration - Maintain Basic Data |  |  |  |
|  | Ability to automatically generate the Employee ID, personal data ina sequentially order. | Yes |  |
|  | Ability to build model for Department/division etc. The Departmental Chart can be viewed from different angles like positions held, vacant, vacant budgeted, vacant not budgeted, temporary responsibility etc. | Yes | Yes (underlined section) |
|  | Ability to change users’ indicative data such as name, address,contact information, beneficiaries, etc | Yes |  |
|  | Ability to track and maintain personnel action changes for eachemployee. | Yes |  |
|  | Ability to track employee language abilities by language, level ofproficiency. |  | Yes |
|  | Ability to track transactions based on the transaction date | Yes |  |
|  | Ability to notify via e-mail when action is required regardingemployees (e.g., personnel changes, evaluation dates, etc.) |  | Yes |
|  | Ability to transfer an employee to a different Department or payrollunit without reentering the entire employee file. | Yes |  |
|  | Ability to automatic monitor dates for Human Resource processes,allowing officials to specify date-driven reminders to initiate followup activities (for example, expiration of probationary period, payincreases, return to work, performance review) |  | Yes |
| Employee History |  |  |  |
|  | Maintenance the employee history, including tracking employeeevents in chronological order (e.g. hire, rehire, transfer dates) | Yes |  |
|  | Ability to track at all procedural levels by type, dates and employee: - Salary Change - Performance Report Appeals - Grievances (status, date of event and final ruling) - Workers compensation status - Disciplinary actions (paid/unpaid etc.) - Future leave approval (e.g., approved, deferred, rejected) - Status changes - Leave status (vacation, sick, injury or any other user definable field) - Work Restrictions (e.g. no lifting) - Modified Duty (e.g. night duty hours) | Yes |  |
|  | Ability to maintain employee personnel history online beyond thelife of the employee |  | Yes |
|  | Ability to record exit interview information (e.g. interviewer name) |  | Yes |
|  | Ability to maintain employee turnover data (e.g. termination/resignation reasons) | Yes |  |
| Job Information |  |  |  |
|  | Ability to maintain, but is not limited to, the following information: - Employee employment designation - Employee grade level - Employee job level - Employee designation - Employee probation dates - Employee compensation rate & frequency - Employee annual benefits base rate - Employee pay scales. | ii, iii, iv, viii | i, v. vi, vii |
| Employment Contracts |  |  |  |
|  | Allow users to set up standard employment contracts with thefollowing information: - Contract types (standard, bonding, overseas posting) - Contract duration - Contract clauses (effective dates, status, description, comment) - Contract templates for different employee types. |  | Yes |
|  | Enable users to generate and print out employment contracts. |  | Yes |
| Contract Tracking |  |  |  |
|  | The system shall maintain the following contract information: - Duration - Start date - Expected end date - End date - Minimum & maximum length of service - Employee-specific clauses - Probation dates & reasons. |  | Yes |
| Security Levels |  |  |  |
|  | Tracking the system security level and the security key card(s)issued to employees. |  | Yes |
|  | Ability to maintain the following security information: - Effective dates - Status - Card number - Comments - Employee ID. | i, v | ii, iii, iv |
|  | Provision for information confidentiality and allow for differentuser access level. | Yes |  |
|  | Allow users to audit, track, add, amend and delete informationbased on user security access level. | Yes |  |
| Prior Work Experience |  |  |  |
|  | Maintain the following prior work experience of employees: - Employment tenure (start and end dates) - Names of previous employers - Relevant work experience - Location - Job titles - Pay rates. | i, iii, iv, v, vi | ii. |
| Checklists |  |  |  |
|  | Ability to create checklists for users to ensure performance ofestablished procedures. |  | Yes |
|  | Ability to assign checklists to users and monitor the status of tasksin assigned checklists. |  | Yes |
| Templates |  |  |  |
|  | Ability to maintain templates for report and standard letters. Once areport template is generated it should be available to all authorizedusers to avoid duplication |  | Yes |
| Dependents/Beneficiaries |  |  |  |
|  | Allow users to record the following information on dependentsand/or beneficiaries: - Names - Relationship to employee - Type of relationship - Addresses/contacts - DOB - Place of birth - Location - Gender - Marital status - Occupation | Yes |  |
| Leave Management - Absence Data |  |  |  |
|  | Allow users to define absence data such as: - Absence types - Codes. |  | Yes |
| Annual Leave |  |  |  |
|  | Ability to track leave by type, (e.g. maternity, casual, sports, optional, commuted, half pay, study, hospital, earned, disability,compensatory etc.), reason, hours accrued, accrual frequency (e.g.,monthly, pay period, etc.), automatic adjustments based on length ofemployee service, carryover balances and accrual limits. |  | Yes |
|  | Ability to keep track of holidays and to define weekly holidaysandother holidays. |  | Yes |
|  | Ability to send e-mail to supervisor to withdraw/disable facilities ofan employee when he/she is going on leave. For example NTpassword etc. |  | Yes |
|  | Ability to track leave used “in lieu” of sick leave. |  | Yes |
|  | Ability to set a trigger files for notification for expiration of a typeof leave status (e.g. expiration of a temporary position, etc.). |  | Yes |
|  | Ability to trigger required supporting documentation based on use ofleave (e.g. doctor’s notes, etc.). |  | Yes |
|  | Ability to track concurrent leave status (e.g. maternity leave withsick leave). |  | Yes |
|  | Number of days of a leave to be rule based. |  | Yes |
|  | System not to force above or similar calculations or adjustmentsunless confirmed as the Department may want to adjust sick leaveagainst available annual leave. |  | Yes |
|  | Ability to track leave taken by employee, type of leave, hours taken,and balance. |  | Yes |
|  | Ability to alter criteria as per the changes in the policy. |  | Yes |
|  | Ability to suspend and restart accruals. |  | Yes |
|  | Ability to track eligibility and qualifications for family medicalleave, sick subjective/other leave. |  | Yes |
|  | Ability to compute termination pay-offs. |  | Yes |
|  | Ability to track annual physical exams as well as other physical tests(e.g., Fitness test, etc.). |  | Yes |
|  | Ability to track professional license renewals required for position(e.g., medical positions) and to track reimbursement of renewalcosts. |  | Yes |
|  | Ability to track safety-sensitive position employees for drug/alcoholtesting and maintain separate confidentiality for record. |  | Yes |
|  | Provision for leave accruals earned during paid absence should beaccumulated but not credited for use until employee returns to duty. |  | Yes |
|  | Ability to assign leave benefits based upon level and classificationof employee. |  | Yes |
|  | Facility for leave encashment. |  | Yes |
|  | Provide a detailed order stating the approval/rejection of leaverequest. |  | Yes |
| Self Service |  |  |  |
|  | Enable on-line application of leave for approval by the appropriatesupervisors via self-service functionality. Users shall also be able toview their leave entitlements and balance on-line. |  | Yes |
|  | The system: - Check for approval from supervisors - Check for a substitute appointment for the person taking leave. |  | Yes |
| Leave Schedule |  |  |  |
|  | Allow for supervisor to view employee’s leave schedule and allowfor tracking of staff working on shifts. The system shall also allowfor the creation of leave charts. |  | Yes |
|  | Integrated to on-line Employee Attendance System |  | Yes |
| Employee Relationship Management - Disciplinary Actions |  |  |  |
|  | Allow users to maintain information on the following employeedisciplinary activities: - Violations requiring disciplinary action - Disciplinary actions processes and activities - Types of disciplinary action - Details of disciplinary incidents and resolutions - Tracking of disciplinary cases |  | Yes |
| Employee Grievances |  |  |  |
|  | Allow users to maintain information on the following employeegrievances: - Types of workplace grievances - Grievance actions processes and activities - Types of grievances - Details of grievances and resolutions |  | Yes |
| Reporting |  |  |  |
|  | Ability to generate, but is not limited to, the following reports: - Employee disciplinary history - Employee disciplinary letters - Employee grievances history |  | Yes |
|  | Ability to provide for Employee movement tracking. It should beable to provide detailed MIS reports on employees. For exampleemployee information in respect to hiring, job assignment,transfers, salary revision, awards, recognition, promotion,demotions, and warnings till the employee leaves the Department. |  | Yes |
|  | Ability to link to the Confidential reports(CR) |  | Yes |
| Loan and Advance Management - Loan Management |  |  |  |
|  | Ability to accrue or charge interest either through a loan account orthrough a designated account. |  | Yes |
|  | Facility of e-mailing respective Departmental Branch (e.g. Treasuries & Accounts) to credit account of an employee and alsoe-mail an employee on approval or rejection of loan. |  | Yes |
|  | Ability to recover loans on the salary day. |  | Yes |
|  | System to provide for tiered interest rate facility. |  | Yes |
|  | Ability to defer installment and recalculate installment values afterdeferment |  | Yes |
|  | Ability to project loan commitment of a Department. |  | Yes |
|  | Facilitate holding of different types of loans by a single employee. |  | Yes |
| Management of Employees Qualifications - Qualifications Management |  |  |  |
|  | Ability to define profiles for employees, applicants, work centers,tasks, jobs and positions, specifying the type of information to bestored in each profile such as qualifications, requirements,preferences, dislikes, and potential. |  | Yes |
|  | Ability to identify specific requirements of a job or task as essential,allowing the comparison of individual candidates based on only themost important attributes. |  | Yes |
|  | Ability to record the qualifications required while performingspecific jobs or tasks, including work-related skills and specificcertifications or licenses in the qualifications catalogue. |  | Yes |
|  | Ability to identify qualifications such as memberships/licenses thatmay expire and require renewal, and track expiration dates. |  | Yes |
|  | Ability to link qualifications that are similar and define them asalternatives, meaning that one qualification can be used in place ofanother to fulfill all or some of another requirement; for example,several years of education may be an alternative to a year ofexperience |  | Yes |
|  | Ability to match an individual’s skills or qualifications to thoserequired for a position to identify any gaps and then propose trainingand development plans to acquire the necessary skills |  | Yes |
|  | Ability to track job classification in fields of: - Record of job classification code(s) - Licenses, Certificates and Registration requirements - Degree Requirement - Minimum Requirements - Salary scale - Workers Compensation code - Employee type (part time or full time), - All other user defined information. |  | Yes |

### Accounting System

The Accounts section of Corporation has accrual based double entry accounting system by adopting “Fund Based Double Entry Accrual Accounting System” (DEAAS). Currently software catering to some of the basic requirement of the Accounting system is being utilized and enhanced in the Corporation of Coimbatore.

Some of the modules of the proposed integrated Accounting system are discussed below:

Fig. Integrated Account System

Existing and Proposed To-Be Functionalities:

The detailed mappings of the functionalities of the existing software and the enhancement requirements are mentioned in the following table:

| S. No. |  | Requirement |  | Existing Module(Yes / No) |  |  | Proposed Module(Yes / No) |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| User Authentication |  |  |  |  |  |  |  |  |  |
| 1 |  | First level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. |  | Yes |  |  |  |  |  |
| 2 |  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc for second level of authentication may be considered and justification is to be provided for the same |  |  |  |  | Yes |  |  |
| Accounting System |  |  |  |  |  |  |  |  |  |
| 3 |  | Facility for incorporating all formats for reporting and books of accounts as prescribed in the National Municipal Accounts Manual and Budget Manual. |  | Yes |  |  |  |  |  |
| 4 |  | Facility for incorporating of existing formats of registers in specific ULB’s. |  |  |  |  | Yes |  |  |
| 5 |  | Some of the Reports required are - Accounts analysis reports (Revenue, Expenditure, fixed assets etc) - Charts of accounts listing report - Inactive accounts listing report - Suspense accounts report - Consolidation report - Inter department transaction details report - Unapproved inter-department transaction details report - General Ledger report - Journals Report - Journals – Day book report - Journals- Vouchers report - Trial balance report - Cash book reports - Bank Reconciliation Statement |  | i, ii, v, viii- xiv |  |  | iii, iv, vi, vii, |  |  |
| Payments |  |  |  |  |  |  |  |  |  |
| 6 |  | Facility for maintenance of master database of all suppliers, contractors and vendors. |  | Yes |  |  |  |  |  |
| 7 |  | Facility for calculation of Sales Tax, Tax Deducted at Source etc. |  | Yes |  |  |  |  |  |
| 8 |  | Accounting system should book the liability on entry of these amounts and an appropriate entry should be made based on double entry accrual based accounting principles. |  | Yes |  |  |  |  |  |
| 9 |  | Allow add and modify invoices, credit and debit memos, pre- payments, holds, invoice notices etc. |  |  |  |  | Yes |  |  |
| 10 |  | Allow disbursement of payments(salary, contractors/suppliers, administrative expenses, PF, profession tax, etc) |  |  |  |  | Yes |  |  |
| 11 |  | Employee database and calculation of salary and statutory (PF, PT, etc) payments for each employee |  |  |  |  | Yes |  |  |
| 12 |  | Entry of the consolidated salary and Statutory (PF, PT etc.) payment amounts for each department in the accounting |  |  |  |  | Yes |  |  |
| 13 |  | Some of the Reports required are - Final payment register - Yes - Payment exception report - No - Stopped payment report - No - Invoice register - No - Invoice aging report - No - Invoice approval status report - Yes - Accounts payables trial balance report - Yes - Period close exception report - No - Posted invoice register - Yes - Posted payment register - Yes - Unaccounted transaction report - No |  | i, vi, vii, ix, x |  |  | ii, iii, iv, v, viii, xi |  |  |
| Receipts |  |  |  |  |  |  |  |  |
| 14 | Receipts of collections (Property Tax, Water Tax, rent, Grants, Security Money and Earnest Money, etc.) |  |  | Yes |  |  |  |  |
| 15 | Enter and update citizens identification number, name and address |  |  |  |  | Yes |  |  |
| 16 | Allow enter/ modify discounts or waivers |  |  |  |  | Yes |  |  |
| 17 | Record/ Modify a bill raised as an asset |  |  | Yes |  |  |  |  |
| 18 | Some of the Reports required are - Final receivable register- No - Revenue trend analysis statement- No - Ageing Reports for both debtor and creditor, (Ageing report should be user defined) - Yes |  |  |  |  |  |  |  |
| Fixed Assets |  |  |  |  |  |  |  |  |
| 19 | Accounting System should be able to maintain the FixedAsset Register. |  |  | Yes |  |  |  |  |
| 20 | Allow query asset based on asset number. |  |  |  |  | Yes |  |  |
| 21 | Allow add/update certain details like description or category, change an asset’s location, responsible employee, Manufacturer, Model, Warranty details. |  |  |  |  | Yes |  |  |
| 22 | Facility to calculate the Depreciation of Assets, based on different formulae for example straight line method etc. |  |  |  |  | Yes |  |  |
| 23 | Allow mass addition transfer, mass depreciation, revaluation, retirement of assets |  |  |  |  | Yes |  |  |
| 24 | Update information from fixed asset module to general ledger Module |  |  |  |  | Yes |  |  |
| 25 | Some of the Reports required are Financial reports regarding assets Asset depreciation report Quarterly statement of departmental assets Transaction history report (Addition, transfer, Retirement etc) Asset register report Asset retirement report Asset by category report Cost detail report |  |  |  |  | Yes |  |  |
| Budget |  |  |  |  |  |  |  |
| 26 |  |  | Provision for budgeting |  | Yes |  |  |
| 27 |  |  | Facility for display warning messages in case the budgetary limits are exceeded |  |  |  | Yes |
| 28 |  |  | Support analysis |  | Yes |  |  |
| 29 |  |  | Some of the Reports required are Budget approved report Budget trend analysis Variance Analysis of Budget Vs Actual |  | Yes |  |  |
| Financial Statements |  |  |  |  |  |  |  |
| 30 |  |  | Balance sheet - Income and Expenditure account - Receipts and Payment Account – Showing the receipts and payments of cash major head wise along with schedules - Cash Flow – Showing the receipts and payments of cash bifurcated into operating, investing and financing activities |  | Yes |  |  |
| 31 |  |  | Regular Registers: - Abstract Register of Receipts and Payments - Register of Investments - Register of Adjustment - Advance Ledger - Deposit Ledger - Loan Register - Fixed Assets Register - Appropriation Register - Register of unpaid bills - Register of dishonored cheques - Borough/ Zone/ Ward wise Accounts |  | Yes |  |  |

## Additional Services

### School Management System:

School management system will provide any time; anywhere access which eases paper work and reduces the complexity and increase the efficiency and effectiveness. It aims to achieve the target which minimizes the manual work and enhances the whole working experience.

The Coimbatore Corporation is maintaining the administration of various Corporation schools.

Some of the proposed Modules of the School Management System will:

- School Information System

- Staff management

- Student Management

- Attendance Management System

- Exam Management System

- Health Management

- Free Distribution of Items

- Small Saving Scheme

- Fee Management System

- Inventory Management System

Proposed To-Be Functionalities:

Currently all the processes are done manually. Some of the proposed functionality for the To-Be processes for the above mentioned sub modules are discussed below:

| S. No. | Functionality | Proposed in To-Be (Yes/ No) |
| --- | --- | --- |
|  | School Information System: - System should allow the capture all the necessary details of the school. - The module should be able to maintain the Master details of school. - This details should be integrated with the Master Plan | Yes |
|  | Student Management System: Should facilitate to capture the following details of the students during the time of admission: - Name - Parent’s/Guardian’s details - Date of Birth - Age - Caste - Community - Religion - Nationality - Mother tongue - Language studied - Last school information (if applicable) | Yes |
|  | Staff Management System: Should capture the following details of the teacher/ staff during the time of recruitment - Name - Parent’s/Guardian’s details - Date of Birth - Age - Caste - Community - Religion - Nationality - Mother tongue - Qualifications - Previous work experience (if applicable) | Yes |
|  | System should facilitate subject wise and class wise allotment of teachers to respective classes | Yes |
|  | System should generate sms/ mail alert once the allotment of teacher is complete | Yes |
|  | Attendance Management System: - System should allow capturing of the attendance details of student and staff - System should generate sms alert regarding the attendance of students and send the same to the parents. | Yes |
|  | Exam Management System: System should allow the CEO to prepare and populate the exam schedule | Yes |
|  | Event Management System: System should capture all he events (sports event and non-sport events) the extracurricular activities conducted by the school | Yes |
|  | Free Distribution of Items: - The system should allow to update the details of distribution of all the items (textbook, uniform, noon meal, notebook, bicycle etc.) - This module should be liked with the inventory management of the school management system. | Yes |
|  | Fees Management: - System should allow the user to capture and update the fees payment details, dues list and generate the necessary reports. - Should be able to populate the fee settings | Yes |
|  | Health Management System: - System should be able to capture the details of the medical camp details. - System should be able to capture the details of the students (health reports, disease etc.) | Yes |
|  | System should able to generate customized reports as per the requirement of the higher authority | Yes |
|  | Examination Management: - System should allow the CEO to schedule various examinations. - System should be able to capture the details such as (Marks list/ grading, subject setting etc.) - System should be able to generate trend analysis regarding the student performance (subject wise, year wise etc.) | Yes |
|  | Inventory Management System: - System should maintain accounts and inventory maintenance details - Should allow the user to update the details of purchase, issue, stock etc. - Should be linked to the Asset Management Module | Yes |
|  | Small Saving Scheme: - System should able the capture the details of the various schemes. - System should be able to capture the details fo student registration, bank etc. - System should be able to generate various reports as per the requirement of the authority (e.g. collection report/ deposit report/ withdraw report/ balance sheet etc.) | Yes |
|  | System should allow the circulars to be sent though alerts and mails to the recipient. | Yes |
|  | System should allow online submission of admission form | Yes |

### Council Management System:

The council is responsible for collectively developing policies through the adoption of bylaws and passing of resolutions.  It is important to note that individual members of Council cannot make a decision on behalf of Council nor, individually, or they are able to give direction to staff. To do either, they must give a collective direction as a group at a properly convened meeting.

Council may not grant special privileges or immunities to individuals or corporations unless the Municipal Act specifically allows them to do so.

The Municipal Act requires that Council exercise its powers at regular or special meetings when a quorum is present. The Act allows each municipality to establish the size of its Council by bylaw.

The Coimbatore Corporation Council is constituted with an elected Mayor and Ward councilors. There are six standing committees dealing with different subjects as listed below to assist the council.

- Accounts Committee.

- Education, Park and Playfields Committee.

- Health Committee.

- Taxation and Finance Committee.

- Town Planning Committee.

- Works Committee.

Accounts Committee

- To review the Income and Expenditure of the Corporation.

- To review and approve of the action taken reports on the Audit Reports.

- To approve the lease and annual auction of revenue items up to Rs.7.5 Lakhs.

- To sanction administrative approval between 20 Lakhs and 30 Lakhs.

Education, Park and Playfields Committee

- To review and approve the action taken against Education, Park and Playfields related issues.

- To sanction administrative approval between 20 Lakhs and 30 Lakhs.

Health Committee

- To review and approve of the action taken on Health related issues.

- To sanction administrative approval between 20 Lakhs and 30 Lakhs.

Finance and Taxation Committee

- The Committee will accord Administrative sanction of the estimates exceeding 30 Lakhs up to 50 Lakhs.

- It will fix the rate for the levy of Property Tax, Profession Tax and Non Tax, Lease Items and control the financial commitments.

- The Committee will review the Budget estimates of the Corporation and recommend to the Council for approval

Town Planning Committee

- Any proposal will be submitted to the Council for decisions through the Committee with the views of the Committee.

- All machinery installation applications will be placed before the Committee for its approval for issue of installation license.

- The requests relating to the variations in the Master plan, detailed development plan such as change of land use, of roads, reservation on certain uses etc., will be placed before the Town Planning Committee for its views before placing these requests to the Council.

- The Committee can recommend any other technical works relating to Town Planning to the Council for its decision.

- To sanction administrative approval between 20 Lakhs and 30 Lakhs.

Works Committee

- The Committee will review the works relating to Roads and drains, street lights, purchase of vehicles including maintenance etc.,

- To accord administrative approval between 20 Lakhs and 30 Lakhs.

Proposed To-Be Functionalities:

Currently all the processes are done manually. Some of the proposed functionality for the To-Be processes for the above mentioned sub modules are discussed below:

| S. No. | Functionality | Proposed in To-Be (Yes/ No) |
| --- | --- | --- |
|  | System should save the master data in terms of the council members, roles and responsibilities of each committee etc. | Yes |
|  | System should send sms alert to all the members of the respective committee before predefined period prior to meetings schedule. | Yes |
|  | System should allow the concerned officer to upload the agenda, minutes of the meeting | Yes |
|  | System should generate reports in terms of meeting held and the subject related to the meeting. | Yes |
|  | System should allow the concerned officer to upload the decision taken in the meeting | Yes |
|  | All concerned members should receive sms alert once any new upload or status change has happened into the system | Yes |
|  | System should be able to generate reports which would reflect the impact of any decision taken. | Yes |
|  | Concerned officer should be able to place the subject to the council prior to the meeting. | Yes |
|  | System should allow role bases access to the user | Yes |
|  | Concerned members should be able to track the follow up activities once any decision is taken by the council | Yes |
|  | System should facilitate integration with the Accounting system and Project Ward Works module of the application. | Yes |

### File Tracking System

The File tracking process is carried out in the Coimbatore City Municipal Corporation wherein the details of the movement of the files among various departments of the corporation are recorded manually.

When a file received by a department official, the relevant department official checks and forwards it to next level officer with a note specifying their work along with an acknowledgement that they have completed their work. The file moves to each level officer until it gets solved. ADocument Movement Register is used to track the path of the document manually. The record clerkwho is in- charges for the particular department stores these documents.

File Tracking Activities

The following details are maintained manually by the CCMC

- List of available file details.

- Location of the file where it is kept.

- Workflow history.

- File status.

An automated file tracking system helps in systematically managing the movement of files within the department and outside the department. When a file is created a unique number should be generated, the number will help in tracking the status of the file. The brief details of the file and the concerned officials with whom the file is pending should also be displayed by the system. Reminder should also be processed for pending files. Proper tracking of any document which comes to the corporation can be tracked at any point which would enhance the transparency in the system. Since the application is web-enabled the citizen can real times access the status of his application given to the corporation and also know which official the file is holding.

Modules to be included:

- Creation of file and inclusion of letters

- File movement and acknowledgement

- Hold a file

- Track file on different parameters (generic search facility)

- File pendency section/ department wise

- Closing of file and moving to record room

- Reports

  - File Accessed History Reports

  - File Current Status Report

  - Staff Wise File Details Report

  - Department Wise File Details Report

  - Batch Wise File Report

### Legal Issues Management

The details of the legal issues relating to the Coimbatore Corporation in various courts like Supreme Court, High Court, District Court and other Courts are currently maintained manually.

The legal issues may be relating to the various departments of the Coimbatore City Municipal Corporation, which are as follows

- Revenue Department (Example: Taxation Related. Others include rent and lease)

- Town Planning Department (Example: Building construction violations related)

- Engineering Department (Example: Drainage systems, water pipe connections related)

- Public Health Department (Example: Public Health related)

- Establishment Department (Example: Admin related to Entire Corporation)

- Education (Example: Admin related to education)

The CCMC maintains the details of the cases classifying them into the following two categories

- Taxation Appeal Tribunal Case (TAT) Details.

- Other Case Details.

TAT Case Details

There is one Taxation Appeal Tribunal headed by an Honorable Sub Judge to hear appeals regarding property tax assessment cases. The following details are recorded manually by the CCMC:

- Property Reference Number.

- TAT Number.

- Details of the Property.

- Details of the person who filed the case.

Other Case Details:

The following details are recorded manually relating to a case:

- Nature of the legal issue.

- Court details of the particular case.

- Case number and the details relating to the person who has filed the case.

- Advocate and the Respondents names.

- Details of the Department and Zone pertaining to the case.

- Subject and Interim Order of the case.

The following levels are maintained with respect to the legal issues. Different levels denote the public appeal order.

| S. No. | Level | Name of the Court |
| --- | --- | --- |
|  | Level I | Taxation Appellate Tribunal, Labour Court, Consumer Court and other lowercourts. |
|  | Level II | District Court |
|  | Level III | High Court |
|  | Level IV | Supreme Court |

- Process Map: Litigation against the Commissioner/ Corporation/ CMA:

Process Description

| Service Name | Legal Issue Management |  |  |
| --- | --- | --- | --- |
| Service Objective | Monitoring, track legal issue filed against the corporation |  |  |
| Service Function | Law | CCMC Department | Legal Department |
| Process Owner | Commissioner |  |  |
| Service Category | G2C, G2B, G2G | Citizen Relevance | Yes |
| Process Input | Court Notice | Process Output | Verdict |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | Receives and verifies the notice from court, marks a copy to the concerned department |  | Suite Clerk |
| Step 2 | Concerned clerk verifies and sends to Suite Clerk to file vakalat |  | Concerned department |
| Step 3 | Files vakalat on behalf of the Commissioner and sends a draft copy to the Superintendent |  | Suite Clerk |
| Step 4 | Verifies details and sends to the administrative officer for further processing |  | Superintendent Concerned department |
| Step 5 | Verifies and forwards |  | Administrative Officer |
| Step 6 | Peruses details with para wise remarks and forwards to deputy Commissioner |  | Law Commissioner |
| Step 7 | Verifies and sends to Commissioner |  | Deputy Commissioner |
| Step 8 | Signs and forwards to Suite Clerk |  | Commissioner |
| Step 9 | Forwards to Corporation Standing Committee |  | Suite Clerk |
| Step 10 | Files vakalat |  | Standing Committee |
| Step 11 | Court proceeding and verdict is awarded |  | Court |
| Step 12 | Compliance/ appeal is initiated on the verdict |  | Corporation |

- Process Map: Litigation by the Corporation:

Process Description

| Service Name | Litigation Issue Management |  |  |
| --- | --- | --- | --- |
| Service Objective | To record, monitor and track litigations filed by the Corporation |  |  |
| Service Function | Compliance | CCMC Department | Legal Department |
| Process Owner | Commissioner / Head of Department |  |  |
| Service Category | G2C/ G2G/ G2B | Citizen Relevance | Yes |
| Process Input | Physical verification | Process Output | Verdict |
| STEPS | PROCESS DESCRIPTIONS |  | RESPONSIBILITY |
| Step 1 | AE/ ATPO receives request for field verification and conducts physical verification with respect to compliance to norms |  | AE/ ATPO |
| Step 2 | If norms are complied to, the verification report is processed, if not notice is issued to the defaulter |  | AE/ ATPO |
| Step 3 | Receives the notice and rectifies the deviation/ violation and informs AE/ ATPO |  | Defaulter |
| Step 4 | If rectification is not informed/ satisfactory 2nd notice is issued |  | AE/ ATPO |
| Step 5 | Receives notice and rectifies and informs AE/ ATPO |  | Defaulter |
| Step 6 | If no intimation of rectification is received charge sheet is filed at court. Intimation is given to head of department, Commissioner and Deputy Commissioner |  | AE/ ATPO |
| Step 7 | Court proceedings and verdict is awarded |  | Court |
| Step 8 | Receives verdict and next course of action |  | AE/ ATPO |

Proposed To-Be Functionalities:

Currently all the processes are done manually and there is no backend. Some of the proposed functionality for the To-Be processes for the above mentioned sub modules are discussed below:

| S. No. | Functionality | Proposed in To-Be (Yes/ No) |
| --- | --- | --- |
|  | System should allow the suite clerk to upload the scanned copy of the received Notice | Yes |
|  | System Should send alert to the concerned officers regarding the receipt of notice. | Yes |
|  | System should allow the file processing as per the defined process flow. | Yes |
|  | System should allow role based access. | Yes |
|  | System should facilitate the status tracking of the file processing. | Yes |
|  | System should auto escalate to the immediate higher authority if the work is not completed within the stipulated time. | Yes |
|  | Should allow the concerned Law Officer to enter Para wise remarks | Yes |
|  | System should allow the auto generation of the notices against the defaulters | Yes |
|  | System should allow auto generation of charge sheet after feeding necessary data by the concerned officer | Yes |
|  | System should automatically intimate the higher authority regarding the charge sheet generated | Yes |
|  | System should remind the field level officer regarding the re inspection of the cases for which notices has already been served. | Yes |
|  | Integration with Building plan/ layout plan/ revenue | Yes |
|  | Should allow the uploading of interim and final orders received from the courts. | Yes |
|  | System should generate reports: - Pending Cases Report with Government and CMA as respondent - Pending Cases Court wise report submitted to the commissioner - Pending Cases before TAT - Judgement Delivered Cases which are allowed by the TAT - Pending Cases Related to Labour Court - Action taken report Related to Labour Court - Time Bound Cases - Pending Court cases related to the Revenue - Level wise Pending/Completed/Ongoing Case Details - Case Details by Department Wise | Yes |

### Online Booking Management System

Through this service citizen can book Marriage Hall / Community Hall, Auditorium, Grounds etc. Currently citizen can login the corporation website and check the availability of Auditorium and do advance booking of the Auditoriums. They can only check the status online and within 24 hour of booking online a citizen has to submit the registration from at zonal offices and after approval makes necessary payments to the zonal office after which the booking is confirmed.

Proposed To-Be Functionalities:

Currently all the processes are done manually and there is no backend. Some of the proposed functionality for the To-Be processes for the above mentioned sub modules are discussed below:

| S. No. | Functionality | Proposed in To-Be (Yes/ No) |
| --- | --- | --- |
|  | System should provide a detail Entry Screen for booking a new Marriage Hall / Auditorium /Ground / Community Hall. | Yes |
|  | System should provide a Detail Report screen to check the availability of Marriage Hall /Auditorium / Ground / Community Hall location wise | Yes |
|  | System should allow the capturing the details of the applicant for registration process | Yes |
|  | System should allow the file processing as per the workflow | Yes |
|  | System shall allow the competent authority to approve/ reject the application, online | Yes |
|  | System should be integrated with online payment gateway | yes |
|  | System should issue the approval order online | Yes |
|  | System should allow the applicant to cancel the booking order within a pre-defined time | Yes |
|  | System should generate various report: - Date Wise Booking Details - Ward Wise Report - Zone Wise Report - Category(Halls/ Auditorium/Grounds/Community Halls) wise Details | Yes |
| Integration |  |  |
|  | This module should be integrated with the following modules: - Accounting System - Revenue Module | Yes |

### Asset Management System:

Currently the Asset registers are maintained manually for which the tracking of the Assets and maintenance of the manual data is challenging. An automated Asset management module is proposed to enable efficient retrieval and maintenance of important data.

For enhanced efficiency and management of various assets of the corporation following sub module may be considered.

Proposed To-Be Functionalities:

The proposed Asset Management Module should consist of the following sub-modules:

- Asset Purchase

- Transfer IN

- Details of Movable and Immovable assets

- WIP / In house Capitalization

- Transfer Out

- Revaluation

- Reclassification

- Depreciation Rate Change

- Asset Disposal

- Asset Internal Transfer

- Warranty Replacement

- AMC Updation

- Insurance Updation

- Physical Verification and Reconciliation

- Reports

| S. No. | Functionality | Proposed in To-Be (Yes/ No) |
| --- | --- | --- |
|  | First Level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. | Yes |
|  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc., for second level of authentication may be considered and justification is to be provided for the same | Yes |
| Asset Classification & Coding |  |  |
|  | Coding for each fixed asset | Yes |
|  | Coding based on Primary Group, secondary group, Territory group, Ward location and Serial number. | Yes |
|  | The classification of assets for depreciation should follow the accounting codification structure. | Yes |
| Asset Valuation |  |  |
|  | Obtaining the Value of the assets with in a group | Yes |
|  | Classification of high value and low value assets | Yes |
|  | Fixed asset acquired at FOC or in respect of which no payment has been made to be valued at Re.1, | Yes |
|  | Valuation of the Fixed assets at Historical cost for initial acquisition. | Yes |
| Write-off |  |  |
|  | Provision to write off the assets acquired during the year having a value of less than 5000/- and to charge it to Income and expenditure account. | Yes |
| Capitalization |  |  |
|  | Interest on borrowings shall be included in the cost of capitalization. | yes |
|  | Provision to consider the self-constructed assets before capitalization. | Yes |
|  | Provision to Capitalize the interest cost on new assets being developed / constructed by a ULB. | Yes |
|  | Availability of rehabilitation expenditures on a asset and capitalization thereof. | Yes |
|  | Provision for making addition to or improvement to the fixed asset that results in increasing the utility or useful life of the asset shall be capitalized and included in the cost of fixed asset. | Yes |
| Revaluation of an Asset |  |  |
|  | Provision for Revaluation of an Asset. | Yes |
| Depreciation of an Asset |  |  |
|  | Provision to charge depreciation on the following basis: Monthly Quarterly Yearly | Yes |
|  | Posting of the depreciation in the financial accounting software. | Yes |
|  | Auto Calculation of depreciation for assets purchased before October 1st at full rate and after September 30th at 50% rate. | Yes |
|  | Provision for calculation of depreciation on Straight Line Method (SLM) and Written Down Value (WDV) | Yes |
|  | The system should not calculate the depreciation after the disposal / retirement. | Yes |
|  | Depreciation rate change with effective dates. | Yes |
| Details of an Asset |  |  |
|  | Provision to enter the residual value of an asset | Yes |
|  | Provision to enter the useful life of an asset. | Yes |
|  | Provision for accounting Intangible assets and amortize it across years. | Yes |
|  | Provision to expense out the intangible assets below Rs.25000/- | Yes |
|  | Automatic updating when an asset is disposed or sold in the Fixed asset register. | Yes |
|  | System generated Fixed Asset Register. | Yes |
|  | Provision to deduct the government grants related to specific fixed assets should be presented in the balance sheet by showing the grant as a deduction from the gross value of the assets concerned in arriving at their book value. | Yes |
|  | Disclosing of Heritage assets under other assets. | Yes |
|  | Capitalization and provision for assets under Hire purchase and Finance lease. | Yes |
|  | Possibility of asset split. | Yes |
| Work In Progress |  |  |
|  | Assets under erection/installation on existing projects and capitalexpenditures on new projects (including advances for capital works and project stores) shall be shown as "Capital Work in Progress" | Yes |
| Movable & Immovable assets |  |  |
|  | Automatic generation of Assets from each payment (BPV) from the Accountant (FAS module) may be included. Depreciation of assets also to be included. (Roads , Drains and movable like puchase of computers , Street light materials, etc) . Material code should be automatically created . If payment is given for the repair work of the Road already exist , then the corresponding Item code should be selected and this value should be added with the previous value. | Yes |
| Registers and Reports |  |  |
|  | Fixed Asset Register. | Yes |
|  | Register for the assets, which are out of service. | Yes |
|  | Annual Procurement Plan; | Yes |
|  | Short term and medium term capital budgets showing construction and acquisition Of fixed assets; | Yes |
|  | Annual Procurement Plans with respect to targets and achievements quarterly / half yearly / yearly. | Yes |
|  | Annual Disposal and Salvage Plans and review of progress quarterly and half yearly; | Yes |
|  | Planned Maintenance Schedule | Yes |
|  | Depreciation Schedules; | Yes |
|  | Purchase Asset Report | Yes |
|  | Asset Possession Report | Yes |
|  | Book Depreciation Report | Yes |
|  | AMC, Insurance and Warranty Details | Yes |
|  | Report on movable and immovable assets | Yes |
| Asset Transfer Details |  |  |
|  | Transfer of Asset from one location to the other | Yes |
| Disposal |  |  |
|  | Asset disposal – Sale, Scrap / write off. | Yes |
|  | Exclude/ include the date of sale for Asset. | Yes |
| Integration |  |  |
|  | - Accounting System - Project Ward Works | Yes |

### Document Management System:

The Coimbatore Corporation presently maintains the documents as Records. The ‘Record

Clerk’ is the person who keeps track of all document information in a manual register.

Following categories of documents are recorded:

- Circular/ Government Orders

- Statistical Data: Government/Corporation periodically conduct various surveys like census, BPL, voter list, ration card etc., and send reports manually to the concerned departments after verifying.

- Documents: Various detailed Project reports like City development Plan, DPR’s of various Special schemes are being maintained without any version control and also not available from a Single location

Proposed To-Be Functionalities:

This module shall consist of the below sub-modules

- Document Capturing

- Hierarchical Storage management

- Versioning

- Metadata

- Security

- Indexing

- Searching

- Retrieval

- Publishing

- Distribution

The following indicative functionalities are proposed for the Document Management System to be developed.

| S. No. | Functionality | Proposed in To-Be (Yes/ No) |
| --- | --- | --- |
|  | First Level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. | Yes |
|  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc., for second level of authentication may be considered and justification is to be provided for the same | Yes |
| Other Functionalities |  |  |
|  | Provision for handling document creation with version controlling | Yes |
|  | Provision for managing physical document, e-files and online document | Yes |
|  | Provision for handling unlimited documents | Yes |
|  | Provision for browser based search and retrieval of document | Yes |
|  | Provision for managing document with integrated scanning,imaging, Optical Character Recognition (OCR) and IntelligenceCharacter Recognition (ICR) | Yes |
|  | Provision for flexible and powerful document access controlmanagement | Yes |
|  | Provision for categorizing document for public view, departmentview and specified user. | Yes |
|  | Support better error control mechanism to ensure data integrity | Yes |
|  | Provision for view modification history of document | Yes |
|  | Provision for controlling concurrency during document updating. | Yes |
|  | Provision for authorized access to document for creation, reading, modifying and deletion of e-files. | Yes |
|  | Provision for disaster recovery management for documents. | Yes |
|  | Provision for defining retention period for document(s). | Yes |
|  | Provision for defining rules for transferring documents from one person to another. | Yes |
|  | Provision for tracing documents: when, where and by whom documents are created, modified, published and stored. | Yes |
|  | Provision for searching documents based on document content and various attributes. | Yes |
|  | Provision for categorizing and indexing document. | Yes |
|  | Provision for handling document by adhering to compliance. | Yes |
|  | Provision for archiving documents for future readability. | Yes |
|  | Provision for handling document workflow process. | Yes |
|  | Provision for following standardized working method for document management. | Yes |
|  | Provision for integrated interface | Yes |
|  | Provision for streamlined process & simplification. | Yes |
|  | Provision for automated timeline monitoring of documents | Yes |
|  | Provision for accountability and transparent workflow. | Yes |
|  | Provision for avoiding duplication. | Yes |
|  | Supports single click facility to send documents including files and correspondences to multiple users. | Yes |
|  | Provision for easy traceability of various documents within and across departments. | Yes |
|  | Provision for backing up document at regular intervals | Yes |
|  | Provision for integrating various editors for managing documents. | Yes |
| Reports |  |  |
|  | Ability to generate pending report for documents / modified document/ history report for document etc. | Yes |

### Electoral Management System

The Deputy Commissioner of Coimbatore City Municipal Corporation heads Election section.

The Deputy Commissioner is assisted by AssistantCommissioners who are the Assistant Electoral Registration Officers, Deputy Tahsildar, CouncilSecretary and other staff. These Sections are responsible for the enrolment of electors,preparation of electoral rolls and issue of Electoral Photo Identify Cards to the voters in respect ofthe above two Assembly Constituencies comprising of wards of Coimbatore City MunicipalCorporation, under the guidance of Election Commission of India.

Local Body Election:  The State Election Commission of Tamil Nadu conducts the election for all the local bodies inthe State. The Electoral Roll, for the wards in the Coimbatore Corporation, is prepared by theCorporation at the time of Local Body Election.

Proposed To-Be Functionalities:

Currently the process is manual and the following indicative functionalities are proposed for the enhancing the efficiency of the service delivery process..

| S. No. | Functionality | Proposed in To-Be (Yes/ No) |
| --- | --- | --- |
|  | First Level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. | Yes |
|  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc., for second level of authentication may be considered and justification is to be provided for the same | Yes |
| Other Functionalities |  |  |
|  | Ability to add/update Voters Detail | Yes |
|  | Provide acknowledgement on the receipt of the application for - Adding new Voter Information - Change of Address - Spell Correction - Issue Duplicate Card | Yes |
|  | Ability to check duplicate voter information | Yes |
|  | Provision for objection to inclusion of name in voter list | Yes |
|  | Ability to Remove Voter Information from master database | Yes |
|  | Generate MIS Reports for - Overall area - Zone wise - Ward wise - Newly Added Voter List - Address Change List - Duplicate Card List | Yes |
| Integration |  |  |
|  | UID | Yes |
|  | SSDG | Yes |

### Census Management System:

The details of the census planning and census process are currently maintained manually by the Coimbatore Corporation.

The CCMC has entered into the following kinds of services regarding Census Management System (CMS)

- Below Poverty Line (BPL) Survey

- Other Family / Health related Survey

From the Family health related survey the following statistics are maintained manually

- Total Population (M / F)

- Total Slum Population (M / F)

- Total eligible couple

- Total Slum eligible couple

- Age 0-1 Population

- Age 0-5 Population

- Birth - Male : Female ratio

- Death

  - Still Birth

  - Infant Death

  - Under 5 years Death

  - Maternal Death

Urban Health Nurses are involved in collecting various details about the family and their health related surveys to address health issues of the urban poor.

Proposed To-Be Functionalities:

Currently the process is manual and the following indicative functionalities are proposed for the enhancing the efficiency of the service delivery process..

| S. No. | Functionality | Proposed in To-Be (Yes/ No) |
| --- | --- | --- |
|  | First Level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. | Yes |
|  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc., for second level of authentication may be considered and justification is to be provided for the same | Yes |
| Other Functionalities |  |  |
|  | Provision to respond accurately and timely to requests of theinformation related to census | Yes |
|  | Easy method to avoid duplication of the census data collected by the enumerators | Yes |
|  | provision to easily track/monitor the percentage of work completed, pending work and non-allocated work | Yes |
|  | provision to compare the previous census budget and the currentcensus budget accurately and timely upon request | Yes |
|  | provision to track easily the fund allocation for the census work | Yes |
|  | Provision to easily get a ward wise/zone wise census details(Enumeration, enumerator details, percentage completed, etc.) | Yes |
|  | Provision to compare the current census data with the previous year census data within minutes | Yes |
|  | Provision to get print outs of the reports related to census data ready in hand whenever needed | Yes |
|  | Provision to secure the census data from third party and to prevent tampering/theft of the census related documents | Yes |
|  | Provision to maintain all the documents, data of a census (current year data/previous year data, etc.,) at one place and view immediately whenever required | Yes |
| Family Enumeration |  |  |
|  | Capture details pertaining to families such as but not limited to the following; - family member details - Location details - children details - education details - income details - ancestor details - creation of family tree - earning member details - family health details etc. | Yes |
| Reports |  |  |
|  | Report on current census data zone wise/ward wise | Yes |
|  | Report on comparison of current census data with the previous census data | Yes |
|  | Report on census budget. | Yes |
|  | Report on partial/pending allocation of the budget funds. | Yes |
|  | Report on staff details and their allocation based on zone wise/ward wise for conducting census | Yes |
|  | Report on completed or pending census details zone wise/ward wise | Yes |
|  | Report on the area or boundaries covered under the census zonewise/ward wise | Yes |
|  | Reports pertaining to Family Enumeration | Yes |
| Integration |  |  |
|  | UID | Yes |
|  | Birth/ Death Module | Yes |

### Fleet Management System

The Coimbatore City Municipal Corporation has been using various vehicles for performing the day-to-day works such as Solid Waste Management, Water Supply Distribution, Sanitation works, Town Planning works, Maintenance of under Ground Drainage Lines, officer’s inspection works, etc.,

The maintenance of the vehicles are carried out by the Engineering Department of the Corporation. Since the Corporation do not have a Workshop facility in its own,the maintenance of the vehicles have been out sourced by entrusting the vehicles to privateworkshops approved by the Motor Vehicles Maintenance Department (MVMD) of Government ofTamil Nadu. The maintenance of vehicles is being dealt by Two Technical Assistants, One AssistantEngineer and One Assistant Executive Engineer (Main office). Sealed competitive quotations areinvited from MVMD approved private workshops and the repair works are entrusted to the firmsconcerned.

History registers of all the motor vehicles are maintained manually. The details of all the Maintenance repairs and renewals carried out and the expenditure incurred towards the repairs arerecorded in the register. The

As a part of e-Governance, the CCMC has recently introduced the Online Waste Truck

Monitoring System using Radio Frequency Identification (RFID).This RFID arrangement has beenlinked with the Weigh Bridge installed at the Vellalore dumpsite and the system has connectivitywith the CCMC’s official website. All the trucks deployed for SWM activities have been fixed withTransponders (RF tags) which are electronically programmed. When the waste laden truck fittedwith the Transponders passes through the electromagnetic zone at the Weigh Bridge, it detects thereader's activation signal. The reader in turn decodes the data encoded in the tag's integratedcircuit (silicon chip) and the data is passed to the host computer coupled with the Weigh Bridge forprocessing. It has been so programmed that as soon as the truck halts at the Weigh Bridge itautomatically records the truck number, the wards from which the waste have been collected,name of the driver, the time of entry of the vehicle, weight of the waste, etc., By this system theCCMC is in a position to monitor the exact number of trips made by the trucks and the quantity ofthe waste dumped at the dumpsite at any time.

Proposed To-Be Functionalities:

GPRS system for vehicle tracking of all the vehicles pertaining to Solid Waste Management and also for tracking of all the Community bins placed along the road sides. By this system the vehicle movement and the lifting of the loaded bins will be monitored online.

This module shall consist of the below sub-modules

- Vehicle History Note

- Vehicle Purchase Process

- Vehicle Maintenance

- Logbook Maintenance

- Vehicles Fueling Process

- Vehicle Insurance

- Tax Payments

| S. No. | Functionality | Proposed in To-Be (Yes/ No) |
| --- | --- | --- |
|  | First Level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. | Yes |
|  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc., for second level of authentication may be considered and justification is to be provided for the same | Yes |
| Other Functionalities |  |  |
|  | Provision for creation of History note for vehicles. | Yes |
|  | Provision for handling purchase of vehicles | Yes |
|  | Provision for approval and sanction of proposal for purchasing vehicles | Yes |
|  | Provision for handling supplier payments | Yes |
|  | Provision for handling new vehicles allotment to the corporation | Yes |
|  | Provision for vehicle body construction management | Yes |
|  | Provision for preparing proposal for vehicle body construction | Yes |
|  | Provision for contractor selection management | Yes |
|  | Provision for maintaining work details for vehicle body construction | Yes |
|  | Provision for maintaining asset register | Yes |
|  | Provision for vehicle registration with RTO | Yes |
|  | Provision for allotment of vehicles to zone/officers | Yes |
|  | Provision for handling vehicle repairing process | Yes |
|  | Provision for maintaining details about identification and confirmation of vehicle faults | Yes |
|  | Provision for handling quotation calling from governmentapproved workshop. | Yes |
|  | Provision for selecting contractor for repairing vehicles | Yes |
|  | Provision for collection of old spare from repaired vehicles | Yes |
|  | Provision for confirming vehicle repairing completion process | Yes |
|  | Provision for settling payments to the contractor for repairing vehicles | Yes |
|  | Provision for maintaining fuel book | Yes |
|  | Provision for maintaining vehicle traveling details | Yes |
|  | Provision for store driver details | Yes |
|  | Provision for maintaining vehicle insurance details | Yes |
|  | Provision for maintaining vehicle renewal insurance details | Yes |
|  | Provision for handling insurance premium payment. | Yes |
|  | Provision for handling vehicle FC process | Yes |
|  | Provision for maintaining TAX details. | Yes |
|  | Provision for defining usage of vehicles | Yes |
|  | Provision for vehicle disposal management | Yes |
|  | Provision for recording & viewing inappropriate use of vehicle | Yes |
|  | Provision for defining vehicle operation policies | Yes |
|  | Provision for handling preventative maintenance for vehicle | Yes |
|  | Provision for warranty tracking for vehicles | Yes |
|  | Provision for handling traffic violations | Yes |
|  | Provision for vehicle replacement | Yes |
|  | Provision for setting guidelines of vehicle transfer | Yes |
|  | Provision for GPS based vehicle tracking management | Yes |
|  | Provision for stolen vehicle searching | Yes |
| Reports |  |  |
|  | Ability to generate Purchase report date wise | Yes |
|  | Ability to generate purchase report category wise | Yes |
|  | Ability to generate month wise expense report | Yes |
|  | Ability to generate insurance details report etc. | Yes |
| Integration |  |  |
|  | This module should be integrated with the following modules: - Solid Waste Management System - Asset Management System | Yes |

### Hospital Management System:

Depending upon the functionality and purpose, health units of the corporation arecategorized as follows:

- Urban Health Post (UHP)

- Dispensary

Dispensaries are of 3 types. The following table provides the information about the Health Units of the Corporation.

| S. No. | Type of Health Unit |  | Number |
| --- | --- | --- | --- |
|  | Urban Health Post |  | 20 |
|  | Dispensary | Allopathic | 11 |
|  |  | Ayurvedic | 2 |
|  |  | Siddha | 2 |

Health Management Information System (HMIS) is conceptualized by the Coimbatore Municipal Corporation’s department of health & family welfare to ensure the quality health care byIT application in such a manner so as to provide standard clinical & diagnostic services, hospitalmanagement tools and integration of management information at the corporation level so as to ensure online review & monitoring. This is aimed at management of vital patient records, analysis of the critical health related data so as to provide an updated planning & policy tool towardsprovision of quality health services.

Proposed To-Be Functionalities for the Hospital Management System

Currently all the necessary details are maintained manually due to which the report generation process becomes very challenging. The following high level sub modules are proposed for the Hospital management system:

- Patient Master

- Staff master

- Daily Activity Log

- Indoor / Outdoor Activities

- Antenatal and Post Natal Care

- Population Particular

- Birth details of the new Born

- Immunization

- National Health Program

- Stock registers

System should be able to generate the following reports:

- Patient Visit Info

- Ailment records

- Order of birth

- Total Birth

- Birth Rate

- Total Death

- Death Rate

- Total Infant Death

- Infant Mortality Rate (IMR)

- Total Maternal Deaths

- Maternal Mortality Rate (MMR)

- Couple Protection Rate (CPR)

- Still Birth

- Adapting family Welfare Plan

- Sex Ratio

- Weekly Review Report

- Medicine and Inventory Register etc.

### Stores and Inventory System:

The yearly requisitions of all the five zones are received from the Dy. Commissioner by the record room. Record room consolidates all the item wise requirements and compares with the existing stock. In case the stocks of items are available the respective items are issued to the respective zones. In case the stocks are not available, items are issued after requisition of the same.  Currently all the stores and inventory related data are stored manually.

Proposed To-Be Functionalities:

In order to avoid the challenges of cumbersome manual data management process, an automated process is being proposed consisting the following sub modules:

- General Stores

- Categories of Items

- Record Stores

- Public Health Stores

- Reports

| S. No. | Functionality | Proposed in To-Be (Yes/ No) |
| --- | --- | --- |
|  | First Level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. | Yes |
|  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc., for second level of authentication may be considered and justification is to be provided for the same | Yes |
| Requisition |  |  |
|  | Option to make requisition for purchase | Yes |
|  | Approval of a requisition | Yes |
| Purchase Order |  |  |
|  | Option to make single purchase order based on the requisition | Yes |
|  | Purchase order placement to an approved vendor | Yes |
|  | Partial placement of order to the vendors approved | Yes |
|  | Delivery date and time in the purchase order | Yes |
|  | Purchase replacements | Yes |
|  | Purchases for General stores, Record stores and Health store | Yes |
|  | Ability to track the pending purchase order placed. | Yes |
|  | Purchases for General stores, Record stores and Health store | Yes |
| Debit Notes |  |  |
|  | Provision to raise Debit note raising in case of inferior material supplied and used. | Yes |
| Receipt and Material |  |  |
|  | Receipt of Material with reference to a Purchase order / Requisition | Yes |
|  | Partial Receipt against a Purchase Order/ Requisition | Yes |
| Issue of Material |  |  |
|  | Issue of material based on the availability. Provision for Partial issue as against the approved requisition. | Yes |
|  | Restriction of material issue before the received quantity is updated. Inventory should not be issued with Negative balance. | Yes |
|  | Return of material after usage | Yes |
| Reports |  |  |
|  | Availability of reports as per the user requirements. | Yes |
|  | Item wise inventory balance verification. | Yes |
|  | Availability of report on Stock – Date wise/period wise | Yes |
| Quotes |  |  |
|  | Mapping the approved quote to an item | Yes |
|  | Tracking of quotes for an inventory | Yes |
| Inventory |  |  |
|  | Purchase history trace ability of an item. | Yes |
|  | Maintenance of Indent book | Yes |
|  | Issue of automated requisition from various departments or the department concerned. | Yes |
|  | Fixing of Minimum ordering quantity of an item | Yes |
|  | Maximum ordering quantity of an item at a point of time | Yes |
|  | Automated purchase order generation based on the minimum ordering quantity. | Yes |
|  | Override the option of automated generation from the system. | Yes |
|  | System should trigger the information when an item is nearing the minimum order level or on reaching the minimum order level | Yes |
|  | Re order level of an item with or without the purchase requisition. | Yes |
|  | Mapping the supplier with multiple items supplied by him. | Yes |
|  | Defining yearly order placing items. | Yes |
|  | Defining the payment terms for a supplier | Yes |
|  | Item cannot be entered without mentioning the purchase order / Requisition | Yes |
|  | Multiple times delivery of items for a single purchase order by a supplier until the quantity is arrived. | Yes |
|  | Multiple times issue of items for a requisition until the quantity is arrived. | Yes |
|  | Provision to mark the location of the inventory | Yes |
|  | Allocation of barcode for individual item. | Yes |
|  | Provision of shelf life of an inventory / useful life. | Yes |
| Vendors for an Item |  |  |
|  | Mapping multiple vendors for an item. | Yes |
|  | Ability to maintain Vendor information in the fields o f (indicative): - Name, - Address, - Telephone number, - Business number, - Preferred method of contact (e.g. phone, mail, etc.,) - E-mail address, - PAN No. - VAT Registration No. etc., | Yes |
| Integration |  |  |
|  | This module should be integrated with the following modules: - Accounting System - Project Ward Works - Online payment Gateway - Asset Management |  |

### OnlinePortal

Currently the CCMC do not have any portal to converge all the services. All the applications are working in silos and there is no integration of the existing applications. In the scenario wherein all the citizen centric services are planned to be delivered using ICT infrastructure, the need for an online portal is mandatory which will act as one stop shop for all the corporation related services.

A portal for the CCMC may be proposed wherein link of the entire citizen centric and the department centric services should be integrated.

Proposed To-Be Functionalities:

| S. No. | Functionality | Proposed in To-Be (Yes/ No) |
| --- | --- | --- |
|  | First Level of security The municipal corporation users to have access to various databases and to query on the different master maintenance tables based on the user-ids and passwords. | Yes |
|  | Second level of security The usage of pin codes, Token and key, Biometric Authentication Methods such as Finger Print Technology etc., for second level of authentication may be considered and justification is to be provided for the same | Yes |
| Others |  |  |
|  | The portal should have provision for Personalization User Management Self Service Workflow Service Search Notifications | Yes |

Please note:

- All the functionalities listed for all the services mentioned above are indicative and minimum. The Selected System Integrator shall be responsible for conducting detailed process study for identifying actual enhancement requirements for all the identified services.

- All the above mentioned Citizen Centric Services should be integrated with the online portal, UID, SSDG, MSDG, eBiz and Online Payment Gateway.

- The detailed aspects of integration between different modules has to be studied by the SI and ensure appropriated exchange of data between applications / modules seamlessly using open standards namely XML based data exchange.

## Proposed Service Levels Benchmarks

| S. No. | Service Modules | Service Level Benchmarks | Timelines to achieve the final Service Level Benchmarks |
| --- | --- | --- | --- |
| JNNURM Core Services |  |  |  |
|  | Health |  |  |
|  | Registration of Birth ( within 30 days) | At Once | At Once |
|  | Registration of Birth ( from 30 days upto 1 year) | 7 days | 5 days |
|  | Registration of Birth (More than 1 year) | 7 days | 7 days |
|  | Registration of Death (upto 30 days) | At Once | At once |
|  | Registration of Death ( from30 days to 1 year) | 7 days | 5 days |
|  | Registration of Death (More than 1 year) | 7 days | 7 days |
|  | D&O Licenses | 45 days | 45 days |
|  | SolidWaste Management | Daily | Daily |
|  | Revenue |  |  |
|  | Assessment of Property Tax Professional Tax etc. , Utility Bills and Management of Utilities that come under the ULBs e.g. Water Supply | 30 Days | 30 Days |
|  | Online Payment of utility bills and taxes and acknowledgement receipt (after physically signing the receipt) | Payment – At Once Physical receipt: 2 weeks | Payment – At Once Physical receipt: 1 week |
|  | Town Planning |  |  |
|  | Building Approvals | 45 Days | 45 Days |
|  | Layout Approval | 45 Days | 45 Days |
|  | Grievances and Suggestions | 45 days | 45 days |
|  | Procurement and Monitoring of Projects | NA | NA |
|  | Project Ward Works | NA | NA |
|  | Accounting System | NA | NA |
|  | Personnel Information System | NA | NA |

Please note that the above service levels are indicative and these are subjected to change based on the approval of the competent Authority.

## Perceived Benefits

| S. No. | Services/ reform Areas | Perceived Benefits |
| --- | --- | --- |
|  | - Registration of Birth | - More Efficient way of process delivery - Citizen can avoid travelling to the facilitation Centers and be in queue for a long time. - Work Load of the Sanitary Inspector also would reduce as they don’t have to issue the physical Certificates for Birth and Death - Birth data could be immediately shared from the hospital if they would be provided with the username and password for the Birth/ Death module. |
|  | - Registration of Death |  |
|  | - Issuance of Birth Certificate |  |
|  | - Issuance of Death Certificate |  |
|  | - D & O Trade License | - Provision of online submission of application - Reduced Workload for government staff. - Convenient mode of online payment. - Easy tracking of status of application - Enablement of license issuance through the website eliminates the chances of delays in physical delivery of licenses |
|  | - Solid Waste Management | - Real Time monitoring of the Vehicles through the GPS tracking System - Efficient Fuel Management due to the route optimization - Enhances monitoring tool - Route optimization-Shortest path from the collection point to the dumping yard |
|  | - Property tax | - More ease in applying online. - Better queue management at facilitation center - Real time status trickling of application with the provision of Work Flow. - Integrated collection details - Better MIS to be generated for the department |
|  | - Water Supply | - Provision for Online calculation of Water bill. - Better queue management at facilitation center - Real time status trickling of application with the provision of Work Flow. - Integrated collection details - Better MIS to be generated for the department |
|  | - Profession Tax | - Provision for convenient online submission for assessing the professional tax. - Sms bases status tracking. - Sms alert to the applicant on the completion of the application approval process. - Eradication of redundant activities |
|  | - Non Tax | - Ease in application process. - More efficient online payment process. - Department can have better reports which would act as Decision Support System |
|  | - Miscellaneous | - Benefits in terms of more efficient and ease of payment and tracking system. |
|  | - Project Ward Works | - Better monitoring of ongoing projects - Integration with the accounting system would ensure process of duplication of data doesn’t occur. - Status tracking of all the projects on a single dash board. |
|  | - Building Plan Approval | - Ease of online application submission for the citizen - Sms based application tracking system - Provision of work flow to the department for which redundant data entry processes will be eradicated. - Integration with m-Governance platform would ensure application submission through Mobile phones. |
|  | - Layout Plan Approval | - Provision of a backend for the department which will reduce the physical file movement process - More relevant data for generating customized reports. - Online application process for citizen - Sms based real time status tracking. - Online payment process |
|  | - Public Grievance | - Provision for submission of application online. - Sms based tracking of application. - Provision of workflow to the department which will ensure that the real time status could also be viewed by the Department Heads. - Provision for uploading Action taken report by the concerned officer - Provision for providing feedback by the citizen on the his / her satisfaction level. |
|  | - e-Procurement | - Enhanced modules which are not present in the existing application. - More transparency and ease in the bid management process |
|  | - Personnel Information System | - More policy oriented rules. - Ease in application of leave for the staffs - A complete HR solution for the Department staff. - Automatic generation of customized report about attendance, leave availed and balance etc. |
|  | - Accounting System | - An integrated accounting system would ensure proper functioning of the system. - Ease in generation of various MIS reports. - Transparency and accountability in management of funds. - Efficient utilization of funds for various projects. - System Generated Financial System |
|  | - School Management System | - Maintenance of master data. - Automatic trend analysis - Provision for online application submission process which will reduce time - Generation of various customized reports for supporting decision making. |
|  | - Council Management System | - Council will always be updated regarding the updated meeting, its agenda and the exact subject. - Provision for evaluation of impact analysis for a particular decision taken. - Receiving periodic alert by the members so that they can prepare and plan for the meeting accordingly. |
|  | - File Tracking System | - With proper backend, this facility would ensure real time status tracking of a file. |
|  | - Legal Issues Management | - With provision of workflow the concerned officer can receive an intimation regarding the receipt of Notice |
|  | - Online Booking Management System | - Automated system. - Easy traceability. - Information accuracy (MIS reports). - Instant alerts. - Easy payment process. |
|  | - Asset Management System | - Proper tracking of the Assets. - Ease of planning for necessary stock and inventory. - Efficient management and allocation of assets. - Net worth can be calculated at any point of time |
|  | - Document Management System | - Documentrepository. - Paperlessadministration. |
|  | - Electoral Management System | - Improved elector/ voter data. - Transparency inthe system. - Informationaccuracy. |
|  | - Census Management System | - Ease in generation of necessary and customized reports. - Information Accuracy - More transparency |
|  | - Fleet Management System | - Fuel efficiencydue to route optimization by GIS technology. - Maximizing man power utilization. - Easy maintenance, allocation and tracking of vehicles |
|  | - Hospital Management System | - Easy generation of various MIS reports. - Tracking inventory status of the medical stock - Maintenance of master data which could be utilized for various other studies. |
|  | - Stores & Inventory System | - Automatedsystem formaintaininginventory items. - Re order levels ofitems will be defined. - Department levelissuance andutilization of itemsmonitored. - Maintenanceprocedures and checklists will be established. |
|  | - Online Portal | - Web based interface. - Support to multiple access devices such as desktop computer, IVRS, mobiles etc., - Allows citizens to access information and to enjoy onestopgovernmentservices. - Provides secure and individualized view of multipleonline resources andinteractive services. - Interface between government and citizens. - Transparency inAdministration. - Increase inefficiency andproduction. - Increase inrevenue. - Bettercommunication andend user experience. - Provides 24 hoursa day, 7 days a weekcustomer service. - AnythingAnywhere. |

# Solution and Technology

The State Level Solution which caters to the identified core civic services as well as the other modules required for the ULBs to provide better services to the stakeholders that would be used by all ULBs of the state has to be on Multi-tenancy environment andhas to be deployed on centralized architecture.  This section gives details pertaining to the following;

- Existing IT infrastructure

- Upgradation/additional IT infrastructure required

- Applications already available and their technology stack

- Applications that need to be freshly developed and the proposed technology stack

- Deployment architecture

- Network bandwidth available and additionally required etc.

Further, in this section there shall be details on Multi-tenancy environment as the proposed State Level Solution has to be deployed for usage by multiple ULBs across the state.

In a nutshell this section gives details on existing IT infrastructure and the to-be IT infrastructure.  Also a detailed unpriced Bill of Materials (BoM) is included in this section.

## AS-IS IT Landscape

A detailed description of the existing IT landscape available at the CCMCcomputercentre is described in this section. The objective of this section is to give the reader a clear picture of the elements that constitute the present infrastructure, network bandwidth and applications. The major heads that are covered as part of the appreciation of the existing scenario are:

- Details of applications currently deployed in CCMCcomputercentre

- List of hardware and network components available in CCMC computercentre

- Information security measures adopted

### IT Application Details

This section gives description on the details of applications that are presently in use at the Coimbatore Corporation and the services that are being provided using these applications to the stakeholders.

Table 13: Details of existing IT Applications

| S. No. | Applicatio n Suites / Modules | Services Performe d by Applicati on Suite | Year of Implementation | Technology Platform (Complete technology stack including front end, back end, middleware etc.) | Applicat ion Architecture | Approx. No. of concurrent users during peak hours | Total No. of Users for the application | Service Category (G2C, G2G, G2B, G2E) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Core Civic Services |  |  |  |  |  |  |  |
|  | Registration and Issue of Births / Deaths Certificate | Birth & Death records entry | 2003 | ASP, Oracle 10g | Client - Server / Web Enabled | 50 | 160 | G2G,G2C |
|  | Property Tax | Option to compute Property Tax and payment of Property Tax dues Payment of Non-Tax items dues | 2003 | Visual Basic 6.0 SOAP, Oracle 10g | Client - Server / Web Enabled | 20 | 77 | G2C, G2G |
|  | Grievances and other Suggestions | Grievance registration and redressal | 2011 | PHP, MySQL | Web Enabled | 30 | 100 | G2G G2C |
|  | Accounting System | Financial accounting management | 2011 | ASP.Net 2.0, Oracle 10g | Client - Server | 6 | 20 | G2G |
|  | eProcurement | Tendering Process | 2011 | Java | Web application | 60 | 150 | G2B |
|  | Personnel Information System | Payroll processing | 2003 | MS Visual Basic 6.0 | Client-Server | 6 | 20 | G2E |
|  | Water Supply and other Utilities (Under development stage) | Payment of Water Charges dues | 2003 | Visual Basic 6.0 SOAP, Oracle 10g | Client - Server / Web Enabled | 50 | 100 | G2G, G2C |
|  | Building Plan Approvals | Verification and approval of building plans | 2003 | .Net 2.0, Javascript, HTML, Oracle 10g | Client - Server / Web Enabled | 6 | 10 | G2B, G2C |
|  | Project / Ward Works | Monitor progress of works | 2003 | ASP, Oracle 10g | Web Enabled | 5 | 10 | G2E |
|  | Trade Licenses | Payment of D&O Trade licence dues | 2003 | Visual Basic 6.0 SOAP, Oracle 10g | Client - Server / Web Enabled | 5 | 20 | G2B |
|  | Solid Waste Management | SWM Monitoring and Vehicle tracking | 2009 | .Net 3.5, Oracle 9i | Web Application | 20 | 50 | G2E |

### Hardware, Network Infrastructure Components

The CCMC has been into computerization activities since long and has been implementing eGovernance applications. The CCMC has set up a data centre at Coimbatore and is equipped with few servers and network components with bandwidth connectivity.  These servers and network components are procured on need basis.

### Network / Server Architecture (Existing):

The existing IT infrastructure available centrally at SDC which on upgradation can be made use of for deployment of the centralized State Level Solution.  Further this can be accessed by all the ULBs in the state through the TNSWAN already available.

CCMC has Desktops, UPS, Printer and Scanners for their operations.

The server and network equipment details presently existing in the CCMC data centreand the sections of the CCMC are as below;

Table 14: Details of Hardware, Network & Infrastructure (Existing)

| S. No. | Description | Quantity | Make / Model and Technical Specifications | Age of the hardware component (In Years) | No. of concurrent users during peak hours | High Availability (Y/N) | Needs Upgradation / Replacement? (U/R) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Servers |  |  |  |  |  |  |  |
|  | Application Server | 1 | HP Proliant DL 360G | 4 Years |  | N | R |
|  | Database Server | 1 | HP Proliant DL 180 | 1 Year |  | N | NA |
|  | Web / Portal Server | 1 | HP Proliant DL 360G | 4 Years |  | N | R |
|  | File Server |  | NA |  |  |  |  |
|  | Document Management Server |  | NA |  |  |  |  |
|  | GIS Application Server |  | NA |  |  |  |  |
|  | GIS Database Server |  | NA |  |  |  |  |
| Network Components |  |  |  |  |  |  |  |
|  | Core Router |  | NA |  |  |  |  |
|  | Core Switch |  | NA |  |  |  |  |
|  | L2 Switches | 3 | HP 2015 | 2 Years | NA | NA | NA |
|  | IPS/IDS |  | NA |  |  |  |  |
|  | Firewall | 1 | Fortigate 310B | 1 Year |  |  | U |
| Network Bandwidth |  |  |  |  |  |  |  |
|  | SWAN connectivity |  | Not Provided |  |  |  |  |
|  | WAN connectivity | 1 | 4 Mbps | NA | NA | NA | U |
| Middleware Components |  |  |  |  |  |  |  |
|  | Directory Services Server |  | NA |  |  |  |  |
|  | Mail Messaging Server | 1 | HP Proliant DL 180 | 1 Year |  | N | NA |
|  | EMS Server |  | NA |  |  |  |  |
|  | NMS Server |  | NA |  |  |  |  |
|  | Backup Server |  | NA |  |  |  |  |
|  | DC-DR Replication Server |  | NA |  |  |  |  |
|  | Others Please specify. At Information Centre | 1 | HP Proliant DL 180 | 1 Year | NA | N | NA |

Existing Network Architecture:

The existing Network Architecture is as follows;

CCMC data centre is already equipped with the following;

The Coimbatore Corporation Central Office is linked in a Wide-Area-Network (WAN) to its 5facilitation centers and 9 collection centers (ISDN) through a secure 4 Mbps Radio FrequencyNetwork providing 24 hours for uninterrupted flow of information between these centers along witha 128 kbps Internet connectivity at each of these centers.

The system runs on a unique Centralized Transaction Server that incorporatesthe latest in Web and Application Server technologies providing secure and reliable transactionprocessing capabilities.

All the zones are connected to the CCMC data centre and have access to the implemented eGovernance applications.

Table 15: Present Status of SWAN, SDC, CSCs etc.

| S. No. | Component | Status | Re-usability status (Y / N) |
| --- | --- | --- | --- |
|  | TNSWAN | CCMC connectivity not available | N |
|  | SDC | Operational | Y |
|  | CSC | Operational | Y |

The Coimbatore Corporation e-Governance system is India’s first e-Governance portal toleverage the dynamic advantages of SOAP based architecture to provide highly secure, reliable,and multi-application friendly system.

### Information Security Measures (Existing):

Information Security Measures includes the following;

- External Network Filtering with Firewall

- Intrusion Prevention using Anti-virus

- User Authentication

External Network Filtering with Firewall

Presently the Fortigate 310B firewall is configured ACL filters excludes all unauthorized users to thenetwork.

Intrusion Prevention using Anti-virus

Anti-virus installation on both network and host systems will prevent intrusions, stoppropagation and virus attacks to the system.

User Authentication

For Intranet users System will check the Login username and Password for valid login.

## TO-BE IT Landscape

Before we discuss on the To-Be requirements related to the IT infrastructure and SLS requirements we shall provide the details on the following;

- Need for Customization / Enhancement of existing applications that provide core civic services

- Need for upgradation / procurement of IT infrastructure

- Need for Other modules

Need for Customization / Enhancement of existing applications that provide core civic services:

In order to assess the true performance of existing applications, certain critical non-functional requirements also have to be analyzed. The following table captures how each of these applications fare on six non-functional parameters namely security, scalability, maintainability, extensibility, accessibility and stability. A qualitative scale has been used for this assessment.  The details included are based on the study conducted by us and the analysis we have done based on the inputs received from the stakeholders.

| Non-functional Requirements | Registration and Issue of Births / Deaths Certificate | Property Tax | Grievances and other Suggestions | Accounting System | Water Supply and other Utilities (Under development stage) | Project / Ward Works | Score |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Security | 3 | 3 | 3 | 3 | 3 | 3 | 18 |
| Scalability | 3 | 3 | 3 | 3 | 3 | 3 | 18 |
| Maintainability | 2 | 2 | 2 | 2 | 2 | 2 | 12 |
| Extensibility | 2 | 2 | 2 | 2 | 2 | 2 | 12 |
| Accessibility | 3 | 3 | 3 | 3 | 3 | 3 | 18 |
| Stability | 3 | 3 | 3 | 3 | 3 | 3 | 18 |
| Total Score | 16 | 16 | 16 | 16 | 16 | 16 | 96 |

| Score | Meaning |
| --- | --- |
| 3 | High |
| 2 | Medium |
| 1 | Low |

A simple scoring mechanism as shown above is used to quantify this information. Out of potential maximum score of 108 (18x6), the total score of all applications put together is 96, which is 88.8%. For each individual application, out of a potential maximum score of 18 (6x3), the average score is 16 which is 88.8%. This highlights the striking capability of the present applications on these very critical parameters.

All the listed applications are developed on multiple technologies such as Microsoft and open source. As they are not developed on 3-tier architecture, there is a need for enhancing them to 3-tier arcitecture using SOA concepts.   The back-end RDBMS used is Oracle 10g which is one of the robust RDBMS available.  These applications are developed and deployed on centralized servers at a central location at CCMC data centre.  The CCMC data centre is equipped with 4 Mbpsnetwork bandwidth connectivity.  This data centre and the applications hosted are maintained jointly by CCMC staff.

In conclusion, it is strikingly notable that all the above listed applications are adequate (functionality-wise) to be used as State Level Solution. Hence there is no need for fresh development of these applications.  However, they have to be customized / enhanced to meet the additional functional requirements, moved on to 3-tier architecture as well as integration of them with other NeGP initiatives such as; UID, SMS alerts, Mobile Service Delivery Gateway (MSDG), Online Payment Gateway and SSDG in order to fulfill the grand vision of complete e-governance at CCMC.

There is a pressing need for these existing applications to be enhanced to the level of incorporating Mobile computing for eGovernance applications thus supporting m-Governance in future.  This would enable access to the public services rolled out by the ULBs through mobile devices.  Mobile phones hold tremendous potential to expand the access and reach of public services throughout the state.  Using m-Governance wide variety of electronic services can be accessed to apply and track status of applications filed.

Need for upgradation / procurement of IT infrastructure:

From the details provided under the existing IT infrastructure at CCMC data centre, it is evident that most of the components are above 4 years old and some of them are above 1 year.  On analysis it is evident that those componets such as servers and network components that are above 4 years of age have to be replaced and those which are in the age group of 1 to 2 years may be used for some non critical servers like Anti-virus Server, File Server etc.  There is no GIS application server available.

One more key observation is that there is only one Database server and is serving all the presently implemented applications.  There is no separate GIS Database server available.

Another important factor to be noted is that none of the above listed vital components of the entire solution are on “High Availability Mode” which indicates that there is no backup mechanism in case there is any hardware failure.  This is a critical aspect as this would disrupt the service delivery to a great extent.

Also under the Middleware components except Mail messaging server / software other servers / softwares are not available.  There are no servers / softwares available for Directory services, Backup, EMS, NMS & DC-DR replication activites.

From the above it is very clear that there exist few system softwares that can be used but the listed items that are not available have to be included in the required IT infrastructure in order to bring in completeness to the solution.

Need for Other modules:

It has been observed during our study that there are few additional services apart from the core civic services, identified by CCMC that needs to be freshly developed and deployed to enable and empower CCMC to provide better services to the citizens.  We have discussed with various stakeholders and understood that these services would pave way for providing seamless G2C, G2B, G2G and G2E services thus bringing in transparency in administration, better service delivery, process efficiency, accountability and better decision making.  We would propose the inclusion of these services as a part of the SLS and suggest fresh development of the same which would help the ULBs to meet their objectives and goals.

The table below gives the details of the identified “Other modules”;

| S. No. | Other Modules required | Need for automation and inclusion of the modules in SLS |
| --- | --- | --- |
|  | Schools Management System | To manage Student and Teacher profiles efficiently, generate and exchange data across different levels of administration seamlessly on 84 schools namely; Elementary (45), Middle (12), High (10), Higher Secondary (16) and Special school for deaf & dumb (1). |
|  | Council Management | To manage the activities of the six standing committees on different subject matters that assists the council in performing various functionalities more efficiently and transparently. |
|  | File Tracking System | For online tracking of files and speedy clearance of the files thus reducing pendency and providing better services. |
|  | Legal Issues Management | To manage various legal issues related to various departments of CCMC by storing the case details and progress of the cases for speedy retrieval and better handling of cases. |
|  | On Line Booking Management System | Better management of booking and revenue of several non-tax items covering rent from Marriage halls, Community Hall, Auditorium, Grounds etc., thus providing better services to the stakeholders. |
|  | Assets Management System | For better maintenance of asset registers and management of assets associated with CCMC. |
|  | Document Management System | For better knowledge management by providing instant access to Circulars, Government Orders, Notifications, Addendum & Corrigendum. |
|  | Electoral Management System | For better management of Electoral Rolls of the existing 100 wards spread across the 5 zones of CCMC. |
|  | Census Management System | For better management of census planning and census process thus providing proper information in a timely manner |
|  | Fleet Management System | For efficient management of various vehicles for performingthe day-to-day works such as Solid Waste Management, Water Supply Distribution, Sanitation works, Town Planning works,Maintenance of under Ground Drainage Lines, officer’s inspectionworks, etc., |
|  | Stores & Inventory System | For efficient management of activities related to process of Stock and Inventory maintenance. |
|  | Online Portal | For providing a common accessible delivery channel to the stakeholders for access of civic and other services. |

### Solution Architecture

This section gives a detailed description of the proposed solution architecture that the State Level Solution has to be built upon.  This is of utmost importance as the State Level Solution has to be robust and capable enough that can take up the load of usage by all the ULBs in the state.

Multi-tenant environment – State Level Solution (SLS)

The proposed SLS has to be on centralized n-tier architecture.  This SLS shall be used by users within CCMC as well as users from other ULBs of the Tamil Nadu state as and when the ULBs decide to make use of the SLS.  We propose to consider the different Corporations and ULBs as “tenants” of the solution.  The SLS has to be architected in such a way that each tenant has;

- Access to the centralized SLS in an independent manner

- Authorized to view and use only those functionalities that are meant for every individual corporation / ULB.

In order to achieve this, the state level solution is suggested to have appropriate multi-level access facilities to be built-in so that it promotes the usage of the same enterprise solution by different levels of organizations (Corporations, ULBs).

The proposed state level solution has to have a robust design at the application level which should ideally include a separate module at the application level that handles effectively the end-to-end management of multi-level access from different levels of organizations such as; corporations and other ULBs.  This module has to support configuring the access privileges at the organization level (Corporations, ULBs) and further down to user level privileges. A strong integration with the LDAP services is mandatory to achieve appropriate multi-tenancy support required.

In addition to the general architecture design aspects specific focus has to be brought in to support the following;

- Exclusive Administration/Management Module to track transactions, accounting and management of tenants (ULBs)

- Completely separated Business Logic

- Maintain tenant-wise meta-data

- Segregated data storage (tenant-wise)

- Data aggregation for state level reporting from different tenant databases

- Appropriate data access protection

- Flexibility in architecture for accommodating growth in tenant business model

- Application level security aspects

In order to achieve proper multi-tenancy support in the SLS it is vital to have the application design to support two-levels during the authentication / authorization of users.

- The first level would be to identify the organization (i.e. from which corporation / ULB) the incoming request is.

- The second level is the identity of the user along with password verification.

Every corporation and ULB has to be identified uniquely on the system for which appropriate codification has to be done for the corporations / ULBs.  Necessary rules for codification have to be defined and executed.   Every user under the corporation along with the hirearchy of the user has to be documented and this entire hirearchy structure of each corporation / ULB has to be created on the LDAP service.  A separate module in the state level solution has to integrate with the LDAP service to query the LDAP service during the authentication process for every incomming connection, authenticate it and then expose only the relevant modules of the state level solution meant for the incoming request from the corporation/ULB.  This module has to be used for configuration purposes whenever a new ULB needs to get access to the SLS i.e whenever a new ULB wants to become a “tenant” of the state level solution.

The following shall be the approach that needs to be adopted when architecting / designing the application module;

- Plan and configure the LDAP services in such a way that every corporation / ULB is created as a separate Organizational Unit (OU).  This enables handling of users/groups within the corporation / ULB as well as manages the deployment of appropriate version of the solution.

- Organization structure of every corporation as well as the ULB has to be created separately, on the LDAP server and necessary access rights have to be provided.

- The SLS module responsible for providing the necessary authentication/authorization has to be tightly inter-linked with the LDAP services for seamless exchange of credential data.

- Whenever an ULB proposes to get connected with this SLS there should be provision to configure through the application module to add the ULB as a part of the system and provide necessary authentication/authorization facility.

- Ensure appropriate synchronization between the SLS and the LDAP services at any given point of time.

Enabling ULB to get connected to the SLS:

- The complete organization structure of the ULB with names, designations and hirearchy of officials has to be created and handed over to the Server administrator for creating the necessary Organization Unit (OU) and the users/groups on the LDAP Server.

- Necessary inputs of the Corporation / ULB, required for accessing the state level solution has to be provided through the module responsible for the authentication / authorization.

- Based on the need of each corporation / ULB the access privileges to different modules of the state level solution along with the user privileges have to be defined.

### Customization of Existing Applications

The applications existing withCorporation of Chennai (Refer Sec. 10.1 for more details), CCMC and other ULBs that are being used currently can be considered for the SLS and have to be customized / enhanced to incorporate the To-Be processes, scalability, security and future integration aspects so as to meet the requirements of the ULBs.

The existing applications at CCMCare developed on different technologies such as ASP, VB 6.0, ASP.Net 2.0, Javscript, HTML, .Net 3.5, Oracle 9i and Oracle 10g but are not developed on tiered architecture in order to meet the technological challenges of a SLS.  These applications have to be customized / enhanced and should be designed on n-tier architecture namely; Presentation tier, Service tier, Business tier, Database tier etc.  The SLS has to be designed on Service Oriented Architecture (SOA) on a common platform.

The proposed technology for development of new applications is as follows;

- J2EE, JSP& PHP

- Open Source database such as; PostGre SQL 9.0 etc.

- Open Source GIS tools

- Framework such as Struts / Spring

- Localization & Unicode support

- Operating System: Linux

- Browsers:  SLS shall be accessible through minimum two standard browsers

Note:  Middleware components available on open source technology and that follow open standards are to be included in the complete solution.

The strategy for the customization and operation support is to understand the gaps, new requirements and enhance the applications.  This task is under the responsibility of the SI who will be selected to implement this SLS.  The activities would be;

- Scale up these applications to the SLS level.

- Perform a thorough testing.

- Do a pilot implementation at CCMC.

- Strategise and rollout to other ULBs.

The indicative man month effort for customization / enhancements of each of the applications is as shown below;

| Name of the Module | Effort in Person Months |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Gap analysis, Study &updation of SRS | Preparation of Technical Design & Database Architecture for new modules | Enhancement of existing modules to n-tier architecture and multi-tenancy support | Coding & Testing of new Modules | Integration with SMS, UID & SSDG, MSDG | STQC Certification | Documentation | UAT & Installation |  | Total |
| Customization effort for Applications Developed and Implemented |  |  |  |  |  |  |  |  |  |  |
| Registration and Issue of Births & Deaths certificates | 2.10 | 3.00 | 1.25 | 3.00 | 0.90 | 1.80 | 1.50 | 1.50 | 15.05 |  |
| Property Tax | 2.60 | 4.20 | 1.25 | 6.30 | 0.90 | 1.80 | 2.10 | 2.10 | 21.25 |  |
| Grievances and other Suggestions | 2.20 | 2.40 | 1.25 | 2.40 | 0.90 | 1.80 | 1.20 | 1.20 | 13.35 |  |
| Accounting System | 6.30 | 7.20 | 1.25 | 9.60 | 0.90 | 1.80 | 2.40 | 2.40 | 31.85 |  |
| Water Supply & Other Utilities | 2.60 | 4.20 | 1.25 | 4.20 | 0.90 | 1.80 | 1.20 | 2.10 | 18.25 |  |
| Solid Waste Management | 1.80 | 3.60 | 1.25 | 3.60 | 0.90 | 1.80 | 1.20 | 1.80 | 15.95 |  |
| Building Plan Approval | 2.40 | 3.60 | 1.25 | 2.40 | 0.90 | 1.80 | 1.20 | 2.40 | 15.95 |  |
| Trade Licenses | 1.50 | 3.00 | 1.25 | 3.00 | 0.90 | 1.80 | 1.20 | 1.50 | 14.15 |  |
| Project Ward Works | 1.50 | 3.00 | 1.25 | 3.00 | 0.90 | 1.80 | 1.20 | 1.50 | 14.15 |  |
| Personnel Information System | 6.30 | 7.20 | 1.25 | 9.60 | 0.90 | 1.80 | 2.40 | 2.40 | 31.85 |  |
| eProcurement | 2.60 | 4.20 | 1.25 | 4.20 | 0.90 | 1.80 | 1.20 | 2.10 | 18.25 |  |
| Implementation of SLS |  |  |  |  |  |  |  |  | 16.00 |  |
| Total customization effort |  |  |  |  |  |  |  |  | 226.05 |  |

Fresh Development of Other Modules

In addition to the core civic services few of the applications that are needed to provide additional civic services have to be developed freshly.  The SI has to gather all the requirements, build, test and deploy the applications.  The indicative effort is shown in the table below;

| Name of the Module | Effort in Person Months |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Gap analysis, Study &updation of SRS | Preparation of Technical Design & Database Architecture for new modules | Enhancement of existing modules to 3-tier architecture | Coding & Testing of new Modules | Integration with SMS, UID, SSDG, MSDG and Payment Gateway | STQC Certification | Documentation | UAT & Installation | Total |
| Schools Management System | 1 | 0.5 | 0 | 3 | 1.80 | 1.80 | 1.20 | 3.00 | 12.30 |
| Council Management | 1 | 0.5 | 0 | 1 | 1.80 | 1.80 | 1.20 | 3.00 | 10.30 |
| File Tracking System | 1 | 0.5 | 0 | 1 | 1.80 | 1.80 | 1.20 | 3.00 | 10.30 |
| Legal Issues Management | 1 | 0.25 | 0 | 0.75 | 1.80 | 1.80 | 1.20 | 3.00 | 9.80 |
| On Line Booking Management System | 1 | 0.25 | 0 | 0.5 | 1.80 | 1.80 | 1.20 | 3.00 | 9.55 |
| Assets Management System | 2 | 0.75 | 0 | 6.25 | 1.80 | 1.80 | 1.20 | 3.00 | 16.80 |
| Document Management System | 1 | 0.5 | 0 | 3.75 | 1.80 | 1.80 | 1.20 | 3.00 | 13.05 |
| Electoral Management System | 1 | 0.5 | 0 | 0.75 | 1.80 | 1.80 | 1.20 | 3.00 | 10.05 |
| Census Management System | 1 | 0.5 | 0 | 1 | 1.80 | 1.80 | 1.20 | 3.00 | 10.30 |
| Fleet Management System | 1 | 0.5 | 0 | 12.5 | 1.80 | 1.80 | 1.20 | 3.00 | 21.80 |
| Stores & Inventory System | 1 | 0.25 | 0 | 7.5 | 1.80 | 1.80 | 1.20 | 3.00 | 16.55 |
| Online Portal | 1 | 0.5 | 0 | 6.25 | 1.80 | 1.80 | 1.20 | 3.00 | 15.55 |
| Total development and implementation effort |  |  |  |  |  |  |  |  | 156.35 |

Note:  For customization / enhancement as well as fresh development of applications we propose to make use of the existing technology stack for development as well as deployment.

Plug & Play facility:

The SLS would have multi-tenancy support which would provide independency to the ULBs  in availing only the required services from the gamut of services being provided through the SLS thus supporting Plug & Play facility.

Scalability, Security& Sizing of the proposed architecture

The above sections have clearly indicated the necessary architecture for SLS in terms of network, server, security & solution.  These have been proposed in order to make

the SLSS a robust system as it would cater to the requirements of the entire state.  The following are the key indicators;

- Ensured seamless service delivery through multiple channels and provision to add additional channels whenever required as the SLS would be on Service Oriented Architecture (SOA).

- The SLS would have multi-tenancy support which would provide independency to the ULBs in availing only the required services from the gamut of services being provided through the SLS thus supporting Plug & Play facility.

- In order to meet the future requirements the SLS architecture proposed in the above sections is robust enough to accommodate additional modules, applications, external interfaces, load requirements, database growth etc.  Separate layers are proposed to provide services to external agencies and to include additional interfaces.

- The sizing of servers and their deployment on centralized architecture has been proposed to meet the future needs.  Advanced technological concepts such as Virtualization using Linux, multi-tenancy support which is one of the feature of cloud computing (SaaS, Paas&Iaas) etc. takes care of future needs not only confined to CCMC but also for the other ULBs.

- The proposed security architecture with 2 levels of firewall to build DMZ and MZ ensures security at the network, server infrastructure, operating system and database level.  The SOA that is proposed to build the applications ensures application and user level security.  The proposed Oracle 11g provides a wide gamut of security features that has to be used by SI during the SLSS building phase.

- The proposed multi-tenancy support suggests having an Exclusive Administration/Management Module to track transactions, accounting and management of tenants (ULBs).  This can be enhanced to incorporate cost-sharing between the centralized infrastructure provider and ULBs.

- The proposed IT infrastructure would be sized based on the current load on the servers and the future load that would be expected at the state level.

- The SLSshall have audit trails for logging critical transactions of critical users to ensure fool proof transactions and accountability.

- The proposed solution architecture factors the need having an integration layer which would take care of seamless interaction with external interfaces namely; biometric devices, GIS, payment gateways, UID systems, SSDG etc.

- The proposed DRC for business continuity ensures full time availability of all the identified core civic services and other modules.  This eradicates the need for offline working of the applications at the ULB level.

### Application Architecture

Architecture option analysis

The two options that could be considered are:

- Centralized Architecture

- Decentralized Architecture

Centralized architecture is best suited for an organizational system which has control centered at one location with minimal management control in distributed locations. Service consumption and delivery of services through different delivery channels would take place at the distributed locations, but the ultimate control of the IT infrastructure that hosts the SLS is located at a centralized location. Even day-to-day control of activities and decision making is vested on the centralized control centre. It works best in a set-up where there is a need for geographically distributed locations have to make use of an enterprise level software solution that is uniform across all locations and these geographically distributed locations do not have sufficient bandwidth and skill set to operate and maintain the IT infrastructure.

A decentralized system works best in a structure which has considerable control at remote locations and there is availability of all the required skill set. Most activities would be undertaken at remote locations and the central controlling centre will most likely only be a go-to centre for policy level issue resolution and to set the overall strategy and direction of the organization. Each individual centre would have considerable management control and issue resolution and decision making happens locally on a day-to-day basis.

Strengths & Weaknesses:

| Centralized Architecture |  |
| --- | --- |
| Strength | Weakness |
| Efficient Access to Information. | Increase in Implementation duration |
| Independence from Integrated Systems. | Increased Maintenance |
| Ability to Capture Additional Meta Data |  |
| Superior Performance |  |
| Improved Information Security |  |
| Efficient Operations and Management |  |
| Reduced downtime and increased availability of services |  |

| Distributed Architecture |  |
| --- | --- |
| Strength | Weakness |
| Efficient Access to Information | Dependent on Integrated Systems |
| Expedited Implementation | Inability to Capture additional Meta Data |
|  | Difficulty in maintaining uniform versions of the enterprise level solutions across all locations |
|  | Less efficient System Maintenance |
|  | Non-availability of Consolidated data leading to poor decision making |
|  | Increased cost of Maintenance and delay in system restoration in case of failure |
|  | Non-availability of skilled resources |
|  | Additional cost and time to be spent for data consolidation at central level from all distributed locations |

From the above factors discussed with respect to the strengths and weakness of Centralized as well as De-centralized architecture and the status of the IT progress in the state of Tamil Nadu and the penetration of eGovernance across the ULBs in the state drives the point that the SLS has to be deployed on centralized architecture.

For centralized architecture based deployment of the SLS and taking up the load of providing un-disrupted IT infrastructure services to the ULBs, there is a need for robust solution architecture.

The proposed illustrative solution architecture gives an overview of system users, technology components, service delivery channels and application modules for front end as well as back-end operations.

The entire architecture has been divided into following 4 components:

- Users/Stakeholders

- Delivery Channels

- Services

- Resources

A diagrammatic representation of the 4 components of the illustrative solution architecture is shown in the fig. below;

The Proposed solution has to be designed using the industry’s best practices as well as using the experiences from similar initiatives executed successfully within the country by MoUD. Highlights of the illustrative solution architecture are;

- Browser based application based on Service Oriented Architecture.

- The users should get authenticated before the access to the application is made available. The users are to post the request for service and deliver services interfacing with the applications hosted or connected through the deployment environment.

- Application is built under the Centralized Architecture specification with Multi-tenancy support and High Availability solution at the web server, application server and database server levels to avoid complete failure of services. High- Availability solution works under Active-Active mode.

- In Active-Active Configuration, both the nodes configured in a cluster provide the services to users on a continuous basis, hence both the nodes are utilized in online and load sharing basis for enquiries, transactions, etc. while running the same application. When one node goes down, the entire load of the application switches over to the node that is up and running.

- The solution architecture has to ensure that Data abstraction layer is defined and used.

- Intranets/secured Internet to provide secure access to ULB users.

- Internet / Intranet facility to provide access to other ULBs and service providers to enable G2G and G2C transactions.

SOA Architecture

SOA is essential about bridging the technological gap between Business and IT through well defined, business aligned services developed by subscribing to established design principal, patterns, framework and methods.

SOA is a framework that enables;

- Business flexibility – to keep up with fast changing  requirement of customers and partners

- Easy integration of applications

- Better business process separated from the remaining part of the application

- Reuse of assets – turnout time is reduced

- Reduction of risks – as with SOA, simplicity  & flexibility mitigate risk

Application Architecture

The proposed SLS has to be on 3-tier architecture namely;

- Presentation tier – The front-end user interface lies here.

- Business tier – The entire business logic pertaining to various modules of the SLS lies here.

- Data tier – The data lying in the databases has to be accessed only through the components / methods defined in this layer.

Incase the modules need to interact with external entities the Service tier has to be introduced based on WSDL so that web services can be consumed by the external entities.

The architecture should be inclusive to accommodate compatibility with external devices such as; tablets, mobiles other handheld devices wherever necessary.

Web Architecture

Web Server is key to an SOA approach because it provides a common framework and interface to integrate information, people and business processes.

In addition to the common interface and application and content integration framework provided by the website, it also supports;

- Different access modes to applications and services

- Roles and processes based access which can be used to vary what applications and services a user can see / use.

- The ability for business users to create and extend web applications with ease.

- Application templates that allow business users to easily assemble and customize linked applications and processes into composite applications.

### Information / Data Architecture

It is necessary to understand the data accumulated due to the use of existing applications and factor for the migration of the data from the legacy databases to the proposed new database servers.  Care has to be taken to build the meta data as per the eGovernance standards specified in http://egovstandards.gov.in.

This section shall give details of the data that is required to be digitized for the purpose of usage by the existing and new applications.  This includes the following type of data;

- Data that has to be migrated from legacy applications (Data existing in legacy databases)

- Data that has to be entered (eg. Filled application forms, ASCII text files)

- Data that has to be scanned from the hard copies available (eg. Govt. orders, Notifications, Certificates etc.)

Migration of Existing Data from legacy database server to new database server:

Migration of the data of existing applications to the new database servers from the existing database server as well as the legacy data needed as pre-requisite for the implementation of the newly developed applications which may either be in the form of hard copy or soft copy has to be taken into consideration.

These applications are being used by the pilot ULBand these applications have lakhs of transactional records that are available on legacy database server with Oracle 10g.  This database server would be phased out and this data has to be migrated to the newly proposed database servers.

The volume of transactional data of these existing applications that needs to be migrated from legacy database server to the new database server is shown in the table below;

| Area | Number of Records (Lakhs) |
| --- | --- |
| Birth and Death Records (Data Migration) | 10.00 |
| Property tax records digitization | 9.00 |
| Grievances Complaints records (Data Migration) | 0.25 |
| Accounting System (Data Migration) | 3.00 |
| Water supply and other utilities (Data Migration) | 10.00 |
| Building Permit records (Data scanning & entry) | 3.00 |
| Trade Licenses (Data Migration) | 2.00 |
| Solid Waste Management (Data digitization - Complete Coimbatore city map divided into zones and wards; layers include Roads, Garbage bins & collection points, Dumping yards etc.) | 5 Zones 100 Wards |
| eProcurement (Data Migration) | 10.00 |
| Personnel Information System (Data Entry) | 800 employees data |

Data entry of Master Data:

In order to provide better services and also provide better integration of applications it is necessary to enter the Master Data for each of the core civic service applications as well as for the proposed “Other modules”.These applicationswould be deployed in the SDC to be used by all the ULBs and they would have centralized databases.

Digitization of data:

There is a need for data digitization for the effective implementation and better decision making for Solid Waste Management application.  The volume of data to be digitized is as shown below;

Entire Coimbatore City map with boundaries and also layers of road, garbage bins, garbage dump yards etc. has to be digitized.

All the three types of Data Migration activity shall be done initially on a Test Database server and on confirming the integrity of the data, it shall be moved on to the Production Database Server (Active).  The methodology adopted is as follows;

Analyze existing system

i) Business Scope

ii) Technical Scope

Analyze Problem Area of the System

i) Business issue: Extended or unexpected down time, Data loss recovery cost

ii) Technical issue: Application Performance & Compatibility issue

iii) Database issue: Data Corruption, missing, or data loss

Identify the scope of the Migration

To mitigate above problem areas we need to improve the performance and check the compatibility of the following:

i) Technology Area

a. Operating System

b. System s/w

c. Front-end tool

d. Application Server

e. Web server

f. Database Server

ii) Application Area

a. Presentation Layer

b. Service Layer

c. Business Layer

d. Database Layer

e. Reports

Set up Migration strategy

Entire Application & database need to be divided into logical segmentations

Set up Exit criteria for Migration

Case-I:

- Tally the result of “Pre-migration data validation” and “Post-migration data validation”

- If data is same state after migration as it was before

And

-Output of the system will serve the business requirement

- All Testing related feedback is closed

Then

- Migration status is completed successfully

Case-II:

- If data is not same state after migration as it was before

Or

- System Crash during post-data validation

Then

- Migration status is not completed successfully

Pilot Plan on one of the logical segmentation of the system

- Study business areas

- Study Technical areas

- Impact Analysis of System requirement Specification as per intended functionality & technology

- Baseline System Requirement Specification (SRS)

- Impact analysis of existing Architectural Design as per revised SRS

- Baseline Architectural Design

- Impact Analysis of existing code & Database

- Introduce the relevant patches

- Introduce environment for target database

- Put the migrated data into target database (using tools)

- Test the patches

- Unit Testing for each logical batch files

- Bug fixing

- System testing & Bug fixing

D. Live Project Plan for entire Application & Database

- Study business areas

- Study Technical areas

- Impact Analysis of System requirement Specification as per intended functionality & technology

- Baseline System Requirement Specification (SRS)

- Impact analysis of existing Architectural Design as per revised SRS

- Baseline Architectural Design

- Impact Analysis of existing code & Database

- Introduce the relevant patches

- Introduce environment for target database

- Put the migrated data into target database (using tools)

- Test the patches

- Unit Testing for each logical batch files

- Bug fixing

- System testing & Bug fixing

- Integration Testing

- Load Testing

### Illustrative Technology / Deployment Architecture

The proposed technology / deployment architecture shown below gives clear indication of the zones and the indicative list of servers that has to be placed within each of these zones thus ensuring a secured environment.

The above diagram gives illustrative deployment architecture of the SLS at State Data centre.  The architecture clearly demarcates the zones that are required and the category of servers that need to be placed inside each zone in order to give a fool-proof security to the SLS.

The state wide system would leverage the existing applications and provide a common service interface to the citizens and various other stakeholders. There would be service level interactions between end users, existing applications and external systems. Citizens and Business Users would interact with the SLS via standard service interface.

The users should get authenticated before the access to the application is made available. The users are to post the request for service and deliver services interfacing with the applications hosted or connected through the website.

As SLS is built under the Centralized Architecture specification, on High Availability at the web server, application server and database server and Core Switch level to avoid complete failures of services, which are delivered through SLS. Deployment architecture depends on number of factors including response time, availability, SLS Technology Standards etc.  Improving system availability and the ability to accommodate increased workload are the main objectives of server or process clustering.

### User Interface

All users (Internal / External) shall have to pass through the firewall to access the applications.  The user interfaces shall be CCMC website, CSCs, CCMC front offices and zonal offices. The external users accessing the aplications through internet have to pass through the first level of firewall and through the web server will be directed to the respective application servers.  None of the users will have direct access to the database servers.  The database servers shall be accessed only by the application servers through the database layer of the application.

The internal users shall access the applications through TNSWAN.

### Overall Network & Server Architecture

This section gives a detailed description of the proposed network and server architecture that would be setup, configured and maintained at the SDC to host the SLS in a centralized manner on a multi-tenancy environment.

To-Be Network & Server Architecture

It is evident from the above that the existing setup consists of servers connected through WAN connectivity that are being used by the ULB to access few of the implemented eGovernance applications.  In order to deploy the SLS on a centralized architecture with multi-tenancy support the existing SDC has to be equipped with state-or-art technology and with latest configurations of the servers and network equipments.  Also there needs to be a clear demarcation of zones and each zone has to host group of servers to ensure proper security.  It is also proposed to have a DRC site to ensure business continuity.

It is mandatory that care has to be taken to adhere to the DIT Guidelines wherever applicable during the building of the SLS.

The diagram below gives an illustrative Network & Server Architecture proposed for the centralized deployment of the SLS;

The above diagram gives an illustrative representation of the network and server architecture that needs to be a part of the SDC in order to host the SLS on centralized architecture to provide the envisaged civic services.  The SDC has to be equipped with the following;

- Application Servers

- Database Servers

- Web Servers

- Middleware Servers (Mail Messaging, EMS / NMS, Directory services, SMS Gateway, Backup server, DC-DR replication etc.)

- Network components (Core Router, Core Switch, L2 Switches & Firewall)

- SAN storage with 15TB of usable storage space scalable upto 20 TB

The overall arrangement of these servers as depicted in the diagram above indicates that there needs to be two zones namely; De-Militarized and Militarized zone.  There is network connectivity provided with 4 Mbpsbandwidth at CCMC data centre.  The external stakeholders namely; citizens, CSCs etc. access the SLS over the internet whereas the internal stakeholders namely ULB users, Front-office of CCMC etc. access the SSS over the intranet.  The 5 zonal offices shall access the SLS via CCMC over SWAN.

The Core Routers shall route the network packets through a 1st level Firewall which creates a “De-Militarized zone and provides access to the Core Switches at CCMC.  These Core switches shall be configured in Active-Active mode to provide high availability with load balancing. All the Middleware servers and Web servers shall be in this zone.  There shall be a 2nd level of Firewall which creates the “Militarized zone which shall host the Application servers and Database servers along with the SAN storage.

The Application, Database and Web servers shall be configured in High Availability mode to ensure that there is no disruption of services to the stakeholders due to hardware failure.  Also the core switches shall be configured in Active-Active mode to provide load balancing in addition to the High Availability.  Also wherever applicable the servers have to be in clustered mode.

Business Continuity:

The DR site at Madurai or suitable place has been proposed in order to provide Business Continuity.  The DR site shall have a similar setup as the proposed infrastructure for SLS at SDC, but can manage with 50% of the capacity.  This can be scaled up at a later stage, if necessary.  There shall be a DC-DR replication at the SAN storage level on asynchronous mode to ensure that in case the setup at SDC goes down due to some reason beyond control then the DR centre at shall take up the load and continue to provide the services through SLS without any disruption or loss of data, thus ensuring Business Continuity.

The Bill of Material proposed for the Primary site (Data Centre) is as shown below;

| Description | Qty |
| --- | --- |
| Hardware |  |
| Servers |  |
| Application Server (Blade Servers) | 11 |
| Database Server (Rack Mountable) | 5 |
| Web Server | 2 |
| GIS Application Server | 1 |
| GIS Database Server | 1 |
| Directory Services Server | 1 |
| EMS Server | 2 |
| DC-DR Replication Server | 1 |
| SMS Gateway Server | 1 |
| SAN Storage and Tape Library |  |
| SAN Storage (20 TB Usable scalable to 30 TB) | 1 |
| SAN Switch | 2 |
| Tape Media (Lot) | 1 |
| Network Components |  |
| L2 Switches (24 port) | 5 |
| Firewall (Unified Threat Management - UTM) | 2 |
| Router | 1 |
| System Software |  |
| Linux (Licenses) | 25 |
| RDBMS Support | 1 |
| Linux Virtulization Licenses | 50 |
| Antivirus Licenses | 50 |

The GIS and Middleware components required are;

| GIS & Middleware components | Quantity |
| --- | --- |
| GIS Application Software | 1 |
| Directory Services Software | 500 |
| EMS Software (Additional licenses) | 1 |
| NMS Software (50 nodes) | 1 |
| Backup Software | 1 |
| DC-DR Replication Software | 1 |

The Bill of Material proposed for the Disaster Recovery Centre is as shown below;

| Disaster Recovery Centre Site | Qty |
| --- | --- |
| Servers |  |
| ApplicationServer (Blade Servers) | 6 |
| Database Server (Rack Mountable) | 3 |
| Web Server | 1 |
| GIS Application Server | 1 |
| GIS Database Server | 1 |
| Directory Services Server | 1 |
| DC-DR Replication Server | 1 |
| SAN Storage and Tape Library |  |
| SAN Storage (20 TB Usable scalable to 30 TB) | 1 |
| SAN Switch | 2 |
| Tape Media (Lot) | 1 |
| Network Components |  |
| L2 Switches (24 port) | 2 |
| Firewall (Unified Threat Management - UTM) | 2 |
| Router | 1 |
| System Software |  |
| Linux Licenses | 16 |
| RDBMSsupport | 1 |
| Linux Virtulization Licenses | 50 |
| Antivirus Licenses | 50 |

Note: All hardware should be technology neutral.

The Bill of Material proposed for CCMC is as below;

| Item Name | Desktop with Win 7 preloaded | Multi-Function Printer | Standalone Laser Printer (A4) | Dot-matrix Printer | High End Scanner (A3 size) | Plotter (A0 size) | Wall Mount Racks |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CCMC Data Centre | 0 | 0 | 0 | 0 | 0 | 0 | 0 |
| Revenue | 21 | 1 | 1 | 30 | 0 | 0 | 0 |
| General Administration | 19 | 1 | 1 | 0 | 0 | 0 | 0 |
| Council | 0 | 1 | 1 | 0 | 0 | 0 | 0 |
| Health | 21 | 1 | 1 | 0 | 0 | 0 | 0 |
| Town Planning | 5 | 1 | 1 | 0 | 1 | 1 | 0 |
| Accounts | 4 | 1 | 1 | 0 | 0 | 0 | 0 |
| Added Areas | 61 | 0 | 1 | 0 | 0 | 0 | 0 |
| Zonal Offices | 100 | 5 | 10 | 10 | 5 | 0 | 5 |
| GIS | 5 | 0 | 1 | 0 | 1 | 1 | 0 |
| Engineering | 6 | 1 | 1 | 0 | 0 | 0 | 0 |
| Stores | 2 | 0 | 1 | 0 | 0 | 0 | 0 |
| CCMC Computer Centre | 5 | 1 | 1 | 0 | 1 | 1 | 5 |
| Total | 249 | 13 | 21 | 40 | 8 | 3 | 10 |

This proposed Network and Server Architecture would have the following benefits;

- enable better and centralized management of the entire IT infrastructure

- ensure enhanced security

- ensure continuous availability of the civic services

- ensure better performance and continuity

- ensure seamless exchange of information across applicationsreduce total cost of ownership as well as operational cost as compared to distributed architecture

### Security Architecture

Information  Security  is  the  process  of   protecting  data  from  unauthorized  access,  use, disclosure,  destruction,  modification,  or  disruption.  The  terms  information security,  computer  security  and  information  assurance  are  frequently  used interchangeably. These fields are interrelated and share the common goals of protecting the confidentiality, integrity and availability of information; however there are some subtle differences between them. These differences lie primarily in the approach to the subject, the methodologies used, and the areas of concentration. Information security is concerned with the confidentiality, integrity and availability of data regardless of the form the data may take: electronic, print, or other forms.

Application security initiatives shall include, DMZ Policy, encryption, authentication, authorization and digital signature. It shall take the appropriate measures for the data privacy, confidentiality and access control.

SLSS’s complete security is assured by implementing the security at the following levels,

- Application level (Basic application for access control, authentication and audit trail etc.)

- Database level security by deployment of the database servers in Militarized zone and access to data is only through the application modules.  Database roles, users and audit logs ensure additional security to the data.

- System level (Physical security, communication and operation management, business continuity management etc.) security (ISO 27001)

SLNA and CCMC are committed to securing its own information and information of citizens using a sophisticated information security system which has been taken care of in the proposed architecture of the CCMC data centre.  Zones are created appropriately like De-Militarized and Militarized zones using 2 levels of Firewall.  The different category of servers is grouped logically and placed in the appropriate zone in such a way that the security of data is ensured.

The various stakeholders accessing the SLS have to pass through the 1st level of Firewall where necessary filtering of packets happen and access is provided to the Middleware servers namely; Web server, Directory server etc.  Based on the service request the appropriate application server is contacted and the user interface of the application is provided to the stakeholders.  Whenever there is a need to access the database the user request through the application has to pass through another set of 2nd level Firewall where the related database server is accessed and the data is fetched / updated in the SAN storage.  Also care is taken in such a way that the applications meant for internal departmental staff usage such as “Accounting System” is protected from external access.

Role based access is built within the application systems and the SLS is architected in such a way to work in a multi-tenancy environment.  Every ULB is treated as a tenant of the SLS and the role based access along with the hirearchical structure of the ULB is built-in the database which enables to provide authorized access to the SLS within every ULB.  Also care is taken to expose only relevant modules to the respective ULB.

The following security aspects are to be taken care of;

- Antispam

- Web filtering

- Antivirus/Anti spyware

- Intrusion Detection and Prevention System

- Firewall

- IP security

The firewall is meant to block unauthorized access while permitting authorized communications only. All messages entering or leaving the intranet pass through the firewall, which examines each message and blocks those that do not meet the specified security criteria.

Antivirus and anti-spyware software will ensure that the LAN is protected from malicious software.

It is mandatory to ensure that the System and Audit loging are enabled and accesses to the logs are available

### Integration with SWAN and SDC

SWAN

State Wide Area Network (SWAN) is functioning as the core common network infrastructure for e-Governance, over which Government applications would run.

CCMC is well equipped with 4 MbpsWAN connectivity through which all ULBs can connect to the centrally hosted applications and use the same.

At present 5 zonal offices are connected to the main office through WAN connectivity. The Corporation has planned to provide connectivity from the 5 zonal offices to the CCMC network through SWAN.

SDC

State Data Centre can also be used to host the proposed eGovernance applications after completing the required formalities between the SDC administration and Corporations.

### Service Level Agreements (SLA) & Monitoring Tool

The proposed service level agreements for providing services through the SLS are shown below;

Percentage of availability of network – Server & Network availability has to be not less than 99.5% at DC and 99% at DRC.

Timeframe to respond to outages to revive critical business processes – Revival within 4 hours at DC or DRC.

Remedies on outage of a problem – Remedies within 2 hours at DC or DRC

Escalation procedures to the next level in case of breach of SLAs – 1st level escalation to Commissioner, CCMC and 2nd level escalation to Commissioner CMA in case of breach of SLS.

Note:  The contract agreement between SI and CMA has to clearly define the penalty clauses for breach of SLAs.

Any 24 x 7 x 365 monitoring of the entire solution – As the DC and DRC have to be operational round the clock, there needs to be staff to monitor the setup as well as help desk support.

## Conformance to Standards

The system would conform to the requirements laid down by JnNURM and will be monitored closely during implementation to ensure tight conformance. On a broad level, the following technology standards would be kept in mind. However, this does not limit the extent to which technology standards will be followed.

- Should be highly scalable

- Should support any combination of user interfaces (e.g. graphical, web browser, and telephone interfaces)

- Should be extendable to incorporate modifications to process flows

- Should be customizable to a fair extent to accommodate minor changes in operations and process flows and hierarchies of the different Corporations of Tamil Nadu

eGovernance Standards

It is also proposed to follow the standards specified in the eGovernance Standards portal of NeGP which defines “Standards & Architecture for eGovernance applications.  The standards defined are for creation of right environments to implement G2G, G2B, G2E and G2C services.  To ensure standards among e-Governance applications, Government of India has setup an Institutional mechanism for formulation of Standards through collaborative efforts of stakeholders like Department of Information Technology(DIT), National Informatics Centre (NIC), Standardization Testing and Quality Certification( STQC), other Government departments, Academia, Technology Experts, Domain Experts, Industry, BIS, NGOs etc. In this process there is a provision of formal Public review also.

As per the guidelines it is necessary that the vital aspects such as Interoperability, Data & Meta data, Security and Localization of SLS are built based on the guidelines provided in the DIT website and the eGovernance Standards portal.  It is further stated that the Digital Signature Certification has to be certified as per guidelines in http://cca.gov.in.

Note:  It is to be noted that the IPR of the source code of the SLS developed by System Integrator lies with CMA / SLNA.

Conformance to the standards shall ensure the following;

Interoperability Standards:

This ensures the following;

- Open connections to external products – Use of open Protocols & APIs in the relevant modules of SLS that need to interact with external interfaces.

Data Standards:

This ensures the following;

- Use of industry standard formats for data exchange and portability for key data sets and meta data of the SLS.

Security Standards:

This ensures the following;

- Follow industry good practices in setting up the security of SLS at different levels namely; network, server, application, database, data exchange etc.

- Adoption and use of defined Bio-metric and Digital Signature standards in the DIT website

Localization Standards:

This ensures the following;

- Uniform look and feel across all the modules of SLS

- Ease of navigation from one feature to another thus enhance user experience

It is necessary that SI provides proper detailed documentation on the standards used in building the SLS.

It is mandatory that the SLS should be built upon the eGovernance Standards and DIT guidelines as specified in http://egovstandards.gov.in and http://mit.gov.in portals.

## IT Change Management

The SLS would be deployed on a centralized architecture with multi-tenancy support.  The SLSS would be used by different ULBs across the state and this leads to the challenge of having different requirements at different ULBs.  This scenario is one of the mandatory requirements as there may be slight difference in the process flows, delivery channels, exchange of data with external entities etc., with respect to the services being provided by the individual ULBs.  All this leads to have an effective Change Management strategy as stated below;

- Ensure appropriate version of the applications are deployed and used by the ULBs using the features such as Organization Units (OUs) available in the LDAP services.

- Configuration Manager to ensure proper versioning at application level for different flavours of the application to different ULBs.

- Whenever new versions of the applications are tested and are ready for release it has to be done through the LDAP services features of application deployment in appropriate OUs.

## Service Provision and Consumption by ULBs

The SLS would be deployed on a centralized architecture at the SDC and this would be connected over the TNSWAN or WAN network by the ULBs which prefer to access it.

- Plan and configure the LDAP services in such a way that every corporation / ULB is created as a separate Organizational Unit (OU).  This enables handling of users/groups within the corporation / ULB as well as manages the deployment of appropriate version of the solution.

- Organization structure of every corporation as well as the ULB has to be created seperately, on the LDAP server and necessary access rights have to be provided.

- The SLS module responsible for providing the necessary authentication/authorization has to be tightly inter-linked with the LDAP services for seamless exchange of credential data.

- Whenever an ULB proposes to get connected with this SLS there should be provision to configure through the application module to add the ULB as a part of the system and provide necessary authentication/authorization facility.

- Ensure appropriate synchronization between the SLS and the LDAP services at any given point of time.

For ULBs to get connected to the SLS:

- The complete organization structure of the ULB with names, designations and hierarchy of officials has to be created and handed over to the Server administrator for creating the necessary Organization Unit (OU) and the users/groups on the LDAP Server.

- Necessary inputs of the Corporation / ULB, required for accessing the state level solution has to be provided through the module responsible for the authentication / authorization.

- Based on the need of each corporation / ULB the access privileges to different modules of the state level solution along with the user privileges have to be defined.

## Continuity Measures

The DR site at has been proposed in order to provide Business Continuity.  The DR site shall have a similar setup as that proposed for the SLS inSDC, but can manage with 50% of the capacity.  This can be scaled up at a later stage, if necessary.  There shall be a DC-DR replication at the SAN storage level on asynchronous mode to ensure that in case it goes down due to some reason beyond control then the DR centre at shall take up the load and continue to provide the services through SLS without any disruption or loss of data, thus ensuring Business Continuity.

There shall be a properly defined data backup plan on a daily/weekly/monthly/yearly basis with the help of Tape Library proposed as a part of the SLS IT infrastructure.

It is further proposed that the SLS infrastructure has to follow the guidelines given by DIT on business continuity and disaster recovery.

## Support / Help Desk

There is a need to setup support / help desk at the ULB level to provide seamless support to the users in the day-to-day usage and operations of the SLS.  The selected ULB CCMC has this support facility in the form of a call centre setup which has operators catering to the needs of the users.  As this setup is sufficient with IVRS facility too we feel that this meets the support requirements at CCMC we do not propose any additional requirements.  Care to be taken to equip this with proper support staff to man the operations.

We recommend the same setup to be followed by other ULBs.

## Rollout Strategy

The rollout strategy would be as follows;

- After Go Live of the SLS check for the stability of the solution

- Gather the following from the ULBs that are ready to be a part of the SLS

  - The complete organization structure of the ULB with names, designations and hierarchy of officials has to be created and handed over to the Server administrator for creating the necessary Organization Unit (OU) and the users/groups on the LDAP Server.

  - Necessary inputs of the Corporation / ULB, required for accessing the state level solution has to be provided through the module responsible for the authentication / authorization.

  - Based on the need of each corporation / ULB the access privileges to different modules of the state level solution along with the user privileges have to be defined.

- Duration of this rollout would be for 6 months starting Month-13 till Month-18

In future there is a need to extend the SLS to Town Panchayat level.

## Option Analysis

Though the architecture followed is not 3-tier (Presentation, Business & Data) it has been suggested in the To-Be proposed that the applications have to be customized / enhanced to 3-tier architecture.  Further it is suggested to build the new applications for “Other Modules” on Open source platform.   Please refer section IT Infrastructure components (Proposed) that gives details on the proposed IT infrastructure along with the system software and application development requirements.

The proposed application has to be developed using the following;

- J2EE, JSP & PHP

- Open Source database such as; PostGreSQL 9.0 etc.

- Open Source GIS tools

- Framework such as Struts / Spring

- Localization & Unicode support

- Operating System: Linux

- Browsers:  SLS shall be accessible through minimum two standard browsers

# Capacity Building & Change Management

The Government of India has planned a national level initiative - National e-Governance Plan, NeGP for increased transparency, efficiency and effectiveness for delivery of citizen services. e-Governance is also a part of the Government’s agenda of governance as mentioned in its National Common Minimum Program. An important component of the NeGP is projects, which fall essentially within the domain of the State Governments. The State Governments naturally will prioritize/choose amongst these projects.

The nature and scale of e-governance initiatives planned within the domain of the State Governments, present a considerable enhancement in the aspiration level of government. Major managerial and technological challenges are one consequence of this, particularly in the context of the need for implementation of these projects in a “mission mode”, (with clearly defined goals, timelines and responsibilities) by concerned departments of the State Governments. There is also a need to manage the entire program at the state level in a coherent manner with consistent strategies for cost optimization and integration. For achieving this, the State Governments need to provide for overall direction, standardization and consistency across initiatives and at the same time, have the resources and flexibility to drive this plan.

Keeping in view the enormous task of driving NeGP in line with the overall spirit of service orientation most states are inadequately equipped in terms of personnel and the skill-sets needed to handle the host of issues involved. For NeGP to achieve its goals, this is the first gap that needs to be addressed.

Government of Tamil Nadu is fully convinced with the need to bring about complete transparency in its operations to citizens of Tamil Nadu. We are also committed to enhancing the efficiency of our processes and mechanism of our service delivery to bring about considerable cost savings and to greatly enhance the value delivered to our citizens.  This could be achieved by capacity building and change management exercises to the staff of ULBs for better sustenance of the project.

## Need for Change Management

Change management is the process of transitioning the individuals (employees), teams (different sections) and various departments of CCMC, from the current state to the desired future state.

Key Components of Change Management

The objective of Change Management is to generate zeal to learn and accept the change environment thereby motivating the other peers to adopt the same. A simplistic approach is being proposed to develop the Change Management strategy and action plan as per the requirement of project. The change management will entail developing appropriate strategy for awareness and communication of all change aspects, getting department personnel motivated, trained and capacitated Further, provide adequate support and reinforcement for implementation and sustenance of change would be the key thrust area. The way forward will entail developing work culture and environment among the project participants.

The Change Management Life Cycle proposed for the ULB CCMC will consist mainly of three phases:

- Preparing for Change

- Managing Change

- Reinforcing Change

Preparing for Change:Success of the e-Governance project depends on successful implementation of a comprehensive and well thought out change management plan. This needs to be supplemented with initiatives to enhance the awareness levels among the personnel of the ULB about the project by conducting a workshop on e-Governance in the ULB at each zone and by displaying the benefits of the program in the notice boards. The following sections define and describe select key steps in progression which needs to be followed for developing an effective Change management plan.

- Defining Change Management Strategy:The planning phase for change management for CCMC has been divided into the following – identification of changes where detailed enlisting of dimension of change would be done, its scope and coverage, implications and management, etc. will be detailed. Further to this, basis the understanding of need and requirement for change, a detailed road map for execution would be developed covering all aspect of change pertaining to the Project. Lastly, a monitoring and control plan with integrated risk management strategies would be developed.

- Set up of Change Management Team:After developing change management strategy for CCMC, the next critical activity will be setting up of Change Management Team headed by the nodal officer for CCMC. The approach will entail creating a powerful team to drive change management successfully across the hierarchy. This team will include both internal as well as external stakeholders who will be forerunners for implementing e-Governance in CCMC.

- Communication of Change to Stakeholders: The next critical requirement for Change Management is effective communication of change – its dimension and scope to all the concerned stakeholders. It is of key importance to state the outcome of change and further more define the goals and objective of project clearly to all the stakeholders at all levels. The Proposed changes and the benefits therein need to be actively and continuously communicated to each and every stakeholders involved. All the possible communication mechanisms would be considered and integrated as per the change management strategy – small group discussions, presentations, operational unit monitoring meetings. Stakeholders buy-in is very important for effecting the changes and for successful change management.  Once the changes have been communicated clearly to the stakeholders, inputs received from various stakeholders, if any, would be reviewed by Change Management Team and may also be incorporated in Change Management Plan as per the requirement.

Managing Change:The key to the success of managing the change would be to involve the stakeholders and understand their expectations and giving the required training to make them shed off their inner fears about implementing the e-Governance in CCMC.

- Develop Change Management Plan:Change Management Plan contains the execution strategies, methodologies and time lines for change implementation. Change Management Plan shall be approved by the nodal officer and form the blue print for effecting changes and implementation of the same in field offices.

- Implementation of Change Management Plan:Once the Change Management Plan has been approved and has been formalized the same needs to be implemented as per the time lines indicated in the Change Management Plan. Change Management Team shall be responsible for implementation of the changes and shall be responsible for scope definition of each activity to be carried out. Change Management Team will also carry out the additional activities that will be identified as essential for effective implementation of the changes. Implementation of change will also involve monitoring of the implementation by Change Management Team and periodic review of the same. Any issues faced during implementation shall be immediately highlighted to Change Management Team and the team will take immediate remedial action so that slippage in implementation is avoided.

Reinforcing Change:The last and very important stage in the change management process is reinforcement of changes which are to be implemented as per approved change management plan. Under this phase the effectiveness of changes being implemented is evaluated regularly and corrective actions would be taken.

The activities that will be carried out while reinforcing the changes has been detailed in following sections:

- Collection and Analysis of Feedback:During implementation of changes it is very important to periodically collect the data in terms of implementation status of various changes. Change Management Team shall collect the data about implementation of changes from various stakeholders regularly. Change Management Team shall also conduct quarterly, yearly survey at all zones where the changes are being implemented and during that survey officials will be asked questions about their opinion regarding success of the implementation of e-Governance and feedback will be collected. Feedback and data regarding changes being implemented will be analyzed by the Change Management Team and will be benchmarked against the implementation plan.

- Diagnosis of Gaps and Remedial Measures:After collection of data and analysis of the feedback periodically, change management teams shall analyze the gaps, if any. Gaps identified vis-a-vis planned activities shall be analyzed in detail to find out the reasons and to fix the responsibilities. Based on gaps identified corrective and remedial actions will be planned by change management team. Identification of gaps and immediate corrective actions will be very important phase of successful change management and will be very important activity of change management team.

- Implement Corrective Action & Celebrate Success:After identification of corrective actions, Change Management Team shall implement the corrective and remedial measures. Change management team shall monitor the implementation and will also analyse the results of corrective actions taken.

## Identification of Stakeholders

Table: 22 Stakeholder Identification

| Stakeholder | Training and Communication Needs | Communication Strategy | Training Strategy |
| --- | --- | --- | --- |
| SLNA &Corporation | Change Management Impact | Communicate the policy changes, to enable the working group to define and frame work plan | Wear the hat of both Training Partner and Audience |
|  | Shift in Decision Making |  | Long Term Training |
|  | Response Time |  | Behavioural and attitude building training to receive more attention |
|  | Citizen Orientation |  |  |
| Employees | Responsiveness | Phase wise communication strategy in keeping with the progress of implementation | Segregation of employees based on training needs and capability |
|  | Customer Centricity | Fliers and notices to be circulated on achievement of each milestone | Administration of various types of trainings according to requirement through identified professionals |
|  | System and Data Operations | Senior Executives should involve themselves in each employee communication regarding adoption of e-governance | Regular progress inspection by senior functionaries |
|  | Overall appreciation of the benefits of e-governance implementation | Newsletters could be circulated among employees apprising them of the progress of implementation | Heads of Departments to be ultimate owner of e-governance implementation in the respective departments |
| Citizens | Training on new e-enabled workflows and processes | Awareness creation through campaigns and neighborhood groups |  |
|  |  | Regular updates through newspapers and media on progress of e-governance implementation |  |
|  |  | Frequent features in media on importance of the new system as well as the changed and simplified e-governance-enabled work flows; workshops to be conducted if required |  |
|  |  | A helpline could be created dedicated to addressing queries and receiving suggestions |  |
| Businesses | Training on new e-enabled workflows and processes | Awareness creation through notification and circular to registered contractors | Identification of training needs and administration of training through qualified professionals |
|  |  | Workshops could be conducted on the new e-enabled workflows | Trainings to be administered according to requirements of each type of business stake holder |
|  |  | Separate helpdesks dedicated to businesses could be created to cater to their queries and suggestions |  |

Change Agents

These agents will be the ambassadors of change:

- Disseminate and initiate activities for change in commensurate with the citizen service delivery and better governance.

- Serve as catalysts to propagate the need for better citizen orientation, sensitize the civil servants to be empathetic to citizen needs.

- Act as key resisting factors towards change at the top change management team so that the corrective steps can be taken.

- Awareness creation initiatives to empower the citizens

Equipping to cope with change

CCMC will be strengthened with change management programmes to address the psychological and logistical needs of employees specifically to unearth anxieties at operating level staff and addressing them squarely.

CCMC will also address the changes in people roles and responsibilities on introduction of e-interventions and programmes to re-tool and re-skill people if required and also impart e-training hands-on and hands-off. There will be scope for continuous e-training through web instances and internal training infrastructure. CCMC will also build consensus amongst the employees and try to position right people at the right slots.

## Organization Structure

### Current Organization

### Proposed Organization

Apex Steering Committee

An Apex Steering Committee is to be set up ideally under the Chairmanship of the Minister and Commissionerate of Municipal Administration to provide overall vision, broad policy direction and guidance.  A suggested composition is as follows:

| S.No. | Designation | Role |
| --- | --- | --- |
|  | Minister, Urban Development | Chairman |
|  | Principal Secretary, UD | Member |
|  | Secretary, UD | Member |
|  | Commissioner, CMA | Member |
|  | MD, TUFIDCO | Member |
|  | Commissioner, CCMC | Member |
|  | IT Specialist, CMA | Member |
|  | IT Officer, CCMC | Member |

Corporation Steering Committee

Government of Tamil Nadu shall have a Steering Committee at the Corporation level. The Committee is the absolute decision making body in the field of ICT initiatives of the department, policy matters, vendor evaluation and selection and project review. The Committee also plays a major role in drawing out the IT requirement of the ULBs in Tamil Nadu and evaluating funding opportunities for the same. A suggested composition is as follows:

| S. No. | Designation | Role |
| --- | --- | --- |
|  | Commissioner, CMA | Chairman |
|  | MD, TUFIDCO | Member |
|  | Commissioner, CCMC | Member |
|  | IT Specialist/ System Analyst, CMA | Member |
|  | IT Officer, CCMC | Member |
|  | Representative of State Implementation Consultant (SIC) | Member |
|  | Representative of Implementation Agency / System Integrator | Member |

State e-Governance Mission Team (SeMT)

The State e-Governance Mission Team (SeMT) may be involved in providing advisory services to SLNA for this project. They would report into the Corporation Steering Committee.

Project Operation Team

The CCMC should have an in house strength of Key Resource Persons (KRPs) who look into the day to day operational and technical issues in different offices. These KRPs will be utilized for Project implementation, operation and management in all the field offices. The proposed project envisages greater roles and responsibilities of the KRPs in the Operations and Management, Trouble Shooting, Database Management and Server Management front. For discharging these roles and responsibilities the KRPs will be given extensive training in the concerned Technology Areas.  The KRPs will have a dedicated focus on the day to day technical issues of the corporation & will respond to technical problems in the field offices of their respective department and initiate necessary interventions. They would augment the staff from the Implementation Agency / System Integrator. The activities will be monitored and overseen by the State Implementation Consultant (SIC).

## Staffing and Deployment Strategy

The staffing and deployment requirements for the implementation of State Level Solution per the table below;

| Stakeholder | Resource | Min. no. of resources | Roles | Duration | Mechanism for staffing |
| --- | --- | --- | --- | --- | --- |
| SLNA | Project Manager | 1 | Manage the entire project to ensure timely delivery and coordinate with internal and external stakeholders | 4 years | Deputation of existing official at TUFIDCO |
|  | Technical Manager (Projects) | 1 | Look into the end-to-end technological aspects of State Level Solution. | 4 years | Leverage the expertise available with CCMC |
|  | Technical Manager (IT Infrastructure) | 1 | Look into the end-to-end technological aspects of State Level SolutionIT infrastructure at SDC. | 4 years | Leverage the expertise available with CCMC |
|  | Business Analysts (Functional experts) | 11 | Provide functional expertise along with process workflows and related activities to the teams involved. | 2 years | Leverage the expertise available with CCMC |
| SIC | Project Management Consultant | 1 | Provide consultancy support related to overall program management of the implementation of State Level Solution | 2 years | Hire resources from the market |
|  | Solution Architect/ Technology Expert | 1 | Provide the entire solutioning of State Level Solution | 1 year |  |
|  | Network Security expert | 1 | Provide the requirements of N/w security for the SDC | 6 months |  |
|  | Capacity Building Consultant | 2 | Provide support in capacity building activities preparing training need analysis, providing training on GPR and Change management | 12 months each |  |
|  | BPR & Urban Reforms Process Consultant | 2 | Provide consultancy support for Process reengineering and support during change management | 12 months each |  |
|  | Procurement Consultant | 1 | Provide consultancy support during the procurement process | 6 months |  |
| SI | End-to-End team for the complete SDLC of SLS | Team size to be decided by the SI |  | 2 years | SI to hire resources from the market |
|  | O & M team | Team size to be decided by the SI |  | 2 years (Post Go Live) | SI to hire resources from the market |

Note:  Top officials from the Corporation & CMA need to engage themselves with this project and conduct periodic reviews to monitor the progress of the project and ensure its completion within the stipulated timeframe.

## Training Strategy

Six genres of Training have been identified for the Department. They are listed as follows:

- Technical Training: From the end users perspective, training on e-Governance must begin with basic computer awareness. So without preliminary operational knowledge of computers, end users cannot be expected to work in an automated environment. The basic training requirement which is indispensable in nature for all its employees is Basic Computer Awareness Training. It basically includes extensive hand-on training on Computer awareness, basics of hardware, basics of networking, and basics of trouble shooting, internet, e-mail and Office applications. The later part of the training would involve hands on training on the applications each employee is assigned to interface with on a day to day basis. It would be very extensive and cover each and every aspect of the application. This would help in reducing process delays which might occur later on.

- Project Management Training: This training is suggested for all senior functionaries of the department who have a major role to play in the effective management of e-Governance initiatives.

- Leadership Training: This training is suggested for all senior functionaries and policy makers of the department who have a major role to play in the effective management of e-Governance initiatives.

- Technology Training: This training is targeted to build in capacities of internal resources in specific areas of technologies such as database management, security administration etc

- GPR Training: This training is targeted at those key functionaries of the department who are actively associated with the e-Governance initiatives of the department. This training aims at enlightening the target audience on Government Process Re-engineering (GPR) principles, objectives, benefits, techniques on business transformation etc.  This would enable them to think about and evaluate the processes they carry out daily critically and enhance them in a scientific way to achieve greater efficiencies.

- E-Governance Awareness: This training is intended at spreading awareness about and highlighting the benefits of e-governance implementation. This would help employees appreciate the importance of the program that is being rolled out in the Corporation and better co-operate with it.  All employees of the ULBs, except class 4 employees, would be brought under the purview of this training.

The other related activities would be as follows;

- Perform Training Need Analysis (TNA) to identify the type and depth of training needed for the staff of CCMC.

- Prepare content based on the TNA.

- Identify the training locations that are convenient for the staff of CCMC.

- Prepare a detailed training plan and get the same approved.

- Assessments of the training provided and conduct Refresher courses.

Illustrative training coverage for the pilot implementation at CCMC

| Training Category | Number | Duration | Illustrative Coverage |
| --- | --- | --- | --- |
| Technical Training |  |  |  |
| Computer Fundamentals | 200 | 2 days per batch of 20 staff | Basic understanding and uses of computers Basic operations of computers Elementary word processing and spreadsheet (eg. Using MS Word and Excel) Basic web browsing and emailing |
| Application Training | 847 | 3 days per batch of 20 staff | Usage of applications specific to functional area Extensive and in-depth coverage of all features |
| Project Management |  |  |  |
| Technical | 30 | 2 days per batch of 10 staff | Technical concepts in Project Management like CPM, PERT Usage of Project Management tools (Eg. MS Project) |
| Non-Technical | 10 | 2 days per batch of 10 staff | Basics of Project Management Overview of managing large projects |
| Leadership Training |  |  |  |
| Commissioner, Joint Commissioner | 2 | 1 day | Managing large programmes Managing large scale changes in an organization (Eg. E-governance) Handling a large workforce |
| HoDs |  |  |  |
| Technical | 30 | 1 day |  |
| Non Technical | 10 | 1 day |  |
| Superintendents | 20 | 1 day per batch of 20 staff |  |
| GPR Training |  |  |  |
| Commissioner, Joint Commissioner | 2 | 1 day | Importance of process monitoring and evaluation Overall process monitoring and improvement techniques Scientific evaluation of process efficiency |
| Technical Staff | 10 | 1 day per batch of 20 staff |  |
| Superintendents | 20 | 1 day per batch of 20 staff |  |
| Technology Training |  |  |  |
| Database administration | 4 | 1 day | Elements of database administration Elements of SQL |
| Server and N/w administration | 4 | 1 day | Elements of network administration and trouble shooting |
| E-Governance Awareness Training |  |  |  |
| All Staff | 847 | 1 day per batch of 30 staff | Importance and benefits of implementation of e-governance Overview of e-governance e-governance success stories |

## Knowledge Management

It is to be emphasized the Knowledge Management would be a critical activity that needs to be well conceptualized and executed by the SI team.  One of the activities of the Exit Management would be to ensure that Knowledge management has been adhered to.  The following needs to be ensured as a part of the Knowledge management exercise;

- To ensure that knowledge artifacts are well structured, stored, indexed and easily accessible.

- Setup a knowledge repository and store all knowledge artifacts with easy mechanism to search.

- A structured taxonomy, content classification, indexing through key words and storage rules would be vital for effective KM.

- Identify key stakeholders from the client and expose them to the knowledge repository and its usage

We suggest having a File Server at the SDC dedicated for storing the knowledge artifacts in a central manner and this repository can be accessed by all stakeholders within the departments across all ULBs.  Any open source tool for document management can be deployed for providing proper storage and search to this knowledge repository.

# Monitoring & Evaluation

Monitoring and Evaluation (M&E) will help in the process of measuring, recording, collecting, processing and communicating information and assist in project management decisions making. Hence, a well-designed, properly functioning project M&E system should be in place to provide updated information and right time and right frequency in order to envisage that work is progressing in right direction as per plan and with time limit and budget. The main feature of monitoring and evaluation is measurement and verification of variables/ indicators for input, process, output and outcomes/ impact.

Monitoring and Evaluation are two distinct functions complementary to each other performed sequentially in a program. Monitoring is majorly performed at the Program implementation Phase whereas Evaluation is performed at the inception phases and post implementation in an on-going manner.

Monitoring

Evaluation

## Monitoring and Evaluation (M&E) Framework

A detailed M&E framework is developed in this section. It follows six detailed activities. They are

- Clearly defined objectives

- Define & Identify roles and responsibilities

- Approach for M&E process

### Clearly define Objectives

Objectives have to be defined at two levels: State level software development and the CMA level project implementation and at the Corporation level at CCMC. The responsibility for the state level implementation is with the Apex Steering Committee and at the CCMC is with the Corporation Steering Committee.

State Level

The following are the key objectives for the M&E process at the state level. These are the activities that will be taken up by the State Level co-ordinating body which would oversee the implementation across the state.

- Chart the implementation roadmap for the entire state

- Co-ordinate among various ULBs in the state and individual Apex Committees to engineer a consistent if not common implementation program

- Create M&E plan and oversee its roll out (Physical and Financial progress) at State and CCMC

- Design standard reporting templates for Monitoring for ULBs for capturing data for State and CCMC

- Co-ordinate with MoUD and provide reports at regular intervals without fail

- Provide guidance to involved stakeholders as and when required

ULB Level

The following are the M&E objectives of the Corporation Apex Committee which oversees the project at the Corporation level. This committee will monitor the progress of the project and evaluate its outcomes at the CCMC.

- Chart the overall implementation objective and roadmap

- Co-ordinate among all other stakeholders including SIC, IA and the State Level body to ensure an uneventful implementation of the project

- Collect information (progress report) at specific interval

- Analyse and monitor the overall growth of project

- Identify and address challenges, deviations and risks

- Make interventions as and when required and make policy level decisions

### Define & Identify roles and responsibilities

The roles and responsibilities of the key players in the implementation program are captured below:

Apex Steering Committee

- To provide overall vision, broad policy direction and guidance of the state wide program implementation

- Oversee the overall progress in terms of physical and financial progress

- Co-ordinate among various ULBs in the state and individual Apex Committees

TUFIDCO (SLNA)

- Circulation of regular progress reports to MoUD

- Take policy level decisions and prepare guidelines and formats

- Monitor overall implementation at state and rollout in ULBs

Corporation Steering Committee

- Absolute decision making body in the implementation of the program at CCMC

- Formulates project implementation plan, oversees and guides the overall implementation of the project at CCMC

- Interaction with TUFIDCO, State level steering committee as well as other statutory bodies at a policy level

State Implementation Consultant (SIC)

- Vendor selection to carry out implementation

- Interaction with Implementation Agency and monitoring the progress on a regular basis

- Conduct reviews of team

- Report status in a timely manner to SLNA

- Report issues and deviations in timely manner

### Define approach for M&E process

Monitoring and evaluation happens in three distinct stages:

- Pre-Implementation

- Implementation

- Post-Implementation

During the monitoring process, the milestones for the various indicators would be monitored at regular intervals to determine the status. If any deviations are found, control mechanism would be put into place to take corrective actions at the minimal required period to achieve the desired output. In case of any change in the project plan the same would be communicated with the output.

Evaluation would be carried out at Pre and Post implementation Stage of the program. Evaluation performed at the Pre-implementation stage is ‘Base-Line’ Survey and one performed Post implementation is ‘End-Line’ Survey. Evaluation would also be carried on continuous basis after program implementation for continuous improvements till achievement of desired goals.

The following table articulates clearly the monitoring and evaluation strategy. It answers the following questions:

- What needs to be monitored and evaluated?

- How would it be done?

- When would it be done?

| Program Stage | What is being measured? | Monitoring Criteria | Mode of data collection | Frequency of data collection |
| --- | --- | --- | --- | --- |
| Pre Implementation Phase | Objective clarity and outcome definition | Well laid out documentation and responsibility matrices | Interaction with Project Manager | At the beginning of the project and validation before Implementation |
|  | Establishment of performance indicators | Detailed documentation on Key Performance Indicators and responsibilities | Interaction with Project Manager | At the beginning of the project and validation before Implementation |
|  | Data collection status | Coverage of data collection department-wise | Team meetings | Weekly |
|  | Implementation Plan | Detailed project plan validated by CCMC | Interaction with Project Manager | At the beginning of the project and validation before Implementation |
|  | Various frameworks for critical activities like risk management,, project communication etc | Detailed project plan validated by CCMC | Interaction with Project Manager | At the beginning of the project and validation before Implementation |
| Implementation Phase | Timelines | Number of modules completed/volume of hardware deployed against plan | Team meetings | Weekly, Monthly |
|  | Effort expenditure | Actual number of man-hours spent | Team meetings | Weekly, Monthly |
|  | Rollout across departments and locations | Progress of coverage according to schedule | Data from the field | Weekly |
|  | Capacity building | Progress of coverage according to schedule |  | Weekly |
|  | Risk Management | During the occurrence of a risk event |  | Weekly |
| Post Implementation Phase | Effectiveness of solution implemented | Performance against KPIs identified during the pre-implementation phase | On-field survey and data gathering | Weekly, Monthly |
|  | Results dissemination and communication to stakeholders | Level of awareness and buy-in of key stake holders in the project | Field survey, questionnaires and interviews | Monthly |
|  | Number of personnel trained | Performance against targetted roll out time | Weekly reports | Weekly |
|  | Number of delivery channels activated etc. | Performance against targeted roll out time | Weekly reports | Weekly |
|  | Turnaround time of services and processes | Performance against KPIs identified during the pre-implementation phase | Observation at service desk | Monthly |
|  | Number of visits to office for a service | Performance against KPIs identified during the pre-implementation phase | Interaction with citizens and observations | Monthly |
|  | Time taken to provide service | Performance against KPIs identified during the pre-implementation phase | Observation at service desk | Daily |
|  | Number of people availing services through website | Actual number of service requests and improvement over existing levels | Monitoring of website | Daily |
|  | Citizen satisfaction level | Based on the turnaround time and number of personal visits required | Field survey, questionnaires and interviews | Monthly |
|  | Citizen awareness of the e-governance initiative | Usage and awareness of new systems | Field survey, questionnaires and interviews | Monthly |

# Assumptions & Risk Management

This section details the risk management strategy for CCMC while adopting National Mission Mode Project of e-Governance in ULBs under JnNURM. It outlines the definitions of risk management related terms, the proposed organization structure for risk management, a preliminary analysis of the risks, key assumptions made in risk management and a broad strategy for monitoring & control of risks in implementation of the MMP.

## Risk Management Concepts used in this DPR

Risk refers to an uncertain event that can potentially impact an expected outcome. In a project context, the five project dimensions that could be impacted owing to risks are scope, cost, quality, time and project outputs / outcomes / benefits. Risks could be threatsor opportunities based on the kind of impact they have on the project dimensions. If the uncertain event could cause negative impact, it is classified as a threat and if it could have a positive impact, it is classified as an opportunity. This nomenclature is based the widely accepted standards articulated by the Office of Government Commerce (UK) through the Management of Risks (MoR) guidelines.

The primary objective of managing risks is to reduce / eliminate the impact on project dimensions due to the threats. At the same time, managing risks is also important to leverage the opportunities that certain uncertainties may provide during the course of project life cycle. Thus, managing risks proactively assures an acceptable level of predictability of the project w.r.t the project dimensions.

Key risk areas that are to be proactively managed correspond to the following.

| # | Risk Area | Description |
| --- | --- | --- |
| 1 | Political | Risks arising due to: - Changes in political scenario in the Corporation - Internal politics & politics across Corporation & other Govt. / Semi-Govt. agencies |
| 2 | Financial or Commercial | Risks arising due to: - Changes in assumptions pertaining to costs & cash flows - Cost implications owing to changes in taxes, etc |
| 3 | Social | Risks arising due to: - Cultural resistance amongst citizens and Government functionaries - Learning curve effects & stakeholder management - Changes within & across organization structures / relationships |
| 4 | Technological | Risks arising due to: - Changes in technology platforms & versions - Changes in vendor landscape (mergers & acquisitions) - Technology solution design, architecture, solution stability and other functional / non-functional aspects |
| 5 | Legal or Contractual | Risks arising due to: - Solvency issues pertaining to Programme partners - Changes in legislations by Centre, State & Local bodies - Public / media scrutiny and legal challenges thereof - Nature of contract terms and conditions |
| 6 | Environmental | Risks arising due to: - Computerization and its impact on environment (power requirements, office space requirements, etc) |
| 7 | Operational or Execution related | Risks arising due to: - Operational / execution related aspects such as project teams, suppliers, project estimations, execution tools / methodologies / processes / standards, etc |

The project team and concerned stakeholders identify Risks in the above key risk areas as an ongoing activity. They are logged into a Risk Register which is reviewed and updated on an ongoing basis.

Once risks are identified, they are analyzed using a risk analysis method. The two key attributes that are used to assess risks are the probability of occurrence of the risk and the likely impact on the project dimensions. It is common to use a high, medium and low scale for rating risks against these two parameters.  Numerical scores are given to the rating to help in prioritizing risks.  A standard reference score card for risks follows in the table below. Risks that fall towards the bottom right corner are high priority risks.

| Impact Probability | Low 1 | Medium 3 | High 5 |
| --- | --- | --- | --- |
| Low 1 | (Score 1) LOW | (Score 3) LOW | (Score 5) MEDIUM |
| Medium 3 | (Score 3) LOW | (Score 9) MEDIUM | (Score 15) HIGH |
| High 5 | (Score 5) MEDIUM | (Score 15) HIGH | (Score 25) HIGH |

In large programmes, since the number of risks is high and this level of categorization may still yield many risks to handle, it is common to use proximity of the risk as an additional parameter to rate risks. Proximity refers to the likely time / phase of the project in which the risk would occur. This parameter helps in narrowing down the number of risks the team needs to effectively monitor and manage in a given phase of the project. In this report, since we have developed Risk registers by the three broad phases of Pre-Implementation, Implementation & Post-Implementation, the proximity parameter has not been leveraged.

Based on the Risk analysis, as a next step of Risk response planning, certain standard response categories are used by the project teams.

Standard response categories for Threats are:

| # | Threat Response Category | Description of the Response category |
| --- | --- | --- |
| 1 | Reduce | Response reduces the threat to acceptable levels |
| 2 | Remove or Avoid | Response changes some aspect of the project such that the risk is eliminated completely (example: avoiding the use of a new, but unproven technology) |
| 3 | Share | Response shares the threat with a partner in gain-share models |
| 4 | Transfer | Response transfers the threat to a partner who is willing to insure you against it (example: insurance) |
| 5 | Retain | Response is to retain the risk without any actions, but monitor it closely to ensure that is acceptable to live with the threat (cases where it is costly to address the risk or probability is very low) |

Standard response categories for Opportunities are:

| # | Opportunity Response Category | Description of the Response category |
| --- | --- | --- |
| 1 | Encash | Response encashes on the opportunity when it arises |
| 2 | Exploit | Response is in such a way that the opportunity is exploited multiple times |
| 3 | Enhance | Response is such that the opportunity is nurtured so that benefits are enhanced to encash in future |

Risks need to be responded with an appropriate contingency / mitigation / action plan. Contingency plans are defined for the threat response category of ‘retain’ while mitigation plans are defined for the other four response categories. For opportunities, there are defined action plans.

It is to be noted that responding to a risk does not always completely eliminate it. There is a strong possibility that a risk response could introduce new risks. Such risks are termed as Secondary risks. There is also likelihood that risk responses may not completely eliminate / address the risk. Such residues that remain after a risk response are termed as Residual risks.

For effective risk management, assigning Risk Responsibilities & Accountabilities play a key role. In this regard, risk actioneeand risk owner are identified for each risk in the risk register. Risk actionee is responsible for monitoring the risk as well as acting on addressing the risk (i.e., risk response). Risk Owner is accountable for effective management of the assigned risk (monitoring & acting). For effective management of risks, it is a good practice to identify certain early warning indicators.

Once identified and tracked in the Risk Register, risks would be given a Risk Status and updated regularly. Risk status indicates the stage in the risk management life cycle at which the risk currently exists. Typical statuses could be Identified, Evaluated, Updated and Resolved. It is important to track the actual resolution strategy that helped resolve the risk so that a body of knowledge for Risk management can be generated.

The above concepts have been leveraged in defining the risk management strategy in this DPR.

## Organization structure for Risk management

The following organization structure has been defined for Risk management of the MMP. In general, it also holds good for as the proposed organization structure for implementation of the MMP.

The MMP is likely to have a large number of programme tracks / projects defined. Hence, at the bottom of the pyramid, we have Project Teams & Project Managers.

The project managers will report to the Programme Manager who is responsible for the overall Programme of successfully implementing the MMP. Suppliers’ point of contacts will also report to the Programme Manager.

The Programme Manager will report to a CorporationSteering Committee.

A support organization for the Programme (Programme Support Office) or a dedicated Risk Manager could also a part of the structure.

Rationale for the risk management organization structure

In order to understand rationale for the organization structure for Risk management, it is important to understand the concept of tolerances. For each tier in the organization structure, tolerances are defined on the key dimensions of scope, cost, quality, time and outputs / outcomes / benefits. Tolerance ranges are wider at the top of the pyramid and narrows down towards the base.

Whenever a risk threatens to violate any of the tolerances, it needs to be brought to the notice of the higher tier(s) based on the degree of impact. A risk that materializes becomes an issue. Issues are entered into Issue logs and like risks, are also escalated to the higher tier(s). This concept is articulated in the following paragraphs in detail.

Each track lead / project lead will be given a tolerance range for the relevant work packages they are handling. When a risk becomes an issue or an imminent issue, the project lead is supposed to escalate it to the Programme Manager immediately through standard issue management procedures. If the Programme Manager is in a position to resolve the issue, he / she provide resolution to the concerned team and appraises the Steering Committee at a subsequent meeting. If the ProgrammeManager too is unable to resolve the issue and it needs the intervention of the Steering Committee, then it gets escalated to them for their direction. Likewise, issues can get escalated till the Sponsors of the MMP at the State / National level.

In order to support the MMP’s Risk Management processes during implementation, we recommend the use of a dedicated Programme Support Office or a designated Risk Manager as a part of the Programme Management Unit. The primary responsibility of this person is to provide standard policies, guidelines, templates and processes for Risk Management. The Risk Manager can also be made responsible for monitoring Programme Risks along with the concerned teams. The Risk Manager thus is an assurance agency for the Programme Manager and Steering Committee that standard risk management practices are being followed by the teams and risks are under control.

## Risk monitoring & control strategy

The following diagram depicts the Risk Management Lifecycle defined for the MMP.

    - Identify Risks

Project teams and Project Managers have access to the Risk register. They are responsible for ongoing identification of the risks for their work packages / projects. The Programme Support Office and the Programme Manager will also have access to the Risk register and can enter / update risks they have identified.

    - Evaluate Risks

Once the risks are identified, the team evaluates the risks based on the probability, impact and proximity parameters. An appropriate response category is taken into consideration. This activity can be undertaken by the individual who identified the risk or by the entire team in a formal meeting based on the nature of risk and its likely impact.

    - Define Plan of Action

The next step is to define an action plan which will mitigate the risk. If the risk has occurred, then a contingency plan is chalked out. For opportunities too, the action plan is defined by the team.

    - Implement Plan of Action

In the event of the risk occurring, then the team would validate the action plan previously defined to ensure its relevance and implement it if found appropriate. Else, the action plan is refined and implemented. The primary assumption here is that the tolerances are within limits and hence the project team does not have to consult the higher tiers of the Risk Management Organization Structure.

    - Assess Effectiveness

Once the action plan is implemented, its effectiveness is evaluated and any residual or secondary risks arising due to the implementation of action plan is assessed. This feeds back into the first step of the process of identifying the Risks.

    - Monitoring & Control

Risks need to be actively monitored since their probability and impact are likely to change over the course of the project and programme. Hence risk monitoring and control is an ongoing activity with a shared responsibility of the project teams and programme manager. Risks need to be entered and updated in the Risk Registers. Risks are monitored by project / programme managers and the steering committee during the periodic status reviews (weekly, monthly, etc) and at pre-defined check points / milestones.

Key risks should be escalated to higher tiers in the programme organization structure through the use of Highlight reports that are shared with the Steering committee and Sponsors. When a risk has materialized (i.e., it is an issue) and it threatens the programme then exception reports are generated and shared immediately with the Steering committee and / or Sponsors to call their attention and seek guidance.

## Risk identification and assessment for the MMP

This section identifies and assesses the key risks that are likely to be faced by this MMP while it is being implemented by the CCMC. Risk registers have been defined for the three distinct phases of the Programme, namely, Pre-Implementation, Implementation & Post Implementation.

Pre-Implementation phase spans the time between the allocations of funds by the Ministry of Urban Development till the time the Corporation is ready to implement a single State-level solution. It includes the following key steps:

- Preparations by the Government functionaries for the adoption of the MMP

- Identifying the Programme Management consultant

- Identifying the Implementation partners and suppliers

- Procurement of hardware

- Development / customization of software(s) and user acceptance testing

- Site preparation

- Capacity building

- Pre-implementation audit of readiness to go-live

Implementation phase spans the time between the readiness to go-live till the time the implementation and rollout is done in the identified sites of the Corporation. It includes the following key steps:

- Implementation of the solution & migrating the data (Pilot & Rollout)

- Initial Support to concerned stakeholders such as Citizens and Government

- Ensuring steady state (i.e., first 60 days to 90 days of warranty support)

- Auditing the implementation and certifying the solution

Post Implementation phase spans the time between the steady state to the time the Warranty support ceases. This is typically three years post go-live. It includes the following key steps:

- Ongoing support to the stakeholders

- Ongoing capacity building

- Ongoing maintenance and support for the solution (minor enhancements, bug fixes, etc)

- Transition to the Corporation or identified maintenance service provider after the end of the contract

Risks have been classified for each of these three phases in the form of Risk Registers. It is to be noted that all these three are prepared at programme inception and reviewed and refined over the programme life cycle. Further, many of the risks that materialize in future phases could be avoided if adequate pre-cautionary measures are adopted in early phases. This is evident from the Risk Register for Post-Implementation phase wherein the action plans are to be done in Pre-Implementation phase.

The Risk register has been broken down into two tables. While the first one deals with risk identification and assessment, the second table deals with risk response strategy and fixes responsibilities & accountabilities. In this document, opportunities have been left out and only threats have been listed.

## Pre-Implementation Risk Register

Risk Identification & Assessment Table

| # | Risk Area | Risk | Probability | Impact | Risk Priority Number | Project Dimension Impacted |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Scope | Cost | Time | Quality | Outputs / Outcomes / Benefits |
| 1 | Political | Political pressure against adoption of ICT in Corporation Political lobbying for awarding contracts to Govt., Semi-Govt, Private agencies | 1 3 | 3 3 | 3 9 | No No | No Yes | Yes No | No Yes | Yes Yes |
| 2 | Financial / Commercial | Cost escalations between budget approval and bid management process | 5 | 3 | 15 | No | Yes | No | No | No |
| 3 | Social | Cultural resistance amongst Citizens & Government functionaries to initiate the MMP Inadequate capacity building leading to poor readiness | 5 1 | 5 5 | 25 5 | No No | Yes No | Yes Yes | Yes Yes | Yes Yes |
| 4 | Technological | Advancement of technology leading to changes in Solution design / architecture / adoption | 1 | 5 | 5 | Yes | Yes | Yes | No | Yes |
| 5 | Legal or Contractual | Poor contractual terms with Implementation partner, hardware & software suppliers and Programme management consultant | 3 | 5 | 15 | Yes | Yes | Yes | Yes | Yes |
| 6 | Environmental | Concerns raised by NGOs in Site preparation for ICT adoption in various offices (laying of cables, expanding offices, acquiring land, etc) | 1 | 3 | 3 | Yes | Yes | Yes | Yes | Yes |
| 7 | Operational | Delays in mobilization team members for Programme Management or Implementation Poor composition of Corporation’s Programme team and partners’ teams Delays in development / customization of the software Delays in procurement of hardware / site preparation Poor choice of standards, tools, execution methodologies and assurance processes Poor estimations of the effort required for programme Ambiguous scope definition/ poor requirements management | 3 1 3 3 3 3 3 | 5 5 3 3 5 5 5 | 15 5 9 9 15 15 15 | No No No No Yes No Yes | Yes No Yes Yes Yes Yes No | Yes Yes Yes Yes Yes Yes No | No Yes No No Yes Yes Yes | No Yes No No Yes Yes Yes |

Risk Response Table

| # | Risk | Risk Response Category | Early Warning Indicators | Mitigation / Contingency Plan | Residual Risk | Secondary Risk | Risk Owner | Risk Actionee |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Political pressure against adoption of ICT in Corporation Political lobbying for awarding contracts to Govt., Semi-Govt, Private agencies | Reduce Remove | Demonstrations against initiative Politicians seeking privy info on the initiative | Awareness creation amongst elected reps Transparent bid-management process | Dissent in some quarters None | Awareness leading to political pressure New Political adversaries against the initiative | Sponsor Sponsor | Steering Committee Steering Committee |
| 2 | Cost escalations between budget approval and bid management process | Retain | Increased market prices of ICT infrastructure & manpower | Bids to do bundling / unbundling of services & products so that blended rates offset cost inflations if initial ballpark estimates indicates so | Costs may still not be contained per budget | Blended rates may hinder transparence in pricing & hence less control | Steering Committee | Pgm Manager |
| 3 | Cultural resistance amongst Citizens & Government functionaries Inadequate capacity building leading to poor readiness | Reduce Reduce | Demonstrations by Citizens / Staff unions Misleading information being circulated by stakeholders | Strong communication & capacity building strategy & plan Strong communication & capacity building strategy & plan | Resistance may not be completely eliminated Complete readiness may still not be achieved by implementation phase | None None | Steering Committee Steering Committee | Pgm Manager Pgm Manager |
| 4 | Advancement of technology leading to changes in Solution design / architecture / adoption | Reduce | News items on chosen technology indicating imminent changes in next 6-12 months | Rigorous technology evaluation exercise with system integrators & vendors prior to committing to platforms / stacks | Some technology changes may have to be accommodated in future date | If chosen technology has new versions, their stability could be in doubt | Steering Committee | Implementation Agency |
| 5 | Poor contractual terms with Implementation partner, hardware & software suppliers and Programme management consultant | Reduce | Poor quality of resources, poor programme / project management, etc | Hiring auditors / experts while framing the contractual terms and validating with procurement experts | Some risks may still remain unaddressed since there could be new variables introduced during the life of the programme | None | Steering Committee | Pgm Manager |
| 6 | Concerns raised by NGOs in Site preparation for ICT adoption in various offices | Reduce | Demonstrations / complaints coming to Corporation regarding the initiative | Press releases and meetings with media and NGOs to assuage any fears | Some dissidence may still exists | None | Sponsors | Steering Committee |
| 7 | Delays in mobilizing team members for Programme Management or Implementation Poor composition of Corporation’s Programme team and partners’ teams Delays in development / customization of the software Delays in procurement of hardware / site preparation Poor choice of standards, tools, execution methodologies and assurance processes Poor estimations of the effort required for programme Ambiguous scope definition / poor requirements management | Share Share Share Share Reduce Reduce Reduce | Non-committal attitude of agencies Delays in pre-implementation phase tasks Delays in meeting milestones Same as above Issues with quality, execution & other pgm dimensions Implementation agency & Suppliers expressing concerns on ability to deliver on time Delays & poor clarity on FRS & SRS in early stage reviews | Defining clear SLAs in contracts to bind providers to time lines with penalties / black listing Same as above Defining periodic reviews & check points to track progress & SLAs Same as above Assurance service by a Pgm Support Office / external auditor to ensure predictability Validating efforts with internal sources, other States & Nodal agencies if feasible. Reducing ambiguity to the extent possible Ensuring scope clarity prior to kickoff and monitoring on an ongoing basis for stated & unstated / emerging requirements | Programme may become unviable to vendors owing to penalties Same as above Same as above Same as above None Risk will remain if there are many ambiguous elements Same as above | If SLAs are violated, may have to relook at contract / re-tender Same as above Same as above Same as above None None None | Steering Committee Same as above Pgm Manager Pgm Manager Pgm Manager Pgm Manager Pgm Manager | Pgm Manager, Implementation agency Same as above Implementation agency Suppliers Pgm Support Office Implementation Agency & Suppliers Implementation Agency |

## Implementation Risk Register

Risk Identification & Assessment Table

| # | Risk Area | Risk | Probability | Impact | Risk Priority Number | Project Dimension Impacted |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Scope | Cost | Time | Quality | Outputs / Outcomes / Benefits |
| 1 | Political | Inter & Intra departmental dissonance regarding the initiative leading to political activism within the Corporation that could compromise the initiative | 5 | 5 | 25 | No | No | Yes | Yes | Yes |
| 2 | Financial / Commercial | Cost escalations due to increase in manpower & material costs owing to inflation or introduction of new tax regimes / policies at State & Centre Poor service charge structures leading to insufficient revenue collection from Citizen Services | 3 3 | 3 3 | 9 9 | No No | Yes Yes | No No | No Yes | No Yes |
| 3 | Social | Lack of willingness by Functionaries to give up old ways of doing things despite rollout of new solution Changes in roles & responsibilities leading to resistance to adopt the initiative Citizens not being aware of service delivery changes Poor support during initial days of the implementation | 3 1 3 1 | 5 3 5 5 | 15 3 15 5 | No No No No | Yes No No No | Yes No No Yes | Yes Yes Yes Yes | Yes Yes Yes Yes |
| 4 | Technological | Challenges in integrating disparate applications (existing & new applications) Poor functional &non functional performance of the technology solution Inadequate degree of data digitization / migrations crippling operations Inadequate site preparations and provisioning of infrastructure (physical & ICT) | 3 3 3 3 | 5 3 5 3 | 15 9 15 9 | No No Yes Yes | Yes Yes Yes Yes | Yes No Yes Yes | Yes Yes Yes Yes | Yes Yes Yes Yes |
| 5 | Legal or Contractual | Process reengineering changes and / or IT adoption related policies not enacted as Govt. Orders or laws in time for implementation The solution may not comply with the security standards and hence may not be fit for implementation | 3 1 | 5 5 | 15 5 | Yes No | No No | Yes No | Yes Yes | Yes Yes |
| 6 | Environmental | Increased power consumption owing to new ICT & physical infrastructure leading to larger carbon foot print which could be opposed by public & NGOs | 1 | 1 | 1 | No | Yes | Yes | Yes | Yes |
| 7 | Operational | Poor cut-over planning leading to service disruption during pilot implementation Poor assessment of alignment with NeGP/ State level initiatives leading to duplications or delays owing dependencies with those initiatives Improper communication across stakeholder groups leading to conflicts during implementation Poor failover / roll back plan in case implementation does not succeed | 1 3 3 1 | 5 3 3 5 | 5 9 9 5 | No Yes No No | Yes Yes Yes Yes | Yes Yes Yes Yes | Yes Yes Yes Yes | Yes Yes Yes Yes |

Risk Response Table

| # | Risk | Risk Response Category | Early Warning Indicators | Mitigation / Contingency Plan | Residual Risk | Secondary Risk | Risk Owner | Risk Actionee |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Inter & Intra departmental dissonance regarding the initiative leading to political activism within the Corporation that could compromise the initiative | Reduce | Non-cooperation in requirement gathering, etc in workflows comprising inter / intra dept. staff | Deploying a robust communication & capacity building plan to address fears, provide clarity on roles & responsibilities & benefits. Bring about culture change | Some dissonance may remain despite the mitigation plan | None | Sponsors | Steering Committee |
| 2 | Cost escalations due to increase in manpower & material costs owing to inflation or introduction of new tax regimes / policies at State & Centre Poor service charge structures leading to insufficient revenue collection from Citizen Services | Reduce Remove | Pre-budget disclosures and news articles Cash flow estimates showing deficits & lack of sustainability | Plan for a buffer in the budget and include inflation rates for estimations Ensuring Corporation reviews service charge structures & revises it prior to the solution implementation | Since market forces are at work, this risk will remain None | None Citizens may resist increase / levy of service charges | Steering Committee Sponsors | Pgm Manager Steering Committee |
| 3 | Lack of willingness by Functionaries to give up old ways of doing things despite rollout of new solution Changes in roles & responsibilities leading to resistance to adopt the initiative Citizens not being aware of service delivery changes Poor support to stakeholders during initial days of the implementation | Reduce Reduce Reduce Share | Finding causes to downplay the new solution Non-cooperation within & across Depts. Citizen readiness surveys & adoption of changes being slow Many complaints from multiple stakeholders | Ensuring that older systems are rendered inaccessible by pronouncing legislation in favor of new solution Clear communication strategy & Govt. orders regarding changes Robust awareness campaigns using multiple media channels & highlighting benefits Reviewing support readiness and planning for the worst case scenario. Binding vendor with SLAs & penalties | Some resistance may still exist Some resistance may still exist None Risk cannot be eliminated completely | Ensuring rollback option to be available in case implementation fails None Expectations of changes & benefits not being pragmatic It may become unviable for vendors if penalties are too stringent | Steering Committee Steering Committee Steering Committee PgmManager | Pgm Manager Pgm Manager Pgm Manager Implementation Agency |
| 4 | Challenges in integrating disparate applications (existing &new applications) Poor functional &non functional performance of the technology solution Inadequate degree of data digitization / migrations crippling operations Inadequate site preparations and provisioning of infrastructure (physical & ICT) | Reduce Reduce Reduce Reduce | Solution design indicates complexity Poor clarity of SRS & FRS Dry-runs & sand box testing indicating issues Same as above. Readiness audit reveals gaps | Focus on data dependencies & integration touch points during solution design Ensure completeness & clarity of SRS & FRS. Include domain expert in the Pgm Team Ensure that data digitization & migrations complete atleast 2 months before solution implementation Conduct readiness audits regularly and fix gaps early | Risk tends to remain to some extent Risk cannot be completely removed Risk cannot be completely removed Risk can be minimized but cannot be eliminated | None Domain expert may cause scope creep OR be an impediment in GPR None None | Pgm Manager Pgm Manager Pgm Manager Pgm Manager | Implementation Agency Implementation Agency Implementation Agency Implementation Agency |
| 5 | Process reengineering changes and / or IT adoption related policies not enacted as Govt. Orders or laws in time for implementation The solution may not comply with the security standards and hence may not be fit for implementation | Remove Share | Initiate this process once DPR is approved & monitor progress Security audit of Solution design or solution audit prior to implementation reveals gaps | Fix timelines for Policy enactment & mandate it as a pre-requisite for implementation phase Ensure that the Implementation agency agrees to adopt security features in solution design & implementation and audit the solution against standards. Have a penalty clause in place in case of shortfalls | None None | None Implementation agency may run into issues owing to penalties & it may become unviable for them to continue | Sponsors Pgm Manager | Steering Committee Implementation Agency |
| 6 | Increased power consumption owing to new ICT &physical infrastructure leading to larger carbon foot print which could be opposed by public & NGOs | Remove | Assessment of power requirement &hence carbon footprint indicates cause for concerns | Ensure that wherever feasible, thin clients & power efficient solutions are adopted (ICT & physical infra). Use renewable energy & plant trees to reduce carbon footprint | None | None | Steering Committee | Pgm Manager |
| 7 | Poor cut-over planning leading to service disruption during pilot implementation Poor assessment of alignment with NeGP / State level initiatives leading to duplications or delays owing dependencies with those initiatives Improper communication across stakeholder groups leading to conflicts during implementation Poor failover / roll back plan to address implementation failure | Reduce Reduce Reduce Reduce | Cut-over plan audit reveals gaps Early review of alignment with other initiatives, their objectives & dependencies reveals gaps Misleading information doing rounds Review of rollback plan prior to implementation reveals gaps | Audit the cut-over plan from various viewpoints & ensure completeness & clarity Ensure dependencies are tracked regularly and issues are raised with Nodal agencies well in time to resolve any delays Ensure communication messages are aligned across stakeholder groups Review rollback plans from multiple perspectives & fix issues prior to implementation | Risk will remain to some extent Risk will remain to some extent Risk will remain to some extent Risk will remain to some extent | None None None None | Pgm Manager Steering Committee Steering Committee Pgm Manager | Implementation Agency Pgm Manager Pgm Manager Implementation Agency |

## Post-Implementation Risk Register

Risk Identification & Assessment Table

| # | Risk Area | Risk | Probability | Impact | Risk Priority Number | Project Dimension Impacted |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Scope | Cost | Time | Quality | Outputs / Outcomes / Benefits |
| 1 | Political | Political pressure to withdraw solution or lobbying with staff unions against solution | 3 | 3 | 9 | No | Yes | Yes | Yes | Yes |
| 2 | Financial / Commercial | Higher post-warranty costs may make the initiative unsustainable beyond the 3 years | 3 | 5 | 15 | No | No | No | No | Yes |
| 3 | Social | Inadequate ongoing capacity building & support to all stakeholders leading to poor adoption of the solution / renewal of old ways of working | 3 | 5 | 15 | No | Yes | Yes | Yes | Yes |
| 4 | Technological | Poor visualization of future requirements and future integration points leading to sub-optimal solution Technology obsolescence within 3-4 years of solution adoption owing to poorly chosen technology stack (need for solution migrations, etc) Poor estimation of infrastructure requirements leading to performance issues within 2-3 years | 3 1 3 | 5 5 5 | 15 5 15 | Yes Yes Yes | Yes Yes Yes | Yes Yes Yes | Yes Yes Yes | Yes Yes Yes |
| 5 | Legal or Contractual | Poorly written contract leading to issues in extending existing one or termination of existing and transitioning to the new one Intellectual property rights related issues on the solution, tools, techniques, methodologies, source code, privy information, etc owing to poor exit clauses defined while defining the contracts in Pre-Implementation phase | 3 3 | 3 5 | 9 15 | Yes No | Yes Yes | Yes No | Yes Yes | Yes Yes |
| 6 | Environmental | Damages induced during transitioning of vendors (moving infrastructure, etc) leading to environmental issues | 1 | 1 | 1 | No | Yes | No | No | No |
| 7 | Operational | Inadequate Knowledge transfer post-implementation to Govt. / appointed service provider leading to issues in ongoing support beyond 3 years | 3 | 5 | 15 | Yes | Yes | Yes | Yes | Yes |

Risk Response Table

| # | Risk | Risk Response Category | Early Warning Indicators | Mitigation / Contingency Plan | Residual Risk | Secondary Risk | Risk Owner | Risk Actionee |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Political pressure to withdraw solution or lobbying with staff unions against solution | Reduce | Brewing discontent amongst staff | Capacity building & citizen momentum behind the initiative to be strong to negate this | Risk cannot be eliminated | None | Sponsors | Steering Committee |
| 2 | Higher post-warranty costs may make the initiative unsustainable beyond the 3 years | Reduce | Bids by vendors shows high costs | Working out alternate sources of revenues & trying a PPP / Gain-share model may help | Risk cannot be eliminated | Such models may not be sustainable | Sponsors | Steering Committee |
| 3 | Inadequate ongoing capacity building & support to all stakeholders leading to poor adoption of the solution / renewal of old ways of working | Share | Volume of transactions in the system reducing over a time period | Defining a gain-share model with Implementation agency will help mitigate this risk | Risk cannot be eliminated | May be unviable for vendor if penalties are levied for breaches | Steering Committee | Pgm Manager |
| 4 | Poor visualization of future requirements and future integration points leading to sub-optimal solution Technology obsolescence within 3-4 years of solution adoption owing to poorly chosen technology stack (need for solution migrations, etc) Poor estimation of infrastructure requirements leading to performance issues within 2-3 years | Reduce Reduce Reduce | Steering Committee / Sponsors are not able to articulate a roadmap Evaluations of technology chosen pre-implementation phase reveals this issue Impact assessment taking into consideration estimated growth rates | In pre-implementation phase, create a 7 year roadmap for the Corporation Ensure there is strong justification for choice of technology & this is documented in the detail for posterity. Adopt Open Source Ensure that during sizing & procurement, these requirements are factored in | Risk can be largely reduced but cannot be eliminated Risk cannot be completely eliminated Risk cannot be completely eliminated | None None None | Sponsors Steering Committee Steering Committee | Steering Committee Pgm Manager Pgm Manager |
| 5 | Poorly written contract leading to issues in extending existing one or termination of existing and transitioning to the new one Intellectual property rights related issues on the solution, tools, techniques, methodologies, source code, privy information, etc owing to poor exit clauses defined while defining the contracts in Pre-Implementation phase | Remove Remove | Early signs of non-cooperation of vendor to plan transition Same as above | Contract terms needs to be reviewed by internal & external agencies to ensure completeness Same as above | None None | None None | Steering Committee Steering Committee | Pgm Manager Pgm Manager |
| 6 | Damages induced during transitioning of vendors (moving infrastructure, etc) leading to environmental issues | Remove | Review of Transition plan indicates that it has not addressed these concerns | Ensure that the transition plan covers such aspects and there are penalty clauses in place for non-compliance | None | None | Pgm Manager | Implementation Agency |
| 7 | Inadequate Knowledge transfer post-implementation to Govt. / appointed service provider leading to issues in ongoing support beyond 3 years | Share | Review of KT Plan reveals lots of gaps | Ensure that the KT plan is complete and clear and define a penalty model for poor transition of operations | Risk cannot be completely eliminated | Vendor may not fulfill clauses. Hence, advisable to withhold 5% retention fee | Pgm Manager | Implementation Agency |

## Key Assumptions made in Risk Management

The following key assumptions have been made in managing risks for this programme.

    - The Progamme Manager will be supported by a dedicated Risk Manager or will have a Programme Support Office that will assist in actively managing Risks throughout the Programme lifecycle. Hence, budgeting for this in the DPR is essential.

    - In order to assure quality and predictability, OGC’s PRINCE2, MSP &M_o_R guidelines will be used as good practices where essential & feasible. Other standard tools & techniques will be defined by the team during the Preparation phase and adopted during execution

    - Risk Manager will ensure adoption of standard practices, processes, tools & techniques of Risk Management in the Programme and will create awareness amongst the vendors, suppliers and user community as needed

    - The Programme Manager will create awareness about the importance of Risk management amongst the Programme Sponsors & Steering Committee to get their buy-in

    - The Risk registers defined in this document would be used as the starting point for the Programme

    - A common risk register will be used by all stakeholders with different access rights based on their role in the Programme.

    - Risks will be identified across all the Programme phases upfront and will be closely monitored based on their proximity. The Risk Manager is responsible for the same. At any given point, the Risk register will be maintained up to date

    - Risk tolerances levels will be defined at each tier in the hierarchy and beyond this, clear escalation mechanisms and processes will be defined as a part of the preparation phase

    - A dedicated Risk Budget will be earmarked by the Programme for undertaking Risk Management activities (can be carved out of the Contingency budget in the DPR)

    - Best practices and lessons learnt from Risk Management will be tracked by the Risk Manager and the teams. A compilation of the planned mitigation strategy and the actual mitigation strategy will be created to refine the Risk Management during the Programme and for posterity

# Public Private Partnership

It is proposed to use PPP as a sourcing framework wherein the private sector providers are engaged to provide those services that the private sector can provide more efficiently and effectively. PPP offers a win-win-win solution for the members of the public, the public sector and the private sector.

## Need for PPP

The funding of this project under JnNURM by MoUD would be for a total period of 3 years (1 year of SLS implementation and 2 years of O & M post Go Live).  For the sustainability of the project as well as to provide better services to the citizens and bring in transparency in the overall governance process it is necessary to outsource some of the activities.

The needs can be classified as;

- Reduced investment in capital expenses

- Better maintenance of IT infrastructure

- Seamless usage of state-of-art technology

- Bring in industry best knowledge / resources

## PPP for e-Governance

Based on the above needs, DPR shall detail out the PPP arrangements that can be implemented either in part or as full service component. PPP can be envisaged in:

- Service Provisioning

- Service Delivery

Service Provisioning: Service provisioning is the process of preparing and equipping a system toallow it to provide services to its users. For e-Governance in Municipalities program, development,deployment, maintenance & operations of the SLS in terms of application/ hardware/ network/ otherinfrastructure etc., shall form the service provisioning.

Service Delivery: Service delivery refers to making sure that the implemented solutions reach thestakeholders, people and places effectively and in agreed time-frame. For e-Governance inMunicipalities program, delivery channels that will be utilized by ULBs to access SLS for deliveringthe services to citizens shall form the service delivery.

## Engagement Models for Service Provisioning & Service Delivery

- BOO (Build Own Operate): In this model, the preferred partner designs, develops and implements the project, most often, entirely at its cost and operates the system for a pre-specified period. It is characteristic of this model to entrust the end-to-end responsibility to the selected partner i.e. both the back-end and the front-end. The options of the partners, in terms of the disposition of assets and control at the end of term are kept open till the end of period – sometimes called the concession period.

- BOOT (Build Own Operate Transfer): Build, Own, Operate, and Transfer (BOOT) model is a popular PPP model used to build and improve infrastructure, enhance efficiency and economic growth. A BOOT funding model involves a single organization, or consortium (BOOT provider) for designing, building, funding, owning and operating the scheme for a defined period and then transferring the ownership to an agreed party.

- Joint Venture: A joint venture (often abbreviated as JV) is an entity formed between two or more parties to undertake any economic activity together. The parties agree to create a new entity by both contributing equity, and they then share in the revenues, expenses, and control of the enterprise. The venture can be for one specific project only, or a continuing business relationship. Joint venture (JV) model implies co-operation of public and private sectors to provide services. However, the basic idea of JV in PPP is sharing of benefits (joint) and risks (venture) by the public and private sectors in thelong-term.

## Revenue Model

Suggested PPP Models for CCMC

- Handing  over  the  management  of  Facilitation  centres  in  Coimbatore  to  the  private sector, NGOs preferably to corporate sector.

- Urban Solid waste management can be handed over to private partners.

BOOT Model for CCMC Department

Considering the nature of the services provided by the CCMC and the revenue streams available  with  the Department, it is proposed  that  the  Build  Own  Operate  Transfer (BOOT) model  be used for financing the project. The proposed BOOT model for the project would be as follows:

Procurement

Government  of  India  will  support  the  entire  cost  of  establishment,  operation  and maintenance of the applications, procurement of hardware & software, Project Labor costs for Issue of, Facilities, Training and Consulting Costs for a period of 2 years.

Operation and Maintenance (2 years)

- Implementation of the applications, maintenance of software & hardware, training and program  management  would  be   handled  by  the   Implementing   Agency  and  the Consulting Agency

- Operation and  maintenance of  service delivery channels would be carried out by the Implementing Agency

Sustainability of the Project

The sustainability of the project would be ensured through Cost Recoveries due to:

- Internal efficiencies in the Department

- User charges levied on online transactions

- Wider tax recovery.

Internal Efficiencies

- It is estimated that there would be a significant reduction in the O&M Expenditure due to utilization of ICT tools in Procurement, Sales & Distribution, Inventory Management, Reporting & MIS, Intranet, e-Mail etc.

Fees from Delivery of services through various channels

Under the proposed project, the SMS based information that is provided (about tax payable etc.) to the citizens will be charged.

## Key Considerations

For Members of the Public

PPP brings together the expertise of the Government and the private sector to meet the needs of the public effectively and efficiently.  PPP projects will be structured to deliver public services that can better meet the needs of the public without compromising the necessary quality or service standards.

For the public sector, PPP can provide better value for money through:

- Private Sector Innovation, particularly by tapping on the flexibility of the private sector in facilitating innovation and searching for new and better ways to provide services.

- Optimal Whole lifecycle costing by contracting out the design, build, maintain and operate phases to the same private company (or consortium), which will optimize the project cost over the entire contract length.

- Better asset utilization by sharing Government assets/facilities with third-party users.

- Optimal sharing of responsibilities between the public and private sector, such that each party is responsible for activities that it can best manage.

For the Private Sector, PPP offers more business opportunities

- The private sector will be engaged to deliver more services which were traditionally performed   in-house   by   public   agencies   (e.g.   Design,   operations   and   maintenance services).

- The private sector has greater room to innovate and offer efficient solutions for public services.

A  variety  of  public-private  financing  structures  are  being  implemented  for  infrastructure projects. These structures differ in ways the pubic-sector and private-sector entities share the responsibilities, risks, and rewards associated with the projects.  Some of the Public Private Partnership frameworks  that can be considered for financing the cost of the project include: BOOT  (Build Own  Operate  Transfer), BOO (Build  Own  Operate), BOT  for specified  periods (otherwise called concession contracts), Joint Ventures, Private Finance Initiative (PFI) etc.

Role of PPP Participants

Public Agency – CCMC

- Specify  the  Project  outcomes/outputs,  Act  as  final  Decision  making  authority  for finalizing project specifications

- Monitor the performance of Private Agency service providers such as the  Consultant and the Implementing Agency

- Pay the PPP provider when the services are delivered

Private Agency - Consultant

- Designs  the  facilities,  equipment  and  work  processes  that  provides  services  to  the public or to the Government.

- Design of proposed e-Governance application including solution framework

- Assist  the  Department  to  identify  the  Implementing  Agency  through  preparation  ofRFP, Bid evaluations, vendor negotiations etc.

- Program  Management  of  the  project  to  assist  the  Department  in  monitoring  the performance of the Implementing agency

- Change and Transition Management

Private Agency - Implementing Agency

- Develop the e-Governance application based on the specifications defined

- Pilot Implementation and rollout

- Phased rollout of e-Governance application across the state

- Maintenance of IT application including databases, hardware and network (LAN)

- Setting  up  and  maintenance  of  service  delivery  infrastructure  such  as  Call  Centers, Single Window Cells etc.

Feasibility Management

The following care has to be taken while adopting the above stated PPP model;

- Management of core activities with respect to service delivery has to be under the control of the Government.

- All policy level decisions and framing of rules have to be under the control of the Government.

- Well-researched and negotiated legal contract

- Strong regulatory and institutional environment

- Analysis of the state of utility, existing regulation, financial viability and risks

# Project Implementation Strategy & Sustainability Plan

## Stakeholders Involvement

The major stakeholders and their interest in e-governance implementation at ULBs are as follows:

| Key Stakeholder | Interest |
| --- | --- |
| External Stake Holders (G2C & G2B) |  |
| Citizens | Accessibility / Quality / Value / Time taken to receive services, transparency in status of application / request / suggestion / complaint and their progress. |
| Businesses (Suppliers, contractors and vendors who execute projects for the ULBs) | Increase transparency in operations of departments, better information flow, quicker processing of operations and activities including bill payments |

| Key Stakeholder | Interest |  |
| --- | --- | --- |
| Internal Stake Holders (G2G & G2E) |  |  |
| Corporation Departments |  | Enhance reachability, level of service delivery and intra-departmental interactions Reduce backlogs of applications Enhance internal process efficiencies and optimize costs |
| Employees |  | Improvised staff productivity, Efficiency enhancement of day-to-day tasks execution, easier citizen interface by reducing citizen visits, improvement of working conditions |

Participation by Stakeholders

This section states each of the stakeholder groups / stakeholder, corresponding roles and responsibilities, their level of influence, the extent of their involvement, and the stage at which they would be involved (i.e. conceptualization, design, implementation and continuous improvement).

The following table attempts to summarize the above mentioned stakeholders as identified earlier and their roles & responsibilities as below:

| # | Stakeholder | Roles & Responsibilities | Level of Influence | Communication Strategy |
| --- | --- | --- | --- | --- |
| 1 | Corporation / Municipality | - Define Policies - Approval of works/ projects - Monitoring of departmental functions - Strategic decision making | High | - Communicate the policy changes, to enable the working group to define and Frame work-plan |
| 2 | Employees | - Perform duties as per the timeliness - Participate in defining policies | High | - Awareness creation and sensitization through training programmes |
| 3 | Citizens | - Should keep themselves informed about government policies - Payment of taxes - Demand for delivery of services as per defined SLAs - Participate in defining policies & projects | High | - Awareness creation through sensitization programs |
| 4 | Businesses | - Execution of the works in an effective manner within specified time lines and specifications - Inform department officials on any variation | Medium | - Awareness creation through notification and circular to registered contractors |

## Institutional Structure

For smooth implementation of the SLS of eGovernance in Municipalities for Tamil Nadu state it is necessary to have a well-defined Institutional framework / structure with a clear understanding of the responsibilities of various entities involved in the project.  This would drive the project in a proper direction and ensure successful completion.  The table below gives the list of entities and their responsibilities;

| S. No. | Institutions | Role |
| --- | --- | --- |
|  | Tamil NaduFinance Infrastructure Development Corporation (TUFIDCO) | State Level Nodal Agency (SLNA) |
|  | Agency selected by State Government | State Implementation Consultant (SIC) |
|  | Software Development Agency (SDA) / Application Service Provider (ASP) selected by Government along with SIC | System Integrator / Implementation Agency (IA) |
|  | SeMT created as a part of NeGP | Advisory services |

A pictoral representation of the institutional structure is as shown in the diagram below;

State Level Nodal Agency:

TUFIDCO will be the project owner entrusted with the responsibility of seeing the entire implementation through to completion. The Project Steering Committee is the decision making body at the State level. It will comprise of executive members from the Corporation, Departments, State Implementation Consultant (SIC) and the Implementation Agency (IA). They would be the final authority for issue resolution and would be responsible for representing Government of Tamil Nadu in the program for state wide implementation.

The responsibilities of SLNA would be as follows but not limited to;

- Setting up of Project Steering committee and Project Management team with members from State, ULBs and SIC.

- Setting up of other teams and define roles, under its control for project implementation and monitoring namely;

  - Process Management Team – Domain experts covering all identified civic services from identified ULB for process standardization

  - Technology Management Team – Experts from SLNA, SIC and SeMT to support all technological requirements for implementation of SLS in pilot ULB and rollout across the state.

  - Capacity Building Team – Experts from the domain who have expertise in Training and Knowledge management for capacity building at SLNA and ULB levels in accordance to the defined MoUD framework.

- Identification of SIC for implementation of the SLS in the pilot ULB and rollout to remaining ULBs across the state within the stipulated duration.

- The SLNA along with the identified SIC shall be responsible for the following activities related to the implementation of the SLS in the pilot ULB and rollout to remaining ULBs across the state;

  - Appraisal of the project in terms of techno-economic aspect using their expertise in the ULB functional domain

  - Proper management of funds received from Central Government.

  - Fund disbursements to ULBs as per the guidelines of the scheme.

  - Preparation and implementation of terms and conditions of contract or agreements between SLNA, ULBs and with solution providers and vendors

  - Preparation of Utilization Certificates on a periodic basis after release of funds through different installments of central assistance

  - Timely submission of physical and financial progress reports to MoUD.

  - Maintain audited accounts of funds released to ULBs and Implementing Agencies

State Implementation Consultant (SIC):

SLNA shall select an agency that shall be termed as the SIC.  The SIC will assist SLNA (TUFIDCO) by providing consultancy services for the implementation of the SLS at the identified ULB and further rollout to all remaining ULBs across the state.  They would work very closely with the SLNA during the entire duration of this project.

The responsibilities of SIC would be as follows but not limited to;

- Preparation of RFP based on the approved DPR for selection of appropriate System Integrator / Implementation Agency for the implementation of SLS.

- Provide end-to-end support to SLNA in the Bid Process Management for selection of System Integrator / Implementation Agency.

- Provide Process management support to SLNA.

- Provide Technology management support to SLNA.

- Provide Capacity Building, Chage Management and Knowledge Management support to SLNA.

- Complete Project Management starting from Project inception to Implementation at pilot ULB and further Rollout of the SLS to remaining ULBs across the state.

- Periodically report to SLNA on the Physical and Financial progress of the project.

- Ensure proper Exit Management before completion of the tenure of System Integrator / Implementation Agency.

- Co-ordination with various stakeholders of this project.

System Integrator / Implementation Agency (IA)

The System Integrator / Implementation Agency also termed as Software Development Agency / Application Services Provider has a major role of implementing the SLS as per the RFP prepared by SIC.  SI / IA has to design/develop/customize and implement the SLS as per the technical and functional architecture and other specifications and details provided in the RFP.  The pilot implementation has to be done at the selected ULB CCMC and then the SLS has to be rolled out to other ULBs in the state.

The responsibilities of SI / IA would be as follows but not limited to;

- Prepare a detailed Project Plan for the implementation of the SLS in the pilot ULB and further rollout to other ULBs across the state.

- Prepare detailed Gap Analysis report and SRS on the existing applications and applications to be developed including integration of the SLS with existing applications in the state.

- Design, Develop/Customize and Deploy the SLS in a centralized environment.

- Setup and Configure the necessary IT infrastructure for deployment of the SLS.

- Provide training to all stakeholders of the pilot ULB, CCMC.

- Provide support to SLNA & SIC during UAT.

- Implement SLS at the pilot ULB, CCMC.

- Identify the issues in the SLS and fix them and prepare for state-wide rollout.

- Rollout the SLS to all other ULBs across the state

- Provide necessary training, handhold support to the ULBs

- Prepare Exit Management plan and perform smooth transition before end of the tenure.

Advisory body (SeMT created under NeGP)

The State eGovernance Mission Team formed under the NeGP initiative comprises of a team of experts namely; Project management consultant, Technology management consultant, Finance management consultant and Capacity Building and Change management consultant who are entitled with the responsibility of supporting various IT initiatives of the State Government.  For this project the SeMT created under NeGP would play the advisory role and support the SLNA as and when required.

The responsibility of SeMT would be as follows but not limited to;

- Provide Advisory services to SLNA in terms of Technology Management, Project implementation and rollout.

## Tendering and Bid Process Management

In this project tendering and bid process management is of utmost importance for selecting an appropriate State Implementation Consultant (SIC) and System Integrator (SI).  The role of the SIC &SI are as defined in the previous section. The activities listed are to be borne in mind and the RFP has to be prepared for selection of SIC & SI by the SLNA.

SIC will play an important role in the preparation of RFP for selection of SI and end-to-end bid process management.  Activities such as software development, hardware procurement and installation, capacity building, implementation at pilot ULB, state-wide rollout to other ULBs and O & M for 3 years shall be the broad set of activities of SI.  The complete Program Management for tenure of 2 years shall be the responsibility of SIC.

## Project Implementation and Rollout

Under this project as per MoUD guidelines the identified core civic services and few “Other modules” that have impact on different stakeholders namely; citizens, businesses, department employees and related government departments have been considered for implementation as a part of eGovernance implementation in Municipalities.  The civic services considered for implementation are as follows;

| S. No. | Services / Management Functions |
| --- | --- |
| 1 | Registration and Issue of Births/ Deaths Certificate |
| 2 | Payment of Property Tax, Utilities Bills and Management of Utilities that come under the ULBs |
| 2.1 | Property Tax |
| 2.2 | Water Supply & Other Utilities |
| 3 | Grievances and Suggestions |
| 4 | Building Approvals |
| 5 | Procurement and Monitoring of Projects |
| 5.1 | e-Procurement |
| 5.2 | Project/ Ward works |
| 6 | Health Programs |
| 6.1 | Licenses |
| 6.2 | Solid Waste Management |
| 7 | Accounting System |
| 8 | Personnel Information System |

The above services are categorized as follows;

Based on our As-Is study conducted with the related stakeholders namely; CCMC, Special Grade ULB Pollachi, First Grade ULB Arani, Belt Area Pallavapuram and RDMA office Tiruppur we understand that there has been some amount of progress made towards automation of some of the services listed above.  However, during our As-Is study it was noted that there was a need for the enhancement of the existing implemented application modules in order to accommodate additional functionalities for providing enhanced service delivery as well as migrate the legacy applications to 3-tier architecture.

With the above background, the overall implementation strategy would be categorized into three major parts namely;

- Part – 1:  A State Level Software Solution (SLS) covering all the civic services identified shall be designed taking into consideration the requirements of all the ULBs.  The SLS shall comprise of existing applications with enhancements as well as applications under development and applications that are to be freshly developed.  The complete SLS shall be thoroughly tested before implementation at CCMC which is the identified pilot ULB.

- Part – 2:   On successful “Go Live” of the SLS at the pilot ULB, it would be rolled out to the remaining ULBs covering the entire state.

- Part – 3:  Post implementation of SLS in all the ULBs there is a need for O & M support for 2 years.

The implementation shall be in a phased manner for this eGovernance solution in Municipalities.  The diagram below shows the four phases of this project with a brief description of the phases spanning over Part-1, Part-2 and Part-3;

- Phase 1:

  - Formation of committees and teams.

  - Selection of SIC, RFP preparation & Bid Management for selection of SI for implementation of SLS.

  - Onboarding of SI.

- Phase 2:

  - Study & Gap Analysis

  - IT infrastructure setup

  - Design, Develop / Customize, Deploy, Test, Train, UAT and Go Live of SLS by SI at CCMC

  - STQC Certification

- Phase 3:

  - Assess the readiness of the ULBs to start using the SLS.

  - Rollout of SLS to remaining ULBs of the state

- Phase – 4:

  - Provide O & M support post implementation of SLS in all ULBs for a period of 2 years.

## Project Phasing Strategy

The deployment of SLS requires identification of a SIC which in inturn would select an appropriate vendor who shall perform the task of SI.  SI would take of the implementation of this project. The entire project shall be in a phased manner.  Initially, focus would be to build the SLS as per the eGovernance standards taking into account the existing implemented applications and applications that are working in silos.  On thorough testing of the SLS it would be implemented in the pilot ULB at CCMC and then rolled out to the remaining ULBs in the state.  Detailed description of the key activities under each of the phases, but not limited to, are as stated below;

Phase – 1: (Duration: 6 months)

Prior to the commencement of this phase, this DPR has to be approved in the CSMC Meeting held by MoUD.

The diagram below gives a picture on the 3 key activities that needs to be performed under this phase.

The individual tasks under each of the above shown key activities are described below;

Formation of committees, teams and selection of SIC by SLNA:

This phase comprises of activities that needs to be performed by the SLNA.  Below is the list of activities that are to be performed during this phase, but not limited to;

- Setting up of Project Steering committee and Project Management team with members from State, ULBs and SIC.

- Formation of other teams and define roles, under its control for project implementation and monitoring namely;

  - Process Management Team – Domain experts covering all identified civic services from the pilot ULB for process standardization

  - Technology Management Team – Experts from SLNA, SIC and SeMT to support all technological requirements for implementation of SLS in pilot ULB and rollout across the state.

  - Capacity Building Team – Experts from the domain who have expertise in Training and Knowledge management for capacity building at SLNA and ULB levels in accordance to the defined MoUD framework.

- Selection & Onboarding of SIC

  - Identification of SIC that shall provide consultancy services to SLNA for implementation of the SLS in the pilot ULB and rollout to remaining ULBs across the state within the stipulated duration.

  - Onboarding of SIC and finalizing the strategy for the implementation of this project within the stipulated timeframe.

Selection of SI by SLNA supported by SIC

As per the Government policy prevailing in the state of Tamil Nadu, SI has to be selected through a tendering process for which SIC has to work in close consultation with SLNA and perform various activities.  Few major activities SIC shall involve are as follows;

  - Prepare a detailed RFP in consultation with SLNA based on this approved DPR for selection of SI for the implementation of SLS, get the RFP approved and float the RFP.

  - Perform end-to-end bid management activities namely;

    - Provide complete support to SLNA in conducting Pre-bid conference and providing pre-bid responses to the queries raised by the prospective bidders for SI engagement.

    - SIC shall receive the bids submitted by the prospective bidders and perform pre-qualification and technical evaluation.

    - SIC shall conduct the Technical Presentations by bidders along with SLNA and evaluate the bidders and submit a report to SLNA.

    - SIC shall support SLNA in opening and evaluation of commercial bids submitted by the bidders who have been technically qualified.

    - SIC shall work closely in finalizing the contract agreement that has to be signed between SI and SLNA.

Onboarding of SI

- The next activity would be to support SLNA in the onboarding of SI and getting the contract agreement signed between SI and SLNA.

- Work closely with SI on preparing a detailed project plan on SLS implementation at pilot ULB and other ULBs of the state.

Phase – 2: (Duration: 9 months)

During this phase of the project the focus would be on building (Design & Development) the SLS and implementation at pilot ULB by SI with the consultancy support from SIC.  SIC would mostly be involved in monitoring the progress of the activities of SI in building the SLS and supporting SLNA in approving the deliverables of SI.  Few major activities during this phase include;

SI shall perform the following activities during this phase;

- Conduct a detailed study of the existing applications implemented the applications that are under development and the applications that need to be freshly developed and prepare a detailed Gap Analysis Report.

- Prepare a detailed SRS for the SLS and get the same approved by the committee.

- Based on the Gap Analysis Report and the approved SRS, mobilize the team to customize / develop the applications pertaining to the civic services and build the SLS in consultation with various stakeholders of SLNA, CCMC and SIC.

- Setup and configure the IT infrastructure at the SDC for a centralized deployment of SLS.

- Thorough testing of the SLS to meet the requirements of the pilot ULB, CCMC

- Deploy the SLS on the staging servers at SDC and release it for UAT.  SI team has to support the SLNA, CCMC during the UAT.

- Make necessary arrangements for getting STQC certification for the SLS

- Provide extensive training to the staff of pilot ULB CCMC on computer fundamentals and the application usage.

- Provide extensive technical training to SLNA staff on administration aspects of SLSS.

- On successful completion of the UAT and STQC certification SI shall deploy the SLS on the production servers at SDC and declare Go Live of SLS for the pilot ULB CCMC.

SIC shall perform the following activities during this phase;

- The SLNA along with the identified SIC shall be responsible for the following consultancy activities related to the implementation of the SLS in the pilot ULB and rollout to remaining ULBs across the state;

  - Provide Process management support to SLNA.

  - Provide Technology management support to SLNA.

  - Provide Capacity Building, Change Management and Knowledge Management support to SLNA.

  - Complete Project Management starting from Project inception to Implementation at pilot ULB and further Rollout of the SLS to remaining ULBs across the state.

  - Periodically report to SLNA on the Physical and Financial progress of the project.

  - Ensure proper Exit Management before completion of the tenure of System Integrator / Implementation Agency.

  - Co-ordination with various stakeholders of this project.

  - Appraisal of the project in terms of techno-economic aspect using their expertise in the ULB functional domain

  - Proper management of funds received from Central Government.

  - Fund disbursements to ULBs as per the guidelines of the scheme.

  - Preparation and implementation of terms and conditions of contract or agreements between SLNA, ULBs and with solution providers and vendors

  - Preparation of Utilization Certificates on a periodic basis after release of funds through different installments of central assistance

  - Timely submission of physical and financial progress reports to MoUD.

  - Maintain audited accounts of funds released to ULBs and Implementing Agencies

Phase – 3: (Duration: 3 months)

During this phase the focus would be to rollout the SLS to all the remaining ULBs across the state.  SI shall perform the rollout related tasks and SIC shall support SLNA to monitor the rollout to the remaining ULBs in the state.

The following activities shall be performed during the rollout phase;

- SI shall ensure the stabilization of the SLS deployed at the centralized SDC.

- SI shall interact with the ULBs and understand if there is any specific customization required to the functionalities provided in the SLS and incorporate the same in the SLS.

- SI shall gather necessary information related to the organization structure and the details of staff performing various roles ULB wise that are ready for using the SLS.  SI shall enable the required functionalities and provide access for the ULB staff to use the SLS at each ULB.

- SI shall provide extensive training to the staff of each ULB on computer fundamentals and the application usage.

Phase – 4: (Duration: 2 years)

- SI shall provide Operations and Maintenance (O & M) support after the implementation of SLS in all ULBs for a period of 2 years.

An indicatvie Project Plan is as shown below;

| S. No. | Phases & Activities | Responsibility | M1 | M2 | M3 | M4 | M5 | M6 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Phase – 1: Formation of committees, Selection of SI for implementation of SLS and onboarding of SI |  |  |  |  |  |  |  |
|  | Formation of committees and teams. | SLNA & SIC |  |  |  |  |  |  |
|  | Selection of SIC, RFP preparation & Bid Management for selection of SI for implementation of SLS and Onboarding of SI. | SLNA & SIC |  |  |  |  |  |  |

| S. No. | Phases & Activities | Responsibility | M7 – M15 |  |  |  |  |  |  | M16 – M18 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Phase 2 & 3: Design, Develop, Implement & Rollout the SLS |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Design, Develop & Implement in Pilot | SI & SIC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Rollout to other ULBs | SI & SIC |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| S. No. | Phases & Activities | Responsibility | 24 Months |
| --- | --- | --- | --- |
|  | Phase – 4: O & M support post implementation. |  |  |
|  | O & M Support | SI & SLNA |  |

Snapshot of MCC offices:

| MCC Offices | Total Sites |
| --- | --- |
| Head Office / Central Office | 1 |
| Zonal Offices | 5 |

| Presence of sections at sites |  |  |
| --- | --- | --- |
| Section | Central Office | Zonal Office |
| Revenue | √ | √ |
| Engineering | √ | √ |
| Town Planning | √ | √ |
| Health | √ | √ |
| General Administration | √ | x |
| Accounts & Stores | √ | x |
| Council | √ | x |
| GIS | √ | x |
| IT | √ | x |
| Total | 9 | 4 |

### Delivery Channels

For efficient and enhanced delivery of civic services there is a need to identify the various channels that can be used for the delivery of proposed services i.e. through Govt. offices or through private partners or electronic channels etc. For example:

- Government Channel: The citizen services are to be made available through centres directly run by the Corporations/ Municipalities at the main office as well as zonal offices.  CCMC has set up of “Facilitation Centres” to deliver services.

- Electronic channels: The CMA website would be used as a powerful and eventually the most focused service delivery channel.  Additionally KIOSKs, Mobile computing etc. may also be used as service delivery channels.

The service delivery channels have to be developed in order to provide services.  These channels are categorized as Primary and Extended channels and they are developed in staged manner.

Stage 1 – Develop Primary Channels

During the First year, the focus will be on developing three key channels mainly, CSC (Citizen Service Center), the present Departmental access points and CMA website. These three channels enjoy high public awareness, extended service applications and mature technologies. Furthermore, CSCs is state initiative and will not attract much investment and departmental access points already exist as a part of service delivery channel. The CMA website can be strengthened and can be made a single sign on access point for citizens.

Stage 2 – Develop Extended Channels

During the second year, SLNA should seek to propose and integrate Call Center by addressing the issues of channel conflict and distributed customer access. Furthermore, CCMC should expand coverage by establishing a network of kiosks and amending the state website with mobile computing capabilities. Kiosks should allow distributed and remote access to the website for those customers who do not own personal computers. Mobile computing capabilities allow customers to access the services through their regular mobile phones on Push-Pull mechanism.

### Implementation in other ULBs of Tamil Nadu

This DPR covers the detailed strategy, methodology and costing for the implementation if e-governance at the CCMC as the pilot ULB. However, the other ULBs of Tamil Nadu also need to be brought within the fold of e-governance to fully realize the benefits of the project for the entire population of the state. For that, each of the other ULBs has to take up the following activities in a systematic manner:

- Obtain sanction from MoUD to be included in the JnNURM mission mode cities

- SIC to prepare a DPR for implementation of e-governance at the respective ULBs

- The DPR would contain details of the various process improvement activities to be taken up at the ULB, capacity building, data digitization and hardware required etc.

- Details of the network architecture to be set up, need to be highlighted.  This would include setting up of the LAN in the ULB and the last mile connectivity to SDC and/or TNSWAN

- Since the hardware procurement (mainly servers) are at a state level and would be housed in the SDC, the cost of servers need not be accounted for in the individual DPRs of the ULBs.

- These cost heads need to be discoursed in detail in the DPR and a cost estimate prepared.

- This estimate and the DPR would be passed by the governing council of the respective ULBs and sent to the SLNA, which would be sent to MoUD for final approval.

- MoUD scrutinizes the DPR and allocates the requisite funding.

- The System Integrator would do the rollout to the ULBs.  Program management would be taken up by the SIC.

A tentative list of cost heads is given below:

Cost Head

Hardware Cost

Data Digitization Costs

Training Costs

State Implementation Consultancy Charges

Software License Costs

Recurrent Charges

Miscellaneous

This break up is purely indicative and would vary according to the specific situation in the particular ULB.

## Sustainability Plan

## Procedural Sustainability

The committee structure identified in the previous section would ensure that there is clear division of responsibilities among all the key program implementation stakeholders. This would ensure the smooth initiation and progress of the implementation exercise and enable the implementation agency to complete the roll out on time. The key committees and bodies that are formed to ensure procedural sustainability is recapped below:

- TUFFIDCO

- Steering Committee

- State Implementation Consultant

- Implementation Agency

- Support Team

Out of this, the Steering Committee is the decision making body at the Corporation level. It will comprise of members from the Corporation, Department, State Implementation Consultant (SIC) and the Implementation Agency (IA). Processes for issue resolution and escalation would follow tightly laid out procedures which will ensure that progress of the program is uneventful.

## Resource Sustainability

Development of the proposed solution will be undertaken by an Implementation Agency (IA). The process of selecting the IA, daily monitoring of progress and liaising between CCMC and the IA would be carried out by a State Implementation Consultant (SIC). The SIC would ensure that SLAs are met and implementation is on schedule. This dual responsibility structure will ensure that resourcing continuity is maintained and enforced. Even in case of failure to ensure resource continuity, there would be enough controls put in place to ensure that transition between outgoing and incoming resources are smooth and handled without incident. This model would systemically ensure that resources who are best suited to carry out the implementation program would be deployed to ensure completion of the implementation according to plan. SLNA will exercise ultimate control and final authority over such staffing decisions. SLNA would be advised and supported by the SIC.

## Technological Sustainability

In this section, the technological sustainability of the MMP has been discussed in brief. By technological sustainability, we mean to ensure that the Solution developed will be fool proof and future proof to the extent feasible.The following are key aspects that need to be considered in order to ensure technological sustainability:

- Solution defined should address all functional & non-functional requirements as defined in the SRS & FRS

- Solution should adopt open standards and be interoperable with major technological platforms such as Microsoft, Linux and Unix. It should be able to exploit new technologies in future

- Solution should be designed with open standards such that it can be easily integrated with a wide variety of solutions without too much of complexity (example: integration with standalone systems, legacy systems, other web based systems, etc)

- Solution development process should adopt standard development life cycle processes with adequate review check points and stage gates so that quality is embedded into the execution process

- Solution should be designed in such a way that it can handle the requirements of the Corporation for at least 5 years in the future in terms of scalability of transactions, speed and additions of new functionality

- Solution should be easily maintainable and customizable

- Documentation accompanying the solution should be robust from the perspective of end user manuals, comments in source code and technical design documents. They must be up to date and version controlled. Solution support related documents should also be developed and maintained

- Source code of the solution will be maintained using source code control software and backup copies will be maintained

- Solution will incorporate latest security standards and will have single sign on features

- Solution will be able to provide interface in local language

- Solution will be developed in a modular fashion so that maintenance and extensions are easy

- Solution should maintain data accuracy, consistency and security and have archival features built in

- Solution will be audited periodically (once in 6 months) for security controls. Likewise, performance tuning will be undertaken annually

- A structured requirements management process and tool will be used for managing new requirements. A change control board comprising of the Steering Committee &Programme Manager will ensure that the solution development and maintenance iterations will be coherent and include related requirements on a priority basis

- Disaster recovery and business continuity drills will be conducted on periodic basis (at least once in a year) to test readiness in case of the need to use the alternate site

## Financial Sustainability

The ambitious plan of implementing e-governance is not without financial implications. Majority of the funding for this project is expected to come from JnNURM funds. Even so, Government of Tamil Nadu believes that for the initiative to be sustainable on a long term basis, there needs to be service charges imposed for all services and to increase the service charge for some services. The social aspect of this will indeed be the primary concern in implementing service charge rates. The strata of the society which are absolutely deserving of exemptions will definitely be excluded from any increase in charges that might be implemented.

For strictly illustrative purposes, consider the following revenues that can be achieved with a meager increase in service charge for a few critical services. The following schedule shows the expected returns upto year five. A 10% increase in transaction volume has been assumed year after year.

| Service | Transaction Volume | Increase(INR) | Value(INR) Year 1 | Year 2 | Year 3 | Year 4 | Year 5 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Registration of Births | 50,000 | 5 | 2,50,000 | 2,75,000 | 3,02,500 | 3,32,750 | 3,66,025 |
| Corrections to Register | 5,000 | 5 | 25,000 | 27,500 | 30,250 | 33,275 | 36,603 |
| Property Tax Assessment | 9,00,000 | 10 | 90,00,000 | 99,00,000 | 10890000 | 1,19,79,000 | 1,31,76,900 |
| Total |  |  | 92,75,000 | 1,02,02,500 | 1,12,22,750 | 1,23,45,025 | 1,35,79,528 |

Note:  The transaction volume is indicative in nature.

For the purpose of understanding only 2 services have been considered with an increase in the charges by Rs. 5/- for Registration of Births or corrections to register and Rs. 10/- increase in the charges of Property Tax Assessment.  On similar grounds other G2C services can be identified and charges can be levied appropriately.

This mode of charging the citizens/businesses would help the ULBs to get additional revenue for sustaining the project beyond the 4 years of funded duration.

Revenue Model for Sustainability at the Central Infrastructure level:

On the similar lines we would propose the following model for sustaining the project at the central IT infrastructure level.  The SDC would provide integrated, centralized IT infrastructure as well as SLS support to all the ULBs for providing better services to the citizens and other stakeholders, they need to meet the expenditure incurred in the operation and maintenance of the data centre as well as other related tasks.  Hence for the sustenance beyond the funded period of 4 years we would suggest to charge the ULBs based on the usage of the SLS.

Charges may be levied to the ULBs on the following few parameters.  This is an indicative list;

| Service | Quantity | Unit Price (INR) | Total Charges (INR) |
| --- | --- | --- | --- |
| No. of Services from SLSS consumed by ULBs. | No. of services | Price to be fixed by Apex committee |  |
| Duration of Network connectivity to SDC from the ULBs. | No. of incomming connections and their duration in hrs. | Price to be fixed by Apex committee |  |
| Storage and backing up of data per ULB. | Volume in MBs | Price to be fixed by Apex committee |  |
| Additional support provided by CCMC for rollout and training of new modules to the ULB. | Support duration in Man months /Man days/Man hours | 1.50 Lakhs per Man month |  |
| Total |  |  |  |

## Contractual Sustainability

SLNA would enter into multiple contracts to enable the implementation of e-governance. The two most important contracts that would be entered into would be:

- Contract with State Implementation Consultant (SIC)

- Contract with Implementation Agency (IA)

The contract with the SIC will be for a certain period of time, mutually agreed between the two parties. The contract would detail terms and conditions and lay down detailed SLAs which would define the performance of the SIC and the indicators to measure their performance. This in turn would be largely influenced by the performance of the IA and their ability to deliver on commitments.

The contract with IA would be drawn in detail in consultation with the SIC. The SLAs laid down will be jointly derived at and made part of the contract. Payment terms would be dictated by SLAs and key milestones which have been defined during the entire term of the implementation phase.

These contracts, with tightly binding terms, would ensure that the contractual sustainability of the project is taken care of. The responsibility of strict enforcement of these contracts rests primarily with SLNA. The contracts drawn out with the IA would be enforced by the SIC and SLNA jointly. This multi-responsibility structure will ensure that contractual obligations are met.

# Project Costing

This section describes the costing of various components required for SLS as well as at CCMC. The table below gives details on the following;

- Capital investments at SLS (including Primary Data Centre & Disaster Recovery Centre)

- Operational Cost of SLS

- Investment cost at CCMC

- Recurrent charges at CCMC

| Summary of Project cost for SLS and CCMC |  |
| --- | --- |
| Item | Total cost (INR) in Lakhs |
| SLS Capital investment cost | 1881.40 |
| SLS Operational cost | 448.91 |
| CCMC Investment cost | 567.64 |
| CCMC Recurring cost | 44.38 |
| Grand Total | 2942.32 |

## Detailed Bill of Material for State Level Solution & Project Expenditure (One Time & Recurring)

Based upon the cost components explained in the following sections, the break-up of the total fund requirement under JNNURM for the implementation of SLS would be as follows:

| SLS Capital investments Cost (including Primary Data Centre & Disaster Recovery Centre) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S.No | Cost Head | Year 1 (INR) | Year 2 (INR) | Year 3 (INR) | Total Budgeted (INR) Lakhs |
| 1 | Hardware and Server Infrastructure (Primary Data Centre) | 233.80 | 0.00 | 0.00 | 233.80 |
| 2 | Hardware and Server Infrastructure (Disaster Recovery Centre) | 287.30 | 0.00 | 0.00 | 287.30 |
| 3 | Software Components and Licenses (OS, RDBMS & Middleware) at Primary Data Centre | 293.36 | 0.00 | 0.00 | 293.36 |
| 4 | Software Components and Licenses (OS, RDBMS & Middleware) at (Disaster Recovery Centre) | 69.60 | 0.00 | 0.00 | 69.60 |
| 5 | Software Development / Customization with Operations cost | 602.27 | 30.11 | 0.00 | 632.39 |
| 6 | Third Party Audit (STQC Certification) cost | 0.00 | 50.00 | 0.00 | 50.00 |
| 7 | State Implementation Consultancy Cost | 122.10 | 122.10 | 0.00 | 244.20 |
| 8 | Wet Lease of External competency in PeMT | 18.60 | 21.00 | 31.15 | 70.75 |
| Total |  |  |  |  | 1881.40 |

| SLS Operational Cost |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| S. No. | Cost Head | Year 1 (INR Lakhs) | Year 2 (INR Lakhs) | Year 3 (INR) | Total (INR Lakhs) |
| 1 | O & M support (for 2 years) post Go Live cost | 0 | 188.14 | 225.77 | 413.91 |
| 2 | Network connectivity | 5 | 10 | 20 | 35.00 |
| Total |  |  |  |  | 448.91 |

The detailed break-up of the above cost components are as shown below;

Hardware and Server Infrastructure (Primary Data Centre):

| Item | Qty | Cost (INR Lakhs) | Total (INR Lakhs) |
| --- | --- | --- | --- |
| Hardware |  |  |  |
| Servers |  |  |  |
| Application Server (Rack Servers) | 11 | 6.00 | 66.00 |
| Database Server (Rack Mountable) | 5 | 10.00 | 50.00 |
| Web Server | 2 | 3.00 | 6.00 |
| GIS Application Server | 1 | 5.00 | 5.00 |
| GIS Database Server | 1 | 10.00 | 10.00 |
| Directory Services Server | 1 | 3.00 | 3.00 |
| DC-DR Replication Server | 1 | 3.00 | 3.00 |
| SMS Gateway Server | 1 | 3.00 | 3.00 |
| SAN Storage and Tape Library |  |  |  |
| SAN Storage (20 TB Usable scalable to 30 TB) | 1 | 40.00 | 40.00 |
| SAN Switch | 2 | 5.00 | 10.00 |
| Tape Media (Lot) | 1 | 10.00 | 10.00 |
| Network Components |  |  |  |
| L2 Switches (24 port) | 6 | 1.00 | 6.00 |
| Firewall (Unified Threat Management - UTM) | 2 | 10.00 | 20.00 |
| Router | 1 | 1.80 | 1.80 |
| Total |  |  | 233.80 |

Hardware and Server Infrastructure (Disaster Recovery Centre):

| Item | Qty | Cost (INR Lakhs) | Sub-Total (INR Lakhs) |
| --- | --- | --- | --- |
| Servers |  |  |  |
| Application Server Rack Servers) | 6 | 5.00 | 30.00 |
| Database Server (Rack Mountable) | 3 | 10.00 | 30.00 |
| Web Server | 1 | 3.00 | 3.00 |
| GIS Application Server | 1 | 5.00 | 5.00 |
| GIS Database Server | 1 | 10.00 | 10.00 |
| Directory Services Server | 1 | 3.00 | 3.00 |
| DC-DR Replication Server | 1 | 3.00 | 3.00 |
| SAN Storage and Tape Library |  | 0.00 | 0.00 |
| SAN Storage (20 TB Usable scalable to 30 TB) | 1 | 40.00 | 40.00 |
| SAN Switch | 2 | 5.00 | 10.00 |
| Tape Media (Lot) | 1 | 10.00 | 10.00 |
| Network Components |  | 0.00 | 0.00 |
| Core Router | 2 | 30.00 | 60.00 |
| Core Switch | 2 | 30.00 | 60.00 |
| L2 Switches (24 port) | 2 | 0.75 | 1.50 |
| Firewall (Unified Threat Management - UTM) | 2 | 10.00 | 20.00 |
| Router | 1 | 1.80 | 1.80 |
| Total |  |  | 287.30 |

Software Components and Licenses (OS, RDBMS & Middleware) at Primary Data Centre:

| Item | Qty | Cost (INR Lakhs) | Total (INR Lakhs) |
| --- | --- | --- | --- |
| OS & RDBMS Software |  |  |  |
| Linux (Licenses) | 25 | 1.50 | 37.50 |
| RDBMS Support cost | 1 | 15.00 | 15.00 |
| Linux Virtulization Licenses | 50 | 0.60 | 30.00 |
| Antivirus Licenses | 50 | 0.012 | 0.60 |
| MS Office 2010 Pro | 249 | 0.24 | 59.76 |
| Middleware |  |  |  |
| GIS Application Software | 1 | 50.00 | 50.00 |
| Directory Services Software | 500 | 0.035 | 17.50 |
| EMS Software (Additional licenses) | 1 | 25.00 | 25.00 |
| NMS Software (25 additional licenses) | 1 | 3.00 | 3.00 |
| Backup Software | 1 | 5.00 | 5.00 |
| DC-DR Replication Software | 1 | 50.00 | 50.00 |
| Total |  |  | 293.36 |

Software Components and Licenses (OS, RDBMS & Middleware) at (Disaster Recovery Centre):

| System Software | Qty | Cost (INR Lakhs) | Total (INR Lakhs) |
| --- | --- | --- | --- |
| Linux Licenses | 16 | 1.50 | 24.00 |
| RDBMS support cost | 1 | 15.00 | 15.00 |
| Linux Virtualization Licenses | 50 | 0.60 | 30.00 |
| Antivirus Licenses | 50 | 0.012 | 0.60 |
| Total Cost of System Software |  |  | 69.60 |

Software Development / Customization with Operations cost:

For Application Development / Customization of core Civic services, in the wake of considering the re-usability aspects of the “Corporation of Chennai” application modules from eGov Foundation, Chennai the overall effort estimated and the cost derived is shown in the table below;

It is assumed that the “Corporation of Chennai” applications are compatible for re-usability and are on 3-tier architecture and follow SOA.

The effort estimate is for customization of Core Services as well as fresh development of few “Other Modules”.  The effort is for the following tasks for each of the applications;

- Customization of “Corporation of Chennai” applications to meet the functionalities of ULBs (As per detailed FRS provided in DPR)

- Gap analysis, Study &updation of SRS

- Preparation of Technical Design & Database Architecture for new modules

- Enhancement of existing modules to n-tier architecture and Multi-Tenancy support

- Coding &Testing of new Modules

- Integration with Online Payment Gateway, SMS, UID & SSDG, MSDG

- STQC Certification

- Documentation

- UAT & Installation

- Implementation of SLS

- Fresh development and implementation of applications for Other modules

| Name of the Module | Effort in Person Months |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Gap analysis, Study &updation of SRS | Preparation of Technical Design & Database Architecture for new modules | Enhancement of existing modules to n-tier architecture and multi-tenancy support | Coding & Testing of new Modules | Integration with SMS, UID & SSDG, MSDG | STQC Certification | Documentation | UAT & Installation | Total |
| Customization effort of Applications Developed and Implemented for Core Civic Services |  |  |  |  |  |  |  |  |  |
| Registration and Issue of Births & Deaths certificates | 2.10 | 3.00 | 1.25 | 3.00 | 0.90 | 1.80 | 1.50 | 1.50 | 15.05 |
| Property Tax | 2.60 | 4.20 | 1.25 | 6.30 | 0.90 | 1.80 | 2.10 | 2.10 | 21.25 |
| Grievances and other Suggestions | 2.20 | 2.40 | 1.25 | 2.40 | 0.90 | 1.80 | 1.20 | 1.20 | 13.35 |
| Accounting System | 6.30 | 7.20 | 1.25 | 9.60 | 0.90 | 1.80 | 2.40 | 2.40 | 31.85 |
| Water Supply & Other Utilities | 2.60 | 4.20 | 1.25 | 4.20 | 0.90 | 1.80 | 1.20 | 2.10 | 18.25 |
| Solid Waste Management | 1.80 | 3.60 | 1.25 | 3.60 | 0.90 | 1.80 | 1.20 | 1.80 | 15.95 |
| Building Plan Approval | 2.40 | 3.60 | 1.25 | 2.40 | 0.90 | 1.80 | 1.20 | 2.40 | 15.95 |
| Trade Licenses | 1.50 | 3.00 | 1.25 | 3.00 | 0.90 | 1.80 | 1.20 | 1.50 | 14.15 |
| Project Ward Works | 1.50 | 3.00 | 1.25 | 3.00 | 0.90 | 1.80 | 1.20 | 1.50 | 14.15 |
| Personnel Information System | 6.30 | 7.20 | 1.25 | 9.60 | 0.90 | 1.80 | 2.40 | 2.40 | 31.85 |
| eProcurement | 2.60 | 4.20 | 1.25 | 4.20 | 0.90 | 1.80 | 1.20 | 2.10 | 18.25 |
| Implementation of SLS |  |  |  |  |  |  |  |  | 16.00 |
| Total customization effort |  |  |  |  |  |  |  |  | 226.05 |
| Applications to be freshly developed (Other Modules) |  |  |  |  |  |  |  |  |  |
| Schools Management System | 1 | 0.5 | 0 | 3 | 1.80 | 1.80 | 1.20 | 3.00 | 12.30 |
| Council Management | 1 | 0.5 | 0 | 1 | 1.80 | 1.80 | 1.20 | 3.00 | 10.30 |
| File Tracking System | 1 | 0.5 | 0 | 1 | 1.80 | 1.80 | 1.20 | 3.00 | 10.30 |
| Legal Issues Management | 1 | 0.25 | 0 | 0.75 | 1.80 | 1.80 | 1.20 | 3.00 | 9.80 |
| On Line Booking Management System | 1 | 0.25 | 0 | 0.5 | 1.80 | 1.80 | 1.20 | 3.00 | 9.55 |
| Assets Management System | 2 | 0.75 | 0 | 6.25 | 1.80 | 1.80 | 1.20 | 3.00 | 16.80 |
| Document Management System | 1 | 0.5 | 0 | 3.75 | 1.80 | 1.80 | 1.20 | 3.00 | 13.05 |
| Electoral Management System | 1 | 0.5 | 0 | 0.75 | 1.80 | 1.80 | 1.20 | 3.00 | 10.05 |
| Census Management System | 1 | 0.5 | 0 | 1 | 1.80 | 1.80 | 1.20 | 3.00 | 10.30 |
| Fleet Management System | 1 | 0.5 | 0 | 12.5 | 1.80 | 1.80 | 1.20 | 3.00 | 21.80 |
| Stores & Inventory System | 1 | 0.25 | 0 | 7.5 | 1.80 | 1.80 | 1.20 | 3.00 | 16.55 |
| Online Portal | 1 | 0.5 | 0 | 6.25 | 1.80 | 1.80 | 1.20 | 3.00 | 15.55 |
| Total development and implementation effort |  |  |  |  |  |  |  |  | 156.35 |
| Grand Total |  |  |  |  |  |  |  |  | 382.40 |
| Total (INR Lakhs) (Assumed Person Month rate @ 1,50,000/-) |  |  |  |  |  |  |  |  | 573.59 |
| Onsite Operations Support Cost for Year 1 |  |  |  |  |  |  |  |  | 28.68 |
| Onsite Operations Support Cost for Year 2 |  |  |  |  |  |  |  |  | 30.11 |
| Total |  |  |  |  |  |  |  |  | 632.39 |

Note:  The above effort has been estimated based on the discussions with stakeholders of different ULBs as well as with eGov Foundation (for re-usability of available application components)that there is a possibility of re-using few of the compatible application components from the “Corporation of Chennai” applications for the Core services as well as available application components for few of the other modules namely;Legal Issues Management System, Online Booking Management System,Asset Management System and Stores & Inventory System.  There would be a need to customize the application components to suit the ULB needs.

Third Party Audit (STQC Certification) cost

| Decription | Cost (INR) (In Lakhs) |
| --- | --- |
| STQC Certification Cost | 50.00 |
| Total | 50.00 |

State Implementation Consultancy Cost:

| S.NO | Constituents of SIC | Number (s) | Period | Appr. Cost per Man month (lakhs) | Number of Man Months | Total Cost (lakhs) |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Project Management Consultant | 1 | 2 Years | 2.75 | 24 | 66.00 |
| 2 | Solution Architect/ Technology Expert | 1 | 1.5 year | 2.2 | 18 | 39.60 |
| 3 | Network Security expert | 1 | 9 months | 2.2 | 9 | 19.80 |
| 4 | Capacity Building Consultant | 2 | 1 year | 2.2 | 24 | 52.80 |
| 5 | BPR & Urban Reforms Process Consultant | 2 | 1 year | 2.2 | 24 | 52.80 |
| 6 | Procurement Consultant | 1 | 6 months | 2.2 | 6 | 13.20 |
|  | Total |  |  |  |  | 244.20 |

Wet Lease of External competency in PeMT:

| Wet Lease of External Competencies in PeMT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Rs in Lakhs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Role | Year 1 |  |  |  | Year 2 |  |  |  |  | Year 3 |  |  |  |  |
|  | No | Unit price |  | Cost | No | Unit cost |  | Cost |  | No |  | Unit cost |  | Cost |
| Project Manager | 1 | 8.00 |  | 8.00 | 1 | 8.80 |  | 8.80 |  | 1 |  | 9.68 |  | 9.68 |
| Chief Data Administrator | 1 | 7.00 |  | 7.00 | 1 | 7.70 |  | 7.70 |  | 1 |  | 8.47 |  | 8.47 |
| Security Governance |  |  |  |  |  |  |  |  |  | 1 |  | 10.00 |  | 10.00 |
| Total | 2 |  |  | 15.00 | 2 |  |  | 16.50 |  | 3 |  |  |  | 28.15 |
| Engagement of additional Industry Specialists on a part time basis |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Rs in Lakhs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Role | Year 1 |  |  |  | Year 2 |  |  |  |  |  | Year 3 |  |  |  |
|  | MD |  | C/MD | Cost | MD |  | C/MD |  | Cost |  | MD |  | C/MD | Cost |
| Economists/ Financial Experts | 30 |  | 0.12 | 3.6 | 25 |  | 0.12 |  | 3 |  | 25 |  | 0.12 | 3.0 |
| GPR Experts | 0 |  | 0.1 | 0 | 15 |  | 0.1 |  | 1.5 |  | 0 |  | 0.1 | 0 |
| Total |  |  |  | 3.6 |  |  |  |  | 4.5 |  |  |  |  | 3.0 |
| Total Cost |  |  |  | 18.60 |  |  |  |  | 21.00 |  |  |  |  | 31.15 |
| Total Cost for 3 years |  |  |  |  |  |  |  |  |  |  |  |  |  | 70.75 |

Note:MD: Man Days, CTG: Cost to the Government, C/MD: Cost per Man-day

SLS Operational Cost:

O & M support (for 2 years) post Go Live cost:

The O & M support cost has been arrived as follows;

| S. No. | Description | Total (INR Lakhs) |
| --- | --- | --- |
| 1 | Year 1 | Nil |
| 2 | Year 2 (10% of SLS Capital investment cost) | 188.14 |
| 3 | Year 3 (12% of SLS Capital investment cost) | 225.77 |
| Total |  | 413.91 |

Network Connectivity:

The network connectivity cost has been arrived as follows;

| S. No. | Description | Total (INR Lakhs) |
| --- | --- | --- |
| 1 | Year 1 | 5.00 |
| 2 | Year 2 (assuming to double the bandwidth required in Year 1) | 10.00 |
| 3 | Year 3 (assuming to double the bandwidth required in Year 2) | 20.00 |
| Total |  | 35.00 |

Note:  As there would be a considerable increase in the usage of SLS year-on-year the cost estimate for network connectivity increases with every year.

## Detailed Bill of Material for CCMC

| Coimbatore City Municipal Corporation (Pilot ULB) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Cost table (Breakup of Investment Costs) |  |  |  |  |
| S.No | Description of Activity | Year I | Year II | Total Budgeted (INR) Lakhs |
|  | INVESTMENT COST |  |  |  |
| I | IT infrastructure Cost |  |  |  |
|  | Hardware (PC, Printers, Plotters etc.) | 129.00 | 0.00 | 129.00 |
|  | Networking (Router, Switch etc.) | 5.55 | 0.00 | 5.55 |
| Ii | Data Digitization Services | 243.00 | 0.00 | 243.00 |
| Iii | Training | 102.59 | 87.50 | 190.09 |
| Iv | Site Preparation | 0.00 | 0.00 | 0.00 |
|  | Total Investment Cost | 480.14 | 87.50 | 567.64 |

| CCMC Recurring Cost |  |  |  |  |
| --- | --- | --- | --- | --- |
| (A) | RECURRENT CHARGES |  |  |  |
| S.No | Description of Activity | Year I | Year II | Total Budgeted (INR) Lakhs |
|  | Handholding support staff (2 nos. for 1 year) | 0.00 | 12.00 | 12.00 |
|  | Network connectivity per year | 2.00 | 2.00 | 4.00 |
|  | Total |  |  | 16.00 |
| (B) | Miscellaneous | 24.01 | 4.38 | 28.38 |
|  | Total Recurrent Cost (A+B) |  |  | 44.38 |

IT infrastructure Cost:

| Item Name | Quantity | Unit Price (INR Lakhs) | Amount (INR Lakhs) |
| --- | --- | --- | --- |
| Hardware (PC, Printers, Plotters etc.) |  |  |  |
| Desktop with Win 7 preloaded | 249 | 0.40 | 99.60 |
| Multi-Function Printer | 13 | 0.20 | 2.60 |
| Standalone Laser Printer (A4) | 21 | 0.10 | 2.10 |
| Dot-matrix Printer | 40 | 0.10 | 4.00 |
| High End Scanner (A3 size) | 8 | 0.15 | 1.20 |
| Plotter (A0 size) | 3 | 6.00 | 18.00 |
| Wall Mount Racks | 10 | 0.15 | 1.50 |
| Total |  |  | 129.00 |
| Networking (Router, Switch etc.) |  |  |  |
| L2 Switches (24 port) | 5 | 0.75 | 3.75 |
| Routers | 1 | 1.80 | 1.80 |
| Total |  |  | 5.55 |

Data Digitization Cost:

| Area | Number of Records (Lakhs) | Effort in MM | Per MM Rate (INR) in Lakhs | Cost per Record (INR) | Total Cost (INR Lakhs) |
| --- | --- | --- | --- | --- | --- |
| Birth and Death Records (Data Migration) | 10.00 | 6.00 | 1.50 | 0 | 9.00 |
| Property tax records digitization | 9.00 | NA | NA | 10 | 90.00 |
| Grievances Complaints records (Data Migration) | 0.25 | 1.00 | 1.50 | 0 | 1.50 |
| Accounting System (Data Migration) | 3.00 | 3.00 | 1.50 | 0 | 4.50 |
| Water supply and other utilities (Data Migration) | 10.00 | 6.00 | 1.50 | 0 | 9.00 |
| Building Permit records (Data scanning & entry) | 3.00 | NA | NA | 7 | 21.00 |
| Trade Licenses (Data Migration) | 2.00 | 2.00 | 1.50 | 0 | 3.00 |
| Solid Waste Management (Data digitization - Complete Coimbatore city map divided into zones and wards; layers include Roads, Garbage bins & collection points, Dumping yards etc.) | 5 Zones 100 Wards | 24.00 | 1.50 | 0 | 36.00 |
| eProcurement (Data Migration) | 10.00 | 6.00 | 1.50 | 0 | 9.00 |
| Personnel Information System (Data Entry) | 800 employees data | 40.00 | 1.50 | 0 | 60.00 |
| Total |  |  |  |  | 243.00 |
| Data Migration - is to move data from existing legacy Db server to the new Db server. |  |  |  |  |  |

Training Cost:

| Training Category | Year 1 |  |  |  | Year 2 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Number | Cost Per Participant(INR Lakh) | No. of Days | Total Cost (INR Lakh) | Number | Cost Per Participant(INR Lakh) | No. of Days | Total Cost (INR Lakh) |
| Technical Training |  |  |  | 54.82 | Refresher Training |  |  | 26.00 |
| Computer Fundamentals | 200 | 0.01 | 2.00 | 4.00 | 250 | 0.01 | 2.00 | 5.00 |
| Application Training | 847 | 0.02 | 3.00 | 50.82 | 350 | 0.02 | 3.00 | 21.00 |
| Project Management |  |  |  | 16.00 |  |  |  | 26.00 |
| Technical | 30 | 0.20 | 2.00 | 12.00 | 55 | 0.20 | 2.00 | 22.00 |
| Non-Technical | 10 | 0.20 | 2.00 | 4.00 | 10 | 0.20 | 2.00 | 4.00 |
| Leadership Training |  |  |  | 16.80 | Refresher Training |  |  | 30.40 |
| Commissioner, Dy. Commr. | 2 | 0.40 | 1.00 | 0.80 | 2 | 0.40 | 1.00 | 0.80 |
| HoDs |  |  |  |  |  |  |  |  |
| Technical | 10 | 0.40 | 1.00 | 4.00 | 17 | 0.40 | 1.00 | 6.80 |
| Non Technical | 10 | 0.40 | 1.00 | 4.00 | 17 | 0.40 | 1.00 | 6.80 |
| Superintendents | 20 | 0.40 | 1.00 | 8.00 | 40 | 0.40 | 1.00 | 16.00 |
| GPR Training |  |  |  | 4.90 |  |  |  | - |
| Commissioner, Dy. Commr. | 2 | 0.20 | 1.00 | 0.40 | 0 | 0.20 | 1.00 | - |
| Technical Staff | 10 | 0.15 | 1.00 | 1.50 | 0 | 0.15 | 1.00 | - |
| Superintendents | 20 | 0.15 | 1.00 | 3.00 | 0 | 0.15 | 1.00 | - |
| TechnologyTraining |  |  |  | 1.60 | Refresher Training |  |  | 1.60 |
| Database administration | 4 | 0.20 | 1.00 | 0.80 | 4 | 0.20 | 1.00 | 0.80 |
| Server and n/w administration | 4 | 0.20 | 1.00 | 0.80 | 4 | 0.20 | 1.00 | 0.80 |
| E-Governance Awareness Training |  |  |  | 8.47 | Refresher Training |  |  | 3.50 |
| All Staff | 847 | 0.01 | 1.00 | 8.47 | 350 | 0.01 | 1.00 | 3.50 |
| Total Training Cost |  |  |  | 102.59 |  |  |  | 87.50 |
| Total Training Cost for Year1 and Year 2 |  |  |  |  |  |  |  | 190.09 |

## Financing Plan

The NMMP on e-Governance in CCMC would be implemented as a part of Jawaharlal Nehru Urban Renewal Mission (JNNURM) and the central assistance is expected to be 50% of the project cost and the remaining cost of the project would be borne by State Government (20%)&Urban local bodies (30%).

The cost of land & building, site preparation, civil Infrastructure, employee cost, electricity & communication cost shall be borne by the state government/ULB.

Financing Plan (Centre / State / ULB share)

| Period | Centre (INR) in lakhs | State (INR) in lakhs | ULB (INR) in lakhs | Other sources of funds (if any) (INR) in lakhs | Total (INR) in Lakhs |
| --- | --- | --- | --- | --- | --- |
| Year 1 | 1069.69 | 427.64 | 641.44 | 0 | 2138.17 |
| Year 2 | 263.61 | 105.45 | 158.17 | 0 | 527.23 |
| Year 3 | 138.46 | 55.38 | 83.08 | 0 | 276.92 |
| Grand Total |  |  |  |  | 2942.32 |

The section on Risk Management leverages OGC recommended Risk Management concepts as outlined in PRINCE2 & Managing Successful Programmes (MSP). These two guidelines borrow it from OGC’s M_o_R.